3GPP TSG-RAN5 Meeting #108	R5-254876

# Bengaluru, India, Aug 25 - 29, 2025

3GPP TSG RAN Meeting #109	RP-24XXXX

Beijing, China, Sep 15 - 18, 2025

## Status Report to TSG

Agenda item:			7.5.2

| WI / SI Name | Requirement for NR frequency range 2 (FR2) multi-Rx chain DL reception |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_FR2_multiRX_DL-UEConTest |  |  |  |  |
| Unique ID | 1040113 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-241653 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: - | Core part: - | Performance part: - | Testing part: 12/2025 |  |
| Overall Completion level | Study Item: - | Core part: . | Performance Part: - | Testing part: 45% (+15%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Vijay Balasubramanian |
|  | Company | Qualcomm |
|  | Email | vijayb[at]qti.qualcomm.com |

## 1	Work plan related evaluation

N/A

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

At RAN#104 the WID Requirement for NR frequency range 2 (FR2) multi-Rx chain DL reception was approved. Work Plan was created in [1].

#### 2.5.2	Remaining Open issues

See WP for more details [5]

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

Work plan:

[1] R5-245285	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[2] R5-247135	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[3] R5-250540	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[4] R5-252984	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

[5] R5-254875	WP Solutions for NR to support non-terrestrial networks (NTN); Source: Qualcomm

Tdocs: RAN5#105

| R5-247154 | Additon of PICS for FR2 Multi-Rx feature | Qualcomm Inc |
| --- | --- | --- |
| R5-247503 | introduction of 2AoA spherical coverage requirement for PC3 UEs | Apple Benelux B.V. |
| R5-247504 | Update to Annexes relevant to 2AoA tests | Apple Benelux B.V. |
| R5-247156 | Addition of common Demod clauses for FR2 Multi-Rx | Qualcomm Inc |

RAN5#106

| R5-251692 | Addition of new UE capabilities for supporting multiRx test cases | Nokia |
| --- | --- | --- |
| R5-251693 | Addition of PICS needed for MultiRx RF test cases | QUALCOMM Europe Inc. - Italy |
| R5-251518 | Updates to 2AoA spherical coverage test | Apple Trading |
| R5-250558 | Addition of Single-DCI and Multi-DCI FR2 PDSCH demodulation cases for MultiRx reception | QUALCOMM Europe Inc. - Italy |
| R5-250557 | Update to RMC table numbering for MultiRx Demod test case | QUALCOMM Europe Inc. - Italy |
| R5-251669 | Addition of test applicability statements for multiRx test cases | Nokia |
| R5-251216 | Applicability for 2AoA spherical coverage test | Apple Trading |
| R5-251596 | Addition of SSB based L1-RSRP measurement for group-based beam reporting test case | Nokia |
| R5-251597 | Addition of CSI-RS based L1-RSRP measurement for group-based beam reporting test case | Nokia |
| R5-251752 | Addition of NR SA FR2 DCI based active TCI state switch with m-DCI test case | Nokia |
| R5-251598 | Addition of NR SA FR2 single DCI based active TCI state switch test case | Nokia |
| R5-250496 | Addition of multiple AoA test setups for multiRx test cases | Nokia |
| R5-251599 | Addition of FR2 multi-Rx RLM test case 5.5.1.11 | Qualcomm Germany |
| R5-251600 | Addition of FR2 multi-Rx RLM test case 7.5.1.10 | Qualcomm Germany |
| R5-251519 | TP Analysis for 2AoA spherical coverage test | Apple Trading |

RAN5#107

| R5-253462 | Updates to 2AoA spherical coverage test | Apple Inc |
| --- | --- | --- |
| R5-252988 | Addition of Multi-DCI FR2 fullyoverlap PDSCH and common updates to all Multi-Rx PDSCH test cases | QUALCOMM Europe Inc. - Italy |
| R5-252989 | Applicability spec update to add FR2 Multi-Rx PDSCH test cases | QUALCOMM Europe Inc. - Italy |
| R5-253639 | Addition of test tolerance analysis for DCI based TCI switch multi-Rx test cases | Nokia |
| R5-253499 | Addition of test requirement for L1-RSRP measurement for group-based beam reporting test cases | Nokia |
| R5-253500 | Addition of multi-Rx TRP-specific BFR test 7.5.5.14 | Qualcomm Korea |
| R5-253589 | Addition of multi-RX L1-RSRP with scheduling restrictions test 7.5.16 | Qualcomm Korea |

RAN5#108

| R5-254847 | Addition of PICS for FR2 multi-Rx test cases | QUALCOMM Europe Inc. - Spain |
| --- | --- | --- |
| R5-255273 | Updates to 2AoA spherical coverage test | Apple Inc |
| R5-254865 | Updates to Clause 5 for 2AoA spherical coverage test | Apple Inc |
| R5-255395 | Applicability updates for 2AoA spherical coverage test | Apple Inc |
| R5-254829 | Update to Annex E for FR2 multi-Rx test cases | QUALCOMM Europe Inc. - Spain |

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template