3GPP TSG-RAN5 Meeting #108	R5-254914

# Bangalore, India, 25th– 29th August 2025			      (Revision of R5-254043)

3GPP TSG RAN Meeting #109	RP-25xxxx

# Beijing, China, 15th– 19th September 2025

# Source:	Iridium Satellite

# Title:	New WID on UE Conformance Testing – core and performance introduction of IoT NTN TDD mode

# Document for:	Endorsement

Agenda Item:	4.1

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title:	UE Conformance - core and performance requirements for IoT NTN TDD mode

Acronym: IoT_NTN_TDD-UEConTest

Unique identifier:	TBD

| This WID includes a Testing part |  | X |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access | X |
|  | Core Network |  |
|  | Services |  |

Potential target Release:	Rel-19

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  |  |  |
| No | X |  | X | X |  |
| Don't know |  |  |  |  |  |

# 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This description is a

| Normative Work Item: tick applicable boxes below |  |
| --- | --- |
|  | Stage 1 |
|  | Stage 2 |
|  | Stage 3 |
| X | Other (e.g. testing) |

### 2.2	Parent Work Item

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| IoT_NTN_TDD | RAN1 | 1050123 | Introduction of IoT NTN TDD mode |
| IoT_NTN_TDD-Core | RAN1 | 1051123 | Core part: Introduction of IoT NTN TDD mode |
| IoT_NTN_TDD-Perf | RAN4 | 1052123 | Perf. Part: Introduction of IoT NTN TDD mode |

### 2.3	Other related Work Items and dependencies

| Other related Work/Study Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Acronym | Unique ID | Title | Nature of relationship |

# 3	Justification

The IoT NTN TDD mode will extend the deployment of NB-IoT NTN worldwide, by enabling the service from the existing, in-orbit Non-Geostationary Satellite Orbit (NGSO) system. This includes providing connectivity to polar regions.

The completion level of the 3GPP RAN1-lead Rel-19 work item on IoT NTN TDD mode has achieved 76% for core part at RP#108 (Jun-2025). The Target Completion Date of the core part is September 2025, and the Target Completion Date of the performance part is March 2025. To fulfil the strong demand for IoT NTN deployments, there is a need to introduce an associated RAN5 work item to enable UE RF/RRM/Protocol conformance testing for Rel-19 IoT NTN TDD mode core and performance requirements for NTN.

# 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

The objective of this work item is to define the UE RF/RRM/Protocol conformance testing requirements for Rel-19 IoT NTN TDD mode, to enable global NB-IoT NTN service coverage.

# 5	Expected Output and Time scale

| New specifications |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

| Impacted existing TS/TR |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| 36.509 | Introduction of testing functions for RF/RRM/Protocol test cases impacted by Rel-19 IoT NTN TDD core and performance requirements | TSG RAN#113 (Sep-26) |  |
| 36.903 | Introduction of TT&MU for RRM test cases impacted by Rel-19 IoT NTN TDD core and performance requirements | TSG RAN#113 (Sep-26) |  |
| 36.904 | Introduction of TT&MU for RF test cases impacted by Rel-19 IoT NTN TDD core and performance requirements | TSG RAN#113 (Sep-26) |  |
| 36.905 | Introduction of test points for RF test cases impacted by Rel-19 IoT NTN TDD core and performance requirements | TSG RAN#113 (Sep-26) |  |
| 36.508 | Definition of common test environment for Rel-19 IoT NTN TDD | TSG RAN#113 (Sep-26) |  |
| 36.523-1 | Introduction of signalling test cases for Rel-19 IoT NTN TDD | TSG RAN#113 (Sep-26) |  |
| 36.523-2 | Introduction of new NTN frequency band into “RF Baseline Implementation Capabilities” for SIG test cases impacted by Rel-19 IoT NTN TDD | TSG RAN#113 (Sep-26) |  |
| 36.523-3 | Assess and update the test case execution guidelines for the new NTN frequency band | TSG RAN#113 (Sep-26) |  |
| 36.521-4 | Introduction of the RF test cases for Rel-19 IoT NTN TDD core and performance requirements | TSG RAN#113 (Sep-26) |  |
| 36.521-2 | Introduction of test applicability and ICS for RF/RRM/Demodulation test cases impacted by Rel-18 Rel-19 IoT NTN TDD core and performance requirements | TSG RAN#113 (Sep-26) |  |
| 36.521-3 | Introduction of the RRM test cases for Rel-19 IoT NTN TDD core and performance requirements | TSG RAN#113 (Sep-26) |  |

# 6	Work item Rapporteur(s)

Andjela Savoia, Iridium, Andjela.Savoia@iridium.com

# 7	Work item leadership

RAN5

# 8	Aspects that involve other WGs

None

# 9	Supporting Individual Members

Supporting IM name

Cambridge Consultants

Iridium

Nordic Semi

Thales

Telus