## Slide 1: FS_6G – Status report
Rapporteur: Xiaonan Shi (China Mobile), Jean Trakinat (T-Mobile USA)
Progress made at this meeting:
  Over 90 contributions are approved
  Agreed definitions for AI service, AI Agent, compute service, 6G system data
  Agreed initial scope text
  Agreed 4G-6G Interworking
  Agreed text to reduce ENs and FFS.
Controversial or Open issues from this meeting
  Empty Overview and Other Considerations Clauses
Planning for next meetings
  SA1#112 (11/25): Study 85%
    Resubmitted previously discussed use cases
    Update approved use cases
    Clean up ENs & address FFS
    Begin Requirements Consolidation
    Send to SA for Information
  SA1#113 (02/26): Study 100%
    Clean up ENs & address FFS
    Complete Requirements Consolidation
    Send to SA for approval
  Actions before next meeting
  Email discussions, conference calls.
UID | Name | Acronym | Target | Old % | SID/WID | New % | Change or comment
1030043 | Study on 6G Use Cases and Service Requirements | FS_6G | 03/2026 | 66% | SP-241391 | 77% | 
3GPP TSG SA WG 1 Meeting #111 - Goteborg, Sweden, 25-29 August 2025 S1-253379