Source:	Dolby Laboratories Inc., Ericsson LM, Fraunhofer IIS, Nokia, NTT, Orange, Philips, Qualcomm, VoiceAge Corporation

Title:	Host Lab and Cross-Check Lab Report for IVAS Characterization Tests

Document for:	Approval

Agenda Item:	7.5

Introduction

This document provides a report on the Host Lab (HL) and Cross-Check Lab (CL) activities carried out for the IVAS characterization tests. References on due-dates were made with respect to the timeline listed in IVAS-8b [1] , Annex E.

HL and CL Responsibilities

IVAS-8b lists the following tasks for the HL and CL respectively:

“

- Host Laboratory

The following list defines the tasks expected to be carried out by the Host Laboratory (HL).

Get from the PC preliminary CuT executables for a cross-check with the CL to identify potential problems.

Get processing scripts from the PC.

Deliver the cross-checked processing scripts to SA4.

Receive all source materials and model parameters from the LLs and MC.

Get from the PC final CuT executables. Do final cross-check with the CL using the final CuT executables, reference executables, and the clean speech, background material, model parameters, music and mixed content, and critical generic audio content.

Process and deliver all test files for all experiments to the LLs in phases to meet testing schedules after completion of final cross-check.

Deliver and present HL report. The report should include a discussion of any problems encountered during the cross-check and processing efforts. The dates for final test material delivery to the LLs should be included.

- Cross-check Laboratory

The following list defines the tasks expected to be carried out by the Cross-check Laboratory (CL).

Get from the PC preliminary CuT executables for a cross-check with the HL to identify potential problems.

Final cross-check with the HL using the final CuT executables from the HL, reference executables, and the clean speech, background material, model parameters, music and mixed content, and critical generic audio content provided by the LLs and MC for each experiment and available from the HL.

Get processing scripts from the PC.

Receive all source materials and model parameters from the LLs and MC.

Get from the PC final CuT executables. Do final cross-check with the HL using the final CuT executables, reference executables, and the clean speech, background material, model parameters, music and mixed content, and critical generic audio content.

Process and cross-check all test files for all experiments in phases as needed for the LLs to meet testing schedules.

“

HL and CL Assignments

In IVAS-8b it is foreseen that the HL and CL will consist of “Contributors of the Public Collaboration”.

Out of the public collaboration, the following companies have volunteered to carry out the HL/CL activities:

Dolby Laboratories Inc.

Ericsson LM

Fraunhofer IIS

Nokia

NTT

Orange

Philips

VoiceAge Corporation

Qualcomm

- The experiment assignment per company and tasks is listed below:

| Company | HL | CL |
| --- | --- | --- |
| Dolby Laboratories Inc. | P800-5, P800-15, P800-23, BS1534-5, BS1534-7, BS1534-11, BS1534-14, BS1534-17 | P800-4, P800-9, P800-14, P800-17, BS1534-6, BS1534-9, BS1534-18 |
| Ericsson LM | P800-6, P800-16, P800-18, BS1534-6, BS1534-20 | P800-8, P800-11, BS1534-3, BS1534-11 |
| - Fraunhofer IIS | P800-7, P800-8, P800-17, P800-19, P800-21, BS1534-2, BS1534-3, BS1534-9, BS1534-13, BS1534-16 | P800-2, P800-3, P800-6, P800-10, P800-13, P800-16, P800-20, P800-22, P800-23, BS1534-4, BS1534-7, BS1534-12, BS1534-17, ACR-1 |
| - Nokia | P800-9, P800-12, P800-13, P800-14, P800-20, P800-22, BS1534-8, BS1534-10, BS1534-12, BS1534-15, BS1534-18, ACR-1 | P800-7, P800-15, P800-18, BS1534-5, BS1534-13, BS1534-16, BS1534-20 |
| - NTT | P800-2, BS1534-4 | BS1534-1, BS1534-19 |
| Orange | P800-3, P800-4, BS1534-19 | P800-1, P800-5, P800-21, BS1534-10 |
| Philips | ROOM-1, ROOM-2, ROOM-3, ROOM-4 | BS1534-2, BS1534-14, BS1534-15 |
| Qualcomm | None | ROOM-1, ROOM-2, ROOM-3, ROOM-4 |
| VoiceAge Corporation | P800-1, P800-10, P800-11, BS1534-1 | P800-12, P800-19, BS1534-8 |

General

Processing Scripts

Processing scripts corresponding to IVAS-7b [2] have been developed by members of the IVAS Public Collaboration. The development has been carried out in public on 3GPP Forge: https://forge.3gpp.org/rep/ivas-codec-pc/ivas-processing-scripts/. The scripts consist of two parts:

- Generation of input audio samples from mono sources and corresponding model parameters and impulse responses, as defined in IVAS-7b, Section 4.2.

- Generation of test items from generated or produced input audio samples by using the pre-processing, processing and post-processed as defined in IVAS-b, Section 4.3 – 5.4.

However, the generation of the input audio as described in 1), was executed by the MC and was provided to the HLs and CLs for processing as described in 2).

In addition, to test the input loudness levels defined in [1], the scripts produce three output sets, one for each level. A separate script [3] derives the final test conditions as specified in Table 5 of [1].

Two tagged versions of the processing scripts have been made available:

- A preliminary version of the processing scripts, available on 3GPP Forge from September 12th: https://forge.3gpp.org/rep/ivas-codec-pc/ivas-processing-scripts/-/tags/20250912_characterization . Mainly this version was used for the preliminary dry run, together with the initial tags of the IVAS float and BASOP executables.

A final version of the processing scripts, available on 3GPP Forge from September 16th: https://forge.3gpp.org/rep/ivas-codec-pc/ivas-processing-scripts/-/tags/20250916_characterization . This version was used for the final processing, cross-check and delivery of the characterization test items.

File Exchange

Dolby provided a cloud-based file sharing system (Box) for file exchange among MC, CL, HL and LL parties.

For the input material to the scripts, an inbox folder was created from MC with the expected material for each experiment. As mentioned previously, the item generation was performed from the MC, therefore, for the P.800 experiments for the generated items only the background noise and the processed input (mono samples processed with respective model parameters) were provided. The structure used was to accommodate the processing scripts as can be seen below:

Figure 1: Illustration of folder structure used as input to processing scripts  for HL/CL operations

The data in these folders was accessible both by HL and CL parties for the purpose of generating the processed materials and to cross-check them. As per the timeline in [1], the HL parties produced dry-run material in a dedicated dry run folder with a pre-release of the IVAS codec executables and provided it to the LLs for verification, while the CL parties did preliminary MD5 checksums and processed audio checks. With the final release of the IVAS codec executables the HL parties provided the processed material in an intermediate output folder. After successful cross-check by means of comparing MD5 checksums of the generated output materials, the HL declared them to be ready to be provided to the LLs.

To provide the successfully cross-checked materials, the HL parties copied them to a final output folder system accessible by the LLs. After downloading the test materials, the LLs successfully checked the data integrity by comparing MD5 checksums.

Preliminary and Final CuT Executables

The main objective of the characterization testing is to evaluate the fixed-point code and its performance against the floating-point code. Both the floating-point and fixed-point executables will be used.

The fixed-point code has been developed in 3GPP Forge under the BASOP repository [4]. The IVAS Public Collaboration has included the adaptations needed to align with the latest floating-point code specified in TS 26.258 [3], applied to the fixed-point code delivered by Ittiam and approved at the SA4#133e meeting. To that end, the ivasfloatupdate branch [5] was created to provide the floating-point baseline and is kept in sync with the fixed-point code’s main branch. For characterization testing, the IVAS Public Collaboration included critical fixes from the floating-point development repository [5], as these have not yet been incorporated into TS 26.258.

For testing, tags were created from both the main branch and the ivas-float-update branch. The corresponding executables were built on Windows and made available to the HL and CL in a separate folder on Box. The tagged versions of the codebases that have been used for the testing are given below:

- Preliminary executables have been made available by the IVAS Public Collaboration from the build of the tags created on September 4th, 2025 :

https://forge.3gpp.org/rep/sa4/audio/ivas-basop/-/tags/20250904_Characterization_DryRun_basop_mainFinal

https://forge.3gpp.org/rep/sa4/audio/ivas-basop/-/tags/20250904_Characterization_DryRun_basop_ivas-float-update

The final executables for the CuT have been made available by the IVAS Public Collaboration from the build of the tags in 3GPP Forge on September 17th, 2025:

https://forge.3gpp.org/rep/sa4/audio/ivas-basop/-/tags/20250917_Characterization_RC06_basop_main

https://forge.3gpp.org/rep/sa4/audio/ivas-basop/-/tags/20250917_Characterization_RC06_basop_ivas-float-update

Report on Cross-Checking Activities

- Preliminary cross-check using the preliminary CuT executables from the Public Collaboration public repository to identify potential problems:

  - For the preliminary cross-check, the preliminary processing scripts have been used together with the preliminary CuT executables.

  - Used input samples: Input samples for the preliminary cross-check have been made available by the MC entity (see MC entity report).

  - The following checks have been carried out:

    - Inspection of the processed audio output

    - Check of the reproducibility of the processed audio output on at least 2 sites

Interaction with the PC and the CL in order to identify and resolve potential problems:

  - In interaction with the PC and CL, the following problems have been identified:

    - Minor issues with the processing scripts that were reported and corrected for the final release

    - Some critical issues were detected with the fixed-point code from the inspection of the processed audio output. All issues were reported in the issue-tracker of the BASOP repository [4] and were fixed from the PC for the final code release.

- Final cross-check with the CL using the final CuT executables, reference executables, and the clean speech, background material, music and mixed content, and critical generic audio content provided by the LLs and MC for each experiment.

  - For the final cross-check, the final processing scripts have been used together with the final CuT executables.

  - Used input samples: Input samples for the final cross-check have been made available by the MC entity (see MC entity report).

  - The following checks have been carried out:

    - Inspection of the processed audio output

    - Check of the reproducibility of the processed audio output on at least 2 sites

- For some experiments, the MD5 checksums of the HL did not match the respective checksum of the CL. In those cases, a third party was asked to run the cross-check of the MD5 checksums. For all experiments, at least two parties were able to confirm the reproducibility of the processed audio.

- The affected experiments were the following:

      - P800-10, HL VoiceAge, checksum mismatch by Fraunhofer IIS, match by Ericsson

      - P800-15, HL Dolby, checksum mismatch by Nokia, match by Ericsson

      - P800-18, HL Ericsson, checksum mismatch by Nokia, match by VoiceAge

      - P800-20, HL Nokia, checksum mismatch by Fraunhofer IIS and Ericsson, but match between the two, therefore, Ericsson acted as new HL

      - P800-22, HL Nokia, checksum mismatch by Fraunhofer IIS, match by Dolby

      - P800-ACR, HL Nokia, checksum mismatch by Fraunhofer IIS and VoiceAge, but match between the two, therefore, VoiceAge acted as new HL

      - BS1534-16, HL Fraunhofer IIS, checksum mismatch by Nokia, match by Ericsson

      - BS1534-18, HL Nokia, checksum mismatch by Dolby, match by NTT

- All affected experiments are testing ISM or combined formats with ISM.

- There are several factors that may explain the differences observed when processing the same material on different machines: (a) differences in Python package versions used by the processing scripts, (b) variations in the BS.1770-compliant loudness adjustment tool, and (c) differences in floating-point handling across executables and platforms. However, the precise cause could not be identified.

For experiments P800-21-23 it was observed that some conditions could be shorter than the reference by 20ms. It was confirmed by the LLs that this was not an issue for running the listening tests with their software.

Report on Processing and Delivery Activities

Retrieve  preliminary CuT executables from the Public Collaboration public repository.

The preliminary CuT executables have been made available to the HL/CL by the IVAS Public Collaboration built from tags from 3GPP Forge on September 4th, 2025. See above for details.

- Deliver the cross-checked processing scripts to SA4.

- The processing scripts which were used for selection testing are available via 3GPP Forge:
https://forge.3gpp.org/rep/ivas-codec-pc/ivas-processing-scripts/-/tags/20250916_characterization.

- The HL companies offer to provide support in case of questions and problems when operating the scripts.

- Get from the Public Collaboration public repository final CuT executables.

The final CuT executables have been made available to the HL/CL by the IVAS Public Collaboration built from tags of 3GPP Forge on September 17th, 2025. See above for details.

- Receive all source databases and model parameters from the LLs and MC.

All source databases and model parameters from the LLs and MC have been made available by September 5, 2025.

- Processing and delivery of all test files per experiment for 48 experiments to the LLs in phases to meet testing schedules after completion of final cross-check.

The processing of all test files has been carried out from September 15th – September 19th, 2025.

The delivery of all test files to the LLs has been completed by September 19th (due date: September 19th, 2025).

References:

- S4-251565-IVAS Permanent Document IVAS-8b - Test Plan for Characterization Phase Version v.1.1.0

- S4-251561- IVAS-7b Processing plan for characterization phase v.1.1.0

- https://forge.3gpp.org/rep/ivas-codec-pc/ivas-processing-scripts/-/blob/main/collection-scripts/characterization/p800_categorized_samples.py

- TS 26.258 “Codec for Immersive Voice and Audio Services (IVAS); C code (floating-point)”, v.18.2, Rel-18

- https://forge.3gpp.org/rep/sa4/audio/ivas-basop

- https://forge.3gpp.org/rep/sa4/audio/ivas-basop/-/tree/ivas-float-update

- https://forge.3gpp.org/rep/ivas-codec-pc/ivas-codec

LL stands for Listening Lab and MC for Material Collection Entity as defined in [1]