## Slide 1: Executive Report of SA5#164 SWG Charging Charging Management (CH)
Gerald Görmer, SA5 Charging SWG Chair, MATRIXX Software

## Slide 2: General information
SA5 SWG CH work status:
  Drafting principles for 6G study work endorsed (S5-255449)
  CH rapporteur call on 14th January to support 5GA/6G study phase
SA5 SWG CH statistics:
  Registration at this meeting
  32 delegates face-to-face
  12 delegates online
  Participation to this meeting
  24 delegates attended
  Documents at this meeting
  70 total input and 54 output contributions
  3 contributions from the CH plenary
  no LSin and no LSout
  1 new Rel-20 WID and 2 new Rel-20 SID
  3 DP for new Rel-20 SID on ISAC
  32 pCRs for Rel-20 and 3 TR email approvals
  10 agreed CRs for Maintenance

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | Reply In

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging WIDs/SIDs
Number | Title | Source
S5-255418 | New WID on Charging aspects of next generation real time communication services phase 3 | China Mobile
S5-255693 | New SID on 5GA Charging aspects of integrated sensing and communications | China Unicom
S5-255419 | New SID on Charging Aspects of satellite access phase 4 | CATT

## Slide 7
Charging TSs & TRs to be sent to SA#110
Number | Title | For

## Slide 8
Charging Exception requests
Number | Title

## Slide 9: SA5 Charging progress – Summary
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
 | Rel-20 5GA Work Items | ------ | ----- | ------ | ---- | ---- | 
1090012 | Charging Aspects on XRM | XRM_Ph2-CH | 12/06/2026 | 10 % | SP-251214 | 10 % | 
110XXX | Charging aspects of next generation real time communication services phase 2 | NG_RTC_Ph3_CH_Ph2 | 12/12/2026 | - | S5-255693 | - | For SA approval
 | Rel-20 5GA Studies | ------ | ----- | ------ | ----- | ---- | 
1080014 | Charging Aspects of CAPIF phase 3 | FS_CAPIF_Ph3_CH | 12/06/2026 | 10 % | SP-250869 | 30 % | 
1090010 | 5GA roaming charging reliability enhancement | FS_RoamRe_CH | 12/03/2026 | 30 % | SP-251203 | 45 % | 
110XXX | 5GA Charging aspects of integrated sensing and communications | FS_ Sensing_CH | 12/09/2026 | - | S5-255692 | - | For SA approval
110XXX | Study on Charging Aspects of satellite access phase 4 | FS_5GSAT_Ph4_CH | 12/09/2026 | - | S5-255419 | - | For SA approval
 | Rel-20 6G Studies | ------ | ----- | ------ | ----- | ----- | 
1090013 | Study on Charging Aspects of 6G System | FS_6G_CH | 12/03/2027 | 5 % | SP-251218 | 15 % | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 10: Rel-20 WID on Charging Aspects on XRM
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1090012 | Charging Aspects on XRM | XRM_Ph2-CH | 12/06/2026 | 10 % | SP-251214 | 10 % | 
 | WT-1 |  |  | 70 % |  | 70 % | 
 | WT-2 |  |  | 0 % |  | 0 % | 
 | WT-3 |  |  | 0 % |  | 0 % | 
 | WT-4 |  |  | 0 % |  | 0 % | 
Summary of the progress at this meeting
  WT-1:
  - No progress, addition on enhanced QoS handling was discussed but not agreed
  WT-2:
  - No progress
  WT-3:
- No progress
  WT-4:
  - No progress
RAN/SA/CT impacts and dependencies:
  No dependencies
Updates/Next steps:
  Stage 3 of multi-modal service identifier
  Charging aspects of Multiplexed-media service, QoS monitoring enhancements

## Slide 11: Rel-20 WID on Charging aspects of next generation real time communication services phase 3
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1100xxx | Charging aspects of next generation real time communication services phase 3 | NG_RTC_Ph_-CH_Ph2 | 12/12/2026 | 0 % | S5-255653 | 0 % | For SA approval
 | WT-1 |  |  | 0 % |  | 0 % | 
 | WT-2 |  |  | 0 % |  | 0 % | 
Summary of the progress at this meeting
  WT-1:
  - …
  WT-2:
  - …
RAN/SA/CT impacts and dependencies:
  …
Updates/Next steps:
  …

## Slide 12: Rel-20 Study on Charging Aspects of CAPIF phase 3
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1080014 | SID on Charging Aspects of CAPIF phase 3 | FS_CAPIF_Ph3-CH | 12/06/2026 | 10 % | SP-250869 | 30 % | 
 | WT-1 |  |  | 10 % |  | 20 % | 
 | WT-2 |  |  | 0 % |  | 10 % | 
Summary of the progress at this meeting
  General of 2 pCRs on
    Study scope correction and background update
  WT-1 with 6 pCRs on
    CAPIF Inter-connection Use cases, key issues and charging requirements
  WT-2 with 6 pCRs on
    Authorization, Authentication Use Cases (2), key Issues and charging requirements
  Draft TR 28.891-020 (Email Approval S5-255415)
RAN/SA/CT impacts and dependencies:
  None Identified
Updates/Next steps:
  WT-1, WT-2 Use cases, Key issues, first solutions contributions

## Slide 13: Rel-20 Study on 5GA roaming charging reliability enhancement
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1090010 | 5GA roaming charging reliability enhancement | FS_RoamRe_CH | 12/03/2026 | 30 % | SP-251203 | 45 % | 
 | WT-1 |  |  | 60 % |  | 80 % | 
 | WT-2 |  |  | 0 % |  | 40 % | 
Summary of the progress at this meeting
  WT-1 of 3 pCRs:
    - Introduce the Key Issue for the use case in HR scenario
    - Use case LBO VSMF to HCHF N40/N47 failure scenario
  WT-2 of 6 pCRs :
    Introduce two solutions for HR scenario Key issue #1
    Solutions on Failure handling of :
      CTF when failures detected between the CTF and the V-CHF
      V-CHF when failures detected between the CTF and the V-CHF
      V-CHF when V-CHF detected failure of charging session with H-CHF
      H-CHF when H-CHF detected failure of charging session with V-CHF
    - Draft TR 32.872 (Email Approval S5-255416)
RAN/SA/CT impacts and dependencies:
  None identified
Updates/Next steps:
  Continue to complete use cases and solutions

## Slide 14: Rel-20 Study on 5GA Charging aspects of integrated sensing and communications
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1100xxx | 5GA Charging aspects of integrated sensing and communications | FS_ Sensing_CH | 12/06/2026 | 0 % | S5-2554194 | 0 % | For SA approval
 | WT-1 |  |  | 0 % |  | 0 % | 
 | WT-2 |  |  | 0 % |  | 0 % | 
 | WT-3 |  |  | 0 % |  | 0 % | 
Summary of the progress at this meeting
  WT-1:
  - …
  WT-2:
  - …
  WT-3:
  - …
RAN/SA/CT impacts and dependencies:
  …
Updates/Next steps:
  …

## Slide 15: Rel-20 Study on Study on Charging Aspects of satellite access phase 4
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1100xxx | 5GA Charging aStudy on Charging Aspects of satellite access phase 4spects of ISAC | FS_5GSAT_Ph4_CH | 12/06/2026 | 0 % | S5-255419 | 0 % | For SA approval
 | WT-1 |  |  | 0 % |  | 0 % | 
 | WT-2 |  |  | 0 % |  | 0 % | 
Summary of the progress at this meeting
  WT-1:
  - …
  WT-2:
  - …
RAN/SA/CT impacts and dependencies:
  …
Updates/Next steps:
  …

## Slide 16: Rel-20 Study on Charging Aspects of 6G System
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1090013 | Charging Aspects of 6G System | FS_6G_CH | 12/03/2027 | 5 % | SP-251218 | 15 % | 
 | WT-1 |  |  | 5 % |  | 12 % | 
 | WT-2 |  |  | 5 % |  | 15 % | 
 | WT-3 |  |  | 0 % |  | 0 % | 
Summary of the progress at this meeting
  General of 3 pCRs:
    - Add potential SA1 charging requirements
    - Add backgoud information for new services with charging concern
  - Add descrptions and examples for buisness roles and business models in 6G
  WT-1 of 3 pCR:
    - Add a new UC/Req/KI of charging for edge applications
  WT-2 of 3 pCRs:
  - Add a new UC/Req/KI/Sol of unified charging data
  - Add a new UC/Req/KI of structuring of OpenAPI and ASN.1
  WT-3: Not yet started
  Draft TR 32.801-02 v0.2.0 (Email Approval S5-255417)
RAN/SA/CT impacts and dependencies:
  WT-3 has a dependency on SA2 6G Study
Updates/Next steps:
  Use cases, Potential charging requirements, Key issues, Solutions

## Slide 17: Charging contributions
Maintenance
5GS_Ph1-SBI_CH, TEI19
5GS_Ph1-DCH, TEI19
5GSATB_CH
CHFSeg
TEI19
Rel-20 5GA Work
…

## Slide 18: Thank you!