## Slide 1: Study on 6G Management and Orchestration Status Report
Source: China Unicom (Moderator)

## Slide 2: Content
General process
Overall progress
Reference contributions

## Slide 3: General process
1
Mar.2025 SA
3GPP 6G Workshop
2
Jun~Aug. 2025
SA5 NWM/Email discussion for SID proposal
3
Aug.2025 SA5#162/163/164
Target to endorse SID proposal
4
Oct. 2025
Feb. 2026
SA5 6G studies start
5
6
Jun.25~26 2025 SA5 3GPP 6G Workshop
Sep. 2025 SA#109
Dec. 2025 SA#110
Target to approve SID proposal
Aug.7 2025 SA5#161.2 rapporteur call
Rel-20 6G study preparation status
25/26.Jun, 2025 (SA5 Rel-20 6G Workshop) | 30 Jun. 2025 | 30 Jun~05 Aug.2025 Moderated discussion/Feedback from companies in NWM | 05 Aug. 2025 23:59 UTC | 06 Aug. 2025 | 07 Aug. 2025 | 9 Aug. 2025 (SA5#162 submission deadline)
Company presentation First draft of potential work area by moderators | Moderator: Start of NWM discussion | Moderator: generate update version in NWM every Monday SA5 Companies: feedback on NWM questions and potential new work area | Deadline for comments in NWM Moderator: Lock the feedback form | Moderator: Produce the 1st version of drafted 6G SID (1 OAM SID/1 CH SID) and upload to https://www.3gpp.org/ftp/Email_Discussions/SA5/SA5-level%20discussions/SA5_Workshop_on_6G_Rel20 | SA5 Companies: SA5 #161.2 Rapp call draft 6G SIDs discussion | Moderators: submit draft 6G SIDs (1 for OAM and 1 for Charging)
General process has followed SA5 Rel-20 6G Content Definition steps in S5-253022.
SID for OAM has been endorsed in SA5#163 and not approved in SA#109.
Study timeline TBD later

## Slide 4
SA5 3GPP 6G Workshop progress
Scope: 6G related new management features including OAM/CH prime features and management support to new network features.
  Workshop#1: Online presentation on potential topics and directions (4 TUs)
    Jun 25, 2025 13:00-15:00 UTC
    Jun 26, 2025 13:00-15:00 UTC
3GPP FTP server folder for SA5 6G workshop collects all related resources.
19 company contributions are submitted and presented on the workshop, and details are as follows:
No. | SA5 5GA Workshop day 1 (25 Jun, 2025) | No. | SA5 5GA Workshop day 2 (26 Jun, 2025)
1 | AT&T view on SA5 Rel-20 6G Priorities | 12 | Orange_view on SA5 Rel-20 6G Priorities vf
2 | China Mobile's view on SA5 Rel-20 6G Priorities- | 13 | Huawei view on SA5 Rel-20 6G Priorities
3 | China Telecom view on SA5 Rel-20 6G Priorities | 14 | LENOVO view on SA5 Rel-20 6G Priorities
4 | China Unicom view on SA5 Rel-20 6G PrioritiesV2 | 15 | Rel-20 6G workshop Our views on AIML Management enhancement for 6G system (NEC/Intel)
5 | FiberCop view on SA5 Rel-20 6G Priorities | 16 | Nokia view on SA5 Rel-20 6G Priorities
6 | NTT DOCOMO view on SA5 Rel-20 6G Priorities | 17 | Rakuten view on SA5 Rel-20 6G Priorities -v1.0
7 | Verizon’s Preliminary Views on 3GPP SA5 Rel-20 6G Priorities | 18 | Samsung view on SA5 Rel-20 6G Priorities
8 | Vodafone view on SA5 Rel-20 6G Priorities | 19 | ZTE's view on SA5 Rel-20 6G Priorities
9 | AsiaInfo view on SA5 Rel-20 6G Priorities - V1.0 | 20 | SA WG5 Rel-20 6G Work Planning (SA5 Chair)
10 | Ericsson view on SA5 Rel-20 6G Priorities | 21 | Moderator Rel-20 6G OAM Work Area Summary (China Unicom)
11 | CATT view on SA5 Rel-20 6G Priorities | 22 | Moderator Rel-20 6G Charging Work Area Summary (China Telecom)
 |  | 23 | Open discussion and consolidated list of Rel-20 6G topics as NWM inputs (SA5 Chair)

## Slide 5
NWM Discussion progress
NWM Discussion is initiated with the title “SA5 NWM Discussion for Rel-20 6G OAM Work Areas”
  Work areas are proposed in “Moderator Rel-20 6G OAM Work Area Summary”（https://www.3gpp.org/ftp/Email_Discussions/SA5/SA5-level%20discussions/SA5_Workshop_on_6G_Rel20 )based on companies’ inputs.
  Companies are invited to provide feedback on the following questions for each work area.
  The feedback forms will be locked on 05 Aug. 2025 23:59 UTC.
  Moderator will update new version on June 30/July 7/July 14/July 21/July 28/August 5 before 10:00 am UTC.
Until the lock of feedback forms, totally 7 versions (v0.0.7 link) has been updated and following contributions are output and submitted:
  Summary of this NWM discussion is provided in S5-253357 (SA5#162)
  Proposal on the SA5 6G OAM SID based on the NWM discussion is provided in S5-253356(SA5#162)

## Slide 6
Progress on SA5#162
During SA5#162, totally 4 sessions are allocated to discuss the SID (Monday Q3, Wednesday lunch, and Thursday Q0+Q4)
For the controversy of WT#1.6, 3 optional wordings in this meeting are listed as follows:
  1.6-option1. Study the data management framework for different types of data, and coordinate with SA2 if necessary.
  Note: the scope of different types of data are to be part of the study, including access control of the data.
  1.6-option2. Study the data management framework for different types of management data.
  1.6-option3. Study the data management framework for different types of data to be used for network management and service management.
On the Closing Plenary, after 3 rounds discussion, finally following notes are concluded:
  S5-254112 endorsed
  Group agreed to endorse the content in 4112, noting that:
    There are 3 wording proposals for 1.6 which need more discussion.
    Other work tasks in 4112 are endorsed as wayforward.
    This document will not be sent to SA#109 for approval.
  Moderator will update NWM with latest endorsed SID proposal and open for comments for 1.6.
V0.0.8 of NWM discussion page is available with the link: v0.0.8

## Slide 7
Progress on SA5#163
During SA5#163, totally 3 sessions are allocated to discuss the SID (Monday Q3, Tuesday Q3, and Thursday Q1)
For the controversy of WT#1.6, 5 optional wordings in this meeting are listed as follows:
  1.6-option1. Study the data management framework for different types of data, and coordinate with SA2 if necessary.
  Note: the scope of different types of data are to be part of the study, including access control of the data.
  1.6-option2a. Study the data management framework for different types of management data, and coordinate with SA2 if necessary.
  1.6-option3a. Study the data management framework for different types of data to be used for network management and service management, and coordinate with SA2 if necessary.
  1.6-option5: Study the data management framework, and coordinate with SA2 if necessary.
  1.6-option5a: Study the data management framework, and coordinate with SA2 if necessary.
  Note: the scope of data is to be part of the study.
On the Closing Plenary, finally following notes are concluded:
  4905 is endorsed, 1.6 and TU allocation need further discussion in SA5#164. The yellowed text will be used as inputs.

## Slide 8
Progress on SA5#164
During SA5#164, totally 3 sessions are allocated to discuss the SID (Monday Q4, Wednesday Q5, and Thursday lunch time)
In the Thursday lunch time, following agreement is reached for WT#1.6:
  1.6-option5H: Study the data management framework within SA5 scope.
  Note1: Coordinate with SA2 and other working groups.
  Note2: SA5 scope of data is to be part of the study based on identified 6G use cases.
  SA chair raised the question about what “within SA5 scope” means. The common understanding is to use ToR as baseline!
On the Closing Plenary, The SID is agreed

## Slide 9
SA5#162
Related contributions
TDoc | Title | Source | Type | For | Decision
S5‑254112 | New SID on 6G Management and Orchestration | China Unicom (Moderator) | SID new | Agreement | endorsed
S5‑253357 | SA5 NWM Discussion for Rel-20 6G OAM Work Areas | China Unicom(Moderator) | discussion | Discussion | noted
S5‑253835 | Suggestions for 6G OAM Study | China Mobile, Verizon, SK Telecom, CATT, ZTE, Rakuten Mobile, NEC, Orange | discussion | Endorsement | withdrawn
SA5#163
TDoc | Title | Source | Type | For | Decision
S5-254294 | Study on 6G Management and Orchestration | China Unicom (Moderator) | SID new | Approval | Endorsed
S5-254295 | Study on 6G Management and Orchestration Status Report | China Unicom (Moderator) | report | Presentation | Noted
S5-254306 | Proposals to guide the 6G OAM Study | China Mobile, Verizon, SK Telecom, CATT, ZTE, Rakuten Mobile, NEC, Orange | other | Endorsement | Noted
S5-254307 | DP on scope of data WT in 6G Study.docx" | Nokia | discussion | Endorsement | Noted
S5-254315 | Intents, Goals and Autonomous agents | Nokia | discussion | Endorsement | Noted
S5-254335 | LS on Guidance on 6G data related work tasks | TSG SA | LS in | Information | Noted

## Slide 10
SA5#164
Related contributions
TDoc | Title | Source | Type | For | Decision
S5‑255123 | New SID Study on 6G Management and Orchestration | China Unicom (Moderator) | SID new | Approval | agreed
S5‑255124 | Study on 6G Management and Orchestration Status Report | China Unicom(Moderator) | Report | Presentation | noted
S5‑255139 | Suggestions for 6G OAM Study | China Mobile, Verizon, SK Telecom, CATT, ZTE, Rakuten Mobile, NEC, Orange, China Telecom, China Unicom | discussion | Endorsement | endorsed
S5-255241 | Discussion on 6G Data Framework | Vodafone | discussion | Endorsement | noted
S5-255269 | Considerations on management architecture for 6G | China Unicom | discussion | discussion | noted
S5-255272 | Discussion on the Scope and Role of SA5 in the Definition of the 6G Unified Data Framework | FiberCop | discussion | Endorsement | noted
S5-255343 | DP for study of Correlation Context in 6G | Ericsson | discussion | Endorsement | noted
S5-255339 | DP Recommendation on Data Management Framework WT in 6G Study | Ericsson | discussion | Endorsement | noted
S5-255353 | DP on scope of cloud WT in 6G study | AT&T, Orange, Rakuten | discussion | Endorsement | endorsed
S5-255105 | DP on scope of 6G Study data WT | Nokia | discussion | Endorsement | noted

## Slide 11: To build an intelligent, flexible, efficient and sustainable 3GPP management system
Many thanks for our joint efforts!!