3GPP TSG RAN Meeting #109	RP-252074

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			9.6.4.7

| WI / SI Name | Enhanced requirements and conductive test methodology for NR NTN and IoT NTN |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_IoT_NTN_req_test_enh |  |  |  |  |
| Unique ID | 1030086 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242901 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 09/2025 | Performance part: 03/2026 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 100% | Performance Part: 70% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Runsen Tang |
|  | Company | Samsung |
|  | Email | runsen.tang@samsung.com |
| Rapporteur | Name | Xuhua Tao |
|  | Company | Xiaomi |
|  | Email | taoxuhua@xiaomi.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.4	RAN4

2.4.1	Agreements

RAN4#116:

Agreements in RAN4#116 meeting are captured in the following documents:

- R4-2511793	WF on NR_IoT_NTN_HPUE part 1	Samsung

- R4-2512151	Ad-hoc minutes for [116][208] NR_IoT_NTN_req_test_enh	Xiaom

- R4-2512525	Way Forward for [116][323] NTN_testing_NGSO_channel_model_and_demod	Samsung

- R4-2512614	Way Forward for [116][324] NR_IoT_NTN_less_than_5MHz_demod	Ericsson

RAN4#116 meeting endorsed following documents:

- R4-2511788	CR to TS 36.102 for section 7	OPPO

- R4-2511789	Draft CR for 38.102 for spectrum emission requirements	MediaTek

- R4-2511790	Draft CR to TS 38.101-5 for section 6	Samsung

- R4-2511791	DraftCR for TR 38.863, Introduction on UE Transmission characteristics for NTN supporting HPUE	CATT

- R4-2511792	Draft CR to TS 38.101-5: Refsens for NR NTN HPUE	Qualcomm Incorporated

- R4-2512822	Addition of the L-band NTN HPUE power back-off simulations to TR 38.863	Apple

- R4-2512823	Addition of the S-band NTN HPUE power back-off simulations to TR 38.863	Apple

RAN4#116 meeting agreed following CRs:

- R4-2510268	Big CR for 36.102 for Iot-NTN HPUE	vivo, Samsung, Apple, CATT, China Telecom, Echostar, Ericsson, Globalstar, Hisilicon, Huawei, Inmarsat, LGE, Mediatek, Nokia, OPPO, Qualcomm, Skyworks, Thales, viasat, Xiaomi, ZTE

- R4-2510858	Formal BigCR to TS 38.101-5 for NR-NTN HPUE	Samsung, Apple, CATT, China Telecom, Echostar, Ericsson, Globalstar, Hisilicon, Huawei, Inmarsat, LGE, Mediatek, Nokia, OPPO, Qualcomm, Skyworks, Thales, viasat, vivo, Xiaomi, ZTE

- R4-2510859	Formal BigCR to TR 38.863 for NTN HPUE	Samsung, Apple, CATT, China Telecom, Echostar, Ericsson, Globalstar, Hisilicon, Huawei, Inmarsat, LGE, Mediatek, Nokia, OPPO, Qualcomm, Skyworks, Thales, viasat, vivo, Xiaomi, ZTE

- R4-2509189	CR to TR 38.863 on SAN RF requirements for less than 5MHz	Nokia

- R4-2509781	Big CR on UE RF requirements for NTN less than 5MHz	Xiaomi

- R4-2509794	Big CR on RRM requirements for NTN less than 5MHz in Rel-19	Xiaomi, Samsung

- R4-2511867	Introduction of NTN HPUE to TR 38.741	Apple, Globalstar

- R4-2512532	Addition of the 3MHz channel to TR 38.863	Apple, Thales, Echostar, Aalyria Technologies

- R4-2512533	Addition of the 3MHz channel to TR 38.741	Apple, Globalstar, Huawei, Nokia

- R4-2512534	CR to TS38.108 Introduce the reserved GSCN / ARFCN-ValueNR and NR operating band for NTN less than 5MHz	ZTE Corporation, Sanechips, Ericsson

After RAN4#116 meeting, with the above listed agreed CRs and corresponding agreements, and agreed CRs R4-2507083 and R4-2501608 in previous reports [2][3], we concluded following:

- The core objectives, including high power UE (HPUE) for NTN and less than 5MHz for NTN, are accomplished;

- The performance objectives of conformance requirements for SAN for less than 5 MHz for NR-NTN are accomplished.

Noting that the PC1.5 for NR-NTN and PC1, eMTC IoT-NTN and introduction of IoT-NTN HPUE to b254 are agreed to be dropped from the objectives in RAN4.

2.4.2	Remaining Open issues

Core part:

  - N/A

Performance part:

  - Remaining work on NTN testing for NGSO, including demodulation and RRM performance requirements

  - Remaining work on RRM performance requirements for NTN less than 5MHz

  - Remaining work on Demod performance requirements for NTN less than 5MHz

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1] RP-242901, Revised WID on Enhanced requirements and conductive test methodology for NR NTN and IoT NTN

[2] RP-251015, Status Report for Enhanced requirements and conductive test methodology for NR NTN and IoT NTN

[3] RP-250099, Status Report for Enhanced requirements and conductive test methodology for NR NTN and IoT NTN

RAN4#116

R4-2509051	Topic summary for [116][208] NR_IoT_NTN_req_test_enh	Moderator (Xiaomi)

R4-2509095	Topic summary for [116][128] NR_IoT_NTN_HPUE_part1	Moderator (Samsung)

R4-2509096	Topic summary for [116][129] NR_IoT_NTN_HPUE_part2	Moderator (Vivo)

R4-2509109	Discussion on Less than 5Mhz demodulation for NTN	Nokia

R4-2509131	CR to introduce a new annex to 38.101-5 for time varying doppler shift and propagation delay modelling	Anritsu Corporation

R4-2509132	CR to introduce a new annex to 36.102 for time varying doppler shift and propagation delay modelling	Anritsu Corporation

R4-2509168	Discussion on demodulation performance requirements for NGSO channel model	MediaTek inc.

R4-2509189	CR to TR 38.863 on SAN RF requirements for less than 5MHz	Nokia

R4-2509196	CR to TS 38.181 on test signal used to build test configurations for less than 5MHz	Nokia

R4-2509227	Discussion on RRM NTN testing for NGSO	MediaTek inc.

R4-2509230	MPR input for PC2 NB-IoT-NTN	Skyworks Solutions Inc.

R4-2509234	Draft CR on test case of NR SAN FR1 – NR SAN FR1 conditional handover for UE operating on a cell with less than 5MHz BW	Samsung

R4-2509235	Draft CR on test case of NR SAN FR1 Cell reselection for UE operating on a cell with less than 5MHz BW	Samsung

R4-2509243	MPR input for PC1 NB-IoT-NTN	Skyworks Solutions Inc.

R4-2509275	Discussion on  less than 5MHz for NTN RRM performance requirements	CATT

R4-2509276	Draft CR on test cases for satellite switching with re-synchronization for less than 5MHz with NTN	CATT

R4-2509361	Discussion on UE Tx requirement for NTN support HPUE	CATT

R4-2509362	Discussion on UE Rx requirement for NTN support HPUE	CATT

R4-2509363	Discussion on coexistence for NTN support HPUE	CATT

R4-2509407	draft LS on NTN testing NGSO channel model	Samsung

R4-2509408	Discussion on NTN testing NGSO channel model	Samsung

R4-2509409	Discussion on demodulation requirement for NTN NGSO testing	Samsung

R4-2509410	Simulation results on NTN demodulation requirements for Less than 5MHz	Samsung

R4-2509536	Power back-off results for PC2 on NTN L-band	Apple

R4-2509537	Power back-off results for PC2 on NTN S-band	Apple

R4-2509538	Power back-off results for PC2 on NTN L-/S-band	Apple, Globalstar

R4-2509539	Introduction of NTN HPUE to TR 38.741	Apple, Globalstar

R4-2509540	Addition of the 3MHz channel to TR 38.863	Apple, Thales, Echostar, Aalyria Technologies

R4-2509541	Addition of the 3MHz channel to TR 38.741	Apple, Globalstar, Huawei, Nokia

R4-2509771	IoT-NTN HPUE RF requirements	Xiaomi

R4-2509772	RF requirements for NR-NTN	Xiaomi

R4-2509781	Big CR on UE RF requirements for NTN less than 5MHz	Xiaomi

R4-2509782	Discussion on UE RF requirements for NTN less than 5MHz	Xiaomi

R4-2509784	DraftCR on adding note for GSCN parameters for NTN less than 5MHz	Xiaomi

R4-2509787	draftCR on test cases of NTN less than 5MHz  (MR-1)	Xiaomi

R4-2509791	Discussion NGSO NTN RRM testing	Xiaomi

R4-2509792	Discussion on the performance part requirements for less than 5MHz NTN	Xiaomi

R4-2509793	draftCR on test cases of NTN less than 5MHz  (MR-1)	Xiaomi

R4-2509794	Big CR on RRM requirements for NTN less than 5MHz in Rel-19	Xiaomi, Samsung

R4-2509831	Discussion on RRM performance requirements of Rel-19 NR-NTN in less than 5MHz	Samsung

R4-2509832	Discussion on RRM impacts by using NGSO in the test	Samsung

R4-2509854	Discussion on NR-NTN HPUE TX RF requirements	MediaTek (Hefei) Inc.

R4-2509855	Discussion on R19 IoT-NTN HPUE TX RF requirements	MediaTek (Hefei) Inc.

R4-2509911	R19 NTN overheating and SAR	OPPO

R4-2509940	On the SAR related issues for NTN HPUE	Sony, Ericsson, Nokia

R4-2509964	Power back-off values for the 3MHz channel in band n256	Apple

R4-2510009	Discussion on NSGO channel model for NTN testing	MediaTek inc.

R4-2510264	NR NTN HPUE Rx Requirements	vivo

R4-2510265	Iot NTN HPUE Tx Requirements	vivo

R4-2510266	Iot NTN HPUE Rx Requirements	vivo

R4-2510267	draft CR for Iot-NTN MOP related requirements	vivo

R4-2510268	Big CR for 36.102 for Iot-NTN HPUE	vivo

R4-2510354	DraftCR to TS38.101-5 Introduce the reserved GSCN / ARFCN-ValueNR and NR operating band for NTN less than 5MHz	ZTE Corporation, Sanechips

R4-2510355	CR to TS38.108 Introduce the reserved GSCN / ARFCN-ValueNR and NR operating band for NTN less than 5MHz	ZTE Corporation, Sanechips

R4-2510376	Discussion on RRM requirements of NTN with channel BW less than 5MHz	Ericsson

R4-2510377	Discussion on the impact of NTN testing for NGSO to RRM performance	Ericsson

R4-2510378	(NR_IoT_NTN_req_test_enh-Perf) Draft CR on Link Recovery Procedures for NTN less than 5MHz	Ericsson

R4-2510395	Discussion on Rel-19 NR NTN less than 5MHz requirements	Ericsson

R4-2510396	Simulation results on Rel-19 NR NTN less than 5MHz requirements	Ericsson

R4-2510500	Views on HPUE for NR-NTN	CSCN

R4-2510521	Discussion on Tx requirements for NR-NTN HPUE	OPPO

R4-2510522	Analysis on NTN AMPR simulation results for n256 NS_24	OPPO

R4-2510523	Discussion on Tx requirements for IoT-NTN HPUE	OPPO

R4-2510524	Draft CR to TS 36.102 for section 7	OPPO

R4-2510646	Discussion on RRM test cases for less than 5MHz for NTN	Huawei, HiSilicon

R4-2510647	draftCR on RLM test cases for less than 5MHz for NTN	Huawei, HiSilicon

R4-2510648	Discussion on RRM testing for NGSO	Huawei, HiSilicon

R4-2510748	Discussion for UE RF Rx requirements of NTN_NR_HPUE	LG Electronics France

R4-2510776	Discussion for UE RF Tx requirements of NTN_NR_HPUE	LG Electronics France

R4-2510833	TE-emulated channel model for NTN UE tests	Ericsson

R4-2510834	UE demodulation requirements with time varying Doppler shift and propagation delay model	Ericsson

R4-2510854	On NR-NTN HPUE Tx requirements	Samsung

R4-2510855	Summary on NR-NTN HPUE A-MPR offline analysis	Samsung

R4-2510856	On NR-NTN HPUE Rx requirements	Samsung

R4-2510857	Draft CR to TS 38.101-5 for section 6	Samsung

R4-2510858	Formal BigCR to TS 38.101-5 for NR-NTN HPUE	Samsung, Apple, CATT, China Telecom, Echostar, Ericsson, Globalstar, Hisilicon, Huawei, Inmarsat, LGE, Mediatek, Nokia, OPPO, Qualcomm, Skyworks, Thales, viasat, vivo, Xiaomi, ZTE

R4-2510859	Formal BigCR to TR 38.863 for NTN HPUE	Samsung, Apple, CATT, China Telecom, Echostar, Ericsson, Globalstar, Hisilicon, Huawei, Inmarsat, LGE, Mediatek, Nokia, OPPO, Qualcomm, Skyworks, Thales, viasat, vivo, Xiaomi, ZTE

R4-2510860	Feature list for NR_IoT_NTN_req_test_enh	Samsung

R4-2510864	Discussion on NTN testing for NGSO channel model	Huawei,HiSilicon

R4-2510865	Discussion on NTN testing for NGSO demodulation performance requirements	Huawei,HiSilicon

R4-2510866	Discussion on less than 5MHz for NR NTN demodulation performance requirements	Huawei,HiSilicon

R4-2510867	Simulation results on less than 5MHz for NR NTN demodulation performance requirements	Huawei,HiSilicon

R4-2510921	DraftCR for TR 38.863, Introduction on UE Transmission characteristics for NTN supporting HPUE	CATT

R4-2511025	Discussion on RRM performance requirements for less than 5MHz in NTN enhancement	ZTECorporation,Sanechips

R4-2511111	Test case for NR SAN FR1 – NR SAN FR1 Handover	ZTECorporation,Sanechips

R4-2511269	n256 A-MPR simulations and proposal	Nokia

R4-2511270	IoT-NTN HPUE RF requirements for Tx	Nokia

R4-2511275	Performance parameters for Less than 5 MHz test cases in NTN	Nokia

R4-2511276	Adopting the new channel model with satellite movements into RRM test cases	Nokia

R4-2511281	DraftCR to 38.133 on applicability of test cases for less than 5 MHz operation in NTN	Nokia

R4-2511282	DraftCR to 38.133 on inter frequency test case for less than 5 MHz operation in NTN	Nokia

R4-2511320	MPR and antenna isolation evaluation for 4Tx PC1	Skyworks Solutions Inc.

R4-2511400	NR NTN HPUE Tx requirements	Qualcomm Incorporated

R4-2511401	NR NTN HPUE Rx requirements	Qualcomm Incorporated

R4-2511402	Draft CR to TS 38.101-5: Refsens for NR NTN HPUE	Qualcomm Incorporated

R4-2511403	UE RF requirements for NTN less than 5 MHz	Qualcomm Incorporated

R4-2511445	draftCR for TS 38.101-5: Define a reserved GSCN / ARFCN-ValueNR and a reserved NR NTN operating band	Huawei , HiSilicon

R4-2511446	Reply on Reply LS on UE capability signalling for NTN less than 5MHz	Huawei, HiSilicon

R4-2511456	Topic summary for [116][310] NR_IoT_NTN_less_than_5MHz_UERF	Moderator (Xiaomi)

R4-2511468	Topic summary for [116][323] NTN_testing_NGSO_channel_model_and_demod	Moderator (Samsung)

R4-2511469	Topic summary for [116][324] NR_IoT_NTN_less_than_5MHz_demod	Moderator (Ericsson)

R4-2511491	IoT NTN high power UE Tx requirements	Qualcomm Incorporated

R4-2511497	On differentiation between PC1.5 handheld and non-handheld RF requirements	Apple

R4-2511498	On practical aspects of defining HPUE AMPR for the satellite bands	Apple

R4-2511509	Test cases based on satellite motion-based time varying channel model	Qualcomm Incorporated

R4-2511585	CR to TS 38.101-5: Reserved GSCN requested by RAN2	Ericsson

R4-2511586	CR to TS 38.108: Reserved GSCN requested by RAN2	Ericsson

R4-2511587	On the UE RF Tx requirements for NR-NTN HPUE	Ericsson

R4-2511588	On the UE RF Rx requirements for NR-NTN HPUE	Ericsson

R4-2511589	On the UE RF Tx requirements for IoT-NTN HPUE	Ericsson, Nokia

R4-2511590	On the UE RF Rx requirements for IoT-NTN HPUE	Ericsson

R4-2511592	Discussion on channel modeling for NTN testing for NGSO	QUALCOMM Europe Inc. - Spain

R4-2511593	Discussions on demodulation performance requirements for NTN testing for NGSO	QUALCOMM Europe Inc. - Spain

R4-2511701	Introduction of NTN HPUE to TR 38.741	Apple, Globalstar

R4-2511787	draft CR for Iot-NTN MOP related requirements	vivo

R4-2511788	CR to TS 36.102 for section 7	OPPO

R4-2511789	Draft CR for 38.102 for spectrum emission requirements	MediaTek

R4-2511790	Draft CR to TS 38.101-5 for section 6	Samsung

R4-2511791	DraftCR for TR 38.863, Introduction on UE Transmission characteristics for NTN supporting HPUE	CATT

R4-2511792	Draft CR to TS 38.101-5: Refsens for NR NTN HPUE	Qualcomm Incorporated

R4-2511793	WF on NR_IoT_NTN_HPUE part 1	Samsung

R4-2511867	Introduction of NTN HPUE to TR 38.741	Apple, Globalstar

R4-2512120	WF on RRM requirements for NR_IoT_NTN_req_test_enh	Xiaomi

R4-2512151	Ad-hoc minutes for [116][208] NR_IoT_NTN_req_test_enh	Xiaom

R4-2512525	Way Forward for [116][323] NTN_testing_NGSO_channel_model_and_demod	Samsung

R4-2512532	Addition of the 3MHz channel to TR 38.863	Apple, Thales, Echostar, Aalyria Technologies

R4-2512533	Addition of the 3MHz channel to TR 38.741	Apple, Globalstar, Huawei, Nokia

R4-2512534	CR to TS38.108 Introduce the reserved GSCN / ARFCN-ValueNR and NR operating band for NTN less than 5MHz	ZTE Corporation, Sanechips, Ericsson

R4-2512614	Way Forward for [116][324] NR_IoT_NTN_less_than_5MHz_demod	Ericsson

R4-2512822	Addition of the L-band NTN HPUE power back-off simulations to TR 38.863	Apple

R4-2512823	Addition of the S-band NTN HPUE power back-off simulations to TR 38.863	Apple

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template