3GPP TSG RAN meeting #109										RP-252349

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			9.4.1

| WI / SI Name | Introduction of NR TDD 4.9GHz band for US operation |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_TDD_band_4900MHz_US |  |  |  |  |
| Unique ID | 1080093 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251887 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2025 | Performance part: 06/2025 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 15% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Masashi Fushiki |
|  | Company | Fujitsu |
|  | Email | fushiki.masashi@fujitsu.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

Work plan in R4-2509662 was approved.

Regarding the coexistence study, it was completed with the following agreement.

- Agreement

  - RAN4 commences work on defining requirements for the 4.9 GHz band with the following conclusion for the study phase

    - The existing environment has a broad diversity of incumbent 4.9 GHz and adjacent spectrum coexistence scenarios. These scenarios include non-3GPP systems, which are beyond the scope of RAN4 coexistence studies.

      - No 3GPP work beyond incorporating local regulation is required to address co-existence with non 3GPP out-of-band incumbents.

      - No 3GPP work beyond incorporating local regulation is required to address co-existence with in-band non 3GPP incumbents.

    - 3GPP relies on FCC descriptions of the band manager responsibility with respect to the coexistence aspects

  - With the above observations, RAN4 agrees to conclude the study phase.

2.4.2	Remaining Open issues

- Specify band numbering, system parameters and RF characteristics for the channel bandwidths defined for the new band.

- Address potential BS and UE co-existence issues.

  - Specify band specific BS emissions requirements if needed.

  - Specify UE additional emission limits and A-MPR if needed.

- Specify the BS RF requirements.

- Specify the UE RF requirements.

- Update the related 3GPP NR technical specifications to include support for the new band.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

RAN4#116

- R4-2509262	System parameters for 4.9GHz new band, CATT

- R4-2509662	Work plan for Introduction of NR TDD 4.9GHz band for US operation, Fujitsu Limited

- R4-2510411	General aspects regarding the 4940–4990 MHz band, Qualcomm Germany

- R4-2511620	Input on NR TDD 4.9GHz Band for US Operation, Skyworks Solutions Inc.

- R4-2509944	Discussion on coexistence requirements of NR TDD 4940-4990 MHz band for US public safety operation, APCO International, FirstNet

- R4-2511346	Coexistence discussion for the introduction of the North American 4.9GHz band, AT&T Services, Inc.

- R4-2511489	On Coexistence Requirements for the NR 4940-4990 MHz Band for US Public Safety, Lenovo, Motorola Mobility

- R4-2509418	On 4940-4990 MHz band regulations for adjacent spectrum protection, Nokia

- R4-2509663	Discussion on the coexistence study for US 4.9GHz new band, Fujitsu Limited

- R4-2510412	On adjacent spectrum protection requirements for the 4940-4990 MHz band, Qualcomm Germany

- R4-2510429	Coexistence study for introduction of US 4.9GHz band, Huawei, HiSilicon

- R4-2510514	New 4.9GHz US band - Coexistence with adjacent services, Ericsson

- R4-2509419	On regulations and co-existence with other technologies operating in the 4940-4990 MHz band, Nokia

- R4-2509988	4.9 GHz band Coexistence, T-Mobile USA

- R4-2510413	On other technologies operating in the 4940-4990 MHz band, Qualcomm Germany

- R4-2510515	New 4.9GHz US band - Coexistence with other users of the band, Ericsson

10.08.2025		minor adaptations for RAN #109

06.04.2025		minor adaptations for RAN #108

04.02.2025		minor adaptations for RAN #107

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template