3GPP TSG RAN Meeting #109　   　　                                                                           RP-252366

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			9.6.4.4

| WI / SI Name | # Support of intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NonCol_intraB_ENDC_NR_CA_Ph2 |  |  |  |  |
| Unique ID | 1030082 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-242083 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2025 | Performance part: 03/2026 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 100% | Performance Part: 0% (will be started from Q4 2025) | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colours below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Yasuki Suzuki |
|  | Company | KDDI |
|  | Email | ui-suzuki@kddi.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

RAN2#130

BS Signaling and UE Capability

- Endorse draft CR 38.331 on Introduction of signaling support for intra-band non-collocated EN-DC/NR-CA deployment Phase 2: new receiver type(s) [1].

- Agree CR 38.331 on Introduction of signaling support for intra-band non-collocated EN-DC/NR-CA deployment Phase 2: new receiver type(s) [2].

- UE Capability

- Endorse draft CR 38.306 on Introduction of signaling support for intra-band non-collocated EN-DC/NR-CA deployment Phase 2: new receiver type(s) [3].

2.2.2	Remaining Open issues

BS Signaling and UE Capability

- None.

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#115

UE RF requirement

- Send LS on frequency separation for type 4 UE to RAN5 [4].

- Endorse draft CR on TS 38.101-1 for RF requirements for type-4 UEs [5].

- Endorse draft CR on TS 38.101-3 for RF requirements for type-4 UEs [6].

- Agree formal Big CR on TS 38.101-1 for RF requirements for type-4 UEs [7].

- Agree formal Big CR on TS 38.101-3 for RF requirements for type-4 UEs [8].

RRM requirement

- Endorse draft CR on Scheduling restriction for type 4 UE [9].

- Endorse draft CR on MTTDMRTD for intra-band non-collocated EN-DCNR-CA deployment Phase 2 [10].

- Endorse draft CR on draftCR on SCell Activation Delay Requirement for NonCol_intraB [11].

- Endorse draft CR on Draft CR on RRM requirements for supporting intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s) [12].

- Endorse draft CR on DraftCR: Scheduling availability of UE performing beam failure detection + L1-RSRP [13].

- Endorse draft CR on Scheduling availability of UE during radio link monitoring [14].

- Endorse draft CR on Draft CR on interruption requirements for Type 4 EN-DCNR-CA [15].

- Agree formal Big CR on RRM requirements for Support of intra-band non-collocated EN-DC/NR-CA deployment Phase 2 [16].

2.4.2	Remaining Open issues

UE RF requirement

- None.

RRM requirement

- None.

RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

- R2-2506009	R2-2506009	Introduction of signaling support for intra-band non-collocated EN-DC/NR-CA deployment Phase 2: new receiver type(s)

- R2-2506256	Introduction of signaling support for intra-band non-collocated EN-DC/NR-CA deployment Phase 2: new receiver type(s)

- R2-2506254	R2-2506254	Introduction of signaling support for intra-band non-collocated EN-DC/NR-CA deployment Phase 2: new receiver type(s)

- R4-2511768	(NonCol_intraB_ENDC_NR_CA_Ph2-Core) LS on frequency separation for type 4 UE.

- R4-2511771	DraftCr TS 38.101-1 for RF requirements for type-4 Ues

- R4-2511770	DraftCr TS 38.101-3 for RF requirements for type-4 UEs

- R4-2509642	Big CR on 38.101-1 for Support of intra-band non-collocated EN-DC/NR-CA deployment Phase 2

- R4-2509643	Big CR on 38.101-3 for Support of intra-band non-collocated EN-DC/NR-CA deployment Phase 2

- R4-2511654	(NonCol_intraB_ENDC_NR_CA_Ph2-Core) Scheduling restriction for type 4 UE

- R4-2512165	DraftCR on MTTDMRTD for intra-band non-collocated EN-DCNR-CA deployment Phase 2

- R4-2512166	draftCR on SCell Activation Delay Requirement for NonCol_intraB

- R4-2512167	Draft CR on RRM requirements for supporting intra-band non-collocated EN-DC/NR-CA deployment Phase2: new receiver type(s)

- R4-2512168	DraftCR: Scheduling availability of UE performing beam failure detection + L1-RSRP

- R4-2512169	Scheduling availability of UE during radio link monitoring

- R4-2512170	Draft CR on interruption requirements for Type 4 EN-DCNR-CA

- R4-2512350 Big CR on RRM requirements for Support of intra-band non-collocated EN-DC/NR-CA deployment Phase 2