3GPP TSG RAN meeting #109										RP-252475

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			8.2.2

| WI / SI Name | Study on 6G Radio |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_6G_Radio |  |  |  |  |
| Unique ID | 1080072 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251881 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 06/2027 | Core part: N/A | Performance part: N/A | Testing part: N/A |  |
| Overall Completion level | Study Item: 2 % | Core part: N/A | Performance Part: N/A | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN1 |
| --- | --- | --- |
| Rapporteur (Primary) | Name | Shinya Kumagai |
|  | Company | NTT DOCOMO |
|  | Email | shinya.kumagai.yw@nttdocomo.com |
| Rapporteur | Name | Xiaodong Shen |
|  | Company | China Mobile |
|  | Email | shenxiaodong@chinamobile.com |
| Rapporteur | Name | Joseph Schumacher |
|  | Company | AT&T |
|  | Email | jq304t@att.com |
| Rapporteur | Name | Alexey Kulakov |
|  | Company | Vodafone |
|  | Email | Alexey.Kulakov1@vodafone.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

Overview of 6GR air interface

Agreement

Study a scalable 6GR design for diverse device types, considering aspects:

- What should be commonly applicable to all 6G device types

- FFS: add-on features dedicated to specific device types, if any

Agreement

- Study the device types from physical layer perspective to be supported by 6GR, subject to further discussion and confirmation in RAN

Agreement

- For the study of RAN1 6GR design, consider the minimum spectrum allocation in which 6G can operate, subject to further discussion and confirmation in RAN.

  - Note: RAN4 involvement is necessary.

Agreement

- On enhanced overall coverage, identify coverage target(s) considering diverse use cases and device types

Agreement

- Identify the high-level aspects which impact on the 6GR sync signal structure and associated periodicity.

Agreement

- Identify the high-level aspects which impact on the NR-6GR MRSS support

  - Including the lessons learned from LTE-NR DSS

Agreement

- Study and identify the lessons learned from NR BWP framework

Agreement

- Study and identify the lessons learned from NR spectrum utilization and aggregation framework

  - DC is subject to RANP decision in June 2026

  - Note: MRSS aspects are separate discussion

Agreement

- Study the following smallest maximum supported RF and BB UE BW without spectrum aggregation for at least one low-tier device type supported by 6GR framework from physical layer perspective, subject to further discussion and confirmation in RAN

  - Opt1: 3MHz

  - Opt2: 5MHz

  - Opt3: 10MHz

  - Opt4: 20MHz

  - FFS: the UL bandwidth may be different to the DL bandwidth

  - FFS: the bandwidth value may be different for different SCS, duplex modes, and bands.

  - FFS: whether RF and BB UE BW are same or different

Agreement

- Study and identify the lessons learned from NR duplex modes

- On 6GR duplexing study, RAN1 considers at least following duplex types

  - FD-FDD

  - Semi-static TDD

  - gNB semi-static SBFD

  - HD-FDD on UE side

  - Dynamic TDD

- Study whether to consider following duplexing types

  - gNB dynamic SBFD

  - UE SBFD

  - gNB FD

  - Note: Other duplex modes are not precluded

Agreement

- For harmonized 6GR design for TN and NTN, RAN1 studies to identify the technical aspects affected by NTN characteristics, as well as lessons learned from NR/IoT NTN

Evaluation assumptions for 6GR air interface

Agreement

- The deployment scenarios in TR38.914 should be considered for evaluation assumption

- The common evaluation assumptions including the antenna modelling, general system-level simulation assumptions (including the carrier frequency, bandwidth and subcarrier spacing used for link-level simulation) for the deployment scenarios in TR38.914, link budget and traffic models will be discussed in AI 11.2

  - Other assumptions including for link-level simulation specific to each technical topic will be separately discussed under each individual agenda.

  - Note: Subcarrier spacing decision is up to AI 11.3.2.

Conclusion

- Template in R1-2506582 is to be used for collecting inputs from companies.

  - Additional NTN or TN assumptions, if any, or any necessary change of the parameters, are to be incorporated into the updated one of R1-2506582.

Agreement

- Study which of the following traffic models are to be used for 6G evaluations, e.g.,

  - Full buffer

  - FTP Model 1 (in TR 36.814)

  - FTP Model 2 (in TR 36.814)

  - FTP Model 3 (in TR 36.872)

  - XR Traffic models (in TR 38.838)

  - VoIP model (as in TR 36.814)

  - Instant message (as in TR 38.840)

- Study whether to introduce the following traffic models for 6G evaluations considering, e.g.,

  - FTP-3 variant with packet delay budget requirement

    - Details FFS

  - New traffic model considering a mixed/variable packet size and the associated time domain behaviors (e.g., time between adjacent packet arrivals, packet delay budget)

    - Details FFS

  - New traffic model(s) considering the new use cases or services, e.g., AI/ML services, immersive communication services, etc.

    - Details FFS

- Study whether to introduce new/additional approaches that can reflect the impact of bidirectional traffic flows on performance metrics (e.g., impact of UL TCP ACK latency on DL throughput/latency)

Note: Whether/how to consider the combination of traffic model and loading level will be studied under individual agendas

Waveform

Agreement

CP-OFDM and DFT-s-OFDM waveforms as defined in 5G NR are supported as the basis for 6GR for uplink

- Enhancements/modifications on CP-OFDM/DFT-s-OFDM will be studied as potential additions

- Other OFDM based waveforms are not precluded.

Agreement

CP-OFDM waveform as defined in 5G NR is supported as the basis for 6GR for downlink

- Enhancements/modifications on CP-OFDM will be studied as potential additions

- DFT-s-OFDM or any other OFDM-based waveform will be studied as a potential additional waveform for downlink

Note: proponents to identify at least the target use cases, signals/channels to use the waveform, and how the proposal is intended (if applicable) to support multiplexing with CP-OFDM, including MRSS, and how multi-user multiplexing is supported, etc.

Note:

Proponents are encouraged to provide more detailed information on their proposals for the next meeting, e.g.:

Proponents to characterize the main motivation for modification/additional waveform proposals:

- Targeted link direction, i.e. DL, UL or both

- Targeted use case (e.g. NTN, specific frequency range, etc.), if any

- Potential motivations metrics used, and quantified gains for a proposal, e.g.

  - Coverage

  - Network energy efficiency

  - UE energy efficiency

  - Spectral efficiency

  - High speed tolerance

  - Scheduling flexibility

  - Integration with ISAC

Proponents provide information on the following aspects, if applicable

- MRSS compatibility

- Target channels/signals, e.g. all channels, PxSCH only, etc.

- MIMO (SU and MU-MIMO) compatibility

- Target modulations, and impact to other modulations, if applicable

- Multi-user multiplexing/scheduling flexibility

- Multiplexing/coexistence with baseline waveforms

- Impact on synchronization and initial access

- Expected specification impact

- Transmitter/receiver complexity and impact to power consumption.

Frame structure

Agreement

- 6GR takes the following SCS as start point for discussion for all the signals/channels except PRACH.

  - For sub 6GHz

    - The following subcarrier spacing is at least supported

      - 15kHz SCS for FDD, 30kHz SCS for TDD

    - FFS: 30kHz SCS for FDD for around e.g., 1-2.5GHz

    - FFS: 7.5kHz SCS for sub1GHz (FDD)

    - Whether to discuss the FFS will be subject to RANP decision.

  - For around 7GHz

    - The following subcarrier spacing options can be studied

      - 30kHz, 60kHz

  - FFS: For around 15GHz

    - The following subcarrier spacing options can be studied

      - 30kHz, 60kHz, 120kHz

    - Whether to discuss it will be subject to RANP decision

  - For between 24.25GHz - 52.6GHz

    - Subcarrier spacing 120kHz is supported

  - FFS whether to allow using additional subcarrier spacing for SSB

- FFS subcarrier spacing for PRACH and up to initial access discussion.

Conclusion

- Numerologies for sensing is up to sensing agenda discussion.

Agreement

- 6GR supports normal cyclic prefix, i.e., same as the normal CP defined in NR.

  - FFS potential need for other CP

Channel coding

Chairman Guidance

For 6GR control channel coding,

- Evaluations can be provided in form of BLER and FAR results.

- Evaluations/analysis can be provided for complexity, decoding latency,

  - Other metrics are not precluded.

- Proponent companies to provide evaluation assumptions and methodologies for respective evaluation.

- Proponent companies to provide details of channel coding extension compared with NR channel coding

- Proponent companies to provide justification for the channel coding extension, compared with control channel codes as defined in 5G NR.

Chairman Guidance

For 6GR data channel coding,

- Evaluations can be provided in form of BLER results.

- Evaluation/analysis on throughput, complexity, and decoding latency can be provided

  - Other metrics are not precluded.

- Proponent companies to provide their target scenarios and requirements, evaluation assumptions and methodologies for respective evaluation/analysis, e.g., decoding algorithm and details, information sizes, code rates, HARQ scheme, channel type, modulation order, target BLER, etc.

- Proponent companies to provide details of channel coding extension compared with NR channel coding.

- Proponent companies to provide justification for the channel coding extension, and how to satisfy 6G requirements and characteristics with acceptable performance/complexity trade-off, compared with data channel codes as defined in 5G NR.

Modulation, joint channel coding and modulation

Agreement

- For 6GR DL, 5G NR uniform QPSK, 16QAM, 64QAM, 256QAM and 1024QAM are supported as basis for study for data channel

  - FFS: Enhancements and other modulation schemes

- For 6GR UL, 5G NR uniform QPSK, 16QAM, 64QAM, and 256QAM are supported as basis for study for CP-OFDM for data channel

  - FFS: Enhancements and other modulation schemes

- For 6GR UL, 5G NR pi/2 BPSK, uniform QPSK, 16QAM, 64QAM, and 256QAM are supported as basis for study for DFT-s-OFDM for data channel

  - FFS: Enhancements and other modulation schemes

Energy efficiency

Agreement

Study how to reuse and update reference configurations in TR 38.864 for 6G BS.

Agreement

Study how/whether to reuse or update the power model in TR 38.864 for evaluating BS power consumption for 6G BS.

Agreement

- Study metric(s) for UE energy efficiency.

- Study metric(s) for BS energy efficiency.

Agreement

Study reference configurations and power consumption model for 6G UE, considering but not restricted to the following:

- TR 38.840 (UEPS), TR38.875 (RedCap), TR38.865 (eRedCap), and TR38.869 (LP-WUS/WUR) for reference configurations

- TR 38.840 (UEPS), TR38.875 (RedCap), and TR38.869 (LP-WUS/WUR) for power consumption models

Agreement

- Study baseline BS setting(s) for evaluating 6G BS EE improvement/impact, considering NR features and 6G BS reference configuration(s)

- Study baseline UE setting(s) for evaluating 6G UE EE improvement/impact, considering NR features and 6G UE reference configuration(s)

AI/ML in 6GR interface

Agreement

For 6GR AI/ML use cases identification/categorization, for each (sub-)use case proposed, proponent companies are encouraged to study and report the following:

- Definition of each (sub-)use case, including at least AI/ML model input/output

- The evaluation assumption, methodology, KPIs, benchmark, and preliminary simulation results

- Assumption on training types, e.g.,

  - offline training, online training/finetuning

  - Label construction (if applicable), including whether/how to obtain label data for model training

- Assumption on model location for inference, e.g., UE-sided model, NW-sided model, and two-sided model

- Collaboration/interaction between UE and NW, e.g.,

  - no collaboration/interaction

  - UE/Network collaboration targeting at separate or joint ML operation

- High level potential specification impact

2.1.2	Remaining Open issues

- Study the overview of 6GR air interface, to be distributed to respective related agenda

- Study the details of Waveform

- Study the details of Frame structure

- Study the details of Channel coding

- Study the details of Modulation, joint channel coding and modulation

- Study Energy efficiency related technologies, to be distributed to respective related agenda

- Study AI/ML use cases, to be distributed to respective related agenda

- Study the details of Initial access

- Study the details of MIMO operation

- Study the details of  Physical layer control, data scheduling and HARQ operation

- Study the details of Duplexing

- Study the details of 6GR spectrum utilization and aggregation

- Study the details of NTN

- Study the details of Other physical layer signals, channels and procedures

- Study the details of Sensing

- Evaluate performance of at least energy efficiency, spectrum efficiency, and coverage compared to 5G NR to deliver the initial result at the end of study

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

RAN1#122

R1-2505125	Nokia Views on 6G Radio Air Interface	Nokia

R1-2505126	On Evaluation Assumptions for Study of 6G Radio Air Interface	Nokia

R1-2505127	Waveform for 6G Radio Air Interface	Nokia

R1-2505128	Frame Structure and Numerology in 6G Radio Air Interface	Nokia

R1-2505129	Channel Coding in 6G Radio Air Interface	Nokia

R1-2505130	On Modulation for 6G Radio Air Interface	Nokia

R1-2505131	Energy Efficiency in 6G Radio	Nokia

R1-2505132	Views on AI/ML Operation and Use Cases for 6G Radio Air Interface	Nokia

R1-2505143	High level views on 6GR air interface	FUTUREWEI

R1-2505144	Discussion on 6G numerology and frame structure	FUTUREWEI

R1-2505145	Discussion on 6G energy efficiency techniques	FUTUREWEI

R1-2505146	Evaluation assumptions for 6GR air interface	FUTUREWEI

R1-2505147	Discussion on AI/ML in 6GR interface	FUTUREWEI

R1-2505156	Considerations for 6G Waveform	Kyocera Corporation

R1-2505157	AI/ML in 6GR interface	Kyocera

R1-2505170	Spreadtrum overview on 6GR air interface	Spreadtrum, UNISOC

R1-2505171	Discussion on evaluation assumption for 6GR	Spreadtrum, UNISOC

R1-2505172	Discussion on waveform for 6GR	Spreadtrum, UNISOC

R1-2505173	Discussion on frame structure for 6GR	Spreadtrum, UNISOC

R1-2505174	Discussion on channel coding for 6GR	Spreadtrum, UNISOC

R1-2505175	Discussion on modulation, joint channel coding and modulation for 6GR	Spreadtrum, UNISOC

R1-2505176	Discussion on energy efficiency for 6GR	Spreadtrum, UNISOC

R1-2505177	Discussion on AIML in 6GR interface	Spreadtrum, UNISOC

R1-2505180	AI/ML Use Cases for 6GR Air Interface	Ericsson Telecom S.A. de C.V.

R1-2505181	Overview of 6GR air interface	Huawei, HiSilicon

R1-2505182	Evaluation assumptions for 6GR air interface	Huawei, HiSilicon

R1-2505183	Waveform for 6GR air interface	Huawei, HiSilicon

R1-2505184	Numerology and frame structure for 6GR air interface	Huawei, HiSilicon

R1-2505185	Channel coding for 6GR air interface	Huawei, HiSilicon

R1-2505186	Modulation for 6GR air interface	Huawei, HiSilicon

R1-2505187	Views on energy saving for 6GR	Huawei, HiSilicon

R1-2505188	Views on AI/ML in 6GR air interface	Huawei, HiSilicon

R1-2505263	Overview of 6GR Air Interface	Google

R1-2505264	Waveform for 6GR Air Interface	Google

R1-2505265	Frame Structure for 6GR Air Interface	Google

R1-2505266	AI/ML in 6GR Air Interface	Google

R1-2505276	Discussion on evaluation assumptions for 6GR air interface	ZTE Corporation, Sanechips

R1-2505285	Discussion on the overview of 6GR air interface	TCL

R1-2505290	Considerations on evaluation assumptions for 6GR air interface	Sony

R1-2505291	Considerations on 6GR Energy Efficiency	Sony

R1-2505295	Outline and highlight of 6GR air interface	CATT, CICTCI

R1-2505296	On evaluation assumptions for 6GR air interface	CATT

R1-2505297	Discussion on energy efficiency of 6GR	CATT

R1-2505298	Discussion on AI/ML in 6GR interface	CATT, CICTCI

R1-2505308	Discussions on waveform  for 6GR	CATT

R1-2505309	Frame structure for 6GR	CATT

R1-2505310	Channel coding for 6GR	CATT

R1-2505311	Modulation for 6GR	CATT

R1-2505414	Overall design considerations on 6GR air interface	vivo

R1-2505415	Evaluation methodology and assumptions for 6GR air interface	vivo

R1-2505416	Discussion on Waveform for 6GR air interface	vivo

R1-2505417	Discussion on 6GR frame structure	vivo

R1-2505418	Discussion on Channel Coding for 6GR air interface	vivo

R1-2505419	Discussion on Modulation for 6GR air interface	vivo

R1-2505420	Discussion on UE and network energy efficiency	vivo

R1-2505421	Discussion on AI/ML in 6GR interface	vivo

R1-2505461	6GR air interface design overview	Xiaomi

R1-2505462	Discussion on evaluation assumptions for 6GR air interface	Xiaomi

R1-2505463	On 6GR waveform	Xiaomi

R1-2505464	Discussion on 6G frame structure	Xiaomi

R1-2505465	On 6GR channel coding	Xiaomi

R1-2505466	Discussion on modulation for 6GR interface	Xiaomi

R1-2505467	Discussion on energy efficiency for 6GR	Xiaomi

R1-2505468	Initial consideration on AI/ML in 6GR interface	Xiaomi

R1-2505474	Waveform consideration for 6GR air interface	NICT

R1-2505480	Discussion on waveform for 6GR air interface	TCL

R1-2505481	Discussion on modulation related aspects for 6GR air interface	TCL

R1-2505482	Discussion on AI/ML in 6GR air interface	TCL

R1-2505494	Discussion on 6G frame structure	ZTE Corporation, Sanechips

R1-2505495	Discussion on AI-based Smart Radio for 6G Air Interface	ZTE Corporation, Sanechips

R1-2505509	High-level views on 6GR	ZTE Corporation, Sanechips

R1-2505510	Views on the waveform for 6G	ZTE Corporation, Sanechips

R1-2505511	Overview proposal of 6GR air interface	Panasonic

R1-2505516	Overview of 6GR air interface	China Telecom

R1-2505517	Discussion on frame structure	China Telecom

R1-2505518	Discussion on AI/ML in 6GR interface	China Telecom

R1-2505519	Overview of 6GR air interface	NVIDIA

R1-2505520	On 6G waveforms	Ericsson

R1-2505526	Discussion on numerology and frame structure for 6GR air interface	Lenovo

R1-2505582	Design of 6GR air interface	Samsung

R1-2505583	Evaluation assumptions for 6GR	Samsung

R1-2505584	Discussion on waveform for 6GR	Samsung

R1-2505585	Discussion on frame structure design for 6GR	Samsung

R1-2505586	Discussion on channel coding for 6GR	Samsung

R1-2505587	Discussion on modulation and BICM for 6GR	Samsung

R1-2505588	AI/ML use cases and framework for 6GR	Samsung

R1-2505589	Discussion on energy efficiency for 6GR	Samsung

R1-2505591	Discussion on AI/ML-driven use cases for 6GA	BJTU

R1-2505592	AI and ML in 6GR air interface	NVIDIA

R1-2505593	Evaluation assumptions for 6GR air interface	NVIDIA

R1-2505605	Discussion on channel coding for 6GR	ZTE Corporation, Sanechips

R1-2505606	Discussion on modulation for 6GR	ZTE Corporation, Sanechips

R1-2505607	Discussion on energy efficiency for 6GR	ZTE Corporation, Sanechips

R1-2505611	On 6G frame structure	Ericsson

R1-2505612	Tiami Networks views on 6G Radio Interface	Tiami Networks

R1-2505618	Discussion on 6GR Frame structure	TCL

R1-2505625	On 6G energy efficiency	Ericsson

R1-2505627	Clarifying MRSS Requirement for 6G Waveforms	Cohere Technologies

R1-2505628	Zak-OTFS Supporting MRSS	Cohere Technologies

R1-2505629	From Evolution to Revolution in 6G Waveforms using Zak-OTFS	Cohere Technologies

R1-2505631	Energy Efficiency in 6G	Tejas Network Limited

R1-2505633	Waveform design	Tejas Network Limited

R1-2505634	Frame Structure design	Tejas Network Limited

R1-2505637	Performance of NU-QAM with 5G-NR LDPC codes	Tejas Network Limited

R1-2505639	Discussion on 6G Energy Efficiency and AI/ML Evaluation Requirements	NEC

R1-2505640	Discussion on 6G Waveform	NEC

R1-2505641	Discussion on Physical Layer Design for Energy Savings in 6G	NEC

R1-2505643	Discussion on Channel coding for 6G	NEC

R1-2505644	Discussion on Channel Coding for Small Block Lengths	EURECOM

R1-2505648	Overview of 6GR air interface	Pengcheng Laboratory,BUPT

R1-2505649	Discussion on waveform for 6GR air interface	Pengcheng Laboratory

R1-2505650	Overview of the 6G air interface	Ericsson Telecom S.A. de C.V.

R1-2505655	Views on 6GR air interface	Fainity Innovation

R1-2505673	Initial Views on 6GR Air Interface	Ofinno

R1-2505674	Discussion on Evaluation assumptions for 6GR air interface	Ofinno

R1-2505675	Discussion on waveform for 6GR air interface	Ofinno

R1-2505676	Initial views on 6G frame structure	Ofinno

R1-2505677	Initial Views on 6GR Energy Efficiency	Ofinno

R1-2505678	Initial Views on AI/ML in 6GR interface	Ofinno

R1-2505679	Study on Waveform Enhancements	IITH and WiSig

R1-2505680	Uplink Control Channel Enhancements for 6G NR	IITH and WiSig

R1-2505681	6G and 5G Coexistence Considerations	IITH and WiSig

R1-2505682	Dual Waveform for 6G DL	IITH and WiSig

R1-2505683	6G NR Evaluation Assumptions for 6.425-7.125GHz band	IITH and WiSig

R1-2505686	Discussion on AI/ML in 6GR air interface	Tejas Network Limited, CEWiT, IIT Madras, IISC Bangalore, IIT Kanpur

R1-2505690	AI/ML in 6GR	Lenovo

R1-2505694	Discussion on 6G frame structure	Transsion Holdings

R1-2505696	Considerations on joint channel coding and modulation	Sharp

R1-2505698	Discussion on 6G energy efficiency aspects	TCL

R1-2505702	Discussion on waveform for 6GR air interface	Panasonic

R1-2505703	Discussion on modulation for 6GR air interface	Panasonic

R1-2505755	Overview of 6GR: A unified air interface with modular design	OPPO

R1-2505756	Evaluation assumption for 6GR air interface	OPPO

R1-2505757	Discussion on waveform and multiple access for 6G Radio	OPPO

R1-2505758	Numerology and frame/slot structure for 6G Radio	OPPO

R1-2505759	Discussion on 6G channel coding	OPPO

R1-2505760	Discussion on modulation, joint channel coding and modulation for 6GR	OPPO

R1-2505761	Discussion on energy efficiency consideration for 6GR	OPPO

R1-2505762	AIML use cases for 6GR air interface	OPPO

R1-2505763	Overview of 6GR air interface	InterDigital, Inc.

R1-2505764	Evaluation assumptions for 6GR air interface	InterDigital, Inc.

R1-2505767	Considerations on channel modeling and evaluation assumptions for 6GR air interface	BUPT, CMCC, vivo, X-Net

R1-2505769	Discussion on energy efficiency	Quectel

R1-2505770	Discussions on waveform for 6G radio	Intel

R1-2505771	Intel’s view on 6GR air interface	Intel

R1-2505772	6GR frame structure	InterDigital, Inc.

R1-2505780	Discussion on frame structure for 6GR air interface	Panasonic

R1-2505781	On Waveform Considerations for 6GR Air Interface	Lekha Wireless Solutions

R1-2505782	AI/ML in 6GR Interface	Lekha Wireless Solutions

R1-2505783	Channel Coding for 6GR Interface	Lekha Wireless Solutions

R1-2505784	Modulation, joint channel coding and modulation for 6GR Interface	Lekha Wireless Solutions

R1-2505786	Discussion on AI/ML in 6GR interface	Panasonic

R1-2505787	Discussion on waveform for 6GR	LG Electronics

R1-2505788	Discussion on frame structure for 6GR	LG Electronics

R1-2505789	On 6GR design for energy efficiency	Panasonic

R1-2505790	Overview of 6GR air-interface	Lenovo

R1-2505791	Evaluation assumptions for 6GR air interface	Lenovo

R1-2505792	Discussion on 6GR Waveform	Lenovo

R1-2505795	Channel Coding for 6G	Lenovo

R1-2505796	Discussion on 6GR modulation	Lenovo

R1-2505797	Frame Structure for 6GR	Lekha Wireless Solutions

R1-2505798	Overview of 6GR air interface	KT Corp.

R1-2505805	AI/ML Use Cases for 6G	NTU

R1-2505813	Overview of 6GR air interface	Fraunhofer IIS, Fraunhofer HHI

R1-2505823	Discussion on AI/ML in 6GR interface	LG Electronics

R1-2505825	Modulation for 6G	Ericsson

R1-2505827	Waveform for 6GR air interface	InterDigital, Inc.

R1-2505828	AI/ML for 6G Air Interface	InterDigital, Inc.

R1-2505830	Modulation for 6GR interface	Charter Communications, Inc

R1-2505834	6G Study on Energy Savings	Fraunhofer IIS, Fraunhofer HHI

R1-2505838	Channel coding for 6GR air interface	InterDigital, Inc.

R1-2505839	Modulation, joint channel coding and modulation for 6GR air interface	InterDigital, Inc.

R1-2505854	Views on overall design and techniques for 6GR air interface	LG Electronics

R1-2505855	Discussion on evaluation assumptions for 6GR air interface	LG Electronics

R1-2505856	Views on 6G channel coding study	LG Electronics

R1-2505857	Discussion on modulation for 6GR	LG Electronics

R1-2505858	Discussion on energy efficiency for 6GR	LG Electronics

R1-2505865	6G Radio Access Needs Overview	T-Mobile USA, Nokia, Ericsson

R1-2505911	Overview of 6GR air interface	Apple

R1-2505912	Evaluation assumptions for 6GR air interface	Apple

R1-2505913	Waveforms for 6GR air interface	Apple

R1-2505914	Numerology and frame structure for 6GR air interface	Apple

R1-2505915	Considerations of 6G Channel Coding	Apple

R1-2505916	On modulation for 6G air interface	Apple

R1-2505917	Views on 6G energy efficiency	Apple

R1-2505918	On AI/ML for 6G air interface	Apple

R1-2505919	On Efficient 5G-6G Multi-RAT Spectrum Sharing (MRSS)	Boost Mobile Network

R1-2505920	On AI-ML Use Cases for 6G Air-Interface	Boost Mobile Network

R1-2505932	Discussion on AIML in 6GR interface	NEC

R1-2505933	Overview of 6GR air interface	NEC

R1-2505957	Overview on 6G Air interface	Tejas Network Limited

R1-2505967	Fujitsu’s view of 6GR air interface	Fujitsu

R1-2505968	Discussion on frame structure for 6GR	Fujitsu

R1-2505969	Discussion on channel coding for 6GR	Fujitsu

R1-2505970	Discussion on AI/ML in 6GR	Fujitsu

R1-2505972	Discussion on energy efficiency for 6GR	Fujitsu

R1-2505982	Overview of 6GR air interface	Sharp

R1-2505983	Evaluation assumptions for 6GR air interface for NTN Ka/Ku band	Sharp

R1-2505988	Views on 6GR channel coding	Sharp

R1-2505991	Considerations for 6G energy efficiency	KT Corp.

R1-2505992	Channel coding for 6GR interface	Ericsson

R1-2505995	Discussion on 6GR Energy Efficient design	Lenovo

R1-2506000	Views on numerology and frame structure design for 6GR	HONOR

R1-2506002	Discussion on overview of 6GR air interface	HONOR

R1-2506003	Discussion on  energy efficiency	HONOR

R1-2506004	Views on AI/ML in 6GR interface	HONOR

R1-2506005	Discussion on energy efficiency and energy saving	CAICT.

R1-2506014	Study on energy efficiency for 6GR	Sharp

R1-2506017	Study of channel coding aspects in 6G Radio	Fraunhofer IIS, Fraunhofer HHI

R1-2506018	Overview of 6GR air interface	MediaTek Inc.

R1-2506019	Evaluation assumptions for 6GR air interface	MediaTek Inc.

R1-2506020	Waveform for 6GR air interface	MediaTek Inc.

R1-2506021	6G frame structure and numerology	MediaTek Inc.

R1-2506022	Channel coding for 6GR interface	MediaTek Inc.

R1-2506023	Modulation for 6GR interface	MediaTek Inc.

R1-2506024	Energy efficiency for 6GR	MediaTek Inc.

R1-2506025	AI/ML for 6GR Air Interface	MediaTek Inc.

R1-2506063	Overview of the 6GR air interface	ETRI

R1-2506064	Discussion on evaluation assumptions for 6GR air interface	ETRI

R1-2506065	Discussion on 6GR waveform	ETRI, University of Surrey

R1-2506066	Discussion on 6GR frame structure	ETRI

R1-2506067	Discussion on 6GR channel coding	ETRI

R1-2506068	Discussion on 6GR modulation	ETRI

R1-2506069	High-level view on energy efficiency aspects in 6GR	ETRI

R1-2506070	Discussion on AI/ML in 6GR interface	ETRI

R1-2506095	Overview of 6GR air interface	CMCC

R1-2506096	Discussion on evaluation assumptions for 6GR air interface	CMCC

R1-2506097	Discussion on the waveform design for 6G radio	CMCC

R1-2506098	Discussion on frame structure for 6GR interface	CMCC

R1-2506099	Discussion on channel coding for 6GR interface	CMCC

R1-2506100	Discussion on modulation schemes for 6GR interface	CMCC

R1-2506101	Discussion on Energy Efficiency for 6GR interface	CMCC

R1-2506102	Discussion on AI/ML in 6GR interface	CMCC

R1-2506116	Overview of 6GR air interface	Sony

R1-2506117	Considerations for 6GR waveform	Sony

R1-2506118	Considerations on 6GR frame structure	Sony

R1-2506119	Discussions on joint channel coding and modulation for 6GR	Sony

R1-2506120	Discussion on the potential AI/ML use cases for 6GR interface	Sony

R1-2506134	On 6GR energy efficiency aspects	Vodafone, Bouygues Telecom, Deutsche Telekom

R1-2506135	On evaluation assumptions for 6GR air interface	Vodafone, Deutsche Telekom

R1-2506136	On new use cases for AI-ML in 6GR	Vodafone, Deutsche Telekom

R1-2506139	Discussion on the Overview of 6GR Air Interface	Rakuten Mobile, Inc

R1-2506140	Discussion on Waveforms of 6GR Air Interface	Rakuten Mobile, Inc

R1-2506141	Discussion on Frame Structure for 6GR Air Interface	Rakuten Mobile, Inc

R1-2506142	Discussion on Channel Coding for 6GR	Rakuten Mobile, Inc

R1-2506143	Discussion on Modulation and Joint Channel Coding and Modulation for 6GR Air Interface	Rakuten Mobile, Inc

R1-2506146	Energy efficiency in 6GR air interface	InterDigital, Inc.

R1-2506147	On Channel coding, MCS, HARQ and PUCCH	Mavenir

R1-2506148	Enhanced Base Graph BG1 for LDPC	Orange

R1-2506150	Views on overview of 6GR air interface	SK Telecom

R1-2506151	Views on evaluation assumptions for 6GR air interface	SK Telecom

R1-2506152	Views on 6G energy efficiency	SK Telecom

R1-2506153	Views on AI/ML in 6GR air interface	SK Telecom

R1-2506156	Physical-layer security considerations for 6G Radio (6GR)	ST Engineering iDirect, Philips

R1-2506157	Evaluation assumptions for 6GR	Ericsson AB.

R1-2506163	Frame Structure for 6GR	Sharp

R1-2506164	Discussion on 6G Radio	TOYOTA Info Technology Center

R1-2506216	Overview of 6GR air interface	Qualcomm Incorporated

R1-2506217	Evaluation assumptions for 6GR air interface	Qualcomm Incorporated

R1-2506218	Waveforms for 6GR	Qualcomm Incorporated

R1-2506219	Frame structure for 6GR	Qualcomm Incorporated

R1-2506220	Channel coding for 6GR	Qualcomm Incorporated

R1-2506221	Modulation, joint channel coding and modulation	Qualcomm Incorporated

R1-2506222	Energy Efficiency in 6GR	Qualcomm Incorporated

R1-2506223	AI/ML in 6GR air interface	Qualcomm Incorporated

R1-2506232	Views on Evaluation Assumptions for 6GR Air Interface	AT&T

R1-2506233	Views on AI/ML for 6GR Air Interface	AT&T

R1-2506235	Views on Channel Coding for 6GR Interface	AT&T

R1-2506236	Views on Modulation for 6GR Interface	AT&T

R1-2506237	Views on Energy Efficiency for 6GR Interface	AT&T

R1-2506238	Views on 6GR Air Interface Design	AT&T, Ericsson

R1-2506239	Requirements for 6GR Waveform Design	AT&T

R1-2506240	Requirements for 6GR Frame Structure Design	AT&T

R1-2506241	Views on Evaluation Assumptions for 6GR Air Interface	DeepSig Inc

R1-2506242	Views on Modulation for 6GR Air Interface	DeepSig Inc

R1-2506243	Views on AI/ML in 6GR Air Interface	DeepSig Inc

R1-2506250	Discussions on AI/ML in 6GR interface	Sharp

R1-2506262	Views on 6G AI-native System Design	CAICT.

R1-2506268	Study on waveform for 6GR	Sharp

R1-2506303	RAN1 workplan for Rel-20 Study of 6GR	NTT DOCOMO, China Mobile, AT&T, Vodafone

R1-2506304	Discussion on overview of 6GR air interface	NTT DOCOMO, INC.

R1-2506305	Discussion on Evaluation assumptions for 6GR air interface	NTT DOCOMO, INC.

R1-2506306	Discussion on Waveform	NTT DOCOMO, INC.

R1-2506307	Discussion on Frame structure for 6GR	NTT DOCOMO, INC.

R1-2506308	Discussion on Channel coding for 6GR	NTT DOCOMO, INC.

R1-2506309	Discussion on Modulation	NTT DOCOMO, INC.

R1-2506310	Discussion on Energy Efficiency	NTT DOCOMO, INC.

R1-2506311	Discussion on AI/ML in 6GR interface	NTT DOCOMO, INC.

R1-2506312	Discussion on evaluation assumptions for 6G air interface	Tejas Networks, Indian Institute of Technology Madras (IITM), CEWiT, IITH, WiSig

R1-2506314	Discussion on AI/ML in 6GR Interface	Indian Institute of Tech (M), IIT Kanpur, CEWiT

R1-2506320	Discussion on Waveform for 6GR Air Interface	Indian Institute of Tech (M), IIT Kanpur, CEWiT

R1-2506323	Overview of 6G Radio air interface	WILUS Inc.

R1-2506324	Discussion on Energy Efficiency for 6G Radio	WILUS Inc.

R1-2506325	General aspects of 6G IoT and NTN	Nordic Semiconductor ASA

R1-2506326	Discussion on Overview of 6GR air interface	China Unicom

R1-2506327	Overview of 6GR air interface	THALES

R1-2506329	Discussion on AI/ML-enabled use cases for 6GR	BUPT

R1-2506333	Orthogonal Sequence Division Multiplexing for 6GR	Anemone Technology

R1-2506335	Views on 6GR air interface	CSCN

R1-2506336	On Evaluation Assumptions for the 6GR air interface	Google

R1-2506345	Discussion on AI/ML in 6GR -Physical Layer	Rakuten Mobile, Inc

R1-2506346	Network Energy Savings Use Cases in 6GR	Rakuten Mobile, Inc

R1-2506347	Waveform for 6GR air interface	Shanghai Jiao Tong University

R1-2506352	Discussion on 6G energy efficiency	Google

R1-2506358	Overview of 6G Air Interface	CEWiT

R1-2506359	Waveform design for 6G	CEWiT, IITM, Tejas, IITK

R1-2506360	Views on 6GR Frame structure and related aspects	CEWiT, IITM, Tejas, IITK

R1-2506361	Channel coding for control and data channels in 6G	CEWiT, IITM, Tejas, IITK

R1-2506362	Modulation Schemes for 6G	CEWiT, IITM, Tejas, IITK

R1-2506363	Energy Efficiency in 6G networks - NW and UE energy saving	CEWiT, IITM, Tejas, IITK

R1-2506364	AIML in 6G Air Interface - Scenarios and Use cases	CEWiT, IITM, Tejas, IITK

R1-2506365	Overview of 6GR air interface	KDDI Corporation

R1-2506368	Views on 6GR air interface design criteria	NICT

R1-2506379	Considerations on frame structure for 6GR air interface	ITL

R1-2506383	6G Waveform Study considerations	Reliance Jio

R1-2506384	New use case for AI/ML in 6GR interface	Pengcheng Laboratory

R1-2506392	Considerations for 6GR Energy Efficiency	IIT Kanpur

R1-2506394	Views on 6G PHY choices	BT, Orange, Vodafone, Deutsche Telekom, Turkcell, KPN

R1-2506396	Overview of 6GR air interface	Apple

R1-2506440	Discussion on Energy Efficiency	NTT DOCOMO, INC.

R1-2506441	Discussion on Frame structure for 6GR	NTT DOCOMO, INC.

R1-2506445	FL summary#1 for 6GR modulation, joint channel coding and modulation	Moderator (Qualcomm)

R1-2506455	Moderator summary #0 on AI/ML for 6GR	Moderator (Samsung)

R1-2506456	Moderator summary #1 on AI/ML for 6GR	Moderator (Samsung)

R1-2506492	FL summary #1 for AI 11.4.1 on Control Channel Coding	Moderator (Apple)

R1-2506542	FL summary for Frame Structure (round 1)	Moderator (CMCC)

R1-2506547	FLS#1 on evaluation assumptions for 6GR air interface	Moderator (Huawei)

R1-2506548	FLS#2 on evaluation assumptions for 6GR air interface	Moderator (Huawei)

R1-2506549	6GR common evaluation assumptions template	Moderator (Huawei)

R1-2506550	Feature Lead summary #1 on 6GR waveform	Moderator (Nokia)

R1-2506551	FL summary#1 on overview of 6GR air interface	Moderator (NTT DOCOMO)

R1-2506570	Feature Lead Summary: Idle Mode Energy Efficiency for 6GR	Moderator (Ericsson)

R1-2506579	FL summary#2 for 6GR modulation, joint channel coding and modulation	Moderator (Qualcomm)

R1-2506580	FL summary#1 for data channel coding	Moderator (ZTE)

R1-2506581	FLS#3 on evaluation assumptions for 6GR air interface	Moderator (Huawei)

R1-2506582	6GR common evaluation assumptions template	Moderator (Huawei)

R1-2506584	Summary#1 of connected mode enhancements for 6GR EE	Moderator (MediaTek Inc.)

R1-2506589	FL summary #2 for AI 11.4.1 on Control Channel Coding	Moderator (Apple)

R1-2506590	FL summary#2 for data channel coding	Moderator (ZTE)

R1-2506595	Feature Lead summary #2 on 6GR waveform	Moderator (Nokia)

R1-2506598	FL summary#2 on overview of 6GR air interface	Moderator (NTT DOCOMO)

R1-2506601	Intermediate Summary of 6GR Energy Efficiency Study	Moderator (Ericsson)

R1-2506602	Final Summary of 6GR Energy Efficiency Study	Moderators (Ericsson, MediaTek)

R1-2506603	FL summary for Frame Structure (round 2)	Moderator (CMCC)

R1-2506604	FL summary for Frame Structure (Final)	Moderator (CMCC)

R1-2506611	FL summary #3 for AI 11.4.1 on Control Channel Coding	Moderator (Apple)

R1-2506618	FL summary#3 on overview of 6GR air interface	Moderator (NTT DOCOMO)

10.08.2025		minor adaptations for RAN #109

06.04.2025		minor adaptations for RAN #108

04.02.2025		minor adaptations for RAN #107

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template