# 3GPP TSG RAN Meeting #109	RP-252541

# Beijing, CN, 15-18, September 2025

## Status Report to TSG

Agenda item:			9.7.3.2

| WI / SI Name | Rel-19 High power UE (power class 1.5 or 2) for NR intra-band Carrier Aggregation (CA) or NR inter-band CA/Dual connectivity (DC) band combinations with/without NR Supplementary uplink (SUL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | HPUE_NR_CADC_SUL_R19 |  |  |  |  |
| Unique ID | 1040123 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251450 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2025(+3) | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 85% (+20%) | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Lei GAO, Basaier Jialade |
|  | Company | China Telecom, China Unicom |
|  | Email | gaol8@chinatelecom.cn, basejld@chinaunicom.cn |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

# 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

RAN4#112

R4-2411107	TR skeleton for TR38.794 on High power UE (power class 1.5 or 2) for NR Intra-band Carrier Aggregation (CA) with high power on FDD or TDD band	CATT

R4-2411287	TR 38.750 v0.1.0 HPUE_NR_CADC_SUL_R19-FDD	China Unicom

R4-2411320	TP for HPUE CA_n1-n18-n41 with 2UL for TR 38.746	Samsung, KDDI Corporation, Murata

R4-2411321	TP for HPUE CA_n3-n18-n41 with 2UL for TR 38.746	Samsung, KDDI Corporation, Qualcomm

R4-2411322	TP for HPUE CA_n18-n28-n41 with 2UL for TR 38.746	Samsung, KDDI Corporation, Murata

R4-2412266	Revised WID for HPUE_NR_CADC_SUL_R19	China Telecom

R4-2412268	TR 38.746 v0.1.0 High power UE (power class 1.5 or 2) for NR Inter-band Carrier Aggregation (CA)/Dual Connectivity (DC) with/without  Supplementary Uplink (SUL) with high power on TDD band(s)	China Telecom

R4-2412269	Draft CR for 38.101-1 to add PC support for CA_n28A-n41A-n77A with 2UL	China Telecom

R4-2412270	Work procedure discussion for HPUE_NR_CADC_SUL_R19	China Telecom

R4-2412271	Draft CR for 38.101-1 to update note for NR CA configuration with 2 SUL cells	China Telecom

R4-2412355	TR38.792 skeleton for PC1.5 with high power on both FDD and TDD bands	OPPO

R4-2412373	draft CR 38.101-1 for adding n78 PC2 UL to 2 and 3 bands NR CA combinations	Ericsson, Telstra

R4-2412841	Draft CR 38.101-1 Rel-19 for adding some power class 2 NR CA band combinations	KDDI Corporation

R4-2412843	DraftBig CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19	China Telecom Corporation Ltd.

R4-2412844	TP for HPUE CA_n1-n18-n77 with 2UL for TR 38.746	KDDI, Samsung, LGE

R4-2413298	Draft CR for 38.101-1: T-Mobile HPUE CA combinations Intra	T-Mobile USA

R4-2413299	Draft CR for 38.101-1: T-Mobile HPUE CA combinations TDD	T-Mobile USA

R4-2413302	TP for TR 38.750 DL CA_n66A-n71A-n77A with PC2 UL CA_n66A-n71A	T-Mobile USA

R4-2413303	TP for TR 38.750 DL CA_n77A-n85A with PC2 UL n85	T-Mobile USA

R4-2413304	TP for TR 38.750 DL CA_n66A-n71A with PC2 UL CA_n66A-n71A	T-Mobile USA

R4-2414292	TR skeleton for TR38.750	China Unicom

R4-2414293	Draft CR for 38.101-1: T-Mobile HPUE CA combinations FDD	T-Mobile USA

R4-2414294	Draft CR for 38.101-1: T-Mobile HPUE CA combinations 3Tx	T-Mobile USA

R4-2414295	TP for TR 38.746, 3Tx inter-band CA_n1-n78	Ericsson, BT plc

R4-2414296	TP for TR 38.746, 3Tx inter-band CA_n3-n78	Ericsson, BT plc

R4-2414297	TP for TR 38.746, 3Tx inter-band CA_n7-n78	Ericsson, BT plc

R4-2414298	TP for TR 38.746, 3Tx inter-band CA_n28-n78	Ericsson, BT plc

R4-2414307	TP for TR 38.750: DL CA_n25A-n66A with PC2	T-Mobile USA

RAN#112-bis

R4-2414978	DraftBig CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2414979	TR for High power UE (power class 1.5 or 2) for NR Inter-band Carrier Aggregation (CA)/Dual Connectivity (DC) with/without Supplementary Uplink (SUL) with high power on TDD band(s)	China Telecom

R4-2415299	DraftCR 38.101-1 Addition of Single UL PC1.5 CA Combinations	AT&T

R4-2415354	Draft CR for TS38.101-1 Rel-19 for adding some HP-NRCA band combinations	SoftBank Corp.

R4-2415916	draft CR to TS 38.101-1 Introduction of PC2 CA_n79C with UL MIMO	ZTE Corporation, Sanechips

R4-2415917	TP for TR 38.746 Annex part: Valid UL configuration	ZTE Corporation, Sanechips, CHTTL, Samsung

R4-2415918	TP for TR 38.746 Correct the template for Maximum output power	ZTE Corporation, Sanechips

R4-2415936	TP for TR38.746: 3Tx inter-band CA_n1-n77, CA_n3-n77 and CA_n28-n77	SoftBank Corp.

R4-2416426	TP 38.746 for HPUE PC2 dual UL CA_n1-n26-n78	Ericsson, Telstra

R4-2416427	TP 38.746 for HPUE PC2 dual UL CA_n3-n26-n78	Ericsson, Telstra

R4-2416428	TP 38.746 3Tx inter-band CA_n26-n78	Ericsson, Telstra

R4-2416429	draft CR 38.101-1 to add and correct HPUE notes from the RAN4 111	Ericsson, Telstra

RAN#113

R4-2417549	Revised WID for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2417550	Big CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2417551	TR 38.746 v0.2.0  HPUE_NR_CADC_SUL_R19-TDD	China Telecom

R4-2417572	Draft CR for TS38.101-1 Rel-19 for adding PC2 ULCA to 4CC NRCA band combinations	SoftBank Corp.

R4-2417573	TP for TR 38.746: 3Tx inter-band CA_n1-n79, CA_n3-n79 and CA_n28-n79	SoftBank Corp.

R4-2417578	TR 38.750 v0.3.0 HPUE_NR_CADC_SUL_R19-FDD	China Unicom

R4-2417605	DraftCR 38.101-1 Addition of Single UL PC2 FDD CA Combinations with no MSD	AT&T, FirstNet

R4-2417918	TR38.792 for PC1.5 with high power on both FDD and TDD bands	OPPO

R4-2418058	Draft CR to Big CR for 38.101-1 adding new FDD+FDD PC2 note	T-Mobile USA, Ericsson

R4-2418061	TP for TR 38.746 CA_n25A-n41A-n77A TDD 3Tx	T-Mobile USA

R4-2418062	TP for TR 38.746 CA_n25A-n77A TDD 3Tx	T-Mobile USA

R4-2418064	TP for TR 38.746 CA_n41A-n71A-n77A TDD 3Tx	T-Mobile USA

R4-2418065	TP for TR 38.746 CA_n77A-n85A TDD 3Tx	T-Mobile USA

R4-2418066	TP for TR 38.750 CA_n66A-n85A FDD PC2	T-Mobile USA

R4-2418315	Draft CR for TS 38.101-1 to add PC2 for inter-band CA with single FDD UL	Samsung, Boost Mobile Network

R4-2418316	TP for TR 38.750 CA_n29-n66 with PC2 FDD single UL	Samsung, Boost Mobile Network

R4-2418317	TP for TR 38.750 CA_n29-n70 with PC2 FDD single UL	Samsung, Boost Mobile Network

R4-2418332	draft CR 38.101-1 draft CR 38.101-1 adding PC2 UL configurations	Ericsson, Telstra

R4-2418709	TP for TR 38.792 Annex part: Valid UL configuration	ZTE Corporation, Sanechips

R4-2418729	Draft CR for TS 38.101-1 to add PC2 for some NR-CA band combinations	KDDI, Samsung

R4-2419501	Clarification for PC2/PC1.5 FDD+FDD request	Boost Mobile Network

R4-2419721	Impact of SUL HPUE on MSD	Skyworks Solutions Inc.

R4-2420344	Draft CR for 38.101-1 T-Mobile USA HPUE TDD 3Tx band combinations	T-Mobile USA

R4-2420345	TP for TR 38.746 CA_n41A-n66A-n77A TDD 3Tx	T-Mobile USA

R4-2420346	draft CR 38.101-1 draft CR 38.101-1 adding PC1.5 UL configurations	Ericsson, Telstra

R4-2420347	draft CR 38.101-1 draft CR 38.101-1 adding PC2 UL CA_n78C configurations	Ericsson, Telstra

R4-2420348	TP for TR 38.750 CA_n66-n70 with PC2 FDD single UL	Samsung, Boost Mobile Network

R4-2420514	Draft CR for 38.101-1 T-Mobile USA HPUE FDD band combinations	T-Mobile USA

RAN#114

R4-2500037	TP for TR 38.750 Addition of n2 PC2 UL for CA_n2-n77	AT&T, Skyworks Solutions, Inc., Murata Manufacturing Co Ltd., Qualcomm

R4-2500038	TP for TR 38.750 Addition of n14 PC2 UL for CA_n14-n77	AT&T, FirstNet, Skyworks Solutions, Inc., Murata Manufacturing Co Ltd., Qualcomm

R4-2500221	CA_n2A-n77A UL n2A PC2	Murata Manufacturing Co Ltd.

R4-2500222	CA_n14A-n77A UL n14A PC2	Murata Manufacturing Co Ltd.

R4-2500384	TR 38.750 v0.4.0 HPUE_NR_CADC_SUL_R19-FDD	China Unicom

R4-2500692	Revised WID for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2500693	Big CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2500694	TR 38.746 v0.3.0  HPUE_NR_CADC_SUL_R19-TDD	China Telecom

R4-2500776	Draft CR for TS38.101-1 Rel-19 for adding new HP-NRCA combinations for FR1	SoftBank Corp.

R4-2500777	TP for TR38.746-020 for adding HP-NRCA combinations for FR1	SoftBank Corp.

R4-2500813	TP for TR 38.750 CA_n70-n71 with PC2 FDD single UL	Samsung, Boost Mobile Network, Qualcomm, Fujitsu

R4-2500814	TP for TR 38.750 CA_n70-n77 with PC2 FDD single UL	Samsung, Boost Mobile Network, Qualcomm, Fujitsu

R4-2500815	Draft CR for TS 38.101-1 to add PC2 FDD single UL to 3-band and 4-band DL configurations	Samsung, Boost Mobile Network

R4-2501353	draft objective BigCR for HPUE_NR_CADC_SUL_R19	China Unicom

R4-2501575	CA_n2A-n77A and CA_n14A-n77A PC2 MSD	Qualcomm France

R4-2501656	Draft CR 38.101-1 to add new FR1 TDD intra-band UL combinations of n41 for PC2	Nokia, T-Mobile USA

R4-2501657	Draft CR 38.101-1 to add new FR1 TDD inter-band UL combinations of n25 n41 n66 n71 and n77 for PC2 and PC1.5	Nokia, T-Mobile USA

R4-2501658	Draft CR 38.101-1 to add new FR1 FDD inter-band combinations of n25 n66 n71 n77 for PC2	Nokia, T-Mobile USA

R4-2501667	Draft CR 38.101-1 Addition of Single UL PC2 FDD CA Combinations with no MSD	Ericsson, BT plc

R4-2501668	Draft CR 38.101-1 Addition of UL PC2 and PC1.5 CA Combinations with no MSD	Ericsson, BT plc

R4-2501778	TP for TR 38.746 adding missing PC1.5 MSD CA_n7-n78	Ericsson, Telstra

R4-2501779	draft CR 38.101-1 adding PC1.5 CA_n1-n78, CA_n3-n78, CA_n7-n78, CA_n26-n78 and CA_n28-n78	Ericsson, Telstra

R4-2501782	draft CR 38.101-1 adding already endorsed 3DL HPUE combinations	Ericsson, Telstra

R4-2501933	(HPUE_NR_CADC_SUL_R19) Cat F CR for TS 38.101-1-j00 SUL PC2 MSD requirements	Skyworks Solutions Inc.

R4-2501989	HPUE MSD for CA_n2A-n77A and CA_n14A-n77A	Skyworks Solutions Inc.

R4-2501994	1UL CC MSD clean-up for intra-band non-contiguous NRCA	Skyworks Solutions Inc., T-Mobile USA

R4-2502172	HPUE MSD for SUL	Skyworks Solutions Inc.

R4-2502203	CR for 38.101-1 to correct FDD HPUE notes	T-Mobile USA

R4-2502829	(HPUE_NR_CADC_SUL_R19) Cat F CR for TS 38.101-1-j00 Corrections to intra-band non-contiguous MSD	Skyworks Solutions Inc., T-Mobile USA

R4-2502830	Draft CR for TS 38.101-1 to add HPUE notes for some NR-CA band combinations	KDDI, Samsung

R4-2502831	draft CR 38.101-1 adding n78 PC1.5 3DL2UL configurations	Ericsson, Telstra

R4-2502832	TP for adding PC2 CA_n74-n77 to TR38.746	KDDI Corporation

R4-2502833	CR for 38.101-1 to correct errors and remove redundant CA with TxD table	T-Mobile USA, Nokia, Skyworks Solutions, Inc., Deutsche Telekom, Ericsson, Qualcomm

R4-2502834	Draft CR 38.101-1 to add new FR1 inter-band UL combinations of n25 n41 n66 n71 and n77 for PC2 and UL MIMO	Nokia, T-Mobile USA

R4-2502995	TP for TR 38.750 CA_n29-n71 with PC2 FDD single UL	Samsung, Boost Mobile Network, Qualcomm, Fujitsu

RAN#114-bis

R4-2503260	DraftBig CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19

R4-2503371	TP for TR 38.750 CA_n48-n66 with PC2 FDD single UL

R4-2504098	TR 38.750 v0.5.0 HPUE_NR_CADC_SUL_R19-FDD

R4-2504099	draft objective BigCR for HPUE_NR_CADC_SUL_R19

R4-2504130	Draft CR 38.101-1 to add 4-band combinations of bands n25, n41, n66, n71 and n77 with UL mixed TDD-FDD PC2

R4-2504131	Draft CR 38.101-1 to add band combinations of bands n25, n41, n66, n71 and n77 with UL PC2 on FDD bands

R4-2504611	TP for TR38.746 for adding HPUE for DL CA_n25-n41-n77 with UL CA_n41-n77

R4-2505115	Draft CR for TS38.101-1 Rel-19 for adding new HP-NRCA combinations for for 4 DL

R4-2505116	Draft CR for TS38.101-1 Rel-19 to add PC2 ULCA_n77(2A) for CA_n41A-n77(3A)

R4-2505119	Draft CR 38.101-1 to add band combinations of bands n25, n41, n66, n71 and n77 with HPUE on TDD bands

R4-2505120	draft CR for TS38.101-1 to add new NRCA with high power UL n78 or n79

R4-2505122	TP for TR 38.750 CA_n2-n48 with PC2 FDD single UL

RAN#115

R4-2505361	TR 38.750 v0.6.0 HPUE_NR_CADC_SUL_R19-FDD

R4-2505362	draft objective BigCR for HPUE_NR_CADC_SUL_R19

R4-2505365	Revised WID for HPUE_NR_CADC_SUL_R19

R4-2505367	TR 38.746 v0.4.0  HPUE_NR_CADC_SUL_R19-TDD

R4-2505631	(HPUE_NR_CADC_SUL_R19) CR for addition and correction of notes in clause 6.2A.1.3 UE MOP for Inter-band CA - TS38.101-1

R4-2505632	(HPUE_NR_CADC_SUL_R19) CR for addition and correction of notes in clause 6.2A.1.3 UE MOP for Inter-band CA - TS38.101-1

R4-2506182	MSD for 3Tx UL CA combinations with 2Tx FDD + 1Tx TDD

R4-2506913	TR38.792 for PC1.5 with high power on both FDD and TDD bands

R4-2506915	R19 MSD for PC1.5 with HPUE on both FDD and TDD

R4-2507607	draft CR 38.101-1 adding HPUE notes for n1-n78 and CA_n3-n78

R4-2508042	TP for TR38.746 addition of PC2 ULCA to CA_n3-n78-n79

R4-2508043	TP to TR38.792 on MSD definition approach for PC1.5 with HPUE on both FDD and TDD

R4-2508044	TP to TR 38.746 for adding CA_n18-n77 with High power UL n77

R4-2508045	TP for HPUE CA_n28-n41-n74 with 2UL for TR 38.746

R4-2508046	TP for HPUE CA_n28-n74-n77 with 2UL for TR 38.746

R4-2508047	Draft CR for TS 38.101-1 to add HPUE notes for some NR-CA band combinations

R4-2508048	draft CR 38.101-1 adding HPUE notes for 2 bands configurations

R4-2508049	draft CR 38.101-1 adding HPUE notes for 3 bands configurations

R4-2508919	Big CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19

RAN#116

R4-2509074	Revised WID for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2509075	Big CR to 38.101-1 new combinations for HPUE_NR_CADC_SUL_R19	China Telecom, China Unicom

R4-2509076	TR 38.746 v0.5.0  HPUE_NR_CADC_SUL_R19-TDD	China Telecom

R4-2509376	TP to TR 38.794 on PC2 CA_n79C with UL MIMO	CATT

R4-2509971	Draft CR for 38.101-1: Table 6.2H.3.1-1 Note correction	T-Mobile USA

R4-2509972	Draft CR for 38.101-1: HPUE Combinations with 3Tx UL CA	T-Mobile USA

R4-2509973	Draft CR for 38.101-1: HPUE Combinations that include UL n41C	T-Mobile USA, Skyworks Solutions, Inc.

R4-2509974	Draft CR for 38.101-1: HPUE Combinations that include PC1.5 UL CA_n41A-n77A	T-Mobile USA

R4-2509975	TP for TR 38.746: DL CA_n25A-n41C with UL n41C	T-Mobile USA, Skyworks Solutions, Inc.

R4-2509977	TP for TR 38.746: DL CA_n25-n41-n77 with UL CA_n41A-n77A	T-Mobile USA

R4-2509980	TP for TR 38.746: DL CA_n41C-n66 with UL n41C	T-Mobile USA

R4-2509981	TP for TR 38.746: DL CA_n41C-n77 with UL n41C	T-Mobile USA

R4-2509982	TP for TR 38.746: DL CA_n41-n66-n77 with UL CA_n41A-n77A	T-Mobile USA

R4-2509983	TP for TR 38.746: DL CA_n41-n71-n77 with UL CA_n41A-n77A	T-Mobile USA

R4-2510056	TP for HPUE CA_n41-n74-n77 with 2UL for TR 38.746	KDDI, Qualcomm, Samsung

R4-2510747	draft objective BigCR for HPUE_NR_CADC_SUL_R19	China Unicom

R4-2510767	TR 38.750 v1.1.0 HPUE_NR_CADC_SUL_R19-FDD	China Unicom

R4-2510904	TP for TR 38.746 HPUE CA_n5-n77	Nokia, Verizon

R4-2510905	TP for TR 38.746 HPUE CA_n48-n77	Nokia, Verizon

R4-2510941	TP for TR 38.746 HPUE CA_n8A-n41A&C	ZTE Corporation, CMCC, Sanechips

R4-2511207	draft CR 38.101-1 adding PC1.5 and PC2 UL n77 for 3DL combinations	Ericsson, Verizon

R4-2511361	TP for 38.750 to add  PC2 UL CA to CA_n1-n3-n7	Ericsson, BT plc

R4-2511362	TP for 38.750 to add  PC2 UL CA to CA_n1-n3-20	Ericsson, BT plc

R4-2511363	TP for 38.750 to add  PC2 UL CA to CA_n1-n3-n28	Ericsson, BT plc

R4-2511364	TP for 38.750 to add  PC2 UL CA to CA_n1-n7-n20	Ericsson, BT plc

R4-2511365	TP for 38.750 to add  PC2 UL CA to CA_n1-n7-n28	Ericsson, BT plc

R4-2511366	TP for 38.750 to add  PC2 UL CA to CA_n3-n7-n20	Ericsson, BT plc

R4-2511367	TP for 38.750 to add  PC2 UL CA to CA_n3-n7-n28	Ericsson, BT plc

R4-2511368	draft CR 38.101-1 adding PC2 UL CA  for 4BDL configurations	Ericsson, BT plc

R4-2511539	On Uplink Tx Switching for HPUE	Lenovo

R4-2511628	SUL REFSENS and missing PC2 MSD	Skyworks Solutions Inc.

R4-2511721	Update of TR 38.792 for PC1.5 HPUE in both FDD and TDD	OPPO

R4-2511818	TP to TR 38.746 for CA_n74A-n77(2A) with UL_n77(2A) PC2	Samsung, KDDI, LGE

R4-2511819	Draft CR for TS 38.101-1 to add HPUE notes for some NR-CA band combinations	KDDI, Samsung

R4-2511820	TP to TR 38.746 for adding CA_n18A-n77(2A) with PC2 UL CA_n77(2A)	KDDI, Qualcomm, Samsung

R4-2511821	Draft CR for TS38.101-1 Rel-19 for adding new HP-NRCA combinations for 3 and 4 DL	SoftBank Corp., KDDI

R4-2511822	TP for 38.750 to add  PC2 UL CA to CA_n1-n3	Ericsson, BT plc

R4-2511823	TP for 38.750 to add  PC2 UL CA to CA_n1-n7	Ericsson, BT plc

R4-2511824	TP for 38.750 to add  PC2 UL CA to CA_n3-n7	Ericsson, BT plc

R4-2511825	TP for 38.750 to add  PC2 UL CA to CA_n3-n20	Ericsson, BT plc

R4-2511826	TP for 38.750 to add  PC2 UL CA to CA_n3-n28	Ericsson, BT plc

R4-2511827	TP for 38.750 to add  PC2 UL CA to CA_n7-n20	Ericsson, BT plc

R4-2511828	TP for 38.750 to add  PC2 UL CA to CA_n7-n28	Ericsson, BT plc

R4-2511829	draft CR to TS38.101-1_HPUE CA for CA_n28A-n41Cn79C, CA_n34A-n41Cn79C, CA_n41AC-n79C	ZTE Corporation, CMCC, Sanechips

R4-2511830	TP for TR 38.746 HPUE CA_n66-n77	ZTE Corporation, Verizon, Nokia, Samsung

R4-2511831	TP to TR 38.794 on CA_n25(3A) with UL n25	CATT, ZTE

R4-2511832	draft TR 38.794 v0.0.2	CATT

R4-2511833	Draft CR 38.101-1 to add band combinations of bands n25, n41, n66, and n71 with UL PC2 on FDD bands	Nokia, T-Mobile USA

R4-2511834	TP for TR 38.746 adding HPUE CA_n1A-n78A-n79A with 2UL	NTT DOCOMO INC., Skyworks, Qualcomm

R4-2511835	TP for TR 38.746 adding HPUE CA_n28A-n78A-n79A with 2UL	NTT DOCOMO INC., Skyworks

R4-2512878	TP for TR 38.746: DL CA_n25-n41-n66 with UL CA_n41A-n66A	T-Mobile USA

R4-2512879	TP for TR 38.792: DL CA_n25-n41-n66 with UL CA_n41A-n66A	T-Mobile USA

R4-2512880	TP for TR 38.746: DL CA_n25-n66-n77	T-Mobile USA

R4-2512881	TP for TR 38.750: DL CA_n25-n66-n77	T-Mobile USA

R4-2512882	TP for TR 38.792: DL CA_n25-n66-n77	T-Mobile USA

R4-2512883	TP for TR 38.746: DL CA_n25-n71-n77	T-Mobile USA

R4-2512884	TP for TR 38.750: DL CA_n25-n71-n77	T-Mobile USA

R4-2512885	TP for TR 38.792: DL CA_n25-n71-n77	T-Mobile USA

R4-2512886	TP for TR 38.746: DL CA_n66-n71-n77	T-Mobile USA

R4-2512887	TP for TR 38.750: DL CA_n66-n71-n77	T-Mobile USA

R4-2512888	TP for TR 38.792: DL CA_n66-n71-n77	T-Mobile USA

#### 2.4.2	Remaining Open issues

Further analyze remaining RF requirements for the band combinations captured in the WID, if needed.

## 2.5	RAN5

#### 2.5.1	Agreements

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 2.6	RAN6

#### 2.6.1	Agreements

#### 2.6.2	Remaining Open issues

# 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

# 4.	References

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template