3GPP TSG RAN meeting #109										RP-252571

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			9.3.1.2

| WI / SI Name | NR coverage enhancements Phase 3 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_cov_Ph3 |  |  |  |  |
| Unique ID |  |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) |  |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2026 | Performance part: 03/2027 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 0% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG1 |
| --- | --- | --- |
| Rapporteur | Name | Hang Yin |
|  | Company | China Telecom |
|  | Email | yinh6@chinatelecom.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

- Specify following PRACH coverage enhancements

  - Multiple PRACH transmissions with different Tx beams for 4-step RACH procedure.

    - UE may receive UL beam information after transmission of MSG1

      - UL beam information is to assist the UE decision on Msg3 beam selection.

  - Note 1: “different Tx beams” is for the purpose of future RAN1 discussions

  - Note 2: The enhancements of PRACH are targeting for FR2 and can also apply to FR1 when applicable.

  - Note 3: The enhancements of PRACH are targeting short PRACH formats and can also apply to other formats when applicable.

  - Note 4: The PRACH repetitions are transmitted over ROs associated with the same SSB.

  - Note 5: The procedure for repetitions of a PRACH transmission is as in Rel-18

- Specify enhancements to support PUSCH repetition scheduled by DCI 0_0 with C-RNTI

- Specify enhancements to improve PUSCH coverage for higher uplink data rate by extending pi/2-BPSK to more MCS entries in MCS tables

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

- Specify following PRACH coverage enhancements

  - Multiple PRACH transmissions with different Tx beams for 4-step RACH procedure.

    - UE may receive UL beam information after transmission of MSG1

      - UL beam information is to assist the UE decision on Msg3 beam selection.

  - Note 1: “different Tx beams” is for the purpose of future RAN1 discussions

  - Note 2: The enhancements of PRACH are targeting for FR2 and can also apply to FR1 when applicable.

  - Note 3: The enhancements of PRACH are targeting short PRACH formats and can also apply to other formats when applicable.

  - Note 4: The PRACH repetitions are transmitted over ROs associated with the same SSB.

  - Note 5: The procedure for repetitions of a PRACH transmission is as in Rel-18

- Specify enhancements to support PUSCH repetition scheduled by DCI 0_0 with C-RNTI

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

Specify the following performance requirements

- Base station demodulation performance requirements

- Base station conformance testing

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References