3GPP TSG RAN Meeting #109								RP-252588

Beijing, China, September 15th-18th, 2025

Source:	SES

Title:	Rel-19 Work Item Exception for NR_NTN_Ku_bands

Document for:	Approval

Agenda Item:	9.7.1.2

3GPP™ Work Item Exception

# Title: 	Introduction of Ku Bands for NR NTN

## Acronym: 	NR_NTN_Ku_bands

## Unique Identifier:	1040135

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: No | ME: Yes | AN: No | CN: No | Others (specify): No |
| Expected Completion Date: | 3GPP RAN#110 (December 2025) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | 38.101-5, 38.108 |  |  |  |  |
| Task(s) within work which are not complete: | The band definition, system parameters and the UE and SAN RF requirements for the priority 2 bands. |  |  |  |  |
| Consequences if not included in Release 19: | The requirements of the priority 2 bands are not specified |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of NR_NTN_Ku_bands WI to December 2025.

Contentious Issues:

None.

(Please note that the group has completed the specifications work for the Priority 1 bands of the WI. However, it was previously agreed that Priority 2 bands would not be addressed until the completion level of Priority 1 bands is achieved. Therefore, an additional one quarter is required to complete the Priority 2 bands.)