3GPP TSG RAN Meeting #109								       RP-252604

Beijing, China, September 15-18, 2025

Status Report to TSG

Agenda item:			9.7.3.3

| WI / SI Name | Status report for Rel-19 High power UE (power class 1.5 and 2) for NR FR1 TDD/FDD single band for handheld/FWA UEs, and high power UE operation (power class 2, 1.5 and 1) for FWVM (fixed-wireless/vehicle-mounted) use cases in a single NR band |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | HPUE_NR_FR1_bands_R19-Core |  |  |  |  |
| Unique ID | 1040124 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251402 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 09/2025->12/2025 | Performance part: NA | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 88% | Performance Part: NA | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Ziwei CHEN |
|  | Company | CMCC |
|  | Email | chenziwei@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

The following Tdocs were agreed/endorsed in RAN4#112 meeting:

R4-2411280	TR skeleton for TR38.796, China Unicom

R4-2411725	TR skeleton 38.795 v0.0.1_R19 HPUE NR TDD single band, CMCC

R4-2411739	(HPUE_NR_FR1_bands_R19-Core) Draft CR for 38.101-1 to introduce PC1.5 n104, CMCC

The following Tdocs were agreed/endorsed in RAN4#112bis meeting:

R4-2415026	TP for TR 38.795 to introduce n104 PC1.5, CMCC

The following Tdocs were agreed/endorsed in RAN4#113 meeting:

R4-2420342 WF on HPUE for NR bands, CMCC

R4-2418789 TR 38.795 v0.1.0 HPUE_NR_FR1_bands_R19-TDD, CMCC

The following Tdocs were agreed/endorsed in RAN4#114 meeting:

R4-2502860 CR for TS 38.101-1 to introduce PC1.5 n104, CMCC, ZTE Corporation, Sanechips

R4-2502825 WF on HPUE for single NR band, CMCC

The following Tdocs were agreed/endorsed in RAN4#114bis meeting:

R4-2505117	WF on high power UE for NR bands, CMCC

The following Tdocs were agreed/endorsed in RAN4#115 meeting:

R4-2508108	Introduction of requirements for PC2 operation in band n5, Ericsson, China Telecom

R4-2508052	Introduction of requirements for PC2 operation in band n26, Ericsson

R4-2508053	TP to TR 38.796: adding n26 PC2, Qualcomm Incorporated

R4-2505359	TR 38.796 v0.5.0 HPUE_NR_FR1_bands_R19-FDD, China Unicom

R4-2507909	WF on [115][108] HPUE_NR_bands, CMCC

The following Tdocs were agreed/endorsed in RAN4#116 meeting:

R4-2509546	CR to 38.101-1 on removing wrong REFSENS entry for 30MHz CBW of band n5	Apple

R4-2511393	CR to TS 38.101-1: n26 PC2 - adding missing content to A-MPR summary table	Qualcomm Incorporated, Samsung, Ericsson

R4-2511718	WF on introduction of PC 1.5 and 2 in bands n100 and n101	Nokia, Union Inter. Chemins de Fer

R4-2511719	CR to TS 38.101-1: NS_48 and NS_49 A-MPR corrections	Qualcomm Incorporated

2.4.2	Remaining Open issues

Further analyze remaining RF requirements for the bands captured in the WID, if needed.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#112

[1] R4-2412810 Topic summary for [112][108] HPUE_NR_band, Moderator (CMCC)

[2] R4-2411280 TR skeleton for TR38.796, China Unicom

[3] R4-2411725 TR skeleton 38.795 v0.0.1_R19 HPUE NR TDD single band, CMCC

[4] R4-2411739 (HPUE_NR_FR1_bands_R19-Core) Draft CR for 38.101-1 to introduce PC1.5 n104, CMCC

RAN4#112bis

[1] R4-2415209 Topic summary for [112bis][105] HPUE_NR_band, Moderator (CMCC)

[2] R4-2415026 TP for TR 38.795 to introduce n104 PC1.5, CMCC

RAN4#113

[1] R4-2418872 On the A-MPR for PC2 operation in n26, Ericsson

[2] R4-2418129 Topic summary for [113][107] HPUE_NR_bands, Moderator (CMCC)

[3] R4-2420342 WF on HPUE for NR bands, CMCC

[4] R4-2418789 TR 38.795 v0.1.0 HPUE_NR_FR1_bands_R19-TDD, CMCC

RAN4#114

[1] R4-2501570 Specification of PC2 for n5 and n26, Ericsson

[2] R4-2501984 NS_05 NS_48 NS_49 PC2 A-MPR clean-up, Skyworks Solutions Inc.

[3] R4-2502018 n26 PC2 A-MPR, Qualcomm Inc.

[4] R4-2502860 CR for TS 38.101-1 to introduce PC1.5 n104, CMCC, ZTE Corporation, Sanechips

[5] R4-2503019 Draft CR to 38.101-1: Introduction of requirements for PC2 operation in band n26, Ericsson

[6] R4-2500660 Topic summary for [114][108] HPUE_NR_bands, Moderator (CMCC)

[7] R4-2502825 WF on HPUE for single NR band, CMCC

RAN4#114bis

[1] R4-2504185 Specification of PC2 and NS values for n5 and n26, Ericsson

[2] R4-2504555 On HPUE PC2 requirements, Huawei, HiSilicon

[3] R4-2504186 Draft CR to 38.101-1: Introduction of requirements for PC2 operation in band n26, Ericsson

[4] R4-2504663 Topic summary for [114bis][105] HPUE_NR_bands, Moderator (CMCC)

[5] R4-2505117 WF on high power UE for NR bands, CMCC

RAN4#115

[1] R4-2505359 TR 38.796 v0.5.0 HPUE_NR_FR1_bands_R19-FDD, China Unicom

[2] R4-2505748 PC2 and PC1.5 in bands n100 and n101, Union Inter. Chemins de Fer

[3] R4-2506191 Specification of PC2 for n5 and n26, Ericsson

[4] R4-2507003 Discussion on UE requirement of PC2 for n5 and n26, China Telecom

[5] R4-2507719 On PC2 HPUE requirements, Huawei, HiSilicon

[6] R4-2507748 A-MPR for n26 PC2 and n1 PC2, Qualcomm Incorporated

[7] R4-2508108 Introduction of requirements for PC2 operation in band n5, Ericsson, China Telecom

[8] R4-2508052 Introduction of requirements for PC2 operation in band n26, Ericsson

[9] R4-2508053 TP to TR 38.796: adding n26 PC2, Qualcomm Incorporated

[10] R4-2507547 Topic summary for [115][108] HPUE_NR_bands, Moderator (CMCC)

[11] R4-2507909 WF on [115][108] HPUE_NR_bands, CMCC

RAN4#116

[1] R4-2509188	CR to TS 38.101-1 on introduction of PC 2 in band n100	Nokia, Union Inter. Chemins de Fer

[2] R4-2509546	CR to 38.101-1 on removing wrong REFSENS entry for 30MHz CBW of band n5	Apple

[3] R4-2509845	CR to TS 38.101-1 on introduction of PC 1.5 and 2 in band n101	Nokia, Union Inter. Chemins de Fer

[4] R4-2510120	RF specifications for PC2 and PC1.5 for handheld UE, FWA and FWVM devices	Qualcomm Technologies

[5] R4-2511392	CR to TS 38.101-1 Rel-19 cat F, n5 NS-values	Qualcomm Incorporated

[6] R4-2511393	CR to TS 38.101-1: n26 PC2 - adding missing content to A-MPR summary table	Qualcomm Incorporated, Samsung, Ericsson

[7] R4-2511395	PC2 A-MPR corrections for NS_48 and NS_49	Qualcomm Incorporated

[8] R4-2511417	On PC2 HPUE requirements for NS_48 and NS_49	Huawei, HiSilicon

[9] R4-2511629	NS_48 A-MPR clean-up to remove HPUE note 7	Skyworks Solutions Inc.

[10] R4-2511630	NS_05 A-MPR Considerations	Skyworks Solutions Inc.

[11] R4-2511718	WF on introduction of PC 1.5 and 2 in bands n100 and n101	Nokia, Union Inter. Chemins de Fer

[12] R4-2511719	CR to TS 38.101-1: NS_48 and NS_49 A-MPR corrections	Qualcomm Incorporated