3GPP TSG RAN meeting #109										RP-252646

Beijing, China, September 15-18, 2025

## Status Report to TSG

Agenda item:			13.4.10

| WI / SI Name | UE Conformance - Further RF requirements enhancement for NR and EN-DC in frequency range 1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_ENDC_RF_FR1_enh2-UEConTest |  |  |  |  |
| Unique ID | 1030066 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251489 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Dec 2025 |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 59% (+5%) |  |

Note: Overall completion level percentage numbers should use one of the colours below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Xuesong Wang |
|  | Company | Huawei Technologies. Co., Ltd. |
|  | Email | cedar.wang@hisilicon.com |

## 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

## 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.1	RAN1

#### 2.1.1	Agreements

#### 2.1.2	Remaining Open issues

## 2.2	RAN2

#### 2.2.1	Agreements

#### 2.2.2	Remaining Open issues

## 2.3	RAN3

#### 2.3.1	Agreements

#### 2.3.2	Remaining Open issues

## 2.4	RAN4

#### 2.4.1	Agreements

#### 2.4.2	Remaining Open issues

## 2.5	RAN5

#### 2.5.1	Agreements

Status after RAN5#108:

- The overall progress is 59%

- Work Plan is submitted in [20].

- 18 CRs [1]-[18] submitted and agreed during this meeting.

- 1 discussion paper [19] is discussed during this meeting.

#### 2.5.2	Remaining Open issues

#### 2.5.3	Remaining Open issues with cross-WG dependencies

## 3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

## 3.1	SAx/CTs

#### 3.1.1	Agreements with cross-TSG impacts

#### 3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

## 4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

[1]	R5-254447	Update of NR FR1 UL MIMO Capabilities	Huawei, HiSilicon

[2]	R5-254448	Update of 6.2.1 Note for power class 1.5	Huawei, HiSilicon

[3]	R5-254449	Addition of new test cases for configured transmitted power with 4Tx	Huawei, HiSilicon

[4]	R5-254450	Addition of new test cases for ON-OFF time mask and UTRA ACLR with 4Tx	Huawei, HiSilicon

[5]	R5-254451	Removal of Editor Note for 4Tx test cases	Huawei, HiSilicon

[6]	R5-254556	Correction to connection diagram used in 4T UL MIMO and TxD Tx test cases	Huawei, HiSilicon

[7]	R5-255258	Addition of new test case AMPR, ASEM and ASE for 4Tx UL MIMO	Huawei, HiSilicon

[8]	R5-255354	Addition of new test case AMPR, ASEM, ASE for 4Tx Tx Diversity	Huawei, HiSilicon

[9]	R5-254614	Power control for UL MIMO and TxD for UE supporting 4Tx	Huawei, HiSilicon

[10]	R5-255244	Addition of transmit modulation quality test cases for 4Tx UL-MIMO	Huawei, HiSilicon

[11]	R5-255246	Addition of time alignment for 4Tx UL-MIMO	Huawei, HiSilicon

[12]	R5-255382	Addition of transmit modulation quality test cases for 4Tx Tx diversity	Huawei, HiSilicon

[13]	R5-254557	Correction to connection diagram used in 4T UL MIMO and TxD Rx test cases	Huawei, HiSilicon

[14]	R5-255259	Addition of max input level test cases for 4T UL MIMO and TxD	Huawei, HiSilicon

[15]	R5-254559	Addition of wide band IM test cases for 4T UL MIMO and TxD	Huawei, HiSilicon

[16]	R5-255351	Addition of Annex F MU and TT for 4Tx test cases	Huawei, HiSilicon

[17]	R5-254774	Update of Annex E for 4Tx UL-MIMO and Tx diversity	Huawei, HiSilicon

[18]	R5-255336	Adding test applicability for new 4Tx test cases	Huawei, HiSilicon

[19]	R5-254065	Discussion on FR1 MUs for 4Tx test cases	Keysight Technologies UK Ltd

[20]	R5-254577	WP of Further RF requirements enhancement for NR and EN-DC in FR1	Huawei, HiSilicon