3GPP TSG RAN Meeting #109								RP-252734

Beijing, China, September 15-18, 2025

Source:	Huawei, HiSilicon

Title:	Rel-19 Work Item Exception for LTE_CA_R19_xBDL_yBUL

Document for:	Approval

Agenda Item:	10.6.2

3GPP™ Work Item Exception

# Title: 	Rel-19 LTE-Advanced Carrier Aggregation for x bands (1<=x<= 6) DL with y bands (y=1, 2) UL

## Acronym: 	LTE_CA_R19_xBDL_yBUL

## Unique Identifier:	1040115

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: No | ME: Yes | AN: No | CN: No | Others (specify): No |
| Expected Completion Date: | 3GPP RAN#110 (December 2025) |  |  |  |  |
| Service(s) impacted: | None |  |  |  |  |
| Specification(s) affected: | 36.101 |  |  |  |  |
| Task(s) within work which are not complete: | Completion of unfinished band combinations listed in the Rel-19 WID on LTE-Advanced Carrier Aggregation for x bands (1<=x<= 6) DL with y bands (y=1, 2) UL. The uncompleted band combinations are provided in the attached excel document. |  |  |  |  |
| Consequences if not included in Release 19: | These combinations are not specified in Release 19. The operators who requested the combinations cannot deploy them. |  |  |  |  |

Abstract of document:

This WI exception requests to extend the competition date of LTE_CA_R19_xBDL_yBUL to December 2025.

Contentious Issues:

None