3GPP TSG RAN Meeting #110							                               RP-253473

Baltimore, US, 8th – 11st Dec 2025

Status Report to TSG

Agenda item:			13.5.6

| WI / SI Name | UE Conformance – NR power class 2 RedCap (Reduced Capability) UE in FR1 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: No |  | Testing part: Yes |
| Acronym | NR_PC2_RedCap_UE-UEConTest |  |  |  |  |
| Unique ID | 1080078 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251456 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: | Performance part: | Testing part: 12/2026 |  |
| Overall Completion level | Study Item: | Core part: | Performance Part: | Testing part: 37%(+32%) |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Zhengyang Liu |
|  | Company | China Telecom |
|  | Email | liuzy18@chinatelecom.cn |
| Rapporteur | Name | Daiwei Zhou |
|  | Company | MediaTek |
|  | Email | Daiwei.Zhou@MEDIATEK.COM |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#109:

- The work plan has been agreed [1].

- 3 CRs were agreed.

- The overall progress is 37%.

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

General Papers:

- R5-256096 WP for UE Conformance – NR power class 2 RedCap (Reduced Capability) UE in FR1, China Telecom RAN5#108

TS 38.508-1 CRs

TS 38.521-1 Tx CRs

TS 38.521-1 Rx CRs

- R5-256828 Update to TC 6.2I.1 for PC2 RedCap UE, MediaTek Inc. RAN5#109

- R5-256829 Update to TC 6.2I.2a for PC2 eRedCap UE, MediaTek Inc. RAN5#109

TS 38.522 CRs

- R5-255819 Update the TC applicability for PC2 (e)RedCap UE, MediaTek Inc. RAN5#109

TS 38.905 CRs