3GPP TSG RAN Meeting #109										RP-252945

Beijing, China, September 15-18, 2025

## Status Report to TSG

Agenda item:			9.7.2.1

| WI / SI Name | Rel-19 Dual connectivity (DC) of x LTE band(s), y NR band(s) (1<=x<6, 1<=y<6, x+y<=6) and single or two NR Supplementary Uplink (SUL) bands |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: No |  | Testing part: No |
| Acronym | DC_R19_xBLTE_yBNR |  |  |  |  |
| Unique ID | 1040119 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-250966 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: 12/2025 | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 80% | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Johannes Hejselbaek, |
|  | Company | Nokia |
|  | Email | Johannes.hejselbaek@nokia.com |
| Rapporteur | Name | Hsieh, Bo-Han (Tank) |
|  | Company | CHTTL |
|  | Email | pohanhsieh@cht.com.tw |
| Rapporteur | Name | Lee, Sang-Wook |
|  | Company | LGE |
|  | Email | sangwook1.lee@LGE.COM |
| Rapporteur | Name | Zhang, Yuanyuan (Tina) |
|  | Company | Samsung |
|  | Email | tina55.zhang@samsung.com |

# 1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

# 2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

## 2.4	RAN4

#### 2.4.1	Agreements

Agreed new Rel-19 band combinations are captured in big CRs to TS38.101-3, or endorsed draft CRs, as listed in clause 4.

Status updates for the requested combinations is found in the attached Excel. New combinations since latest WID revision is also captured together with status of fallbacks for listed requests in the revised WID listed in clause 4.

#### 2.4.2	Remaining Open issues

Incomplete band combinations status is captured in the band combination table included in the revised WID listed in clause 4.

Since the Rel-20 new band combination baskets are not to be discussed/agreed by RAN before December 2025 it is requested to extend the Rel-19 until this point. This is captured in the exception sheet RP-252017.

# 4.	References

RAN#109:

RP-252874	SR for DC_R19_xBLTE_yBNR

RP-252016	Revised WID for DC_R19_xBLTE_yBNR

RP-252017	Rel-19 Work Item Exception for DC_R19_xBLTE_yBNR

RAN4#116:

R4-2510902	Revised WID for DC_R19_xBLTE_yBNR

R4-2510901	Big CR for DC_R19_xBLTE_yBNR

R4-2510212	draftCR for DC_R19_xBLTE_yBNR (OBJ-1 DC_R19_1BLTE_1BNR_2DL2UL)

R4-2509043	draftCR for DC_R19_xBLTE_yBNR (OBJ-2 DC_R19_xBLTE_yBNR_3DL2UL)

R4-2510900	draftCR for DC_R19_xBLTE_yBNR (OBJ-3 DC_R19_xBLTE_yBNR_zDLqUL)

R4-2509042   TR 37.719-21-11

RAN#108:

RP-250965	SR for DC_R19_xBLTE_yBNR

RP-250966	Revised WID for DC_R19_xBLTE_yBNR

RAN4#115:

R4-2508022	Revised WID for DC_R19_xBLTE_yBNR

R4-2507368	Big CR for DC_R19_xBLTE_yBNR

R4-2506992	draftCR for DC_R19_xBLTE_yBNR (OBJ-1 DC_R19_1BLTE_1BNR_2DL2UL)

R4-2505462	draftCR for DC_R19_xBLTE_yBNR (OBJ-2 DC_R19_xBLTE_yBNR_3DL2UL)

R4-2507367	draftCR for DC_R19_xBLTE_yBNR (OBJ-3 DC_R19_xBLTE_yBNR_zDLqUL)

R4-2506273	draftCR for DC_R19_xBLTE_yBNR (OBJ-4 DC_R19_LTE_NR_SUL_combos

R4-2506274   TR 37.719-11-10

R4-2506891	TR 37.719-11-11

R4-2505461   TR 37.719-21-11

RAN4#114bis:

R4-2503135	TR37.719-21-11 v0.5.0 for DC_R19_xBLTE_yBNR_3DL2UL

R4-2504094	TR 37.719-11-11 v0.4.0 Rel-19 Dual Connectivity of EN-DC and NE-DC configurations consisting of 2 different bands downlink (DL) with 2 different bands uplink (UL) (1 LTE band and 1 NR band)

R4-2504097	draft BigCR for DC_R19_xBLTE_yBNR (OBJ-1 DC_R19_1BLTE_1BNR_2DL2UL)

R4-2504122	Big draftCR for DC_R19_xBLTE_yBNR (OBJ-3 DC_R19_xBLTE_yBNR_zDLqUL)

R4-2504123	Big draftCR for DC_R19_xBLTE_yBNR

RAN#107:

RP-250142	SR for DC_R19_xBLTE_yBNR

RP-250143	Revised WID for DC_R19_xBLTE_yBNR

RAN4#114:

R4-2501652	Revised WID for DC_R19_xBLTE_yBNR

R4-2501651	Big CR for DC_R19_xBLTE_yBNR

R4-2501160	draftCR for DC_R19_xBLTE_yBNR (OBJ-1 DC_R19_1BLTE_1BNR_2DL2UL)

R4-2500138	draftCR for DC_R19_xBLTE_yBNR (OBJ-2 DC_R19_xBLTE_yBNR_3DL2UL)

R4-2501650	draftCR for DC_R19_xBLTE_yBNR (OBJ-3 DC_R19_xBLTE_yBNR_zDLqUL)

R4-2500811	draftCR for DC_R19_xBLTE_yBNR (OBJ-4 DC_R19_LTE_NR_SUL_combos

R4-2500810	TR 37.719-11-10

R4-2501152	TR 37.719-11-11

R4-2500137	TR 37.719-21-11

RAN#106:

RP-243258	SR for DC_R19_xBLTE_yBNR, Nokia

RP-243257	Revised WID for DC_R19_xBLTE_yBNR, Nokia

RAN4#113:

R4-2419451	Revised WID for DC_R19_xBLTE_yBNR

R4-2419450	Big CR for DC_R19_xBLTE_yBNR

R4-2418719	draft BigCR for DC_R19_xBLTE_yBNR (OBJ-1 DC_R19_1BLTE_1BNR_2DL2UL)

R4-2417778	Draft BigCR for DC_R19_xBLTE_yBNR (OBJ-2 DC_R19_xBLTE_yBNR_3DL2UL)

R4-2419449	Big draftCR for DC_R19_xBLTE_yBNR (OBJ-3 DC_R19_xBLTE_yBNR_zDLqUL)

R4-2418308	draft BigCR for DC_R19_xBLTE_yBNR (OBJ-4 DC_R19_LTE_NR_SUL_combos

R4-2418307	Draft TR 37.719-11-10_v0.1.0

R4-2418686	TR 37.719-11-11 v0.2.0 Rel-19 Dual Connectivity of EN-DC and NE-DC configurations consisting of 2 different bands downlink (DL) with 2 different bands uplink (UL) (1 LTE band and 1 NR band)

R4-2417777	TR37.719-21-11 v0.3.0 for DC_R19_xBLTE_yBNR_3DL2UL

RAN4#112bis:

R4-2417177	Big draft CR for DC_R19_xBLTE_yBNR

R4-2415827	TR37.719-21-11 v0.2.0 for DC_R19_xBLTE_yBNR_3DL2UL

RAN#105:

RP-231785	SR for DC_R19_xBLTE_yBNR, Nokia

RP-231786	Revised WID for DC_R19_xBLTE_yBNR, Nokia

RAN4#112:

R4-2413336	Revised WID for DC_R19_xBLTE_yBNR, Nokia

R4-2412487	draft BigCR for DC_R19_xBLTE_yBNR (OBJ-1 DC_R19_1BLTE_1BNR_2DL2UL)

R4-2412157	TR 37.719-11-11 v0.1.0 Rel-19 Dual Connectivity of EN-DC and NE-DC configurations consisting of 2 different bands downlink (DL) with 2 different bands uplink (UL) (1 LTE band and 1 NR band)

R4-2412483	BigCR for DC_R19_xBLTE_yBNR (OBJ-2 DC_R19_xBLTE_yBNR_3DL2UL)

R4-2412438	TR37.719-21-11 v0.1.0 for DC_R19_xBLTE_yBNR_3DL2UL

R4-2413364	BigCR for DC_R19_xBLTE_yBNR (OBJ-3 DC_R19_xBLTE_yBNR_zDLqUL)

RAN#104:

RP-241673	New WID: Rel-19 Dual connectivity (DC) of x LTE band(s), y NR band(s) (x<=6) and single or two NR Supplementary Uplink (SUL) bands, Moderator (RAN4 Chair, Huawei)

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template