3GPP TSG-RAN Meeting #110		    								   RP-253749

Baltimore, USA, December 8-11, 2025

Status Report to TSG

Agenda item: 16

| WI / SI Name | Study on 6G Scenarios and requirements |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: Yes | Core part: No | Performance part: No |  | Testing part: No |
| Acronym | FS_6G_RAN_Scen_Req |  |  |  |  |
| Unique ID | 1060079 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP‑251395 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: 06/2026 | Core part: | Performance part: | Testing part: |  |
| Overall Completion level | Study Item: 60% | Core part: | Performance Part: | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN |
| --- | --- | --- |
| Rapporteur | Name | Xiaoran ZHANG |
|  | Company | CMCC |
|  | Email | zhangxiaoran@chinamobile.com |
|  | Name | Lei Song |
|  | Company | Verizon |
|  | Email | lei.song@verizon.com |
|  | Name | Tianyang Min |
|  | Company | NTT DOCOMO, INC. |
|  | Email | tianyang.min.ex@nttdocomo.com |
|  | Name | Axel Klatt |
|  | Company | Deutsche Telekom |
|  | Email | Axel.Klatt@telekom.de |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.0	RAN

2.0.1	Agreements

TR 38.914 update

TR 38.914 v0.3.0 for Study on 6G Scenarios and requirements was agreed in RP-253750.

- Updated TR including pCRs approved at RAN#110 (RP-253873, RP-253869, RP-253870, RP-253754, RP-253756, RP-253757)

For 6GR deployment scenario

pCR to TR 38.914 for 6G deployment scenario is approved in RP-253873.

For KPIs

pCR to TR 38.914 for key performance indicators is approved in RP-253869.

Agreements:

Proposal 1:

6GR aims to re-use existing 5G mid-band (~3.5 GHz) site grid for 6G deployments in at least around 7 GHz and targeting

- Same coverage (as 5G mid-band) for initial access

- Comparable to same (as 5G mid-band) coverage for data channels with same data rate

Proposal 2:

6GR aims to provide enhanced overall coverage compared to 5G in the same band, focusing on cell-edge performance and UL coverage.

- Above does not impact spectrum utilization study in RAN WGs

Proposal 3: Sensing resolution is not considered as a 3GPP internal KPI metric.

Proposal (peak data rate) (+80%):

- The minimum requirements for 6GR peak data rate are as follows:

  - Downlink peak data rate is 36 Gbps.

  - Uplink peak data rate is 18 Gbps.

- Note: The above peak data rate assumes 600 MHz aggregated BW

- Note: the actual peak data rate depends on actual spectrum allocation for each MNO

For Architecture and Migration

pCR to TR 38.914 for Architecture and Migration is approved in RP-253870.

Agreements:

- The design of the 6G RAN architecture shall allow the collection and transport of standardized measurement data (e.g. AIML data and sensing data) in an efficient way and under operator control to fulfil existing and new service requirements.

  - User data privacy and anonymity is supported and preserved as part of data collection, transmission and operation.

  - user consent as part of outcome of SA.

  - Operator control: operator can control and configure the data to be collected, to have visibility of the collected data, and decide whether to start or stop data collection based on user consent where necessary, while ensuring user privacy and anonymity.

  - Note: The term ‘user consent’ may be further modified depending on SA discussion/outcome.

- The design of the 6G RAN architecture shall enable lower energy consumption with respect to current networks to achieve sustainability.

- The 6G RAN shall at least support idle mode inter-RAT mobility between the 6GR and E-UTRAN.

- The 6GR shall support coexistence with NB-IoT (all deployment modes) and eMTC via semi-static configuration.

  - This text is moved to 5.2 and remove existing editor’s note

- The 6G RAN shall support network performance monitoring.

For operational requirements

pCR to TR 38.914 for Spectrum is approved in RP-253754.

pCR to TR 38.914 for other operational requirements is approved in RP-253756.

Agreements:

- Spectrum

  - 6GR aims to support spectrum allocation scalability, including the fragmented, irregular spectrum allocations.

  - 6GR aims to support UEs with different BW capability in the same spectrum and in the same base station.

  - 6GR shall support the allocated frequency ranges between [410MHz] and 52.6GHz for TN

    - RAN4 is tasked to study how to define the 6G operational bands and frequency ranges

    - The supported frequency ranges include existing NR TN operating bands

    - The lower bound of the considered frequency ranges can be revisited based on operators’ input

- Diverse Device Type

Proposal 1:

- 6GR supports the operation (but not required to be optimized for performance) in a minimum spectrum allocation of 3MHz with a 15kHz SCS

Note: the following agreement made in RAN1#123 still holds, with the clarification that the bandwidth in Opt 1 below is assumed to be at least 5MHz with a 15kHz SCS.

Agreement

If the minimum spectrum allocation is 3MHz with 15kHz SCS for 6GR,

- Opt1: Design of the common signals/channels (at least for SSB) for initial access by assuming bandwidth larger than 3MHz, which is applicable to any spectrum allocations with adjustment, if applicable

- Opt2: A single design of the common signals/channels (at least for SSB) for initial access by assuming minimum spectrum allocation as target bandwidth 3MHz, which is applicable to any spectrum allocations

- Regarding the smallest maximum UE bandwidth as discussed in the following RAN1 agreement, Opt 1 is excluded. Aim to conclude by RAN plenary no later than RAN#112 (June 2026).

  - RAN1 and RAN4 is tasked to continue providing more analysis accordingly.

  - Companies are encouraged to provide more analysis at RAN plenary particularly regarding the use cases, requirements, economy of scale, etc.

Agreement

- Study the following smallest maximum supported RF and BB UE BW without spectrum aggregation for at least one low-tier device type supported by 6GR framework from physical layer perspective, subject to further discussion and confirmation in RAN

  - Opt1: 3MHz

  - Opt2: 5MHz

  - Opt3: 10MHz

  - Opt4: 20MHz

  - FFS: the UL bandwidth may be different to the DL bandwidth

  - FFS: the bandwidth value may be different for different SCS, duplex modes, and bands.

  - FFS: whether RF and BB UE BW are same or different

Proposal 2:

- Diverse device types as in 6G SIDs are expected to include supporting at least MBB (as highest priority), FWA, and Massive IoT services

- Companies are encouraged to further contribute at RAN plenary regarding the analysis of necessary aspects to help progress RAN WG technical design and evaluations.

- The detailed discussion for device types (how many, parameters, whether or not to define device types, whether or not to introduce minimum mandatory set of features, etc.) is on hold in RAN plenary and to resume from RAN#113 (September 2026). Discussions on device types are not to be discussed in WGs until further update from RAN plenary.

Proposal 3: Capture the following aspects related to diverse device types into the TR:

- Scalable and forward compatible design

- Limited set of device types (based on the agreement in RAN#109)

Detailed wording is to be drafted in RAN#111, along with possibly other aspects (e.g., scalability, differentiated services, etc.).

For service requirements

pCR to TR 38.914 for new and existing services is approved in RP-253757

Agreements:

Proposal 1: Capture following test proposal in TR 38.914:

### 5.4.1 Mobile Broadband The 6GR and 6G RAN architecture shall support mobile broadband services with enhanced performance.

Proposal 2: Capture following test proposal in TR 38.914:

### 5.4.2 Immersive Communication The 6GR and 6G RAN architecture shall support immersive communications. The composite requirement in Clause 5.1.16 is used for immersive communication. Editor note: FFS on other requirements

Proposal 3: PHY minimum peak data rate is 10 Mbps in DL and 10 Mbps in UL for lowest-tier device.

Proposal 4: 6GR and 6G RAN architecture shall support efficient transmission/mechanism for AI applications and services.

Proposal 5: Capture following test proposal in TR 38.914:

### 5.4.6 Voice The 6GR and 6G RAN architecture shall support Voice in 6G. Editor note: whether and how to support voice services if they are not provided by 6G is to be decided by SA2. 6GR and 6G RAN architecture requirements will be aligned with that.

Proposal 6: Capture following test proposal in TR 38.914:

### 5.4.7 Regulatory Services The 6GR and 6G RAN architecture shall provide mechanisms to enable regulatory services such as emergency call, location services for regulatory compliance, Public Warning System (PWS), Lawful Interception (LI), eCall (for automotive), Disaster roaming.

Proposal 7: Capture following test proposal in TR 38.914:

### 5.x Fixed wireless access (FWA) The 6GR and 6G RAN architecture shall support fixed wireless access (FWA).

Proposal 8: Capture following test proposal in TR 38.914:

### 5.4.X Support for UAV communication The 6GR shall provide coverage, high-capacity connectivity and mobility for UAV. The 6GR shall allow for serving UAV with both UAV dedicated and UAV non-dedicated deployments.

Proposal 9: Capture following test proposal in TR 38.914:

### 5.4.x Vehicular services The 6GR and 6G RAN architecture shall support services to vehicles over the Uu interface. 5G NR sidelink is reused as is for 6G V2X services.

Proposal 10: Capture following test proposal in TR 38.914:

### 5.4.x Mission Critical Communication Services The 6GR and 6G RAN architecture shall support Mission Critical Communications services (e.g. MCPTT, MCVideo, MCData). 5G broadcast, 5G NR multicast and 5G NR sidelink are reused as is for 6G mission critical communications services.

For Key Technical Principles

Agreement:

1.Take scope section as a baseline (i.e. the content of what’s in the scope aren’t duplicated)

2.Identify what is missing from the scope that is a technical principle and agree what should be added to the TR

3.After we have identified all technical principles that need to be added on top of what’s already in the scope, we can discuss and agree where to put them in the TR (e.g. in the scope section that is extended to include technical principles or in the technical principle section that contains additional principles not already in the scope).

For Testing and Conformance

Agreement:

Further study the necessity and feasibility on how to improve the deployment and IoDT availability [end to end], which aims to ensure the deployment of at least the mandatory features by both the network and the UE.

- The context of 6G mandatory features will be part of the study.

- It is FFS how to extend the outcome of this study to optional features.

2.0.2	Remaining Open issues

- Investigate a candidate set of items for minimum TPRs based on the Recommendation ITU-R M.2160, and, where applicable, the associated target values and key assumptions for the identified minimum TPRs.

  - The outcome is expected to be shared by LS with ITU-R WP5D, as suitable, and used as a baseline for the subsequent study 6G in RAN

- Identify typical and practical deployment scenarios defined by attributes such as carrier frequency, inter-site distance, user density, maximum mobility speed, and other relevant factors.

- Develop 3GPP requirements for 6G Radio for improvement of existing services and for new services.

- Determine the applicability of legacy services to 6G Radio, and define radio requirements for these, as appropriate.

- Develop 3GPP requirements for 6G Radio for these practical deployment scenarios to ensure substantial gains in all relevant bands: overall performance, user experience, TCO reduction including at least:

  - Ensure appropriate set of functionalities, minimize the adoption of multiple options for the same functionality, avoid excessive configurations, excessive UE capabilities and UE capabilities reporting

  - Energy efficiency and energy saving: both for network and device

  - Enhanced spectral efficiency

  - Enhanced overall coverage, focus on cell-edge performance and UL coverage

  - Wider channel bandwidth (at least 200MHz) support for 6G deployments at least above 2 GHz, around 7 GHz

  - Re-use of existing 5G mid-band (~3.5GHz) site grid for 6G deployments in at least around 7 GHz and targeting comparable coverage to 5G mid-band

  - Target scalable and forward compatible design for diverse device types

  - Improved spectrum utilization and operations taking into account diverse spectrum allocations

  - Aim at using common 6G Radio design, which meets mobile broadband service requirements as high priority, to also meet vertical needs

  - Aim at a harmonized 6G Radio design for TN and NTN, including their integration

  - System simplification, including reducing configuration complexity, enabling more efficient Cell/UE management, etc.

- Define a time plan and steer work as appropriate for the RAN WGs during the 6G WG SI to deliver high-level decisions at least on the following areas:

  - Fundamental 6G radio design aspects: waveform, numerology, channel coding, etc…

  - Overall high-level aspects of 5G to 6G migration

  - RAN architecture and interfaces, including RAN-Core interface

  - Coordination of 6G AI/ML framework

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

- RP-253038	On deployment scenarios	Ericsson

- RP-253040	Discussion on 6G NTN deployment scenario	Xiaomi

- RP-253041	On support of Voice in 6G	T-Mobile USA Inc, Deutsche Telekom, AT&T, Ericsson, Nokia, Jio Platforms

- RP-253042	Requirements for Vehicular Device Types	BMW AG, Robert Bosch GmbH, Volkswagen AG, Toyota ITC, Aumovio, SES S.A., Fraunhofer IIS, BYD, Thales, Airbus

- RP-253043	Discussion on 6G deployment scenarios	OPPO

- RP-253044	Discussion on 6G Key performance indicators	OPPO

- RP-253045	Motivation and definition of 6G device types	OPPO

- RP-253046	Discussion on requirements of 6G new and existing services	OPPO

- RP-253059	6G Deployment Scenarios	AT&T

- RP-253061	6G Architecture and 5G-6G Migration	AT&T

- RP-253062	Spectrum Considerations for 6G	AT&T

- RP-253063	Support of Diverse Device Types in 6G	AT&T

- RP-253064	Requirements for New and Existing 6G Services	AT&T

- RP-253066	A New UE Capability Framework for 6G	AT&T, Deutsche Telekom, Ericsson, KT Corp., Nokia, NTT Docomo, Orange, Panasonic, SK Telecom, Spark NZ, Telecom Italia, Telstra, T-Mobile USA, Verizon, Viavi, Vodafone, Xiaomi

- RP-253069	Requirements for support of FWA service in 6G deployment scenarios	T-Mobile USA Inc., Deutsche Telekom, Ericsson, Nokia, Jio Platforms, Verizon

- RP-253070	Requirements for 6G Spectrum	T-Mobile USA Inc.,Ericsson, Nokia

- RP-253071	Requirements for support of FWA in 6G	T-Mobile USA Inc.,Deutsche Telekom, Ericsson, Nokia, Jio Platforms,Verizon

- RP-253072	6G Key Performance Indicators	Futurewei

- RP-253073	Diverse device types for 6GR	Futurewei

- RP-253074	Massive communication needs a minimum peak data rate of at least 10Mbps	Futurewei

- RP-253077	Views on 6G requirements for supporting AI services	SK Telecom

- RP-253078	TP on Artificial Intelligence (AI) support in 6G for TR 38.914	Deutsche Telekom, Vodafone, Orange, Telecom Italia, Turkcell, Spark NZ, KT Corp, Odido, BT, SK Telecom, Bouygues Telecom, Telefonica, Telia Company, KPN, Rakuten Mobile, CK Hutchison, Telstra, Telenor, KDDI, KT Corp., LG Uplus, Jio Platforms

- RP-253079	TP on Requirements for architecture and migration in 6G for TR 38.914	Deutsche Telekom, Vodafone, Orange, Telecom Italia, Turkcell, Odido Spark NZ, BT, Bouygues Telecom, Telefonica, Telia Company, SK Telecom, KPN, Rakuten Mobile, CK Hutchison, Telenor, Boost Mobile Network, Jio Platforms

- RP-253080	TP on diverse Device Types for 6G for TR 38.914	Deutsche Telekom, Vodafone, Orange, Telecom Italia, Turkcell, Odido, Spark NZ, BT, Bouygues Telecom, Telefonica, Telia Company, KPN, CK Hutchison, Telenor, KT Corp., T-Mobile USA, Boost Mobile Network, Jio Platforms

- RP-253081	TP on Ease of operation and Self Organization in 6G for TR 38.914	Deutsche Telekom, Vodafone, Orange, Telecom Italia, Turkcell, Spark NZ, Odido, BT, Bouygues Telecom, Telefonica, Telia Company, KPN, Rakuten Mobile, CK Hutchison, Telstra, Telenor, KDDI, SK Telecom, Jio Platforms

- RP-253082	TP on key technical principles for 6G for TR 38.914	Deutsche Telekom, Vodafone, Orange, Telecom Italia Turkcell, Spark NZ, Odido, BT, Bouygues Telecom, Telefonica, Telia Company, SK Telecom, KPN, Rakuten Mobile, CK Hutchison, Telenor, KT Corp., LG Uplus, Boost Mobile Network, Jio Platforms

- RP-253083	TP on Network Sharing in 6G for TR 38.914	Deutsche Telekom, Vodafone, Orange, Telecom Italia Turkcell, Spark NZ, KT Corp., Odido, BT, SK Telecom, Bouygues Telecom, Telefonica, Telia Company, KPN, Rakuten Mobile, CK Hutchison, Telenor, KDDI, Boost Mobile Network, Jio Platforms

- RP-253084	TP on spectrum for 6G for TR 38.914	Deutsche Telekom, Vodafone, Orange, Telecom Italia, Turkcell, Spark NZ, Odido, BT, Bouygues Telecom, Telefonica, Telia Company, SK Telecom, KPN, Rakuten Mobile, CK Hutchison, Telstra, Telenor, KT Corp., KDDI, Boost Mobile Network, Jio Platforms

- RP-253085	TP on remaining aspects of 6G deployment scenarios for TR 38.914	Deutsche Telekom, Vodafone, Orange, Telecom Italia

- RP-253086	TP on NTN deployment scenarios	THALES, TNO, Iridium, BMW, Bosch, Airbus, Eutelsat, Novamint, Toyota, ESA CATT, CSCN, LG Electronics, Sharp, EchoStar

- RP-253087	TP on Architecture/migration requirements for NTN	THALES, Sateliot, Iridium, Viasat, ST Engineering iDirect, Novamint, Airbus, Fraunhofer IIS, Fraunhofer HHI, Eutelsat, TNO, EchoStar, Gatehous Satcom, SES, ESA, Hispasat, Amazon

- RP-253088	Resiliency requirements in 6G	Ericsson, Airbus, BDBOS, Deutsche Telekom, DISA, Erillisverkot, FirstNet, LGUplus, Motorola Solutions, Nkom, Nokia, Softil, SyncTechno Inc, Telstra, Thales, The Netherlands Police, T-Mobile USA, Verizon

- RP-253089	Requirements for supporting aerial UEs in 6G	Ericsson, Airbus, AT&T, BDBOS, CATT, CHTTL, China Telecom, CMCC, DISA, Erillisverkot, FirstNet, Fujitsu, Intel, KDDI, KT Corp., Motorola Solutions, NIST, Nkom, NTT DOCOMO, SK Telecom, Softil, Spark, Spreadtrum, SyncTechno Inc, Telstra, Thales, The Netherl

- RP-253090	Requirements for supporting mission critical communications services in 6G	Ericsson, Airbus, AT&T, BDBOS, DISA, Erillisverkot, FirstNet, Motorola Solutions, NIST, Nkom, Softil, SyncTechno Inc, Telstra, The Netherlands Police, T-Mobile USA

- RP-253091	3GPP specific requirements on NTN	Ericsson, CHTTL, CMCC, ESA, FirstNet, KT Corp., Nokia, T-Mobile USA, Telstra

- RP-253092	On Immersive Communication and On Mobile Broadband	Ericsson

- RP-253093	Requirements for regulatory services and positioning	Ericsson, Airbus, AT&T, BDBOS, BMW, Deutsche Telekom, FirstNet, Erillisverkot, KT Corp., Motorola Solutions, Nokia, NTT DOCOMO, Softil, SyncTechno Inc, T-Mobile USA, Telstra

- RP-253094	Requirements for supporting time-critical communications in 6G	Ericsson, AT&T, CMCC, FirstNet, T-Mobile USA, Telstra, Verizon

- RP-253095	TP on on NTN performance requirements	THALES, Novamint, TNO, Viasat, Sateliot, Fraunhofer IIS, Fraunhofer HHI, Eutelsat, Gatehouse Satcom, Airbus ST Engineering iDirect, SES, ESA, EchoStar

- RP-253096	TP on Spectrum for NTN	THALES, Iridium, Viasat, ST Engineering iDirect, Novamint, Fraunhofer IIS, Fraunhofer HHI, Eutelsat, EchoStar, Gatehouse Satcom, Airbus, SES, ESA, Hispasat, Sateliot

- RP-253097	TP on Spectrum around 6GHz	THALES, Airbus, SES, Hispasat

- RP-253099	Massive Communication (IoT) requirements	Ericsson, AT&T, Itron, Nokia, Nordic Semiconductor, NTT DOCOMO, Semtech, Sony, Verizon, Vodafone

- RP-253100	TP on NTN devices	THALES, Sateliot, Iridium, Viasat, ST Engineering iDirect, Novamint, Eutelsat, TNO, EchoStar, Airbus, Gatehouse Satcom, ESA

- RP-253101	TP on Other operational requirements for NTN	THALES, Sateliot, Viasat, ST Engineering iDirect, Novamint, Fraunhofer IIS, Fraunhofer HHI, EchoStar, Gatehouse Satcom, Airbus, SES, ESA, Hispasat

- RP-253102	New and existing services for NTN	THALES, Sateliot, Iridium, Fraunhofer IIS, Fraunhofer HHI, Novamint, Gatehouse Satcom, Airbus, ESA, Amazon

- RP-253103	TP on 6G RAN Sharing for TR 38.914	Boost Mobile Network

- RP-253104	TR 38.914 text proposal for Extreme Long Distance coverage	Telstra Limited

- RP-253105	Requirements of supporting AI services	Xiaomi

- RP-253106	Views on supporting new and existing services for 6G Day1	SK Telecom

- RP-253110	Discussion on 6GR for AI service	OPPO

- RP-253111	On 3GPP internal requirement on 6G peak rate target	Ericsson

- RP-253115	Text proposal for TR 38.914 for deployment scenarios	CMCC

- RP-253116	pCR for 38.914 on Key performance indicators for 6G	CMCC

- RP-253117	Discussion on 3GPP energy efficiency requirement	CMCC

- RP-253118	Discussion on 3GPP Coverage targets and evaluation methodologies	CMCC

- RP-253119	Discussion on 3GPP KPIs on sensing	CMCC

- RP-253120	Discussion on 6G RAN Architecture	CMCC

- RP-253121	Requirements for RAN data collection architecture	CMCC

- RP-253122	Views on architecture of 6G RAN for Sensing	CMCC

- RP-253123	Views on coexistence of 6G and 4G	CMCC

- RP-253124	Discussion on 6GR spectrum	CMCC

- RP-253125	Views on diverse device types	CMCC

- RP-253126	Requirements for 6G Network Topology	CMCC, China Unicom, ZTE

- RP-253127	Requirements of 6G Self-Organizing Networks	CMCC

- RP-253128	Scenarios and Requirements for 6G NTN	CMCC

- RP-253129	Views on 6G UAV	CMCC

- RP-253130	Consideration on 6G service-based RAN	CMCC

- RP-253131	Requirements for Network Digital Twin in 6G RAN	CMCC

- RP-253132	Requirement of AI for 6G RAN	CMCC

- RP-253133	Requirement of 6G RAN for AI	CMCC

- RP-253134	Discussion on 6G Voice	CMCC

- RP-253135	Consideration on 6G Sensing Services	CMCC

- RP-253136	Network and UE mutual beneficial feature combination framework for 6G	CMCC

- RP-253140	Deployment scenarios	MediaTek Inc.

- RP-253141	IMT2030 KPIs: Peak Rate, Positioning	MediaTek Inc.

- RP-253142	Latency-related Requirements	MediaTek Inc.

- RP-253144	Energy Efficiency Requirements KPIs	MediaTek Inc.

- RP-253145	Spectrum Requirements	MediaTek Inc.

- RP-253146	Diverse Device Considerations	MediaTek Inc.

- RP-253148	Service Requirements: IoT	MediaTek Inc.

- RP-253149	Key Technical Principles	MediaTek Inc.

- RP-253150	Testing and Conformance Considerations	MediaTek Inc.

- RP-253157	High Rise Building Deployment in 6G deployment scenarios	Jio Platforms

- RP-253158	Discussion on UE antenna configurations	Samsung

- RP-253159	Text Proposals for Requirements on 6G Radio KPIs	Samsung

- RP-253160	Requirements for 6G RAN Architecture and migration	Samsung

- RP-253161	Discussion on 6G Spectrum	Samsung

- RP-253162	Discussion on Device Types	Samsung

- RP-253163	Discussion on Coverage Target	Samsung

- RP-253164	Other operational requirements	Samsung

- RP-253167	Mobility Interruption Time for Voice Call Services	Jio Platforms

- RP-253168	Requirements for Voice Call Services	Jio Platforms

- RP-253170	On coverage requirements for 3GPP Internal Study	Intel China Ltd.

- RP-253171	Requirements on diverse device types	Intel China Ltd.

- RP-253172	Views on Diverse Device Types for XR Wearables	Meta USA, Verizon

- RP-253173	Network and UE energy efficiency beyond ITU-R	Ericsson

- RP-253174	Internal 3GPP requirements on coverage	Ericsson, T-Mobile USA, Nokia, AT&T, MediaTek

- RP-253175	On scalable and forward compatible design for diverse device types	Ericsson

- RP-253178	Discussion on requirements for 6G architecture and migration	Spreadtrum, UNISOC

- RP-253179	Views on 6G diverse device types	Spreadtrum, UNISOC

- RP-253180	Requirements for 6G IoT	Spreadtrum, UNISOC

- RP-253182	Views on 6G deployment scenarios	NTT DOCOMO, INC.

- RP-253183	Views on 6G key performance indicators	NTT DOCOMO, INC.

- RP-253184	Discussion on requirements for architecture and migration for 6G	NTT DOCOMO, INC., Telstra, Tejas Networks, Boost Mobile, Verizon Wireless, Qualcomm Inc, FiberCop, KT Corp, Jio Platforms, T-Mobile USA, IIT-Hyderabad, WiSiG Networks, NEC, Fujitsu, AT&T, SONY, Deutsche Telekom, LG Electronics, CEWIT

- RP-253185	Views on operational requirements: Diverse device types	NTT DOCOMO, INC.

- RP-253186	Views on supporting new and existing services for 6G	NTT DOCOMO, INC.

- RP-253187	UE and RAN requirements for Service awareness in 6G RAN	Nokia, T-Mobile USA, Deutsche Telekom, AT&T, BT, Verizon

- RP-253188	Requirements for AI enablers in 6G radio and RAN	Nokia

- RP-253189	on requirements of new and existing services for 6G	Apple

- RP-253190	on 6GR key technical principles	Apple

- RP-253191	Requirements for 6GR services	ZTE Corporation

- RP-253192	Views on 6G ISAC use cases and requirements	ZTE Corporation, Turk Telekom, Verizon, China Telecom, China Unicom, Telecom Italia, CAICT, ETRI, Queens University Belfast, Pengcheng Laboratory, Shanghai Jiao Tong University, Sanechips, CATT

- RP-253193	Views on RAN KPIs	ZTE Corporation

- RP-253194	Views on operational requirements for spectrum	ZTE Corporation

- RP-253195	Views on 6G Requirements for architecture and migration	ZTE Corporation

- RP-253196	Consideration on 6G AI/ML functional framework	ZTE Corporation, CAICT, China Unicom, NEC, Jio Platforms Ltd

- RP-253198	General views on 6G deployment scenarios	ZTE Corporation, Sanechips

- RP-253199	Views on Diverse device types	ZTE Corporation, Sanechips

- RP-253201	Discussion on testing and conformance requirements	ZTE Corporation, Sanechips

- RP-253203	Requirements for massive communication in 6G	CMCC

- RP-253205	NTN specific proposals related to updates to architecture and migration clause	ViaSat Satellite Holdings Ltd, Novamint, Airbus, Sateliot, Gatehouse Satcom, ESA, ST Engineering iDirect, EchoStar, Thales, Skylo, Terrestar

- RP-253206	NTN specific proposals related to co-existence between NB-IoT NTN and 6GR NTN	ViaSat Satellite Holdings Ltd, Novamint, Airbus, Sateliot, Gatehouse Satcom, ESA, EchoStar, Thales, Iridium, Skylo, Terrestar

- RP-253212	Requirements of supporting AI services for 6G RAN	HONOR

- RP-253213	Considerations on 6G NTN’s functionalities and services	Xiaomi

- RP-253214	Discussion on 6G deployment scenario with assisting node	Kyocera

- RP-253215	NTN preferred/priority mode for 6G	KT Corp., Thales, Iridium, Viasat

- RP-253221	Discussion on 6G UE antenna configuration	Xiaomi

- RP-253222	Requirements for NTN	Qualcomm Incorporated

- RP-253223	Requirements of new and existing services	Qualcomm Incorporated

- RP-253224	Discussion supporting Broadcast and Multicast Services in 6G	CBN

- RP-253225	Positioning service as Requirements in 6G	CEWiT

- RP-253226	6G Operational Requirements: spectrum	Qualcomm Incorporated

- RP-253227	6G Operational Requirements: diverse device types	Qualcomm Incorporated

- RP-253228	Initial access channel requirements	Qualcomm Incorporated

- RP-253231	Discussion on 6G Deployment Scenarios	Tejas Network Limited, CEWiT, IIT Madras, IIT Kanpur

- RP-253233	6G Intra-frequency Het-Net deployment scenarios	Jio Platforms

- RP-253234	6G diverse device types	Sony

- RP-253235	6G massive IoT requiremenets	Sony, Nordic Semiconductor ASA, AT&T, Semtech

- RP-253236	View on 6GR spectrum	Xiaomi

- RP-253237	FWA in 6G	Jio Platforms

- RP-253238	Requirements for architecture and migration	Xiaomi

- RP-253239	Discussion on requirement for data collection and observability	Xiaomi

- RP-253241	Network Sharing and Network Resilience	NEC

- RP-253242	Views on 6G key performance indicators	SK Telecom

- RP-253243	Views on 6G requirements of new and existing services - Sensing	SK Telecom

- RP-253247	Deployment scenarios for ISAC	Xiaomi

- RP-253248	Discussion on 6G Key performance indicators	Xiaomi

- RP-253249	Requirements of Integrated Sensing And Communication (ISAC)	Xiaomi

- RP-253250	Considerations on Immersive Communication scenarios	China Telecom

- RP-253251	Discussion on 6G Deployment scenarios	vivo

- RP-253252	Discussion on 6G Key performance indicators	vivo

- RP-253253	Discussion on 6G device types	vivo

- RP-253254	Discussion on 6G voice fallback	vivo

- RP-253255	Discussion on 6G requirements for IoT	vivo

- RP-253256	Discussion on 6G requirements for ISAC	vivo

- RP-253267	Discussion on architecture requirement	CATT

- RP-253268	Operational requirement on easy operation/self organization and RAN sharing	CATT,China Unicom,China Telecom

- RP-253269	Views on 6G NTN scenarios	CATT, CSCN, CBN, China Broadnet

- RP-253270	Discussion on Key technical principles	CATT

- RP-253271	Support indoor factory as one of 6G scenarios	CATT, CICTCI, China Telecom, China Unicom, ZTE, Huawei

- RP-253272	Coverage target for 6G	CATT, CICTCI

- RP-253273	3GPP energy efficiency for 6G	CATT

- RP-253274	Operational requirements on diverse device types	CATT

- RP-253275	Views on 6G device type	CATT

- RP-253276	Views on Data collection and transfer design	CATT, CBN, China Broadnet

- RP-253277	TP on requirements of PNT and related regulatory services	CATT

- RP-253280	Consideration on 6G deployment scenarios	Huawei, HiSilicon

- RP-253281	Discussion on 6G ISAC deployment scenarios	Huawei, HiSilicon, CAICT, China Telcom, China Unicom, KT Corp., LG Uplus,SK Telecom, CATT, CICTCI

- RP-253282	Consideration on 3GPP requirements for coverage	Huawei, HiSilicon, China Unicom, VODAFONE, Telecom Italia

- RP-253283	Consideration on spectrum requirements	Huawei, HiSilicon, China Unicom, VODAFONE

- RP-253284	Consideration on support of Massive Communication IoT	Huawei, HiSilicon, VODAFONE

- RP-253285	Consideration on Device Types in 6GR	Huawei, HiSilicon

- RP-253286	Consideration on supporting immersive communication services for 6G	Huawei, HiSilicon, China Telecom

- RP-253287	Text proposal for Immersive communication KPIs	Huawei, HiSilicon

- RP-253288	Consideration on supporting new AI services for 6G	Huawei, HiSilicon,CAICT, CMCC, China Unicom, China Telecom, OPPO, Lenovo, TCL, Google

- RP-253289	Consideration on supporting data collection and management for various services	Huawei, HiSilicon, CAICT, CMCC, China Unicom, KT Corp

- RP-253290	Consideration on supporting ISAC services for 6G	Huawei, HiSilicon, CAICT, China Telcom, China Unicom, KT Corp., LG Uplus,SK Telecom, Telecom Italia

- RP-253291	Text proposal of ISAC KPIs for 6G	Huawei, HiSilicon, CAICT, China Telcom, China Unicom, KT Corp., LG Uplus,SK Telecom, Telecom Italia

- RP-253292	Consideration on supporting NTN services for 6G	Huawei, HiSilicon

- RP-253293	6GR device types	Xiaomi

- RP-253294	6GR Requirements of Massive Communication (IoT)	Xiaomi

- RP-253296	Text Proposal for Key Performance Indicators	Nokia

- RP-253297	Views on 6G NTN Scenarios	CSCN, CATT, CBN, China Broadnet, China Unicom

- RP-253298	Views on device type for 6G	CSCN, CBN, China Broadnet

- RP-253299	Views on New and Existing Services for Vehicular Use Cases	ROBERT BOSCH GmbH, BMW AG, Volkswagen AG, Toyota ITC, Fraunhofer IIS

- RP-253300	On Support of Voice in 6G	T-Mobile USA Inc, Deutsche Telekom, AT&T, Ericsson, Nokia, Jio Platforms, Verizon

- RP-253301	Discussion on deployment scenarios for Vehicular Use Cases	Volkswagen AG, BMW AG, Toyota ITC, Robert Bosch GmbH, AUMOVIO, Fraunhofer IIS

- RP-253303	Discussion on single layer urban micro scenario in 6GR deployment for 38.914	CableLabs, Charter Communications, Rogers Communications, Comcast

- RP-253304	6G minimum spectrum allocation and bandwidth	Sony

- RP-253308	6G RAN Architecture Requirements	Ericsson

- RP-253309	Observability Requirements in 6G	Ericsson, Deutsche Telekom, NTT DOCOMO, SK Telecom, CHTTL, Nokia, T-Mobile USA, Verizon, China Unicom, AT&T, Telefonica, Telia Company, JIO Platforms, Qualcomm Incorporated, CATT

- RP-253318	Sensing requirements	MediaTek Inc.

- RP-253319	Other Operational requirements	Apple

- RP-253320	TP on Key technical principles	Amazon Web Services

- RP-253322	RF interference detection, classification and mitigation requirements in 6G	DISA, FirstNet, Erillisverkot, ST Engineering iDirect, DeepSig Inc, DHS Science & Technology, Tiami Networks, Lockheed Martin

- RP-253323	FWA Operational Requirements	MediaTek Finland

- RP-253324	Operational requirements: Diverse device types	Apple

- RP-253325	Coverage definition from an operator view	Deutsche Telekom

- RP-253327	Proposed Requirements and SID update: Interworking between 6GR and 4G	VODAFONE, NTT DOCOMO, SK Telecom, CHTTL

- RP-253328	On ISAC Scenarios and Requirements	Lenovo

- RP-253329	Views on Deployment Scenarios	QUALCOMM

- RP-253330	Views on TPR	QUALCOMM

- RP-253331	Requirements on Positioning and Sensing	QUALCOMM

- RP-253332	6GR Coverage Target	Lenovo

- RP-253334	Views on minimum spectrum allocation	Lenovo

- RP-253336	Views on 6GR device types	Lenovo

- RP-253337	On Self-Organizing Networks Requirements in 6G	Ericsson, NTT DOCOMO, CHTTL, China Unicom, T-Mobile USA, Deutsche Telekom, Jio Platforms,Verizon

- RP-253338	Discussion on 6G deployment scenarios	Ofinno

- RP-253366	Discussion on requirements for architecture and migration for 6G	NTT DOCOMO, INC., Telstra, Tejas Networks, Boost Mobile, Verizon Wireless, Qualcomm Inc, FiberCop, KT Corp, Jio Platforms, T-Mobile USA, IIT-Hyderabad, WiSiG Networks, NEC, Fujitsu, AT&T, SONY, Deutsche Telekom, LG Electronics, CEWIT, Mavenir, CMCC

- RP-253385	TP on Network slicing support in 6G for TR 38.914	KDDI Corporation (TTC), Verizon

- RP-253386	TP to TR 38.914 on ISAC	Apple, MediaTek, Xiaomi

- RP-253389	Sensing requirements for TR 38.914	MediaTek Inc.

- RP-253392	6G RAN requirements	Reliance Jio

- RP-253412	Requirements for Architecture and Migration	Reliance Jio

- RP-253414	Device Type Requirements for 6G	Reliance Jio

- RP-253415	Requirements for AI model transfer and delivery in 6G radio and RAN	Nokia, T-Mobile USA, Ericsson

- RP-253416	Operational requirements: Diverse device types	Nokia

- RP-253417	Additional 6G scenarios and requirements	Reliance Jio

- RP-253418	Voice support in 6G	Reliance Jio

- RP-253419	Flexible Architecture considerations	Reliance Jio

- RP-253481	Considerations for Aerial UEs and NTN for 3D mobility	LG Electronics Inc.

- RP-253499	Consideration of deployment scenarios for vehicular use cases	LG Electronics

- RP-253500	Views on 6G RAN Architecture for Data Framework	PML

- RP-253515	Views on 6G Deployment Scenarios	Apple Inc.

- RP-253524	Observability Requirements in 6G	Ericsson, Deutsche Telekom, NTT DOCOMO, SK Telecom, CHTTL, Nokia, T-Mobile USA, Verizon, China Unicom, AT&T, Telefonica, Telia Company, JIO Platforms, Qualcomm Incorporated, CATT, Lenovo

- RP-253607	Views on 6G NTN services	ZTE Corporation

- RP-253705	TP for 38.914 on spectrum related aspects	Apple

- RP-253749	Status report for SI Study on 6G Scenarios and Requirements	CMCC

- RP-253750	TR 38.914 v0.3.0 on Study on 6G Scenarios and Requirements; capturing agreements of RAN #101	CMCC

- RP-253751	pCR to TR 38.914 v0.2.0 with RAN #110 results for deployment scenarios	Deutsche Telekom

- RP-253752	pCR to TR 38.914 v0.2.0 with RAN #110 results for key performance indicators	CMCC

- RP-253753	pCR to TR 38.914 v0.2.0 with RAN #110 results for requirements for architecture and migration	NTT DOCOMO

- RP-253754	pCR to TR 38.914 v0.2.0 with RAN #110 results for operational requirements: spectrum	RAN4 Chair (Apple)

- RP-253755	pCR to TR 38.914 v0.2.0 with RAN #110 results for operational requirements: diverse device types	Apple

- RP-253756	pCR to TR 38.914 v0.2.0 with RAN #110 results for other operational requirements	RAN3 Chair (Nokia)

- RP-253757	pCR to TR 38.914 v0.2.0 with RAN #110 results for requirements of new and existing services	CMCC

- RP-253758	pCR to TR 38.914 v0.2.0 with RAN #110 results for key technical principles	RAN2 Chair (Interdigital)

- RP-253759	pCR to TR 38.914 v0.2.0 with RAN #110 results for testing and conformance requirements	RAN4 Chair (Apple)

- RP-253775	LS on NGMN REAFFIRMING 6G KEY MESSAGES FOR 3GPP (NGMN_LS251204a_6G_Key_Messages; to: RAN, CT, SA, PCG; cc: -; contact: Orange)	NGMN

- RP-253776	LS on highlights - AI surge and its implications for 6G (NGMN_LS251204b_AI_Surge; to: RAN, CT, SA, PCG; cc: -; contact: Vodafone)	NGMN

- RP-253777	Moderator's summary for 6G SI: deployment scenarios	Deutsche Telekom

- RP-253778	Moderator's summary for 6G SI:  key performance indicators	CMCC

- RP-253779	Moderator's summary for 6G SI: operational requirements: spectrum	RAN4 Chair (Apple)

- RP-253780	Moderator's summary for 6G SI: operational requirements: diverse device types	Apple

- RP-253781	Moderator's summary for 6G SI: requirements of new and existing services	CMCC

- RP-253782	Moderator's summary for 6G SI: key technical principles	RAN2 Chair (Interdigital)

- RP-253802	Moderator's summary for 6G SI: deployment scenarios	Deutsche Telekom

- RP-253803	UE and RAN requirements for Service awareness in 6G RAN	Nokia, T-Mobile USA, Deutsche Telekom, AT&T, BT, Verizon

- RP-253804	Moderator's summary for 6G SI:  key performance indicators	CMCC

- RP-253805	pCR to TR 38.914 v0.2.0 with RAN #110 results for requirements for architecture and migration	NTT DOCOMO

- RP-253806	Moderator's summary for 6G SI: requirements of new and existing services	CMCC

- RP-253807	pCR to TR 38.914 v0.2.0 with RAN #110 results for requirements for architecture and migration	NTT DOCOMO

- RP-253818	Moderator's summary for 6G SI: operational requirements: diverse device types	Apple

- RP-253820	Requirements for AI enablers in 6G radio and RAN	Nokia, Nvidia

- RP-253821	Requirements for AI model transfer and delivery in 6G radio and RAN	Nokia, T-Mobile USA, Ericsson

- RP-253822	Moderator's summary for 6G SI: operational requirements: spectrum	RAN4 Chair (Apple)

- RP-253827	pCR to 38.914 on GNSS-less/resilient NTN operation	Sharp

- RP-253848	Moderator's summary for 6G SI: operational requirements: diverse device types	Apple

- RP-253852	Moderator's summary for 6G SI:  key performance indicators	CMCC

- RP-253856	Moderator's summary for 6G SI: operational requirements: diverse device types	Apple

- RP-253857	pCR to TR 38.914 v0.2.0 with RAN #110 results for requirements for architecture and migration	NTT DOCOMO

- RP-253858	pCR to 38.914 on GNSS-less/resilient NTN operation	Sharp

- RP-253869	pCR to TR 38.914 v0.2.0 with RAN #110 results for key performance indicators	CMCC

- RP-253870	pCR to TR 38.914 v0.2.0 with RAN #110 results for requirements for architecture and migration	NTT DOCOMO

- RP-253871	Moderator's summary for 6G SI: requirements of new and existing services	CMCC

- RP-253872	Moderator's summary for 6G SI: operational requirements: spectrum	RAN4 Chair (Apple)

- RP-253873	pCR to TR 38.914 v0.2.0 with RAN #110 results for deployment scenarios	Deutsche Telekom

- RP-253874	Moderator's summary about RAN #110 results for testing and conformance requirements	RAN4 Chair (Apple)

04.02.2025		minor adaptations for RAN #107

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template