3GPP TSG RAN Meeting #110							       RP-253808

Baltimore, USA, December 8-11, 2025

Status Report to TSG

Agenda item:			9.3.4.8

| WI / SI Name | # Enhancement of NR RF and RRM requirements for uncrewed aerial vehicle (UAV) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_UAV_req |  |  |  |  |
| Unique ID | 1090072 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-252954 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 03/2027 | Performance part: 09/2027 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 12% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Chen, Ziwei |
|  | Company | CMCC |
|  | Email | chenziwei@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.1.1	RAN4 #116bis

RAN4#116bis: The agreements on UAV coexistence and UE RF requirements are captured in the following documents.

- R4-2513746	Work plan on Rel-20 enhancements for UAV	CMCC

- R4-2515159	Way Forward for [116bis][319] NR_UAV	Qualcomm, CMCC

2.4.1.2	RAN4 #117

RAN4#117: The agreements on UAV coexistence and UE RF requirements are captured in the following way forward.

- R4-2523101	Way Forward for [117][319] NR_UAV	Qualcomm, CMCC

2.4.2	Remaining Open issues

The core part of WI:

- Specify RF requirements for UAV UE to support higher UL output power.

  - Example bands:

    - TDD with same TDD pattern, including n41, n77, n78, n79,

    - FDD: n3

  - Consider UAV UE with omni-direction antenna or with antenna array

  - Consider UAV UE with up to 33dBm max total conductive output power

  - Analyse co-existence for UAV and considering the details relevant to UAV including antenna array model, and specify requirements if needed.

  - Specify UE RF requirements, e.g., maximum output power, configured transmission power, SEM.

- Specify RRM requirements, if needed

The performance part of WI:

- Specify the RRM test cases corresponding to the RRM core requirements.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

4.	References

RAN4#116bis

- R4-2513183	Considerations on coexistence for UAV	CATT

- R4-2513184	Considerations on UE RF requirements for UAV	CATT

- R4-2513692	Views on UAV coexistence	Qualcomm Incorporated

- R4-2513745	Discussion on coexistence for UAV	CMCC

- R4-2513746	Work plan on Rel-20 enhancements for UAV	CMCC

- R4-2513747	Discussion on UE RF core requirements for UAV	   CMCC

- R4-2513864	On General aspects and DL co-existence considerations for UAV	Ericsson

- R4-2513865	On Uplink co-existence considerations for UAV	Ericsson

- R4-2513930	Discussion on co-existence for UAV	ZTE Corporation, Sanechips

- R4-2513931	Discussion on UE RF requirements for UAV	ZTE Corporation, Sanechips

- R4-2514134	Discussion on UAV co-existence evaluation	Huawei, HiSilicon

- R4-2514135	Discussion on UAV RF requirements	Huawei, HiSilicon

- R4-2514265	Discussion on UAV UE RF requirements	Ericsson

- R4-2514393	Coexistence (UAV)	Nokia

- R4-2514442	Topic summary for [116bis][319] NR_UAV	Moderator (Qualcomm)

- R4-2515159	Way Forward for [116bis][319] NR_UAV	Qualcomm, CMCC

RAN4#117

- R4-2520102	Further considerations on coexistence for UAV	CATT

- R4-2520103	Further considerations on UE RF for UAV	   CATT

- R4-2520757	Discussion on coexistence for UAV	CMCC

- R4-2520758	Discussion on UE RF core requirements for UAV 	CMCC

- R4-2520772	Discussion on co-existence for Rel-20 UAV	ZTE Corporation, Sanechips

- R4-2520773	Discussion on UE RF requirements for Rel-20 UAV	ZTE Corporation, Sanechips

- R4-2521253	Discussion on UAV UE RF requirements	Qualcomm Incorporated

- R4-2521254	Discussion on UAV coexistence	Qualcomm Incorporated

- R4-2521273	Discussion on UAV co-existence evaluation	Huawei, HiSilicon

- R4-2521274	Discussion on UAV RF requirements	Huawei, HiSilicon

- R4-2521573	Discussion on UAV UE RF requirements	Ericsson

- R4-2521786	On Co-existence considerations for UAV	Ericsson

- R4-2521789	NR UAV Coexistence	Nokia

- R4-2522231	Topic summary for [117][319] NR_UAV	Moderator (Qualcomm)

- R4-2523027	Ad-hoc meeting minutes for [117][319] NR_UAV	Qualcomm

- R4-2523101	Way Forward for [117][319] NR_UAV	Qualcomm, CMCC