3GPP TSG RAN Meeting #110									      RP-253258

Baltimore, USA, December 8th - December 11th, 2025

Status Report to TSG

Agenda item:			9.5.1.4

| WI / SI Name | Perf. Part: Low-power wake-up signal and receiver for NR (LP-WUS/WUR) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | NR_LPWUS-Perf |  |  |  |  |
| Unique ID | 1020094 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-251200 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: 09/2025 | Performance part: 03/2026 | Testing part: N/A |  |
| Overall Completion level | Study Item: n/a | Core part: n/a | Performance Part: 90% | Testing part: N/A |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN 1 |
| --- | --- | --- |
| Rapporteur (primary) | Name | Xueming Pan |
|  | Company | vivo |
|  | Email | panxueming@vivo.com |
| Rapporteur | Name | Shinya Kumagai |
|  | Company | NTT DOCOMO |
|  | Email | shinya.kumagai.yw@nttdocomo.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

None

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

None

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

None

2.4	RAN4

2.4.1	Agreements

LP-WUS RRM performance part

RAN4#116bis

Issue 3-1-1 General aspects

Ad-hoc meeting agreement:

RAN4 agree to define test cases for LP-WUR WI

Agreement:

Do not introduce a test mode from LP-WUR RRM performance test perspective

Close this issue

Issue 3-2-2: On OOK based LR and OFDB based LR for test cases where LR results are used

Agreement:

RAN4 defines separate test cases for LR measure PSS/SSS only and LR measure LP-SS only in the test case

FFS on use 320ms or 160ms for LP-SS periodicity

Issue 3-2-2-1: On OOK based LR for test cases where LR results are used

Ad-hoc meeting agreement:

For the OOK based LR,

Test cases should cover at least M = 1 and M > 1 scenarios

The test cases should not be duplicated or the test case number should not be increased for verifying different M value purpose.

Note: The {M,L} = {1,6} should not be used in test case for LR

Issue 3-2-3: Test case design for entry/exit conditions for case 1/case 3

Ad hoc meeting agreement:

RAN4 to define at least test cases for exit conditions.

FFS on whether to define test cases for evaluation of entry conditions.

Issue 3-2-3-1: Detail on cases to be verified for entry/exit conditions for case 1/case 3

Agreement:

- Define test cases for evaluation of exit conditions for the following cases.

  - UE exit Case 1 to legacy

    - TC1: UE exit Case 1 to legacy where only LP-SS signal is used in the test case for OOK based LR

  - UE exit Case 3 to legacy

    - TC2: UE exit Case 3 to legacy where only PSS/SSS signal is used in the test case for OFDM based LR

    - TC3: UE exit Case 3 to legacy where only LP-SS signal is used in the test case for OOK based LR

- The above agreement can be revisited if there no feasible way for test case design.

Issue 3-2-4: Test case design for RRM relaxation

Agreement:

- For RRM relaxation, define the following tests

  - intra-frequency cell re-selection

Issue 3-2-5: Test case design for offloading case

Agreement:

Cell reselection is triggered immediately at the timepoint X when exit from offloading (case 1) to legacy is triggered plus MR wake up period.

Cell reselection is triggered immediately at the timepoint X when exit from RRM relaxation (case 3) to legacy is triggered [plus MR wake up period].

Issue 3-2-9: On FR1/FR2 for test case

Agreement: Introduce one test case for FR2:

  - UE exit Case 3 to legacy

    - TC2: UE exit Case 3 to legacy where only PSS/SSS signal is used in the test case for OFDM based LR

RAN4#117

Issue 3-2-1: Test case design for entry conditions

Agreement:

No consensus to define test case for no-entry. This issue is closed.

Issue 3-2-2: Test case design for LP-WUS monitoring

Agreement:

Do not define dedicated test case for LP-WUS monitoring.

Issue 3-2-3: Test case design for higher priority frequency layer search

Agreement:

Do not define test case for higher priority frequency layer search.

Issue 3-2-4: On {M, L} for TC1 and TC3

Agreement: TC1 {M, L} = {1, 8}, TC3 {M, L} = {4, 32}

LP-WUS Demodulation performance part

RAN4#116bis

Issue 1-1-1: Whether to define a test mode for LP-WUS/WUR

- Agreement:

  - No consensus from RAN4 perspective

  - No further discussion on this issue in RAN4 in Rel-19

Issue 1-1-2: Whether to consider shortening the test duration

- Agreement: This issue is closed given the outcome in Issue 1-1-1.

Issue 1-1-3: Whether to define separate test cases for idle/inactive and connected modes

- Agreement: Define one set of requirements and add test applicability rule that the test is conducted in idle/inactive and/or connected modes based on UE supported capabilities. If UE support both RRC idle/inactive and connected modes, the test will be conducted:

  - Option 1: in connected mode

  - Option 2: in idle/inactive mode

  - Option 3: in both RRC idle/inactive and connected modes

- FFS whether to capture the test applicability w.r.t. RRC state in 38.101-4 or leave it to RAN5.

Demodulation requirements

Issue 2-1-1: Whether to introduce FAR test

- Agreement: No consensus to introduce FAR test in Rel-19.

Issue 2-1-2: Channel model for FR1

- Agreement: TDLA30-10 for FR1 (M=4)

Issue 2-1-3: Channel model for FR2

- Agreement: TDLA30-75 for FR2 (M=1)

Issue 2-1-4: Choice of M

- Agreement:

- For OFDM receiver:

    - FR1: M=4 only

    - FR2: M=1 only

- For OOK receiver:

    - FR1: M=4 only

    - FR2: M=1 only

Issue 2-1-5: Choice of LRM for 2 info bits

- Agreement: 12 bits

Issue 2-1-6: Number of overlaid sequence (L1)

- Agreement: 4 for FR1 and 2 for FR2

Issue 2-1-7: Root sequence

- Agreement: q=1, root1=1

Issue 2-1-8: Receiver type for FR2

- Agreement: Consider at least OFDM receiver for FR2. FFS OOK receiver.

Issue 2-1-9: Time offsets for FR2

- Agreement: T= 0.5us

Issue 2-1-10: Carrier frequency for FR1

- Agreement: For deriving the frequency offset for the simulation assumption: fc=900MHz for FR1 FDD and fc=2.6GHz for FR1 TDD

Note: The carrier frequency will not be captured in the CR.

Issue 2-1-11: Carrier frequency for FR2

- Agreement: For deriving the frequency offset for the simulation assumption: fc=28GHz for FR2 TDD

Note: The carrier frequency will not be captured in the CR.

Issue 2-1-12: Antenna configuration for FR2

- Agreement: 1T1R

Issue 2-1-13: Consideration of one-shot and repetition transmission mode for OFDM-based receiver

- Proposals

  - Option 1

    - RAN4 to specify demodulation requirements for both one-shot and full-repetition cases for OFDM-based receivers.

Issue 2-1-14: Test metric for FAR test (if introduced)

- Agreement: This issue is closed based on the outcome of Issue 2-1-1

Issue 2-1-15: Calculation of timing error

- Agreement: This issue is closed

Issue 2-1-16: Whether to define single requirement for OFDM and OOK receivers

- Proposals

  - Option 1: Define two sets of requirements (one for each receiver type: OOK and OFDM).

  - Option 2: RAN4 to study the performance for both receiver types (OOK receiver and OFDM receiver) and further discuss based on simulation results if one or two sets of requirements are to be defined

Issue 2-1-17: Whether to define applicability rules for OFDM and OOK receivers

- Proposals

  - Option 1: Don’t define any capability rules related to OFDM and OOK receivers for demodulation requirements.

  - Option 2: Defer the discussion of applicability rules until simulation results have been analysed for both receivers.

Issue 2-1-18: Whether to re-use the definition from RAN4 RF for the receiver types (if separate requirements are introduced)

- Agreement: This issue is closed

Issue 2-1-19: LP-WUS requirements for FR2

- Agreement: Consider both FR1 and FR2 for requirements

Issue 2-1-20: LP-WUS test cases for requirement definition

- Proposals

  - Option 1: Consider defining requirements using the following testcases covering MDR

| Test # | Freq. range | Duplex | Receiver type | Detector | Channel model | M | L | Info bits |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Test 1-1 | FR1 | FDD | OOK4 | Envelope detector | TDLA30-10 | M=1 | L=12 | Infobits=2 |
| Test 1-2 |  |  |  |  |  | M=4 |  |  |
| Test 1-3 |  |  |  |  | TDLC300-100 | M=1 | L=32 | Infobits=5 |
| Test 1-4 |  |  |  |  |  | M=4 |  |  |
| Test 1-5 |  |  |  | Sequence detector | TDLA30-10 | M=1 | L=12 | Infobits=2 |
| Test 1-6 |  |  |  |  |  | M=4 |  |  |
| Test 1-7 |  |  |  |  | TDLC300-100 | M=1 | L=32 | Infobits=5 |
| Test 1-8 |  |  |  |  |  | M=4 |  |  |
| Test 2-1 | FR1 | TDD | OOK4 | Envelope detector | TDLA30-10 | M=1 | L=12 | Infobits=2 |
| Test 2-2 |  |  |  |  |  | M=4 |  |  |
| Test 2-3 |  |  |  |  | TDLC300-100 | M=1 | L=32 | Infobits=5 |
| Test 2-4 |  |  |  |  |  | M=4 |  |  |
| Test 2-5 |  |  |  | Sequence detector | TDLA30-10 | M=1 | L=12 | Infobits=2 |
| Test 2-6 |  |  |  |  |  | M=4 |  |  |
| Test 2-7 |  |  |  |  | TDLC300-100 | M=1 | L=32 | Infobits=5 |
| Test 2-8 |  |  |  |  |  | M=4 |  |  |
| Test 3-1 | FR1 | FDD | OFDM | N/A | TDLA30-10 | M=1 | L=12 | Infobits=2 |
| Test 3-2 |  |  |  |  | TDLC300-100 |  | L=32 | Infobits=5 |
| Test 4-1 | FR1 | TDD | OFDM | N/A | TDLA30-10 | M=1 | L=12 | Infobits=2 |
| Test 4-2 |  |  |  |  | TDLC300-100 |  | L=32 | Infobits=5 |
| Test 5-1 | FR2 | TDD | OOK1 | Envelope detector | TDLA30-10 | M=1 | L=12 | Infobits=2 |
| Test 5-2 |  |  |  |  |  |  | L=32 | Infobits=5 |

Issue 2-1-21: Inclusion of requirements in the specification

- Agreement:

  - Add a new subclause ‘5.x Wake-up signal (WUS) demodulation requirements’ for FR1 in TS 38.101-4

  - Add a new subclause ‘7.y Wake-up signal (WUS) demodulation requirements’ for FR2 in TS 38.101-4

RAN4#117

Issue 1-2-1: Whether to define separate test cases for idle/inactive and connected modes

Agreement:

- For UE supporting both idle/inactive and connected mode

  - if the test in idle/inactive mode is feasible

    - the test shall be conducted in only idle/inactive mode

  - Otherwise

    - the test shall be conducted in only connected mode

- FFS whether to send LS to RAN5

Demodulation requirements

Issue 2-1-1: Consideration of one-shot and repetition transmission mode for OFDM-based receiver

Agreement: Specify requirements for one-shot reception

Issue 2-1-2: Receiver type for FR2

Agreement: Consider OFDM-WUR only

Issue 2-1-3: Whether to define single requirement for OFDM and OOK receivers

Agreement: Define two sets of requirements for OOK and OFDM receivers.

Issue 2-1-4: Whether to define applicability rules for OFDM and OOK receivers

Agreement: Not define additional applicability.

Issue 2-1-5: Number of information bits for OFDM receiver

Agreement: Clarify the number of root sequence numbers Nroot should be 2 for Nseq=4 test cases.

Issue 2-1-6: LP-WUS test cases for requirement definition

Agreement:

FR1 FDD:

Table 1: Minimum performance requirements for OOK-based envelope detection

| Test num. | Reference channel | Bandwidth (MHz) / Subcarrier spacing (kHz) | Propagation condition | Antenna configuration | Reference value |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Pm-wus (%) | SNR (dB) |
| 1-1 | R.WUS.1-1.1 | 10 / 15 | TDLA30-10 | 1x1 | 1 | TBD |
| 1-2 | R.WUS.1-1.2 | 10 / 15 | TDLA30-10 | 1x1 | 1 | TBD |

Table 2: Minimum performance requirements for OFDM-based sequence detection

| Test num. | Reference channel | Bandwidth (MHz) / Subcarrier spacing (kHz) | Propagation condition | Antenna configuration | Reference value |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Pm-wus (%) | SNR (dB) |
| 2-1 | R.WUS.1-1.1 | 10 / 15 | TDLA30-10 | 1x1 | 1 | TBD |
| 2-2 | R.WUS.1-1.2 | 10 / 15 | TDLA30-10 | 1x1 | 1 | TBD |

FR1 TDD:

Table 3: Minimum performance requirements for OOK-based envelope detection

| Test num. | Reference channel | Bandwidth (MHz) / Subcarrier spacing (kHz) | Propagation condition | Antenna configuration | Reference value |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Pm-wus (%) | SNR (dB) |
| 1-1 | R.WUS.1-2.1 | 40 / 30 | TDLA30-10 | 1x1 | 1 | TBD |
| 1-2 | R.WUS.1-2.2 | 40 / 30 | TDLA30-10 | 1x1 | 1 | TBD |

Table 4: Minimum performance requirements for OFDM-based sequence detection

| Test num. | Reference channel | Bandwidth (MHz) / Subcarrier spacing (kHz) | Propagation condition | Antenna configuration | Reference value |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Pm-wus (%) | SNR (dB) |
| 2-1 | R.WUS.1-2.1 | 40 / 30 | TDLA30-10 | 1x1 | 1 | TBD |
| 2-2 | R.WUS.1-2.2 | 40 / 30 | TDLA30-10 | 1x1 | 1 | TBD |

FR2 TDD:

Table 5: Minimum performance requirements for OFDM-based sequence detection

| Test num. | Reference [channel | Bandwidth (MHz) / Subcarrier spacing (kHz) | Propagation condition | Antenna configuration | Reference value |  |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | Pm-wus (%) | SNR (dB) |
| 2-1 | R.WUS.2-1.1 | 100 / 120 | TDLA30-75 | 1x1 | 1 | TBD |
| 2-2 | R.WUS.2-1.1 | 100 / 120 | TDLA30-75 | 1x1 | 1 | TBD |

Topic: Draft CRs

| Tdoc number | Draft CR title | Responsible company | Status |
| --- | --- | --- | --- |
| R4-2522091 | Draft big CR on demodulation performance requirements for NR LP-WUS/WUR | Qualcomm | Reserved for post-meeting approval |
| R4-2522701 | Draft CR on MDR requirements for OFDM and OOK receivers | Apple | Endorsed |
| R4-2522702 | draft CR: RMC for WUS demodulation performance | Ericsson | Endorsed |
| R4-2522703 | Draft CR on WUS demodulation requirements for FR1 FDD | Samsung | Endorsed |
| R4-2522704 | Draft CR on Applicability Rules for LP-WUS Demodulation Requirements | Apple | Endorsed |
| R4-2522705 | Draft CR on Common Test Parameters for LP-WUS Demodulation in FR1 and FR2 | Apple | Endorsed |
| R4-2522794 | (NR_LPWUS-Perf) DraftCR on 38.101-4 for adding FR1 TDD requirements | Nokia | Endorsed |

2.4.2	Remaining Open issues

Performance part:

- Finalization of RRM performance requirements and test cases

- Finalization of Demodulation performance requirements and test cases

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

### RAN4#116bis

- R4-2513094	Discussion on RRM performance requirements for LP-WUSWUR	OPPO

- R4-2513163	Further discussion on LP-WUS demodulation requirements	CATT

- R4-2513195	Discussion on RRM performance requirements for Rel-19 LP-WUS	CATT

- R4-2513243	Discussion on BS conformance testing for LP-WUS/WUR	CATT

- R4-2513244	Discussion on Demodulation performance requirements for LP-WUS/WUR	CATT

- R4-2513371	Discussion on RRM performance requirements for LP-WUS/WUR	China Telecom

- R4-2513433	Discussion on performance requirements for LP-WUS	Huawei,HiSilicon

- R4-2513503	Further consideration on performance part for LP-WUR	vivo

- R4-2513516	Topic summary for [116bis][210] NR_LPWUS_RRM	Moderator (vivo)

- R4-2513526	Topic summary for [116bis][220] NR_LPWUS_demod	Moderator (Qualcomm)

- R4-2513595	On RRM performance requirements for LP-WUS/WUR	Apple

- R4-2513596	On Demodulation Performance Requirements for LP-WUS	Apple

- R4-2513839	Simulation Results for LP-WUS Detection	Apple

- R4-2513873	Discussion on UE demodulation requirements for NR LP-WUS and receiver	Samsung

- R4-2513979	UE demodulation requirements for LP-WUS/WUR	Ericsson

- R4-2513981	Discussion on performance requirements for LP-WUR	Ericsson

- R4-2514099	Discussion on RRM performance requirements for LP-WUS	ZTECorporation,Sanechips

- R4-2514128	Discussion on UE demodulation performance requirements for LPWUS	Nokia

- R4-2514129	Simulation results for UE demodulation performance requirements for LPWUS	Nokia

- R4-2514153	Discussion on Rel-19 NR LP-WUS Performance requirements	Nokia

- R4-2514169	Discussion on test case for LP-WUR	Huawei, HiSilicon

- R4-2514377	Discussion on RRM performance requirements for LP-WUS/WUR	Nokia

- R4-2514389	RRM performance requirements for LP-WUR	Qualcomm Incorporated

- R4-2514398	Discussion on the RRM performance requirements for LP-WUS	MediaTek inc.

- R4-2514482	Discussions on demodulation performance requirements of LP-WUS/WUR for NR	QUALCOMM Europe Inc. - Spain

- R4-2514810	Ad-hoc minutes for NR_LPWUS_RRM	vivo

- R4-2514811	WF on NR_LPWUS_RRM	vivo

- R4-2514812	Ad-hoc minutes for NR_LPWUS_demod	Qualcomm

- R4-2514813	WF on NR_LPWUS_demod	Qualcomm

### RAN4#117

- R4-2520247	Discussion on UE demodulation performance requirements for LPWUS	Nokia

- R4-2520248	Simulation results for UE demodulation performance requirements for LPWUS	Nokia

- R4-2520249	(NR_LPWUS-Perf) DraftCR on 38.101-4 for adding FR1 TDD requirements	Nokia

- R4-2520396	On remaining issues for performance part for LP-WUR	vivo

- R4-2520397	Draft CR for TC for UE exit Case 1 to legacy for LP-SS based LR	vivo

- R4-2520403	Simulation results summary for LPWUS UE demodulation performance requirements	Nokia

- R4-2520495	(NR_LPWUS-Perf) draftCR on TC of UE exit Case 3 to legacy where only LP-SS signal is used	Xiaomi

- R4-2520641	Draft CR on Common Test Parameters for LP-WUS Demodulation in FR1 and FR2	Apple

- R4-2520642	Draft CR on Applicability Rules for LP-WUS Demodulation Requirements	Apple

- R4-2520643	On Demodulation Performance Requirements for LP-WUS	Apple

- R4-2520644	On RRM Performance Requirements for LP-WUR based RRM	Apple

- R4-2520804	Discussion on RRM performance requirements for LP-WUS/WUR	China Telecom

- R4-2520839	Topic summary for [117][214] NR_LPWUS_RRM	Moderator (vivo)

- R4-2520854	Topic summary for [117][229] NR_LPWUS_demod	Moderator (Qualcomm)

- R4-2521005	Discussions on demodulation performance requirements of LP-WUS/WUR for NR	QUALCOMM Europe Inc. - Spain

- R4-2521006	Simulation results for demodulation performance requirements of LP-WUS/WUR for NR	QUALCOMM Europe Inc. - Spain

- R4-2521040	Discussion on UE demodulation requirements for NR LP-WUS receiver	Samsung

- R4-2521041	Draft CR on WUS demodulation requirements for FR1 FDD	Samsung

- R4-2521229	UE demodulation requirements for LP-WUS/WUR	Ericsson

- R4-2521230	draft CR: RMC for WUS demodulation performance	Ericsson

- R4-2521335	DraftCR on TC4 cell reselection for UE fulfilling Rel-19 LP-WUR RRM relaxation	OPPO

- R4-2521373	Discussion on demodulation requirements for LP-WUS	Huawei, HiSilicon

- R4-2521374	Draft CR on MDR requirements for OFDM and OOK receivers	Huawei, HiSilicon

- R4-2521545	Discussion on RRM performance requirements for LP-WUS	ZTECorporation,Sanechips

- R4-2521561	Test case on LPWUS	ZTECorporation,Sanechips

- R4-2521604	Discussion on RRM Performance Requirements for Rel-19 LP-WUS/WUR	Nokia

- R4-2521640	Discussion on test case for LP-WUR	Huawei, HiSilicon

- R4-2521641	draftCR on test configuration for LP-WUR	Huawei, HiSilicon

- R4-2521776	Discussion on remaining issues on LP-WUR performance requirements	Ericsson

- R4-2522091	Draft big CR on demodulation performance requirements for NR LP-WUS/WUR	QUALCOMM Europe Inc. - Spain

- R4-2522121	Discussion on the RRM performance requirements for LP-WUS	MediaTek inc.

- R4-2522199	TC5 - Test case for OFDM based LR for FR2	Qualcomm Incorporated

- R4-2522645	WF on NR_LPWUS_RRM	vivo

- R4-2522646	Ad-hoc minutes for NR_LPWUS_RRM	Huawei, vivo

- R4-2522660	WF on NR_LPWUS_demod	Qualcomm

- R4-2522701	Draft CR on MDR requirements for OFDM and OOK receivers	Huawei, HiSilicon

- R4-2522702	draft CR: RMC for WUS demodulation performance	Ericsson

- R4-2522703	Draft CR on WUS demodulation requirements for FR1 FDD	Samsung

- R4-2522704	Draft CR on Applicability Rules for LP-WUS Demodulation Requirements	Apple

- R4-2522705	Draft CR on Common Test Parameters for LP-WUS Demodulation in FR1 and FR2	Apple

- R4-2522736	Draft CR for TC for UE exit Case 1 to legacy for LP-SS based LR	vivo

- R4-2522737	(NR_LPWUS-Perf) draftCR on TC of UE exit Case 3 to legacy where only LP-SS signal is used	Xiaomi

- R4-2522738	DraftCR on TC4 cell reselection for UE fulfilling Rel-19 LP-WUR RRM relaxation	OPPO

- R4-2522739	Test case on LPWUS	ZTECorporation,Sanechips

- R4-2522794	(NR_LPWUS-Perf) DraftCR on 38.101-4 for adding FR1 TDD requirements	Nokia

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template