3GPP TSG RAN Meeting #110							                               RP-253259

Baltimore, USA, December 8th - December 11th, 2025

Status Report to TSG

Agenda item:		9.5.4.6

| WI / SI Name | Perf. part: TRP (Total Radiated Power), TRS (Total Radiated Sensitivity) and MIMO OTA (Over the Air) testing enhancement Phase 3 |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: No | Performance part: Yes |  | Testing part: No |
| Acronym | TRP_TRS_MIMO_OTA_Ph3-Perf |  |  |  |  |
| Unique ID | 1030085 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-252187 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Sep/2025 | Performance part: Mar/2026 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: n/a | Performance Part: 95% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Wang, Ruixin |
|  | Company | vivo |
|  | Email | ruixin.wang@vivo.com |
| Rapporteur | Name | Zhu, Siting |
|  | Company | CAICT |
|  | Email | zhusiting@caict.ac.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.4	RAN4

2.4.1	Agreements

RAN4 #116bis

General

- Topic summary for WI in [1]

- WF for WI was approved in [13]

- Ad-hoc meeting minutes for WI was captured in [10][12]

- draft CRs for TS 38.161 were endorsed in [17][19]

Detailed Agreements for WI:

Sub-topic 1-1 General aspect of OTA test method

Issue 1-1-1: General procedure on introducing alternative test method in RAN4

Condition1:  Baseline test method is already agreed, and the alternative method is introduced to address specific cases.

Condition 2: No test method is yet defined, and new methods are proposed for new cases.

Agreement:

- RAN4 could work on a general principle on introducing alternative methods at least for above two conditions. Suggest to consider this aspect discussion in 6G testability and OTA discussion.

Issue 1-1-2: Adding NFTF OTA TRP test method in TR 38.870

Agreement:

- postpone until full-package TP of this method is provided.

Sub-topic 1-2 Test method and Performance metric for XR devices

Issue 1-2-1: details of NHPRP/NHPRS for XR devices

Agreement:

- Capture ±30°, ±45°, and ±60° for NHPRP/NHPRS into TR as informative metric for XR and the applicability is FFS.

- Note: ±60° for NHPRP/NHPRS will be captured in TR in the next RAN4 meeting.

Sub-topic 2-1 Test method for NTN

Issue 2-1-1: Discussions on alternative test configurations for NB-IoT NTN suggested in LS by CTIA

Agreements:

- RAN4 further check the improved configurations in LS as alternative for NB-IoT NTN OTA testing to reduce testing time.

  - Including feasibility of setting k-Offset=0ms for all NB-IoT NTN UEs

- RAN4 will decide the configurations next meeting. Reply LS will be sent to CTIA.

Sub-topic 2-2 Test method for dynamic MIMO OTA

Issue 2-2-1: HARQ configuration for dynamic MIMO OTA

Agreement:

  - The weighting factors and the performance requirements based on dynamic MIMO OTA will not be specified in Rel-19.

Issue 2-2-2: Performance metric for dynamic MIMO OTA

Agreement:

- The sum of weighting factors w10, w50, w90 should equal to 1.

Issue 3-1-1: LS from RAN5 on Rel-19

Agreement:

  - RAN4 will work on the TT based on the traditional approach, and the TT will be provided to RAN5 as well as the requirements.

Issue 3-1-4: status of Rel-19 measurement campaign

Agreements:

  - Check in RAN4#116 bis meeting, with volunteer test labs about the status of Rel-19 measurement campaign, and their plan of sharing the UE model information to 3rd party MCC.

Issue 3-1-5: Device information collection update

Agreements:

  - Encourage test labs to share the Device information to MCC as early as possible.

Issue 3-1-6: Thresholds value for Rel-19 measurement campaign

Agreement:

- Minimum number of devices for each band, each power class: 45

- Minimum number of device models: 5 less than above

- Minimum number of devices' vendors: 6

- Percentage of devices from second-half 2022 to first-half 2025: 100%

- Percentage of the devices that are certified by PTCRB/GCF/NAL-CTA/CE/FCC: 100%

- Percentage of Size 1 (width >72mm and ≤92mm) devices versus Size 2 (width ≤72mm) devices: size 2 devices can be 0 to 20% of total device number

Issue 3-1-7: Processing of measurement data pool for Rel-19 requirements discussion

Agreements:

The data pool will be refined based on one of the following options:

- Option 1: Remove 1 best and 1 worst performance data

- Option 2: Remove the data based on the CDF, FFS the criteria

Issue 3-1-8: On number of Rx for Rel-19 requirements

Agreement:

- All the 4 bands in Rel-19 are 2Rx and PC3.

  - In case there is ambiguities related to the number of supported Rx ports of a specific device (more than 2Rx), test labs should report that information.

RAN4 #117

General

- Topic summary for WI in [21].

- WF for WI was approved in [32].

- Ad-hoc meeting minutes for WI was captured in [25][29].

- The analysis of Rel-19 TRP TRS measurement campaign is summarized in [20].

- The analysis of Rel-19 MIMO OTA measurement campaign is summarized in [16].

Detailed Agreements for WI:

Sub-topic 1-1 R19 OTA test methods

Issue 1-1-3: Discussions on NTN OTA configurations suggested by CTIA for testing time reduction

Agreements:

- Adopt the CTIA outcome on NB-IoT NTN TRP TRS test time reduction to replace previous configuration or as one alternative. This can be further discussed.

- If this is alternative, this can be selected based on OEM declaration.

Issue 1-1-4: Discussions on other alternative NTN OTA configurations for testing time reduction

- Proposals

  - Proposal 1: Consider the ephemeris consistency check introduced and adopted in RAN5 specs already as alternate test time reduction approach for Rel-17 NB-IoT NTN OTA testing. (Keysight)

  - Proposal 2: Consider disabling of the HARQ feedback as alternate test time reduction approach for Rel-18 and beyond NB-IoT NTN OTA testing. (Keysight)

  - Proposal 3: Study whether the ephemeris consistency check for NR NTN OTA testing is needed for GSO and/or whether the test time without this consistency check is acceptable. (Keysight)

  - Proposal 4: For devices that support both NGSO and GSO, the test equipment in the OTA test environment for the NR NTN OTA TC shall emulate the signal with constant doppler and constant delay (per RAN5 agreeements) according to ephemeris for NGSO (which LEO is FFS). (Keysight)

Way Forward:

  - RAN4 could further discuss above proposals.

Sub-topic 2-1 1Tx FR1 TRP TRS requirements

Issue 2-1-1: LS from RAN5 on Rel-19

Agreements:

- No need to update the TT value, it has been concluded for all FR1 bands. This information can be shared to RAN5 next meeting potentially with concluded requirements.

Issue 2-1-2: Analysis of Rel-19 measurement campaign

Way forward：

- The Rel-19 data pool is concluded (The Thresholds value in Issue 3-1-6 agreed last meeting WF are met and no issue identified). No new devices measurement results are allowed for Rel-19 measurement campaign.

- The analysis of Rel-19 measurement campaign is presented in R4-2520728.

Issue 2-1-3: Device information collection update

Moderator: The following analysis provided by MCC in RAN4 reflector:

Agreements:

- With the analysis of UE information statistics by MCC, the Rel-19 data pool number of UEs meets all the required threshold values.

Issue 2-1-4: Processing of measurement data pool for Rel-19 requirements discussion

Agreements:

- RAN4 decide not to remove any measurement results out of data pool. The Rel-19 data pool is stable and solid. The requirements discussion will be decide based on the full set of data pool results.

Issue 2-1-5: Discussion of potential requirements and TT for Rel-19 TRP/TRS

Agreement:

RAN4 aims to complete the performance requirements in the next meeting.

2.4.2	Remaining Open issues

- Performance part

    - Final requirements value for TRP TRS and static MIMO OTA

2.5	RAN5

2.5.1	Agreements

N/A

2.4.2	Remaining Open issues

N/A

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RAN4 #116bis

- R4-2513528	Topic summary for [116bis][222] TRP_TRS_MIMO_OTA_Ph3	Moderator (vivo)

- R4-2513576	Discussions on Rel-19 OTA requirements	vivo

- R4-2513631	on TRP TRS tests	Huawei, HiSilicon

- R4-2513779	on MIMO OTA performance metric	Huawei, HiSilicon

- R4-2513783	Proposals for Rel-19 TRP TRS requirements working procedure	TELECOM ITALIA S.p.A.

- R4-2513811	Rel-19 measurement results for 1Tx TRP TRS Performance Test Campaign - CAICT	CAICT

- R4-2513880	Samsung measurement results for Rel-19 TRP TRS 2Tx AC lab alignment activity	Samsung

- R4-2514406	On devices with potentially different number of Rx in the TRS data pool	Apple

- R4-2514448	Proposals for Rel-19 TRP TRS requirements working procedure	Telecom Italia S.p.A., Vodafone, Deutsch Telekom, Orange

- R4-2514797	Ad-hoc minutes for TRP_TRS_MIMO_OTA_Ph3 & NR_UE_OTA_Enh	vivo

- R4-2514798	WF on TRP_TRS_MIMO_OTA_Ph3	vivo

- R4-2514839	Ad-hoc minutes #2 for TRP_TRS_MIMO_OTA_Ph3 & NR_UE_OTA_Enh	vivo

- R4-2514868	WF on TRP_TRS_MIMO_OTA_Ph3	vivo

- R4-2513573	Discussions on details of XR metric	vivo

- R4-2513574	Discussions on NTN OTA testing time reduction	vivo

- R4-2513575	draft Reply LS to CTIA on NB-IoT NTN OTA Testing	vivo

- R4-2513878	Draft CR to TS 38.161 on UE positioning guideline for NTN scenario 2	Samsung, Keysight Technologies, Apple, vivo

- R4-2513879	Discussion on HARQ and weighting for dynamic MIMO OTA	Samsung

- R4-2513963	draft CR to TS 38.161 on NTN OTA	vivo, Apple, Keysight, Samsung

- R4-2514329	Introduction of Near Horizon Metrics	Keysight Technologies UK Ltd

- R4-2514392	General AC test method and XR OTA	Nokia

- R4-2514866	Introduction of Near Horizon Metrics	Keysight Technologies UK Ltd

RAN4 #117

- R4-2520519	Weighting factors for dynamic MIMO OTA	CAICT, Samsung

- R4-2520726	Reply LS to CTIA on NB-IoT NTN OTA Testing	vivo

- R4-2520730	CR to TS 38.161 on NTN OTA	vivo, Apple, Keysight, Samsung

- R4-2521092	Discussion on NTN OTA test time reduction	Samsung

- R4-2521093	CR to TS 38.161 on UE positioning guideline for NTN scenario 2	Samsung, Keysight Technologies, Apple, vivo

- R4-2522031	Introduction of Near Horizon Metrics	Keysight Technologies UK Ltd

- R4-2522032	On NB-IoT and NR NTN OTA Test Time Reduction	Keysight Technologies UK Ltd

- R4-2522669	Reply LS to CTIA on NB-IoT NTN OTA Testing	vivo

- R4-2520197	3GPP Rel-19 OTA TRP TRS 1TX AC measurement campaign results	Sporton International Inc

- R4-2520215	on TRP/TRS post measurement campaign data processing	Huawei, HiSilicon

- R4-2520259	Element - 3GPP Rel-19 TRP TRS Performance Test Campaign	Element Materials Technology

- R4-2520260	TRP TRS measurement results from Huawei	Huawei, HiSilicon

- R4-2520494	MIMO OTA Measurement Results	Xiaomi

- R4-2520520	CAICT Rel-19 measurement results for 1Tx TRP TRS Performance Test Campaign	CAICT

- R4-2520521	CAICT Rel-19 measurement results for FR1 MIMO OTA Measurement Campaign	CAICT

- R4-2520522	Analysis for FR1 MIMO OTA measurement campaign	CAICT

- R4-2520525	Rel-19 measurement results for 1Tx TRP TRS Performance Test Campaign from SRTC	SRTC

- R4-2520599	3GPP Rel-19 FR1 MIMO OTA Measurement Campaign results	Apple

- R4-2520727	Measurement results for Rel-19 TRP TRS Performance Test Campaign	vivo

- R4-2520728	Analysis of TRP TRS Performance Test Campaign and Proposals for requirements	vivo

- R4-2520857	Topic summary for [117][232] TRP_TRS_MIMO_OTA_Ph3	Moderator (vivo)

- R4-2520912	Measurement results for Rel-19 TRP TRS Performance Test from SGS Wireless	SGS Wireless

- R4-2521535	CMCC&BUPT joint lab measurement data for 3GPP Rel-19 FR1 MIMO OTA Measurement Campaign	CMCC, BUPT

- R4-2522143	Proposals for Rel-19 TRP TRS requirements working procedure	Telecom Italia S.p.A., Vodafone, Orange

- R4-2522663	Ad-hoc minutes for TRP_TRS_MIMO_OTA_Ph3 and NR_UE_OTA_Enh	vivo

- R4-2522664	WF on TRP_TRS_MIMO_OTA_Ph3	vivo

- R4-2522706	3GPP Rel-19 OTA TRP TRS 1TX AC measurement campaign results	Sporton International Inc

- R4-2522722	Element - 3GPP Rel-19 TRP TRS Performance Test Campaign	Element Materials Technology

- R4-2522795	3rd Ad-hoc minutes for TRP_TRS_MIMO_OTA_Ph3	vivo

- R4-2522832	Element - 3GPP Rel-19 TRP TRS Performance Test Campaign	Element Materials Technology

- R4-2522836	WF on TRP_TRS_MIMO_OTA_Ph3	vivo

- R4-2522840	WF on TRP_TRS_MIMO_OTA_Ph3	vivo

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template