3GPP TSG RAN Meeting #110							                               RP-253264

Baltimore, USA, December 8th - December 11th, 2025

Status Report to TSG

Agenda item:		9.3.4.3

| WI / SI Name | WI on Enhancement of UE OTA test method and requirements for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_UE_OTA_Enh |  |  |  |  |
| Unique ID | 1090067 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-252903 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: | Core part: Mar/2027 | Performance part: Sep/2027 | Testing part: |  |
| Overall Completion level | Study Item: | Core part: 15% | Performance Part: 0% | Testing part: |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN4 |
| --- | --- | --- |
| Rapporteur | Name | Wang, Ruixin |
|  | Company | vivo |
|  | Email | ruixin.wang@vivo.com |
| Rapporteur | Name | Zhu, Siting |
|  | Company | CAICT |
|  | Email | zhusiting@caict.ac.cn |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.4	RAN4

2.4.1	Agreements

RAN4 #116bis

General

- Topic summary for WI in [2]

- WF for WI was approved in [11]

- Initial TR skeleton for OTA testing of NR NTN above 10GHz was endorsed in [12]

- The workplan of WI has been agreed in [3]

Detailed Agreements for WI:

###### Sub-topic 2-6: Polarizaion

RAN4 start to work on whether and how to support of CP testing in IFF system.

Linear polarization is supported as basis based on the WID scope.

The core requirements of NTN will be investigated to define the applicability of polarization on the requirements in the next RAN4 meeting.

###### Sub-topic 2-3: Quiet zone size

The [63] cm QZ for a [45 x 45] antenna appears to be the smallest viable size

For commercial reasons, a larger QZ would be considered

###### Sub-topic 2-4: DUT size and weight

VSAT vendors/NTN operators to provide the maximum VSAT device size, antenna size and relative position, and weight limits for each NTN VSAT type.

###### Sub-topic 2-10: Beamlock

RAN4 further check whether beam steering is needed for VSAT conformance testing.

###### Sub-topic 2-12: Antenna gain measurement

The antenna gain is not testable from a conformance perspective and should be considered as a system level requirement.

Clarification of core spec for this antenna gain topic should be done from Rel-18/19 NTN WIs.

RAN4 #117

General

- Topic summary for WI in [7].

- WF for WI was approved in [12].

- TR 38.763 v0.0.1 was approved in [6].

Detailed Agreements for WI:

###### Sub-topic 1-1: TR Skeleton

Agreement:

The draft TR in R4-2520725 is approved.

###### Sub-topic 2-1: DUT size

Agreement:

Focus on VSAT with VSAT and antenna dimensions 65 cm x 65 cm x 15 cm with a weight around 12 kg. Larger VSAT including devices with dual panel exceeding 65 cm x 65 cm x 15 cm can be considered as required in future meetings

###### Sub-topic 2-2: DUT cooling requirements

Agreement:

No cooling is assumed in RAN4 discussion in normal temperature.

###### Sub-topic 2-4: White box vs black box

Agreement:

Agree on black-box approach as baseline, and white-box approach may be considered in the future.

###### Sub-topic 2-5: Worst case antenna assumptions

Agreement:

Encourage the inputs from VSAT vendors in the next meeting based on proposals 7 and 8 from Keysight in R4-2522035

.

###### Sub-topic 2-6: Applicability of polarization

Agreements:

RAN4 can discuss how to update the WID on LP or CP and try to reach consensus this meeting, the final decision of WID update will be RAN-P.

WID update wording for RAN #110

4.1 	Objective of SI or Core part WI or Testing part WI

Objectives for this core part work item are as follows

- Define enhanced test methodologies to cover NTN Ka and Ku bands

  - Study how to extend the applicability of RAN4 defined OTA test methods to support Ku and Ka testing

    - FR2 OTA test methods (DFF, IFF, NFTF) extension is the first priority

    - FR1 OTA test method extension is not precluded, if also applicable

  - Study whether and how to support circular polarization measurements

    - Linear polarization shall be supported and is the sole fallback if CP cannot be supported.

    - The goal is to support LP and CP in a single test system

###### Sub-topic 2-7: Polarization support in test systems

The CRs in R4-2522421 and R4-2522422 in AI 10.7 [117][126] propose to add the necessary applicability statements for how the VSAT and SAN minimum requirements apply to specific manufacturer declared polarization capabilities

Encourage the inputs from VSAT vendors in the next meeting based on what devices exist using this table:

Table 1: Polarization Combinations for VSAT UE

| Satellite Orbit Scenario | Band | VSAT UL | VSAT DL |
| --- | --- | --- | --- |
| GSO | Ka | RHCP LHCP LP | LHCP RHCP LP |
|  | Ku | RHCP LHCP LP | LHCP RHCP LP |
| NGSO | Ka | RHCP LHCP LP | LHCP RHCP LP |
|  | Ku | RHCP LHCP LP | LHCP RHCP LP |

###### Sub-topic 2-8: Beam peak search

Agreement:

The direction of beam peak is assumed to be perpendicular to the VSAT antenna plane unless declared otherwise by manufacturers.

Global beam peak search is not needed. Local Beam peak search around the commanded beam direction shall be carried out for both mechanical and electronic antennas using the test system positioner, not the VSAT’s fine beam pointing capability.

Testability agreements should be reflected in TS 38.101-5.

###### Sub-topic 2-9: Beam steering

Agreement:

there is no testing of VSAT beam steering to a moving SAN target. This should be reflected in TS 38.101-5.

###### Sub-topic 2-10: Beamlock

Agreement:

RAN4 testability assumes that the VSAT beam direction can be controlled to a specific direction (azimuth and elevation) with reference to a declared VSAT antenna coordinate system and remains there. How to enable that depends on RAN5 discussions of test mode or other solution.

###### Sub-topic 2-11: Beampointing stability

Moderator: This issue is covered separately by the CR from Keysight in R4-2522034

###### Sub-topic 2-12: EIRP measuremetn method and grid baseline

Agreement:

The EIRP measurement method and grid baseline has to be reassessed due to the narrow beam widths of VSAT compared to FR2 handsets.

###### Sub-topic 2-13: EIS measurement method and grid baseline

Agreement:

The EIS measurement method and grid baseline has to be reassessed due to the narrow beam widths of VSAT compared to FR2 handsets.

###### Sub-topic 2-14: TRP measurement method

Agreement:

The step size grid will be redefined first. The TRP integration should also be updated.

###### Sub-topic 2-15: Spectrum emission mask

Agreement:

All VSAT requirements are OTA.

###### Sub-topic 2-16: Antenna gain requirements

Agreement:

Investigating alternative core requirements to address the testability issues related to antenna gain is not discussed in this WI.

###### Sub-topic 2-19: Applicability of requirements

Agreement:

Consider the environmental condition for vibration in Clause E.2.3 of TS 38.101-5 a system level requirement and thus non testable from a conformance perspective.

2.4.2	Remaining Open issues

- Core part

    - Ku and Ka bands NTN test methods

    - TR editing

- Performance part

    - Not started

2.5	RAN5

2.5.1	Agreements

N/A

2.4.2	Remaining Open issues

N/A

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

N/A

4.	References

RAN4#116bis

- R4-2513209	Discussion on R20 OTA test methodology	CATT

- R4-2513534	Topic summary for [116bis][228] NR_UE_OTA_Enh	Moderator (Eutelsat Group)

- R4-2513570	Work Plan for Rel-20 OTA WI	vivo, CAICT

- R4-2513571	Initial TR skeleton for OTA testing of NR NTN above 10GHz	vivo

- R4-2513572	Discussions on OTA test methods for NTN Ka and Ku bands	vivo

- R4-2513580	on NTN Ku band OTA tests	Huawei, HiSilicon

- R4-2513812	Discussion on OTA test method for NTN Ka and Ku bands	CAICT

- R4-2513876	Discussion on test method for NTN Ka and Ku bands	Samsung

- R4-2514266	Scoping of VSAT testability study	Eutelsat Group

- R4-2514328	On NTN OTA Testability Aspects for Ka/Ku Bands	Keysight Technologies UK Ltd

- R4-2514820	WF on NR_UE_OTA_Enh	Eutelsat Group

- R4-2514843	Initial TR skeleton for OTA testing of NR NTN above 10GHz	vivo

RAN4#117

- R4-2520134	Discussion on enhanced OTA test methodology for VSAT device	CATT

- R4-2520214	on VSAT OTA tests	Huawei, HiSilicon

- R4-2520294	OTA test method for NTN Ka and Ku bands	Sharp

- R4-2520340	VSAT parameters for testability study	Eutelsat Group

- R4-2520523	Discussion on OTA test method for NTN Ka and Ku bands	CAICT

- R4-2520725	TR skeleton for OTA testing of NR NTN above 10GHz	vivo

- R4-2520858	Topic summary for [117][233] NR_UE_OTA_Enh	Moderator (Eutelsat Group)

- R4-2521091	Discussion on test method for NTN VSAT at Ka and Ku bands	Samsung

- R4-2521565	Discussion on VSAT Test Methodology	SKY Perfect JSAT Corporation

- R4-2521788	Enhanced test methodologies to cover NTN Ka and Ku bands	Nokia

- R4-2522035	On NTN OTA Testability Aspects for Ka/Ku Bands	Keysight Technologies UK Ltd

- R4-2522665	WF on NR_UE_OTA_Enh	Eutelsat Group

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template