3GPP TSG RAN Meeting #110	RP-253376

Baltimore, USA, December 8th - December 11th , 2025

Status Report to TSG

Agenda item:			13.4.3

| WI / SI Name | UE Conformance Test Aspects - Air-to-ground network for NR |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: Yes |
| Acronym | NR_ATG-UEConTest |  |  |  |  |
| Unique ID | 1020087 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-240750 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: N/A | Core part: N/A | Performance part: N/A | Testing part: Mar. 2026 (+3 months) |  |
| Overall Completion level | Study Item: N/A | Core part: N/A | Performance Part: N/A | Testing part: 85% |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | TSG RAN WG5 |
| --- | --- | --- |
| Rapporteur | Name | Dan SONG |
|  | Company | CMCC |
|  | Email | songdan@chinamobile.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

2.4.2	Remaining Open issues

2.5	RAN5

2.5.1	Agreements

Status after RAN5#109 (the details can be found in R5-256047):

- 85% overall completeness achieved.

- For RF conformance test cases, 10 Tdocs were agreed.

- For test environment, 1 Tdoc was agreed.

- For applicability, 1 Tdoc was agreed.

- For TT analysis, 13 Tdocs were agreed.

- For TP analysis, 1 Tdoc was agreed.

- For RRM, 34Tdocs were agreed.

- For Protocol test cases, 1 Tdoc was agreed.

2.5.2	Remaining Open issues

See the work plan for details [1].

2.5.3	Remaining Open issues with cross-WG dependencies

N/A.

2.6	RAN6

2.6.1	Agreements

2.6.2	Remaining Open issues

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

NOTE:	This can be e.g. a list of all related Tdocs in the affected WGs since last TSG, references to LSs, produced TRs/TSs, the work/study item description or status reports of previous TSGs.

General Papers

- R5-256047 WP Rel-18 ATG for NR after RAN5#109, CMCC

TS 38.521-1 CRs

- R5-255748 ATG SEM test definition update, Keysight Technologies UK Ltd

- R5-256049 Introduction of Carrier Leakage for ATG UE, CMCC

- R5-256050 Introduction of In-band emissions for ATG UE, CMCC

- R5-256809 Introduction of Adjacent channel leakage ratio for ATG, CMCC

- R5-256122 Update to editor notes for ATG RF Tx TCs, CMCC

- R5-256819 Updates of TCs 6.3J.3 for ATG, Ericsson

- R5-256820 Update to editor notes for ATG RF Rx TCs, CMCC

- R5-255749 MU and TT definition for ATG SEM test, Keysight Technologies UK Ltd

- R5-256821 Update to Annex F MUTT for ATG UE, CMCC

- R5-256822 Updates of Annex F for ATG test cases, Ericsson

TS 38.522 CRs

- R5-256918 Update to applicability of 5G ATG TCs, CMCC, ZTE Corporation, Ericsson, Huawei, HiSilicon

TS 38.508-1 CRs

- R5-256053 Update to Test environments for ATG TCs, CMCC

TS 38.903 CRs

- R5-256901 TT analysis for ATG RRM test cases 19.2.3.2.1 and 19.2.3.2.2, ZTE Corporation

- R5-256902 TT analysis for ATG L1-RSRP reporting test cases 19.5.3.x, Huawei, HiSilicon

- R5-256142 TT analysis for ATG L1-SINR reporting test cases 19.5.4.x, Huawei, HiSilicon

- R5-256143 TT analysis for ATG CGI reporting test cases 19.5.5.1, Huawei, HiSilicon

- R5-256903 TT analysis for ATG intra-frequency CSI-RSRP accuracy test cases 19.6.6.1.x, Huawei, HiSilicon

- R5-256904 TT analysis for ATG intra-frequency CSI-RSRQ accuracy test cases 19.6.7.1, Huawei, HiSilicon

- R5-256905 TT analysis for ATG intra-frequency CSI-SINR accuracy test cases 19.6.8.1, Huawei, HiSilicon

- R5-256906 Test tolerance analysis for RLM OOS test cases 19.4.1.x, Ericsson

- R5-256907 Test tolerance analysis for RLM IS test cases 19.4.1.x, Ericsson

- R5-256489 Test Tolerance analysis for DCI based DL active BWP switch in non DRX for ATG test 19.4.3.1.1., Qualcomm Wireless Communication Tech

- R5-256490 Test Tolerance analysis for RRC based DL active BWP switch in non DRX for ATG test 19.4.3.2.1., Qualcomm Wireless Communication Tech

- R5-256491 Test Tolerance analysis for UE specific CBW change on PCell in non DRX for ATG test 19.4.4.1., Qualcomm Wireless Communication Tech

- R5-256492 Test Tolerance analysis for MAC CE based pathloss reference signal switch delay for ATG test 19.4.5.1., Qualcomm Wireless Communication Tech

TS 38.905 CRs

- R5-256810 Update to TP analysis for ATG TCs, CMCC

TS 38.533 CRs

- R5-255627 Addition of new ATG TC 19.4.2.1, ZTE Corporation

- R5-255629 Addition of new ATG TC 19.4.2.2, ZTE Corporation

- R5-255630 Addition of cell configuration for ATG RRM test cases, ZTE Corporation

- R5-255637 Editorial correct to clause title for ATG RRM test case, Sporton International INC.

- R5-255644 Correction to ATG RRM test case 19.2.3.2.1 with TT, ZTE Corporation

- R5-255645 Correction to ATG RRM test case 19.2.3.2.2 with TT, ZTE Corporation

- R5-256898 Correction to Annex F for ATG test cases including TT, ZTE Corporation

- R5-256879 Update to representation of UE position in test cases for ATG, MediaTek Inc.

- R5-256956 Update to editor notes for ATG RRM TCs, CMCC

- R5-256134 Correction to ATG L1-RSRP reporting test cases 19.5.3.x with TT, Huawei, HiSilicon

- R5-256135 Correction to ATG L1-SINR reporting test cases 19.5.4.x with TT, Huawei, HiSilicon

- R5-256136 Correction to ATG CGI reporting test cases 19.5.5.1 with TT, Huawei, HiSilicon

- R5-256899 Correction to ATG intra-frequency CSI-RSRP accuracy test cases 19.6.6.1.x with TT, Huawei, HiSilicon

- R5-256138 Correction to ATG intra-frequency CSI-RSRQ accuracy test cases 19.6.7.1 with TT, Huawei, HiSilicon

- R5-256139 Correction to ATG intra-frequency CSI-SINR accuracy test cases 19.6.8.1 with TT, Huawei, HiSilicon

- R5-256900 Correction to Annex F for ATG test cases, Huawei, HiSilicon

- R5-256432 Correction of FR1 Radio Link Monitoring Out-of-sync with SSB-based RLM RS in non-DRX mode test case 19.4.1.1 including test tolerance, Ericsson

- R5-256433 Correction of FR1 Radio Link Monitoring In-sync with SSB-based RLM RS in non-DRX mode test case 19.4.1.2  including test tolerance, Ericsson

- R5-256434 Correction of FR1 Radio Link Monitoring Out-of-sync with CSI-RS-based RLM RS in non-DRX mode test case 19.4.1.3  including test tolerance, Ericsson

- R5-256435 Correction of FR1 Radio Link Monitoring In-sync with CSI-RS-based RLM RS in non-DRX mode test case 19.4.1.4  including test tolerance, Ericsson

- R5-256438 Annex F correction for RLM test cases for ATG, Ericsson

- R5-256439 Correction of SA event triggered reporting tests without gap without SSB index reading under non-DRX test case 19.5.1.1, Ericsson

- R5-256440 Correction of SA event triggered reporting tests without gap without SSB index reading under non-DRX test case 19.5.1.2, Ericsson

- R5-256441 Correction of SA event triggered reporting tests without gap under non-DRX with SSB index reading test case 19.5.1.3, Ericsson

- R5-256442 Correction of SA event triggered reporting tests with per-UE gaps under non-DRX with SSB index reading test case 19.5.1.4, Ericsson

- R5-256443 Correction of SA event triggered reporting tests for FR1 without SSB time index detection when DRX is used test case 19.5.2.1, Ericsson

- R5-256444 Correction of SA event triggered reporting tests for FR1 with SSB time index detection when DRX is not usedtest case 19.5.2.2, Ericsson

- R5-256445 Correction of SA event triggered reporting tests for FR1 without gap when DRX is not used test case 19.5.2.3, Ericsson

- R5-256446 Cell configuration for event triggered reporting test cases for ATG, Ericsson

- R5-256494 Test Tolerance update for DCI based DL active BWP switch for ATG test 19.4.3.1.1., Qualcomm Wireless Communication Tech

- R5-256495 Test Tolerance update for RRC based DL active BWP switch for ATG test 19.4.3.2.1., Qualcomm Wireless Communication Tech

- R5-256496 Test Tolerance update for UE specific CBW change on PCell for ATG test 19.4.4.1., Qualcomm Wireless Communication Tech

- R5-256497 Test Tolerance update for MAC CE based pathloss RS switch delay for ATG test 19.4.5.1., Qualcomm Wireless Communication Tech

- R5-256498 Test Tolerance update in Annex F for ATG RRM test cases., Qualcomm Wireless Communication Tech

TS 38.523-1 CRs

- R5-255626 Correction to ATG TC 7.1.1.10.5, ZTE Corporation, Tejet, SRTC

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template