3GPP TSG RAN meeting #110										       RP-253441

Baltimore, USA, December 8-11, 2025

Status Report to TSG

Agenda item:			9.4.1

| WI / SI Name | Introduction of NR TDD 4.9GHz band for US operation |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | NR_TDD_band_4900MHz_US |  |  |  |  |
| Unique ID | 1080093 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-252929 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 06/2026 (updated from 12/2025) | Performance part: 06/2026 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 60% | Performance Part: 0% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Masashi Fushiki |
|  | Company | Fujitsu |
|  | Email | fushiki.masashi@fujitsu.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | Yes |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

NOTE: Agreements and Open issues impacted cross-TSG aspects shall be explicitly highlighted

2.1	RAN1

2.1.1	Agreements

2.1.2	Remaining Open issues

2.2	RAN2

2.2.1	Agreements

2.2.2	Remaining Open issues

2.3	RAN3

2.3.1	Agreements

2.3.2	Remaining Open issues

2.4	RAN4

2.4.1	Agreements

RAN4#116-bis

<Agreement>: OBUE requirement

- Specify an additional OBUE requirement for the US 4.9 GHz band based on FCC mask M.

<Agreement>: Spurious requirement

- Specify an additional spurious requirement for the US 4.9 GHz band.

<Agreement>: Co-location and co-existence requirements

- Refrain from explicitly introducing co-location and co-existence requirements for the 4.9GHz band into the legacy co-location and co-existence tables.

  - WID revision is necessary.

<Agreement>: Maximum output power

- Only FCC “high power device” is considered for 3GPP UE, and two requirements below need to be satisfied.

  - Peak power spectral density: 21 dBm per one MHz.

  - High power maximum conducted output power:

| Channel bandwidth (MHz) | High power maximum conducted output power (dBm) |
| --- | --- |
| 10 | 30.0 |
| 15 | 31.8 |
| 20 | 33.0 |
| 25 | 34.0 |
| 30 | 34.8 |
| 40 | 36.0 |
| 50 | 37.0 |

<Agreement>: Resolution bandwidth

- Adopt a resolution bandwidth for the FCC part 90 mask to 1% of the configured UE channel bandwidth.

  - Spec wording is FFS.

<Agreement>: Zero dB reference for applicable FCC Emission mask M

- The zero dB reference for FCC Emission mask M is calculated based on UE power class maximum output power and the configured UE channel bandwidth.

  - The zero dB reference is used for mask location and for A-MPR analysis. .

<Agreement>:

- Specify a new NS for the US 4.9GHz band with FCC part 90 including:

  - The Mask M requirement (note this covers the 5% channel bandwidth edge (inside), the SEM domain and the spurious domain).

  - Maximum output power limitation in Sub-topic 4-1.

<Agreement>:

For the next meeting, companies are invited to provide the simulation assumption in order to have a unified understanding of assumption when the simulation campaign starts.

RAN4#117

< Agreement >: Band number

- A new band number n114 is reserved for the US 4.9GHz band for 4940-4990 MHz.

<Agreement>: Operating band

- Use the following table.

| NR operating band | Uplink (UL) operating band BS receive / UE transmit FUL_low – FUL_high | Downlink (DL) operating band BS transmit / UE receive FDL_low – FDL_high | Duplex Mode |
| --- | --- | --- | --- |
| nXXX | 4940 MHz – 4990 MHz | 4940 MHz – 4990 MHz | TDD |

- No need to use NOTE 17 for n114.

- Further discussion whether to add a note for UE assumption.

<Agreement>: Channel bandwidth

- Use the following table.

| NR Band | SCS (kHz) | UE Channel bandwidth (MHz) |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | 3 | 5 | 10 | 15 | 20 | 25 | 30 | 35 | 40 | 45 | 50 | 60 | 70 | 80 | 90 | 100 |
| nXXX | 15 |  |  | 10 | 15 | 20 | 25 | 30 |  | 40 |  | 50 |  |  |  |  |  |
|  | 30 |  |  | 10 | 15 | 20 | 25 | 30 |  | 40 |  | 50 |  |  |  |  |  |
|  | 60 |  |  | 10 | 15 | 20 | 25 | 30 |  | 40 |  | 50 |  |  |  |  |  |

<Agreement>: Channel raster

- Use the following table.

| NR operating band | ΔFRaster (kHz) | Uplink Range of NREF (First – <Step size> – Last) | Downlink Range of NREF (First – <Step size> – Last) |
| --- | --- | --- | --- |
| nXXX | 15 | 729334 – <1> – 732666 | 729334 – <1> – 732666 |
|  | 30 | 729334 – <2> – 732666 | 729334 – <2> – 732666 |

<Agreement>: Synchronization raster

- Use the following table.

| NR operating band | SS Block SCS | SS Block pattern1 | Range of GSCN (First – <Step size> – Last) |
| --- | --- | --- | --- |
| nXXX | 30 kHz | Case C | 8850 – <1> – 8877 |

<Agreement>: BS output power limit for MR and LA

- RAN4 to specify the transmission power requirements for BS defined in §90.1215 (a) – (e).

- Further check the description in the draft CR.

<Agreement>: BS output power limit for WA

- It is for further study whether BS WA is applicable for part 90, seeking clarification from the FCC.

<Agreement>: OBUE general requirements

- Wait the discussion for maximum output power.

<Agreement>: OBUE additional requirements

- Wait the discussion for maximum output power.

<Agreement>: Additional spurious emission requirements

- Postpone the discussion.

<Agreement>: Frequency offset

- The FCC §90.210 mask parameter ‘frequency removed from the assigned frequency’ as frequency offset referenced to the center frequency of the configured UE channel bandwidth.

<Agreement>: Simulation parameters

- The following simulation parameters are assumed.

| Parameter | Value |
| --- | --- |
| Power class | PC3 (if other UE power classes are not included in the WID revision) |
| Emissions limits | See WF R4-2515103 [8] |
| Peak UL PSD target | 21dBm/MHz (Assume 20 dBm/MHz for the entire channel bandwidth) |
| IQ Image | -28 dBc |
| LO leakage | -28 dBc |
| CIM3 | -60 dBc |
| CIM5 | -70 dBc |
| PA Calibration point | 1dB MPR DFT-s-OFDM QPSK 20MHz CBW, 15k SCS, 100RB0 |
| Modulations | DFT-s-OFDM |
|  | CP-OFDM |
|  | QPSK, 16QAM, 64QAM, 256QAM |
| SCS | 15/30/60kHz. 30kHz is prioritized. |
| Note | RB allocation restriction should not be considered. |

2.4.2	Remaining Open issues

- Address potential BS and UE co-existence issues.

  - Specify band specific BS emissions requirements.

  - Specify UE additional emission limits and A-MPR.

- Specify the BS RF requirements.

- Specify the UE RF requirements.

- Update the related 3GPP NR technical specifications to include support for the new band.

2.5	RAN5

2.5.1	Agreements

2.5.2	Remaining Open issues

2.5.3	Remaining Open issues with cross-WG dependencies

3.	Detailed progress in SA/CT WGs since last TSG meeting (for all involved WGs)

NOTE: This section only needs to be filled in for WI/SIs where there is a corresponding relevant WI/SI in SA/CT.

3.1	SAx/CTs

3.1.1	Agreements with cross-TSG impacts

3.1.2	Remaining Open issues with cross-TSG impacts

NOTE: This section should also flag any critical dependencies that need TSG attention.

4.	References

RAN4#116-bis

- R4-2513066	On 4940-4990 MHz BS requirements, Nokia

- R4-2513181	System parameters for 4.9GHz new band, CATT

- R4-2513182	BS RF requirements for 4.9GHz new band, CATT

- R4-2513737	Guideline on CR handling for US 4.9GHz new band, Fujitsu Limited

- R4-2513738	Discussion on system parameters for US 4.9GHz new band, Fujitsu Limited

- R4-2513739	Discussion on BS-RF requirements for US 4.9GHz new band, Fujitsu Limited

- R4-2513740	Discussion on UE-RF requirements for US 4.9GHz new band, Fujitsu Limited

- R4-2513835	New 4.9GHz US band - System parameters, Ericsson

- R4-2509663	Discussion on the coexistence study for US 4.9GHz new band, Fujitsu Limited

- R4-2513836	New 4.9GHz US band - UE RF aspects, Ericsson

- R4-2513837	New 4.9GHz US band - BS RF aspects, Ericsson

- R4-2513995	Views on BS RF requirements for US4.9, Qualcomm Germany

- R4-2514046	Discussion on System parameters for US 4.9 GHz band, Nokia

- R4-2514047	Discussion on UE RF issues for US 4.9 GHz band, Nokia

- R4-2514280	Introduction of US 4.9GHz band: system parameters, Huawei, HiSilicon

- R4-2514281	Introduction of US 4.9GHz band: UE RF Requirements, Huawei, HiSilicon

- R4-2514330	In-band PSD FCC requirement for 4.9HGHz band, Skyworks Solutions Inc.

- R4-2514419	On US 4.9 GHz UE RF requirements, Qualcomm Incorporated

- R4-2514445	Topic summary for [116bis][322] NR_TDD_4.9GHz_band, Moderator (Fujitsu)

- R4-2514471	Initial discussion on the introduction of 4.9GHz band: BS RF, Huawei, HiSilicon

- R4-2514472	Discussion on the introduction of 4.9GHz band: BS RF aspects, Huawei, HiSilicon

- R4-2514502	Handling of Power and PSD Limits for the NR 4940-4990 MHz Band for US Public Safety, Lenovo

- R4-2514507	On US 4.9 GHz UE RF requirements, Qualcomm Incorporated

- R4-2515083	Ad-hoc meeting minutes for [116bis][322] NR_TDD_4.9GHz_band, Fujitsu

- R4-2515103	Way Forward for [116bis][322] NR_TDD_4.9GHz_band, Fujitsu

RAN4#117

- R4-2520100	System parameters for 4.9GHz new band, CATT

- R4-2520101	BS RF requirements for 4.9GHz new band, CATT

- R4-2520262	On US 4.9 GHz UE RF requirements, Qualcomm, FirstNet, Apco, AT&T

- R4-2520285	On 4940-4990 MHz BS requirements, Nokia

- R4-2520291	4.9GHz AMPR Requirement Impact, Murata Manufacturing Co Ltd.

- R4-2520315	Discussion on General aspects for US 4.9GHz new band, Fujitsu Limited

- R4-2520316	Discussion on system parameters for US 4.9GHz new band, Fujitsu Limited

- R4-2520317	Discussion on BS-RF requirements for US 4.9GHz new band, Fujitsu Limited

- R4-2520604	Views on UE RF requirements for the US 4.9 GHz band, Apple

- R4-2520903	On power back-off to meet the US 4.9GHz Requirements, Skyworks Solutions Inc.

- R4-2521196	Discussion on System parameters for US 4.9 GHz band, Nokia

- R4-2521197	Discussion on UE RF issues for US 4.9 GHz band, Nokia

- R4-2521430	New 4.9GHz US band - System parameters, Ericsson, FirstNet, APCO

- R4-2521431	New 4.9GHz US band - UE RF aspects, Ericsson

- R4-2521432	New 4.9GHz US band - BS RF aspects, Ericsson, FirstNet, APCO

- R4-2522107	Introduction of US 4.9GHz band RF requirements, Huawei Technologies France

- R4-2522108	Introduction of US 4.9GHz band system parameters, Huawei Technologies France

- R4-2522234	Topic summary for [117][322] NR_TDD_4.9GHz_band, Moderator (Fujitsu)

- R4-2522264	Emissions Limits for the NR 4940-4990 MHz Band for US Public Safety, Lenovo, Motorola Mobility

- R4-2522950	Ad-hoc meeting minutes for [117][322] NR_TDD_4.9GHz_band, Fujitsu

- R4-2523028	Way Forward for [117][322] NR_TDD_4.9GHz_band, Fujitsu

10.08.2025		minor adaptations for RAN #109

06.04.2025		minor adaptations for RAN #108

04.02.2025		minor adaptations for RAN #107

17.10.2024		minor adaptations for RAN #106 and 2.6 for RAN6 removed

12.08.2024		minor adaptations for RAN #105

30.04.2024		minor adaptations for RAN #104

16.02.2024		minor adaptations for RAN #103

10.11.2023		minor adaptations for RAN #102

02.08.2023		minor adaptations for RAN #101

26.04.2023		minor adaptations for RAN #100

01.02.2023		minor adaptations for RAN #99

27.10.2022		minor adaptations for RAN #98e

01.08.2022		minor adaptations for RAN #97e

21.05.2022		minor adaptations for RAN #96

10.01.2022		minor adaptations for RAN #95e

04.10.2021		minor adaptations for RAN #94e

08.08.2021		minor adaptations for RAN #93e

17.05.2021		minor adaptations for RAN #92e

28.01.2021		minor adaptations for RAN #91e

09.11.2020		minor adaptations for RAN #90e

31.08.2020		minor adaptations for RAN #89e

20.04.2020		minor adaptations for RAN #88e

18.02.2020		minor adaptations for RAN #87e

14.11.2019		minor adaptations for RAN #86

18.08.2019		minor adaptations for RAN #85

12.05.2019		minor adaptations for RAN #84

27.02.2019		minor adaptations for RAN #83

21.11.2018		completion levels with colours added (for RAN #82)

v04.81	31.07.2018		simplification of template and addition of cross-TSG aspects (for RAN #81)

v04.80	21.05.2018		minor adaptations for RAN #80

v04.79	26.02.2018		minor adaptations for RAN #79

v04.78	18.11.2017		minor adaptations for RAN #78

v04.77	06.08.2017		minor adaptations for RAN #77

v04.76	15.05.2017		minor adaptations for RAN #76

v04.75	31.01.2017		minor adaptations for RAN #75

v04.74	28.10.2016		minor adaptations for RAN #74

v04.73	01.09.2016		adaptations for RAN #73 (time units in extra Excel table, RAN6 reporting included)

v04.72	26.05.2016		adaptations for RAN #72 (introduction of NR & GERAN TUs)

v04.71	10.02.2016		minor adaptations for RAN #71

v04.70	30.10.2015		minor adaptations for RAN #70

v04.69	12.08.2015		minor adaptations for RAN #69

v04.68	21.05.2015		minor adaptations for RAN #68

v04.67	01.02.2015		minor adaptations for RAN #67

v04.66	16.11.2014		minor adaptations for RAN #66

v04.65	16.08.2014		minor adaptations for RAN #65

v04.64	22.05.2014		minor adaptations for RAN #64

v04.63	24.01.2014		restructuring for RAN #63 to cover Core & Perf. in one doc file

v03.62	11.11.2013		section 1.2.3 adapted for RAN #62

v03	11.08.2013		section 1.2.3 added on time budget

v02	07.05.2010		history added, some spelling corrections

v01	13.11.2009		First version of the template