3GPP TSG-RAN WG2 Meeting #131bis	R2-24506831

Prague, Czech Republic, October 13th-17th, 2025

Source:	vivo

Title:	WorkPlan for IoT NTN Ph4

Agenda Item:	9.7.1

WID/SID:	IoT_NTN_Ph4-Core

Document for:	Information

# 1	Introduction

In this contribution, the work plan for the Rel-20 IoT NTN Ph4 work item is proposed for RAN1, RAN2, and RAN4.

# 2	WID Objective

This work item aims to specify the enhancement of NB-IoT NTN to support IMS voice call over GSO with the following objectives [1]:

- Down-select between CP and UP solutions for voice support over NB-IoT-NTN until RAN#110 [RAN2]

  - Coordination with SA is required

  - The objective can be updated with further details based on the outcome of the above down-selection

- Support of semi-persistent scheduling for NB-IoT-NTN for DL and UL data transmission for voice packets [RAN2, RAN1]

- Support of necessary modifications to RRC connection setup procedure for NB-IoT-NTN [RAN2]

- Support of necessary modifications for emergency call for voice over NB-IoT-NTN [RAN2]

- Study and if feasible, specify UE transmit power higher than PC1 (e.g. up to 37dBm) for NB-IoT-NTN [RAN4]

- Note: The enhancements to support voice over NB-IoT-NTN via GSO in this work item may be also applicable to NGSO cases without additional specification enhancements

- Note: Coordination with SA4 is expected

# 3	Work Plan

The work plan for RAN1, RAN2, and RAN4 is provided in Table 1:

Table 1: Work plan for RAN1, RAN2, and RAN4

| Quarter | Meeting # | TU | Work plan |
| --- | --- | --- | --- |
| RAN#109 (Sep. 2025) | RAN1#122bis | - | - Not started. |
|  | RAN2#131bis | 0.5 | - Start the discussion on SA2/4 LSin and attempt to answer the SA questions. - Begin the initial discussion on the down-selection between CP and UP solutions for voice support over NB-IoT NTN. |
|  | RAN4#116bis | - | - Not started. |
|  | RAN1#123 | - | - Not started. |
|  | RAN2#132 | 0.5 | - Finalize the down-selection between CP and UP solutions for voice support over NB-IoT NTN. |
|  | RAN4#117 | - | - Not started. |
| RAN#110 (Dec. 2025) | RAN1#124 | 0.5 | - Start the discussion on support of SPS for DL and UL data transmission for voice packet: - Discuss issues and potential solutions to support SPS for DL and UL data transmission for voice packet. |
|  | RAN2#133 | 0.25 | - Based on the revised WID approved in RAN#110, - Start the discussion on support of SPS for DL and UL data transmission for voice packet: - Identify potential RAN2 impacts to support SPS for DL and UL for NB-IoT NTN. - Start the discussion on necessary modifications to RRC connection setup procedure for NB-IoT NTN: - Discuss potential scenarios to be supported; - Discuss necessary modifications to RRC connection setup procedure for NB-IoT NTN. - Start the discussion on necessary modifications for emergency call over NB-IoT NTN: - Identify necessary RAN2 impacts to support emergency call over NB-IoT NTN. |
|  | RAN4#118 | 0.25 | - Start the discussion of the feasibility of power class higher than PC1, and confirm a range for tentative nominal maximum output power. - Discuss the applicable example bands targeted for the power. |
| RAN#111 (Mar. 2026) | RAN1#124bis | 0.5 | - Further discussion on support of SPS for DL and UL data transmission for voice packet: - Further discuss issues and solutions to support SPS for DL and UL data transmission for voice packet; - Identify the potential RAN1/RAN2 specification impacts, including potential RRC parameters if needed. |
|  | RAN2#133bis | 1 | - Further discussion on support of SPS for DL and UL data transmission for voice packet: - Discuss candidate solutions to support SPS for DL and UL data transmission for voice packet. - Further discussion on necessary modifications to RRC connection setup procedure for NB-IoT NTN: - Discuss necessary modifications to RRC connection setup procedure for NB-IoT NTN. - Further discussion on necessary modifications for emergency call over NB-IoT NTN: - Discuss necessary modifications to support emergency call over NB-IoT NTN. |
|  | RAN4#118bis | 0.25 | - Continue the discussion of the feasibility, and try to have one value of MOP as an assumption for the next stage study if possible. - Start preliminary RF requirements discussion and prepare for more evaluation if necessary. |
|  | RAN1#125 | 0.5 | - Further discussion on support of SPS for DL and UL data transmission for voice packet: - Finalize the design of the support SPS for DL and UL data transmission for voice packet. |
|  | RAN2#134 | 1 | - Further discussion on support of SPS for DL and UL data transmission for voice packet: - Further discuss candidate solutions to support SPS for DL and UL data transmission for voice packet. - Further discussion on necessary modifications to RRC connection setup procedure for NB-IoT NTN: - Further discuss necessary modifications to RRC connection setup procedure for NB-IoT NTN. - Further discussion on necessary modifications for emergency call over NB-IoT NTN: - Further discuss necessary modifications to support emergency call over NB-IoT NTN. |
|  | RAN4#119 | 0.25 | - Confirm the feasibility of new power class and the corresponding nominal MOP. - Discuss the RF requirements and do the evaluation, e.g., MPR, etc. |
| RAN#112 (Jun. 2026) | RAN1#126 | 0 |  |
|  | RAN2#135 | 1 | - Further discussion on support of SPS for DL and UL data transmission for voice packet: - Further discuss the candidate solutions to support SPS for DL and UL data transmission for voice packet. - Further discussion on necessary modifications to RRC connection setup procedure for NB-IoT NTN: - Further discuss necessary modifications to RRC connection setup procedure for NB-IoT NTN. - Further discussion on necessary modifications for emergency call over NB-IoT NTN: - Further discuss necessary modifications to support emergency call over NB-IoT NTN. |
|  | RAN4#120 | 0.25 | - Continue to discuss RF requirements and finish the main part. |
| RAN#113 (Sep. 2026) | RAN1#126bis | 0 |  |
|  | RAN2#135bis | 1 | - Further discussion on support of SPS for DL and UL data transmission for voice packet: - Downselect the solution to support SPS for DL and UL data transmission for voice packet. - Further discussion on necessary modifications to RRC connection setup procedure for NB-IoT NTN: - Downselect necessary modifications to RRC connection setup procedure for NB-IoT NTN. - Further discussion on necessary modifications for emergency call over NB-IoT NTN: - Downselect necessary modifications to support emergency call over NB-IoT NTN. |
|  | RAN4#120bis | 0.25 | - Continue to discuss remaining requirements, e.g., A-MPR, etc. - Start draftCR drafting. |
|  | RAN1#127 | 0 |  |
|  | RAN2#136 | 1 | - Further discussion on support of SPS for DL and UL data transmission for voice packet: - Finalize stage-2 design on support of SPS for DL and UL data transmission for voice packet; - Discuss remaining stage-3 details. - Further discussion on necessary modifications to RRC connection setup procedure for NB-IoT NTN: - Finalize stage-2 design on necessary modifications to RRC connection setup procedure for NB-IoT NTN; - Discuss remaining stage-3 details. - Further discussion on necessary modifications for emergency call over NB-IoT NTN. - Finalize stage-2 design on necessary modifications to support emergency call over NB-IOT NTN; - Discuss remaining stage-3 details. |
|  | RAN4#121 | 0.25 | - Agree on the remaining requirements, e.g., A-MPR. - Endorse draftCR. |
| RAN#114 (Dec. 2026) | RAN1#128 | 0 |  |
|  | RAN2#137 | 1 | - Conclude the support of SPS for UL and DL data transmission for voice packet, and finalize all stage-3 details. - Conclude the necessary modifications to RRC connection setup procedure for NB-IoT NTN, and finalize all stage-3 details. - Conclude the necessary modifications for emergency call over NB-IoT NTN, and finalize all stage-3 details. - Conclude any other remaining aspects. - Finalize RAN2 CRs. |
|  | RAN4#122 | 0.25 | - Final refinements and formally agree on the final CR. |

# 4	References

[1] RP-252473, Revised WID: Non-Terrestrial Networks (NTN) for Internet of Things (IoT) Phase 4, vivo.