## Slide 1: FS_Sensing_ARC status in SA2#172
Overall progress for Sensing study
  Conclusion papers for KI#2/3/4/5/6 were agreed.
  Conclusion paper for KI#1 is still open, but all the contents are agreeable, except one issue:
    Whether AMF involved for Sensing control signaling exchange between SE and SF?
  LS OUT to RAN WGs were agreed
  RAN dependency issues:
    Further alignment with RAN WGs during the normative phase
Notes: KI#1 : 11 agreed, 1 approved, 2 merged, 3 postponed
KI#2: 12 agreed, 0 approved, 5 merged, 1 postponed
KI#3: 2 agreed, 1 merged
KI#4: 1 agreed, 0 merged
Total: 26 agreed, 1 approved, 8 merged, 4 postponed