## Slide 1: Study on IMS Architecture Enhancement WT prioritization options
Pallab Gupta, Nokia (Moderator)
S2-251xxxx
3GPP TSG-WG SA2 Meeting #172
Dallas, US, 17-21 November, 2025

## Slide 2: Study on IMS Architecture Enhancement Why WT prioritization needed?
As per the revised SID submitted at SA2 #172 (S2-2510473), total TU estimated for the work are:
Study Phase = 9.5 TUs
Normative Phase = 9.5 TUs
  It is expected that the SID is going to be study only for Rel-20 and normative work to follow in a later release (e.g. Rel-21).
  As per Chairman‘s guidance we can have max 6 TU for the study phase in Rel-20.
Work Task ID | TU Estimate (Study) | TU Estimate (Normative)
WT-1 | 2 | 2
WT-2 | 5.5 | 5.5
WT-2.1 | 1.5 | 1.5
WT-2.2 | 1 | 1
WT-2.3 | 2 | 2
WT-2.4 | 1 | 1
WT-3 | 2 | 2
Going by the current scope of the SID, we are 3.5 TUs over budget.
  Down scoping is required to bring down the study phase TU estimates to 6 TUs.
  It is to be NOTED that none of the WTs have RAN dependency.
  All the WTs are independent of each other.

## Slide 3: Study on IMS Architecture Enhancement Questions for down scoping
WT-1
  Companies that support WT-1: 6
  Companies that do not support WT-1: 4

## Slide 4: Study on IMS Architecture Enhancement Questions for down scoping
WT-2.1 (intelligent communication assistant service)
  Companies that support WT-2.1: 10
  Companies that do not support WT-2.1: 0
WT-2.2 (intelligent calling service)
  Companies that support WT-2.2: 11
  Companies that do not support WT-2.2:0
WT-2.3 (multi-modal data transformation)
  Companies that support WT-2.3:9
  Companies that do not support WT-2.3: 0
WT-2.4 (enhancements required for media rendering capability)
  Companies that support WT-2.4: 7
  Companies that do not support WT-2.4:0

## Slide 5: Study on IMS Architecture Enhancement Questions for down scoping
WT-3 (event notification for conference calls)
  Companies that support WT-3.1: 5
  Companies that do not support WT-3.1: 3
WT-3 (event notification for voice call quality)
  Companies that support WT-3.2: 6
  Companies that do not support WT-3.2: 4

## Slide 6: Study on IMS Architecture Enhancement (based on indicative SoH during drafting session)
Work Task ID | Number of companies that Support | Number of companies that Do not support | TU required
WT-2.1 | 10 | 0 | 1,5
WT-2.2 | 11 | 0 | 1
WT-2.3 | 9 | 0 | 2
WT-2.4 | 7 | 0 | 0,5
WT-1 | 6 | 4 | 2
WT-3 (voice call quality) | 6 | 4 | 1+?
WT-3 (conference related) | 5 | 3 | 1
Total = 5 TU
IN