## Slide 1: Summary of 2019 H1 Income and Expenditure
Source
3GPP Funding and Finance Group
3GPP/OP42(19)05

## Slide 2: Contents
Manpower expenditure (MCC staff)
Manpower expenditure (MCC contractors)
Manpower expenditure (IT support)
Manpower expenditure (Additional IT support)
Manpower expenditure (TTCN support)
Manpower expenditure (TTCN STF 160)
Manpower expenditure (TTCN STF 160P, 160G & 160V)
Travel expenditure
Promotion and Marketing Materials
Training
Overheads
Contingency
Income from Partners
Other income sources
Year end prediction
Conclusions

## Slide 3
3GPP Manpower Expenditure (MCC Staff)
Chart: 3GPP Staf Expenditure 2019 H1 Budget 2300 kEUR
| January | February | March | April | May | June | July | August | September | October | November | December | Budget
3GPP staff | 188.761 | 111.815 | 200.426 | 202.067 | 292.55 | 207.672 | 2300
Linear spend to staff budget | 191.6667 | 383.3333 | 575 | 766.6667 | 958.3333 | 1150
3GPP staff cumulative spend | 188.761 | 300.576 | 501.002 | 703.069 | 995.619 | 1203.291

## Slide 4
3GPP Manpower Expenditure (MCC Staff)
2019 H1 situation
  Expenditure for MCC Staff is 1 203,291 kEUR out of an annual budget of 2300 kEUR
  Expenditure is not linear because of bonus payments made in May and June.
Year end prediction
  It is expected to close the year within the prescribed budget

## Slide 5
3GPP Manpower Expenditure (MCC Contractors)
2019 H1 situation
  The contractors expenditure during H1 2019 amounts to 117,164 kEUR from an annual budget 218,800 kEUR.
Year end prediction
  The year end prediction is that there will be a 19 kEUR overspend due to one contract (Toufik) being increased from 0,8 to 0,9 years and this not being included in the original forecast.
  It should be noted that the H1 expenditure does not include the non-remunerated expert provided by TTA in lieu of payment (whose annual value is 136,200 kEUR).
  In addition, the experts being provided by CCSA and TSDSI that are expected to be in post before the year end were not included in the 2019 budget. CCSA and TSDSI will however need to be compensated. There will therefore be a slight budget overrun, the amount of which is hard to predict as it depends on when the experts receive work permits. (An additional 50 kEUR budget overrun is the best estimate available at this time)

## Slide 6
3GPP Manpower Expenditure (IT Support)
2019 H1 situation
  The cost of the IT support expert (Barbance) was 18,675 kEUR from an annual budget of 40 kEUR (45% of one officer dedicated to this task).
  The support expert left ETSI in May 2019 with other officers backfilling this vacancy. A new support model is being implemented (and already integrated into the 2020 budget).
Year end prediction
  At this point in time the assumption is that this budget line will close within the prescribed amount.
  (Due to the change in model, there may be an underspend on this budget line by the year end but this will be compensated by an equivalent overspend on the budget line explained in the following slide)

## Slide 7: 3GPP Manpower Expenditure (Additional IT Support)
2019 H1 situation
  The cost of providing additional IT support is 40,800 kEUR from an annual budget of 70 kEUR.
Group | Place | IT Support | Prepa Days | Travel days | On-site Days | Total days | Cost (kEUR)
3GPP SA2, SA6 | Kochi, India | MMA | 0,5 | 2 | 6 | 8,50 | 
3GPP CT1, CT3, CT4, CT6 | Montreal, Canada | ASC | 0,5 | 2 | 7 | 9,50 | 
3GPP SA2 | Santa Cruz, Tenerife | JBD (Syage) | 0,5 | 1,5 | 6 | 8,00 | 
3GPP CT, RAN, SA | Shenzhen, China | MMA | 0,5 | 3,5 | 6 | 10,00 | 
3GPP CT1, CT3, CT4, CT6, RAN1, RAN2, RAN3, SA2 | Xi'an, China | MMA | 0,5 | 3,5 | 7,5 | 11,50 | 
3GPP RAN4, RAN5 | Xi'an, China | BAR (Syage) | 0,5 | 3 | 7,5 | 11,00 | 
3GPP SA2, SA3,SA5 | Sapporo, Japan | JMS | 0.5 | 2 | 7 | 9,50 | 
 |  |  |  |  |  | 68,00 | 40,8
Year end prediction
  It is predicted that the year will close within budget.

## Slide 8
3GPP Manpower Expenditure (TTCN Support)
2019 H1 situation
  The cost of the TTCN support expert was 68,273 kEUR from an annual budget of 135 kEUR (one officer dedicated full time to this task)
Year end prediction
  It is expected to overspend this budget line by 1 kEUR by the year end

## Slide 9
3GPP Manpower Expenditure (STF 160)
2019 H1 situation:
  311,400 kEUR of contracts have been established for STF160 out of the annual budget of 884 kEUR .
  The instability of base standards have led to delays in the start of TTCN development.
Year end prediction:
  It is expected that approximately 750 kEUR will be spent by the year end which represents an underspend of 134 kEUR.

## Slide 10
3GPP Manpower Expenditure (160P, 160G and 160V)
In addition to the work undertaken by STF160, the following is a summary of other testing activities for H1 2019:
  156 kEUR has been spent for TTCN development requested by PTCRB/CTIA corresponding exactly to the funding received from them (STF160P)
  156 kEUR has been spent for TTCN development requested by GCF corresponding exactly to the funding received from them (STF160G)
  In additional to funded work, 424 man days voluntary effort have been provided by members for TTCN development (STF160V)

## Slide 11: 3GPP Travel Expenditure
2019 H1 situation
  The travel and subsistence costs are 331,384 kEUR from an annual budget of 525 kEUR.
Year end prediction
  It is anticipated that the year will close within the prescribed budget
Chart: 3GPP Travel expenditure H1 2019 Budget: 525 kEUR
| January | February | March | April | May | June | July | August | September | October | November | December | Budget
Cost per month | 56.907 | 127.194 | 73.125 | 27.479 | 18.529 | 28.15 | 525
Cumulative spend | 56.907 | 184.101 | 257.226 | 284.705 | 303.234 | 331.384

## Slide 12: Promotion and Marketing Materials
2019 H1 situation
  The cost of promotion and marketing materials amounted to 13,308 kEUR from an annual budget of 60 kEUR
Year end prediction
  It is expected that there will be a 15 kEUR underspend for this budget line by the year end.

## Slide 13: Training
2019 H1 situation
  Training costs for 2018 (anti-trust training sessions) amounted to 4,818 kEUR by H1, from an annual budget of 20 kEUR.
Year end prediction
  It is expected that there will be a 10 kEUR underspend in this budget line, (largely due to an overpayment made in 2018)

## Slide 14: Overheads
2019 H1 situation
  Overheads for 2019 H1 amount to 696,893 kEUR from an annual budget of 1450 kEUR.
Year end prediction
  It is expected that overheads by the year end will amount to 1404 kEUR representing a 46 kEUR underspend.

## Slide 15: Contingency
A contingency of 150 kEUR had been set aside for 2019. 538 EUR have been spent on the non-remunerated contractor’s immigration and work permit fees.

## Slide 16
3GPP Income from Partners
Invoices issued to Partners in 2019 (credit notes and non-remunerated expert taken into account)
Payments received by September 2019
Payments received by 13 September 2018 |  |  | 
Partner | Amount paid (in kEUR) | Date of payment | Pending
ARIB | 369,867 | 24/052019 | 0
CCSA | 947,944 | 24/07/2019 | 0
ETSI | 3157,942 | 25/03/2019 | 0
ATIS | 519,908 | 18/04/2019 | 0
TTA | 196,504 | 02/08/2019 | 0
TTC | 242,985 | 09/08/2019 | 0
TSDSI | 256,655 | 12/09/2019 | 53,508
TOTAL | 5691,805 |  | 

## Slide 17: Other Income Sources
Voluntary resources from Partners:
    136,200 kEUR (value of the voluntary expert provided by TTA in lieu of payment).
Other payments:
  156 kEUR funding from CTIA/PTCRB for STF 160P
  156 kEUR funding from GCF

## Slide 18: Year end prediction
Budget Line | Predicted difference (kEUR)
MCC Staff | 0
MCC Contractors | +19*
IT Support | 0
Additional IT Support | 0
TTCN Expert | +1
STF160 | -134
Travel | 0
Promotion and marketing materials | -15
Training | -10
Overheads | -46
Contingency | -149
Overall Year end Prediction | -334
RED = Overspend
BLUE = Underspend
* An additional budget overrun of 50 kEUR may be incurred to cover compensation for CCSA and TSDSI seconded experts

## Slide 19
Conclusions
Income: most payments were received from Partners by end of August. The only pending payment is 50,508 kEUR from TSDSI which is expected to arrive shortly.
Expenditure: most budget lines are being respected with minor differences resulting from changes in resources throughout the first half of the year which had not been expected.
Summary: while it is not possible to give a precise year end prediction at this stage it is expected that 3GPP will close the year with a surplus of approximately 280 kEUR (see explanation on previous slide)