## Slide 1: Report from TSG RAN
Source: TSG RAN Chair
Agenda Item: 4.2
PCG55_05

## Slide 2: Outline
Administrative aspects
Update on TSG RAN projects
ITU matters
Other matters
RAN#108 | 9th – 13th June, 2025 | Prague, Czech
RAN#109 | 15th – 18st September, 2025 | Beijing, China

## Slide 3: Administrative Aspects

## Slide 4: Administrative Aspects
RAN#108 approved the MCC TF160 Status Report in RP-250836
RAN#109 approved the MCC TF160 Status Report in RP-251903
  TSG RAN endorsed the 2026 TTCN Tasks List in slides 15 & 16, and to request for the 3GPP TTCN funding of 58 person-months at PCG#55 / OP#54

## Slide 5: Update on TSG RAN Projects

## Slide 6: Rel-19 Functional Freeze
As planned, Release 19 in RAN1/2/3/4 is functionally frozen
  RAN1 chair’s status report (functional freeze in RAN#108): RP-250827
  RAN2 chair’s status report (functional freeze in RAN#109): RP-251895
  RAN3 chair’s status report (functional freeze in RAN#109): RP-251897
  RAN4 chair’s status report (functional freeze in RAN#109): RP-251899
  Exception sheets were approved for a limited set of Rel-19 items (e.g. AI/ML for NR air interface, Additional NR bands for NR features, etc)
Rel-19 is on track for ASN.1 freeze in RAN#110 (December 2025)

## Slide 7: RAN WG Study on 6G
SID “Study on 6G Radio” was approved (latest SID in RP-252912) in RAN#108
  RAN1 study starting from 2025.Q3 until 2027.Q1
  RAN2/3/4 study starting from 2025.Q4 until 2027.Q2
Following interim milestones have be set up in the approved SID
  TSG#112 (June/2026)
    RAN1 to provide interim assessment on waveform, modulation channel coding, channel bandwidth, frame structure, numerology, basic sync signal structure and associated periodicity(ies)
    RAN3 to provide interim study results to all TSG to make decision on RAN-CN interface, RAN internal interfaces
  TSG#113 (September/2026)
    RAN plenary to make a decision on additional migration option(s) (other than standalone, MRSS, and inter-RAT mobility between NR-6G). This includes decision on additional 6G-6G aggregation beyond 6G CA: 6G-6G DC. RAN plenary will task relevant RAN WGs for any specific technical analysis, as needed.

## Slide 8: RAN Study on 6G
RAN is continuing its study on 6G Scenarios and Requirements (for completion by June 2026)
  Involved discussions on 6G deployment scenarios, KPI, architecture & migration, etc

## Slide 9: Rel-20 NR/LTE RAN1/2/3/4 Work/Study Items
Release 20 RAN1/2/3-led NR/LTE work/study items were approved in RAN#108
Release 20 RAN4-led non-spectrum NR/LTE work/study items were approved in RAN#109
  As an exception, spectrum WI on “Introduction of NR TDD 4.9GHz band for US operation” was approved in RAN#108
  Other spectrum NR work/study items are planned to be discussed and approved in RAN#110
Release 20 NR/LTE work/study items were approved considering commercial needs and the fact that significant RAN WG resources will need to be dedicated to 6G study during the Release 20 time frame

## Slide 10: Rel-20 NR/LTE RAN1/2/3/4 Work/Study Items – List (1/2)
 | Topic | Tdoc number
RAN1-led | Study on GNSS resilient NR-NTN operation | RP-251933
 | Study on enhancements for solutions for Ambient IoT in NR outdoor for active devices | RP-252964
 | Solutions for Ambient IoT in NR Phase 2 | RP-252894
 | AIML or NR air interface Phase 2 | RP-252445
 | NR MIMO Phase 6 | RP-252936
 | NR coverage enhancements Phase 3 | RP-252824
 | Study on Integrated Sensing And Communication (ISAC) for NR | RP-252819
RAN2-led | E-UTRA TN to NR NTN handover enhancements | RP-252890
 | NTN for IoT Phase 4 | RP-252473
 | AIML for mobility in NR | RP-252899
 | NR mobility enhancements Phase 5 | RP-252113
 | XR (eXtended Reality) for NR Phase 4 | RP-252755
RAN3-led | Study on AIML for NG-RAN Phase 3 | RP-252867
 | Data collection for SON/MDT in NR Phase 5 | RP-252560

## Slide 11: Rel-20 NR/LTE RAN1/2/3/4 Work/Study Items – List (2/2)
 | Topic | Tdoc number
RAN4-led | (Spectrum WI) Introduction of NR TDD 4.9GHz band for US operation | RP-252929
 | UE RF enhancements for NR FR1, Phase 5 | RP-252952
 | NR base station (BS) RF requirement evolution for FR1/FR2 and testing Phase 2 | RP-252905
 | Enhancement of UE OTA test method and requirements for NR | RP-252903
 | NR RRM enh Phase 6 | RP-252955
 | NR demodulation performance: Phase 6 | RP-252957
 | Study on spatial channel model for demodulation performance requirements for NR: Phase 2 | RP-252956
 | Enhanced requirements for NR NTN and IoT NTN Phase 2 | RP-252962
 | Enhancement of low NR band carrier aggregation via switching | RP-252953
 | UAV | RP-252954
Note: Additional spectrum NR work/study items are planned to be discussed and approved in RAN#110

## Slide 12: Overall Timeline
6G RAN study completion in June 2026 and 6G RAN WG study completion in June 2027
Rel-20 NR/LTE Stage-3 freeze in March 2027 and ASN.1 freeze in June 2027
Rel-21 timeline to be decided no later than June 2026
2025.Q3 | 2025.Q4 | 2026.Q1 | 2026.Q2 | 2026.Q3 | 2026.Q4 | 2027.Q1 | 2027.Q2
Study on 6G Scenarios and Requirements (RAN)
Study on 6G Radio (RAN WGs)
Rel-20 NR/LTE WIs/SIs
Rel-21 timeline to be decided no later than June 2026
RAN1
RAN2/3/4
RAN1
RAN2/3/4

## Slide 13: 6G Specification Modernization Study
New SID on Modernization of Specification Format and Procedures for 6G was endorsed in RP-251810
  For TR approval in TSG#111 (March 2026)
Action PCG54/07: TSG leaders to discuss and coordinate the work of the Study Item across the TSGs, ensuring it has a clear target date. The conclusion of the Study Item should then be presented to the PCG for final approval.

## Slide 14: ITU Matters

## Slide 15: ITU Matters in RAN#108
SR for ITU AH can be found in RP-250839
Reply LS (in RP-251825) to “LS on Minimum requirements related to technical performance for IMT-2030 radio interface(s) (ITUR_WP5D_TEMP_167)” was sent out to ATIS to be provided to ITU-R WP5D
  Based on following PCG54 outcome:
Decision PCG54/03: PCG agreed to exceptionally waive formal PCG approval of the correspondence regarding 3GPP input on IMT2030 TPRs, due to time constraints.
Action PCG54/01: Once TSG RAN approves the Liaison Statement regarding the 3GPP Input on IMT2030 TPRs, ATIS to communicate the LS to the ITU on behalf of the 3GPP Organizational Partners.

## Slide 16: ITU Matters in RAN#109
SR for ITU AH can be found in RP-251905
The following ITU related LSs were agreed/approved
  RP-252877: DRAFT LTI on alignment of timing of future updates to IMT-2020 Recommendation ITU-R M.2150 and ITU-R M.[IMT-2020-SAT.SPECS] after year 2025
  RP-252946: Draft Reply LS to ITU-R_WP5D_TEMP_167 = RP-243202 on Minimum requirements related to technical performance for IMT-2030

## Slide 17: Other Matters

## Slide 18: 3GPP / O-RAN
RAN made the following agreement for 6G fronthaul (RP-252881)
  Above outcome was captured in LS to SA (RP-252967) for response to O-RAN Alliance
3GPP shall capture the following text in italic in a normative Annex of TSxx.401 or TSxx.300 (RAN3): 6G NodeB architecture includes a distinct logical Radio Unit (RU). The functions hosted by the RU as well as the interface between RU and other parts of 6G NodeB are not specified in 3GPP. Note-1: This interface can be implemented according to O-RAN ALLIANCE specifications for multi-vendor interoperability. Note-2: This interface can be implemented according to e.g. (e)CPRI-based or fully proprietary solution(s)

## Slide 19: Working Methods
In accordance with the following action item, “Consensus principles reminder” has been added to RAN and RAN WGs agenda. In addition, “Consensus principles reminder” was read at the start of each RAN and RAN WG meeting
In accordance with the following RAN endorsement on streamlined standards for 6G, RAN WG chairs have been informed and they have added the endorsed 6G working principle text to their WG agendas
Action PCG54/08: MCC and TSG/WG chairs to ensure that “Consensus principles reminder” is read at the start of each meeting.
(RP-250766)
3GPP to create lean and streamlined standards for 6G, e.g., by dimensioning an appropriate set of functionalities, minimizing the adoption of multiple options for the same functionality, avoiding excessive configurations, etc. Any exception to the above shall be well justified.

## Slide 20: Change in RAN Leadership
After RAN#109 (September), Jerome Vogedes (RAN Vice Chair) announced his Individual Member (IM) affiliation changed from from AT&T to T-Mobile USA
It was confirmed that Jerome Vogedes will continue as RAN Vice Chair in accordance with Article 22 of 3GPP Working Procedures
  A new letter of support was provided by T-Mobile USA
  Consensus was confirmed via RAN email reflector

## Slide 21: Acknowledgements
A big thanks from RAN chair to:
  The RAN Plenary and RAN WGs officials for their exceptional work, flawless cooperation, precise coordination, and unwavering support.
  TSG CT and TSG SA chairs for their outstanding coordination and cooperation.
  MCC for their invaluable support and guidance.
  The hosting organizations for providing excellent meeting facilities and on-site support.
  All delegates in RAN and the RAN WGs for their support, dedicated efforts, and the consistently high-quality results they have delivered.