3GPP TSG CT Meeting #65	CP-140480

Edinburgh, GB; 10th – 11th September 2014

Source:	3GPP TSG CT WG4

Title:	Rel-12 CT4 stage3 Work Item Exception for IMS Signalling Activated Trace

Document for:	Approval

Agenda Item:	12.2

3GPP™ Work Item Exception

# Title : 	IMS Signalling Activated Trace

## Acronym  : 	ISAT

## Unique Identifier 	63007

Release 12 Submission form

| Feature / Item: | IMS Signalling Activated Trace |
| --- | --- |
| Affects: | UE/MS: | CN: X | GERAN: | UTRAN: | E-UTRAN: |
| Expected Completion Date: | December 2014, CT#66 |
| Service(s) impacted: | IMS Trace |
| Specification(s) affected: | 23.008 29.228 29.229 29.328 29.329 |
| Task(s) within work which are not complete: | trace activation/deactivation over Cx, Sh; End-to-end tracing for IMS; IEFT dependency draft-dawes-insipid-logme-solutions-00 |
| Consequences if not included in Release 12: | IMS trace is not provided in this release |

Abstract of document:

Protocol updates are needed for trace activation, and for conveying a signalling activated tracing indicator.

3GPP is relying on the IETF draft-dawes-insipid-logme-solutions-00 (January 2014) which shall be ready in November 2014.

Contentious Issues:

None