3GPP TSG CT Meeting #67	CP-150200

# Shanghai, P.R. China; 9th – 10th March 2015	Revised from CP-150012

# Source:	3GPP TSG CT WG4

# Title:	New WID on CT aspects of EVS in 3G Circuit-Switched Networks

# Document for:	Agreement

Agenda Item:	13.1

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title: 	CT aspects of EVS in 3G Circuit-Switched Networks

## Acronym: EVSoCS-CT

## Unique identifier: 	670002

## 1	3GPP Work Area

|  | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification

This work item is a …

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
| X | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| 650030 | Support of EVS in 3G Circuit-Switched networks |  |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
| X | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

#### 2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| 650030 | Stage 2/3 for support of EVS in 3G Circuit-Switched networks |  |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

Go to §3.

#### 2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

#### 2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification

The Enhanced Voice Services (EVS) codec is known to provide significant quality improvements, e.g. in terms of extended audio bandwidth (super wideband), enhanced narrowband and wideband performance, and better robustness against transmission errors. It also supports interoperability with legacy codecs through dedicated interop-modes. 
From a network capacity perspective, since EVS is able to provide similar quality at lower bit rates, as compared to legacy 3GPP codecs, it may as well increase system capacity.

After the introduction in Rel-12 of EVS support in MTSI, SA#65 has approved and started a Rel-13 Work Item (led by SA4) to support EVS over UMTS CS networks (focusing on the service/codec aspects). Extending the support of EVS over UMTS CS networks will improve user quality and/or capacity also for CS users, plus an overall seamless user/voice experience (across CS and VoIP networks). Furthermore, RAN#66 has approved a Rel-13 Work Item (led by RAN2) to introduce the support for the EVS codec over UMTS CS networks in the relevant UTRAN protocols and specifications.

To complete the support of EVS over UMTS CS networks, some updates are also needed in CT specifications.

## 4	Objective

The objective of this Work Item is to update the relevant specifications under CT WGs responsibility to enable support of EVS over UMTS CS networks.

This includes:

- Ensuring the EVS_UMTS code point(s) can be carried over all relevant interfaces under CT WGs’ remit

- Adding support for codec parameter translation between CS networks and the IM CN subsystem for EVS.

- Adding support for EVS over Iu.

- Adding support for TrFO and TFO with EVS over UMTS CS.

- Update H.248 profile specifications to support EVS over UMTS CS.

## 5	Service Aspects

Covered by the parent feature.

## 6	MMI-Aspects

None.

## 7	Charging Aspects

Covered by the parent feature.

## 8	Security Aspects

None.

## 9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No | X |  | X |  | X |
| Don't know |  |  |  |  |  |

## 10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# | Comments |
| 24.008 |  | Possible updates to Supported Codec List IE | CT#70 (Dec 2015) | CT1 responsibility |
| 29.163 |  | Addition of support for codec parameter translation between BICC CS network and the IM CN subsystem for EVS | CT#70 (Dec 2015) | CT3 responsibility |
| 29.414 |  | Addition of support for EVS in Transcoder-less Interworking with the Iu Framing Protocol | CT#70 (Dec 2015) | CT3 responsibility |
| 29.415 |  | Possible updates to support EVS over UMTS CS | CT#70 (Dec 2015) | CT3 responsibility |
| 23.153 |  | Addition of support for TrFO with EVS | CT#70 (Dec 2015) | CT4 responsibility |
| 23.334 |  | Possible updates to support access transfer with EVS over UMTS CS | CT#70 (Dec 2015) | CT4 responsibility |
| 29.002 |  | Possible updates to support EVS over UMTS CS | CT#70 (Dec 2015) | CT4 responsibility |
| 29.231 |  | Possible updates to support EVS over UMTS CS in SIP-I based networks | CT#70 (Dec 2015) | CT4 responsibility |
| 29.232 |  | Possible addition of examples for encoding of EVS in the Mc Single Codec IE and the TFO Codec List IE. Possible updates to SDP Media Parameters for RTP Terminations | CT#70 (Dec 2015) | CT4 responsibility |
| 29.332 |  | Possible updates to Codec Parameters for EVS | CT#70 (Dec 2015) | CT4 responsibility |
| 29.334 |  | Possible updates to support access transfer with EVS over UMTS CS | CT#70 (Dec 2015) | CT4 responsibility |

## 11	Work item rapporteur(s)

Chaponniere, Lena (lguellec@qti.qualcomm.com)

## 12	Work item leadership

CT4

## 13	Supporting Individual Members

Supporting IM name

Qualcomm Incorporated

China Unicom

Ooredoo (Qtel)

ZTE

Fraunhofer IIS

Huawei

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"