3GPP TSG CT Meeting #70	CP-150795

Sitges, Spain; 7th – 8th December 2015

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title: 	CT Aspects of Architecture enhancements for Cellular Internet of Things

## Acronym: CIoT-CT

## Unique identifier:

## 1	3GPP Work Area

|  | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification

This work item is a …

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
| X | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| 690063 | Narrowband IOT (see RP-151621, RAN 1 lead) |  |
| 670029 | Architecture enhancements for Cellular Internet of Things CIoT-Stage2 (tbd, SA2 lead) |  |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
| X | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

#### 2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| 670029 | Architecture enhancements for CIoT-Stage2 (tbd, SA2 lead) |  |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

Go to §3.

#### 2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

#### 2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification

Machine type communication (MTC) represents a significant growth opportunity for the 3GPP ecosystem.

To support the ‘Internet of Things’ (IoT), 3GPP operators have to address usage scenarios with devices that are power efficient (with battery life of several years), can be reached in challenging coverage conditions e.g. indoor and basements and, more importantly, are cheap enough so that they can be deployed on a mass scale and even be disposable.

3GPP RAN have agreed the Narrowband IoT work item. SA2 have agreed some conclusions in the FS_AE_CIoT study item (see LS in S2-153695 and TR 23.720 v1.1.0 ) and SA2 will have a WID for related normative work with possible impacts to TS 23.401 and TS 23.682. CT WGs now need to do the core network related work for IoT.

## 4	Objective

To define the Stage 3 protocol aspects of Cellular Internet of Things (CIoT) based upon the normative Stage 2 technical specification work developed by SA2.

Stage 3 work shall be started only after the applicable normative stage 2 specifications are available.

## 5	Service Aspects

None.

## 6	MMI-Aspects

None.

## 7	Charging Aspects

None.

## 8	Security Aspects

None.

## 9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No |  |  | X |  |  |
| Don't know | X |  |  |  | X |

## 10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. | CR | Subject of the CR | Approved at plenary# | Comments |
| 24.301 |  | Impacts to handle "small data" transactions | CT#71 March 2016 | CT1 responsibility |
| 24.008 |  | Possible impact to common IEs | CT#71 March 2016 | CT1 responsibility |
| 29.272 |  | Support for NB-IOT RAT Type, non IP PDN Type in subscription | CT#71 March 2016 | CT4 responsibility |
| 29.274 |  | GTPv2 Protocol Support for the aspects of Cellular Internet of Things, e.g. conveying NB-IOT RAT Type | CT#71 March 2016 | CT4 responsibility |
| 23.008 |  | Possible storage impact for the aspects of Cellular Internet of Things | CT#71 March 2016 | CT4 responsibility |
| 23.007 |  | Possible impacts for restoration procedures for the aspects of Cellular Internet of Thing | CT#71 March 2016 | CT4 responsibility |
| 23.003 |  | Possible impacts to support addition of new identifiers for the aspects of Cellular Internet of Thing. | CT#71 March 2016 | CT4 responsibility |
| 29.128 |  | Possible impacts to support Non-IP data between the MME and SCEF (T6a/T6b) | CT#71 March 2016 | CT4 responsibility |
| 29.061 |  | Possible impact for the delivery of non IP data from PGW to external AS | CT#71 March 2016 | CT3 responsibility |
| 29.212 |  | Possible PCC impacts for Cellular Internet of Things | CT#71 March 2016 | CT3 responsibility |
| 31.102 |  | Possible impact to update support for NB-IOT RAT | CT#71 March 2016 | CT6 responsibility |

Note: Discussion on organization of specifications is ongoing and the list will be updated at the next CT WG meetings.

## 11	Work item rapporteur(s)

Intel, Vivek Gupta (vivek.g.gupta@intel.com)

## 12	Work item leadership

CT1

## 13	Supporting Individual Members

Supporting IM name

Intel

Qualcomm Incorporated

Mediatek Inc.

Cisco

Vodafone

HTC

LG Electronics

ZTE

Nokia Networks

Verizon Wireless

Huawei

HiSilicon

Ericsson

InterDigital

CATT

Samsung

Telecom Italia

Alcatel-Lucent

Alcatel-Lucent Shanghai Bell

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"