3GPP TSG CT Meeting #70	   CP-150860

# Sitges, Spain; 7th – 8th December 2015						(was CP-150811)

Source:	TTA, U.S. Department of Commerce

Title:	Way forward on the completion of Public Safety related WIs in Rel-13

Agenda item:	13.2

Document for:	Decision

- Discussion

In SA #66, critical features that enable Public Safety were selected as an essential part of Rel-13 including MCPTT and ProSe Enhancement [1].

Several regulators in many regions, including Korea, UK and USA, have been proceeding for the deployment of public safety network using LTE technology with their own network planning and implementation schedules [2]. It is essential that all 3GPP standards related to the public safety should be completed within the current Rel-13 timeframe and be delivered in a timely manner to regulators considering their implementation schedules.

With the strenuous efforts of all CT Work Groups, substantial progress on the public safety related WIs has been achieved during the last CT WG meetings. In addition, it is no doubt that the remaining contentious issues will be completed by March 2016 by approving WI exception with no further exceptions granted.

It is certain that CT WGs should assign the high priority to completing public safety related WIs according to the exception lists. But notwithstanding such an endeavour of CT WGs, if there are any tasks which cannot be completed by March 2016, it can be addressed under Rel-14 timeframe.

- Proposal

It is proposed that CT approve the exception requests for MCPTT and ProSe Enhancement with no further exceptions granted in order to keep the current Rel-13 end date.

- Reference

- SP-140870 “Priorities for Release 13”, Chairman of TSG-SA, SA #66

- CP-150390 “Request on prioritization and expeditious completion of 3GPP Work Items and Study Items related to Public Safety LTE”, MSIP, CT #68

In this contribution, TTA reflected the opinion of the Korean Government, MSIP.