3GPP TSG CT Meeting #72	CP-160292

# Busan, The republic of Korea; 13th – 14th June 2016		revision of CP-150795

3GPP™ Work Item Description

For guidance, see 3GPP Working Procedures, article 39; and 3GPP TR 21.900.
Comprehensive instructions can be found at http://www.3gpp.org/Work-Items

# Title: 	CT Aspects of Architecture enhancements for Cellular Internet of Things

## Acronym: CIoT-CT

## Unique identifier: 	700013

## 1	3GPP Work Area

|  | Radio Access |
| --- | --- |
| X | Core Network |
|  | Services |

## 2	Classification of WI and linked work items

### 2.0	Primary classification

This work item is a …

|  | Study Item (go to 2.1) |
| --- | --- |
|  | Feature (go to 2.2) |
| X | Building Block (go to 2.3) |
|  | Work Task (go to 2.4) |

### 2.1	Study Item

| Related Work Item(s) (if any] |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.2	Feature

| Related Study Item or Feature (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | Nature of relationship |

Go to §3.

### 2.3	Building Block

| Parent Feature (or Study Item) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| 690063 | Narrowband IOT (see RP-151621, RAN 1 lead) |  |
| 670029 | Architecture enhancements for Cellular Internet of Things CIoT-Stage2 (tbd, SA2 lead) |  |

This work item is …

|  | Stage 1 (go to 2.3.1) |
| --- | --- |
|  | Stage 2 (go to 2.3.2) |
| X | Stage 3 (go to 2.3.3) |
|  | Test spec (go to 2.3.4) |
|  | Other (go to 2.3.5) |

#### 2.3.1	Stage 1

| Source of external requirements (if any) |  |  |
| --- | --- | --- |
| Organization | Document | Remarks |

Go to §3.

#### 2.3.2	Stage 2

| Corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other source of stage 1 information |  |  |
| --- | --- | --- |
| TS or CR(s) | Clause | Remarks |

If no identified source of stage 1 information, justify:

Go to §3.

#### 2.3.3	Stage 3

| Corresponding stage 2 work item (if any) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |
| 670029 | Architecture enhancements for CIoT-Stage2 (tbd, SA2 lead) |  |

| Else, corresponding stage 1 work item |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

| Other justification |  |  |
| --- | --- | --- |
| TS or CR(s) or external document | Clause | Remarks |

If no identified source of stage 2 information, justify:

Go to §3.

#### 2.3.4	Test spec

| Related Work Item(s) |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

Go to §3.

#### 2.3.5	Other

| Related Work Item(s) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship | TS / TR |

Go to §3.

### 2.4	Work task

| Parent Building Block |  |  |
| --- | --- | --- |
| Unique ID | Title | TS |

## 3	Justification

Machine type communication (MTC) represents a significant growth opportunity for the 3GPP ecosystem.

To support the ‘Internet of Things’ (IoT), 3GPP operators have to address usage scenarios with devices that are power efficient (with battery life of several years), can be reached in challenging coverage conditions e.g. indoor and basements and, more importantly, are cheap enough so that they can be deployed on a mass scale and even be disposable.

3GPP RAN have agreed the Narrowband IoT work item. SA2 have agreed some conclusions in the FS_AE_CIoT study item (see LS in S2-153695 and TR 23.720 v1.1.0 ) and SA2 will have a WID for related normative work with possible impacts to TS 23.401 and TS 23.682. CT WGs now need to do the core network related work for IoT.

## 4	Objective

To define the Stage 3 protocol aspects of Cellular Internet of Things (CIoT) based upon the normative Stage 2 technical specification work developed by SA2.

Stage 3 work shall be started only after the applicable normative stage 2 specifications are available.

## 5	Service Aspects

None.

## 6	MMI-Aspects

None.

## 7	Charging Aspects

None.

## 8	Security Aspects

None.

## 9	Impacts

| Affects: | UICC apps | ME | AN | CN | Others |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No |  |  | X |  |  |
| Don't know | X |  |  |  | X |

## 10	Expected Output and Time scale

| New specifications [If Study Item, one TR is anticipated] |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| Spec No. | Title | 1st rsp. WG | 2nd rsp. WG(s) | Presented for information at plenary# | Approved at plenary # | Comments |

| Affected existing specifications [None in the case of Study Items] |  |  |  |  |
| --- | --- | --- | --- | --- |
| Spec No. |  | CR | Subject of the CR | Approved at plenary# | Comments |
| 24.301 |  |  | Impacts to handle "small data" transactions | CT#72 June 2016 | CT1 responsibility |
| 24.008 |  |  | Impact to common IEs | CT#72 June 2016 | CT1 responsibility |
| 23.122 |  |  | Impacts due to PLMN selection aspects for CIoT | CT#72 June 2016 | CT1 responsibility |
| 29.272 |  |  | Support for NB-IOT RAT Type, non IP PDN Type in subscription | CT#72 June 2016 | CT4 responsibility |
| 29.274 |  |  | GTPv2 Protocol Support for the aspects of Cellular Internet of Things, e.g. conveying NB-IOT RAT Type, S11-U tunneling, Non-IP PDN Type, mobility scenarios etc. | CT#72 June 2016 | CT4 responsibility |
| 23.008 |  |  | Storage impact for the aspects of Cellular Internet of Things | CT#72 June 2016 | CT4 responsibility |
| 23.007 |  |  | Impacts for restoration procedures for the aspects of Cellular Internet of Thing | CT#72 June 2016 | CT4 responsibility |
| 29.128 |  |  | Impacts to support Non-IP data between the MME and SCEF (T6a/T6b) | CT#72 June 2016 | CT4 responsibility |
| 29.275 |  |  | PMIP Protocol Support for the aspects of Cellular Internet of Things, e.g. conveying NB-IOT RAT Type | CT#72 June 2016 | CT4 responsibility |
| 29.230 |  |  | Diameter AVPs and command codes added for Cellular IoT over T6a, S6t and S6a interfaces | CT#72 June 2016 | CT4 responsibility |
| 29.336 |  |  | NIDD authorization procedure for Non IP Data Delivery | CT#72 June 2016 | CT4 responsibility |
| 29.281 |  |  | Support of GTP-U over S11 and End marker packets handling on S11-u | CT#72 June 2016 | CT4 responsibility |
| 29.002 |  |  | Addition of NB-IoT radio access type to the Access-Restriction-Data feature | CT#72 June 2016 | CT4 responsibility |
| 29.303 |  |  | DNS Impacts for SGW/PGW/MME selection for Cellular IoT | CT#72 June 2016 | CT4 responsibility |
| 29.061 |  |  | Impacts for the delivery of non IP data from PGW to external AS,for SGi tunnelling. | CT#72 June 2016 | CT3 responsibility |
| 29.212 |  |  | PCC impacts for Cellular Internet of Things, e.g. new RAT-Type value for NB-IoT | CT#72 June 2016 | CT3 responsibility |
| 31.102 |  |  | Impacts to update support for NB-IOT RAT | CT#72 June 2016 | CT6 responsibility |

.

## 11	Work item rapporteur(s)

Intel, Vivek Gupta (vivek.g.gupta@intel.com)

## 12	Work item leadership

CT1

## 13	Supporting Individual Members

Supporting IM name

Intel

Qualcomm Incorporated

Mediatek Inc.

Cisco

Vodafone

HTC

LG Electronics

ZTE

Nokia

Verizon Wireless

Huawei

HiSilicon

Ericsson

InterDigital

CATT

Samsung

Telecom Italia

Alcatel-Lucent Shanghai Bell

Teliasonera

Deutsche Telekom

form change history:

2013-12-06 v1.14.1 modified §11 to read: <FamilyName>, <GivenName>, (If the person is new to 3GPP work, give full contact coordinates, in particular, email address.)

2013-10-03 v1.14.0 removal of embedded help text

v1.13.2: adds tdoc header

v1.13.1: minor changes resulting from discussions at CT#41 & SA#41

v1.13.0: mods to enforce linkage amongst stages 1, 2, 3

draft mods Scarrone-Meredith 2008-07 ff

v1.12.1: removes revision marks following approval at SP-29
v1.12.0: includes provision for Study Items (SP-29)

v1.11.0: includes those changes from v1.8.0 agreed at SP-25.

v1.10.0: full circle

v1.9.0: a clean sheet

v1.8.0: includes comments from SA#24

v1.7.0: includes comments from RAN, CN and T #24; also includes “early implementation” data

v1.6.0: includes comments made during review period prior to TSGs#24

v1.5.0: includes comments made at TSGs#23 (Phoenix)

v1.4.0: offered to SA#23 for approval

v1.3.0: offered to CN#23, RAN#23 and T#23 for comments

DRAFT4 v1.3.0: 2004-03-09: Incorporation of comments from Leaders list

DRAFT3 v1.3.0: 2004-02-19: Incorporation of comments from MCC members

DRAFT2 v1.3.0: 2004-01-29: Complete redraft:

v1.2.0: 2002-07-04: "USIM" box changed to "UICC apps"

2003-05-28: spelling of “rapporteur” corrected

2002-07-04: "USIM" box changed to "UICC apps"