## Slide 1
TSG CT WG4 Chairman
Lionel Morand (Orange)
CT WG4 Status Report to TSG CT #75
3GPP TSG CT Meeting #75 CP-170010
Dubrovnik, Croatia; 06th – 07th March 2017

## Slide 2: TSG CT WG4 Organisation
Meetings since the last CT plenary
  CT4#75bis (Spokane, USA)
    Limited scope (mainly CUPS)
    130 input documents – all treated
  CT4#76 (Dubrovnik, Croatia)
    468 input documents – all treated
  Meeting Report in CP-170009
Upcoming Meetings before the next CT plenary
  CT4#77 (Spokane, USA)
    Full agenda
  CT4#78 (Zhangjiajie, China)
    Full agenda
TSG CT WG4 officials are:
  Chairman:
    Lionel Morand (Orange / ETSI)
  Vice chairs:
    Yvette Koza (DT / ETSI)
    Peter Schmitt (Huawei / CCSA)
  MCC support:
    Kimmo Kymäläinen
Legend Blue – elected since previous plenary
Blue – re-elected since previous plenary Red – for election in coming plenary period
Notes: 2

## Slide 3
TSG CT WG4 Statistics
TSG CT WG4 statistics:
  136 (1+122 BCF + 12 A) Change Requests agreed
  Work Items / Study Items agreed
    0 new/revised Work Item
  Work Items / Study Items endorsed
    2 new Work Item and 7 revised Work Items
  TS/TRs sent for information and approval
    1 TR and TS for Informational, 2 TS for Approval
  Participation:
    CT4 #75bis:
      76 Registered Participants http://webapp.etsi.org/3GPPRegistration/fViewPart.asp?mid=31807
      ~10 Participants Attending
    CT4 #75:
      96 Registered Participants http://webapp.etsi.org/3GPPRegistration/fViewPart.asp?mid=31808
      ~20 Participants Attending

## Slide 4: CT4 Progress
  The above table shows the progress for the approved Rel-14 WIs.

## Slide 5: Agreed New WIs
Tdoc CP-17# | New WIDS | Source | Notes
Revised WIs
Tdoc CP-17# | New WIDS | Source | Notes

## Slide 6: Endorsed New WIs
Tdoc CP-17# | Endorsed WIDS | Source | Notes
0177 | WID on Enhancements for Mission Critical Push To Talk – CT aspects | BlackBerry UK | MCImp-eMCPTT-CT CT1 led CT3, CT4 and CT6 support
0204 | WID on CT aspects on 5G System-Phase 1 | HUAWEI | MCImp-eMCPTT-CT CT1 led. CT3, CT4 and CT6 support

## Slide 7: Endorsed Revised WIs 1/2
Tdoc CP-17# | Endorsed WIDS | Source | Notes
0175 | Mission Critical Data – CT aspects | Samsung | MCImp-MCDATA-CT CT1 led. CT3, CT4 and CT6 support
0176 | Mission Critical Video – CT aspects | Huawei | MCImp-MCVIDEO-CT CT1 led. CT3, CT4 and CT6 support
0178 | IMS signalling activated trace (ISAT) | Vodafone | ISAT CT1 Led CT3 and CT4 support
0180 | CT aspects of PS data off function | Huawei | PS_DATA_OFF-CT CT1 led CT3, CT4 and CT6 support

## Slide 8: Endorsed Revised WIs 2/2
Tdoc CP-17# | Endorsed WIDS | Source | Notes
0181 | CT aspects of extended Architecture support for CIoT | Intel | CIoT-Ext-CT CT1 led. CT4 support
0179 | CT aspects of V2X Services | LG | V2X-CT CT1 led CT3, CT4 and CT6 support
0182 | CT aspects of signalling reduction to enable light connection for LTE | Huawei | LTE_LIGHT_CON-CT CT1 led CT4 and CT6 support

## Slide 9: Technical Specifications for Information and Approval
Tdoc CP-17# | TS/TR Agreed to go for Approval | Source | Notes
0014 | TS 29.388 v.0.3.0 V2X Control Function to Home Subscriber Server (HSS) aspects (V4); Stage 3 | CT4 (ZTE) | V2X-CT
0015 | TS 29.389 v0.3.0 Inter-V2X Control Function Signalling aspects (V6); Stage 3 | CT4 (ZTE) | V2X-CT
Tdoc CP-17# | TS/TR Agreed to go for Information | Source | Notes
0016 | TS 29.244 v0.5.0 Interface between the Control Plane and the User Plane of EPS Nodes | CT4 (Huawei) | CUPS-CT
0017 | TR 29.844 v0.5.0 Study on control and user plane separation of EPC nodes | CT4 (Huawei) | CUPS-CT

## Slide 10: CT Plenary Decisions for CT4
Rel-14 Exception Sheet for CT4
Tdoc CP-17# | WI exception request | Source | To be completed
0020 | ISAT | Vodafone GmbH | Adoption of the IETF RFC
0018 | Group based enhancements (GENCEF) | ZTE | CT4 Impacts
 | MMCMH | Ericsson | 25%
0021 | CUPS | Huawei | 25%
0022 | LTE_LIGHT_CON-CT | Huawei | 0%
0019 | ERP | Orange | Explicit Bootstrapping support?
0228 | CIoT-Ext | Intel | 10%

## Slide 11: Incoming liaisons to CT plenary
None.

## Slide 12: For information to CT Plenary 1/3
Warning regarding the "critical mass" in CT4 WG meeting
  CUPS, GTP, Diameter, IMS and H.248 covered by a small bunch of people
  Expertise is still there but relying on too few delegates.
Rel-14 topics under control or so…
  « only » 6 exception sheets, with limited remaining work, CUPS being the master piece to achieve.
  but CT4 impacts for LIGHT_CON are still "Undefined"
But "5G is coming" !
  Difficult to appraise the extra workload in the coming meetings
  Almost impossible to organize parallel sessions with few multi-card delegates, no matter skilled/talented they are!
    which means that most of the topics need to be handled in a single plenary session.

## Slide 13: For information to CT Plenary 2/3
Rel-14
Rel-15 (5G Phase 1)
2017
2018
Stage 3 Study Phase on CT aspects for 5G
Stage 3 Normative Phase
Extension
Stage 2 Normative Phase (SA2, SA3, SA6…)
Extension
- CT/SA
- CTx WG
Extension
Extension
Rel-16 (5G Phase 2)
5G Timeline and impacts on CT4
  5G Timeline is challenging for CT4, especially with a small expert community
  Stage 3 normative work can only start when stage 2 and related stage 3 study phase are stable enough
  Any delay in the stage 2 completion will automatically delay the work in stage 3
  Risk: incomplete Stage 3 based on late stage 2 inputs shifted to Rel-16 (5G phase 2)
Release Timeline (Stage 3 focus)

## Slide 14: For information to CT Plenary 3/3
CUPS has consumed a lot of meeting time (again)
  158 documents handled in 2 meetings  48 agreed
  TR (Study) and TS (protocol) sent for information but still 25% TBC
  Tight cooperation with CT3, through cross-contributions and joint sessions. SA5 consulted for charging and trace management issues.
  Warning: heavy workload, maybe to the detriment of other topics
Updates on IETF dependencies:
  draft-ietf-dime-load  IETF Last Call
  draft-ietf-mmusic-dtls-sdp  Submitted to IESG
  draft-ietf-mmusic-4572-update  RFC Ed Queue

## Slide 15: For CT Plenary action
On LTE_LIGHT_CON
  WID has been revised, Exception Sheet has been agreed, LS from SA2 has been received… But CT4 impacts are still unknown… with only two meetings to complete the stage 3 work in Rel-14!
  Warning: Stage 2 requirements are not available and SA2 inputs are still required
On Group based enhancements in the network capability exposure functions (GENCEF).
  No CT4 aspects WID on GENCEF
  But impacts on TS 29.336, TS29.230 and TS 23.008 to support group based monitoring event configuration and reporting.
  Exception Sheet provided to allow to complete CT4 aspects.
  Warning: Ensure that SA is made aware and does not declare the WI as completed.

## Slide 16: CRs to CT Plenary
CRs agreed at: CT4#74bis and CT4#75
  Rel-8 = 0
  Rel-9 = 0
  Rel-10 = 0
  Rel-11 = 0
  Rel-12 = 0
  Rel-13 = 15
  Rel-14 = 109
  No mirror CRs are included in these figures
  Rel-8 to Rel-13 CRs are under FASMO acceptance, i.e. CRs that solve Frequent and Serious Mis-operation Only are accepted.
    Careful check of the “Consequences if not approved” even for Rel-13 CRs

## Slide 17: CRs for Conditional Approval (CT4)
Tdoc CP-17# | TS | CR | Rel | Title | Cat | TD# | Work Item | Other Aff Specs
0032 | 29.281 | 0080 | Rel-14 | Support for transport level packet marking over GTP-U interfaces | C | C4-171355 | TEI14 | 23.401-3200
0039 | 29.128 | 0044 | Rel-14 | SCEF Initiated T6 Release | B | C4-171331 | CIoT_Ext-CT | 23.682-0259
0040 | 29.060 | 1051 | Rel-14 | RAB Setup information in the IRAT handover | F | C4-171421 | TEI14,SAES | 23.401-3167
0040 | 29.274 | 1814 | Rel-14 | Support of long and short Macro eNodeB IDs | F | C4-171466 | LTE_FNBID-Core | 36.413-1502
SA
RAN
CT

## Slide 18: Rel-14 Overview
Rel-14 CRs (Category B, C & F)
  109 agreed CRs
  Update of the Diameter base protocol reference in all Diameter specs
  Extension of MMCMH
  Enhanced coverage and Inter-RAT PDN-Continuity for CIoT
  Support of V2X
  Support of MCVideo and MCData services
CRs were agreed under the following work items:
  GTP related: CIoT_Ext-CT, TEI14
  Diameter related: CIoT_Ext-CT, DBPU, ERP-CT, EWE-CT, MCImp-eMCPTT-CT, MCImp-MCVIDEO-CT, MCImp-MCDATA-CT, MONTE-CT, NonIP_GPRS-CT, SEW2-CT, TEI14
  Other: MMCMH_Enh-CT, eDECOR-CT, TEI14

## Slide 19: Rel-13 Overview
Rel-13 CRs (Category C & F)
  15 agreed CRs
  Rel-13 is considered as frozen, taking into only serious FASMO.
CRs were agreed under the following work items:
  GTP related: MCImp-eMCPTT-CT, eDRX-CT, EPC_SIG_RACE, TEI13
  Diameter related: HLCom-CT, MONTE-CT, TEI13
  Other: WebRCTH248DC, TEI13

## Slide 20: Rel-12 and earlier Overview
pre Rel-12 CRs (Category B, C & F)
  None

## Slide 21: Acknowledgements
The Chairman wants to:
  Thank CT4 delegates for their contributions prepared in record time and their consensus-seeking.
  Thank WI and spec rapporteurs for their priceless coordination work.
  Thank Weihua and CT3 for the joint work on CUPS.
  Thank Peter Schmitt and Yvette Koza for their help in CT4 management and parallel session chairing.
  Thank Kimmo Kymäläinen for being a wonderful MCC.
  Thank the hosts of our meeting locations (Spokane and Dubrovnik) and ETSI support for IT facilities.

## Slide 22: Thank You
Lionel Morand
3GPP TSG CT WG4 chairman
lionel.morand@orange.com