## Slide 1
TSG CT WG4 Chairman
Lionel Morand (Orange)
CT WG4 Status Report to TSG CT #83
3GPP TSG-SA Meeting #83 CP-190010
Shenzhen, P.R. China; 18th – 19th March 2019

## Slide 2: TSG CT WG4 Organisation
Meetings since the last CT plenary
  CT4#89 (Montreal, CA)
  Meeting Report in CP-190011
Upcoming Meetings before the next CT plenary
  CT4#90 (Xi’an, CN)
  CT4#91 (Reno, US)
    Full agenda
TSG CT WG4 officials are:
  Chairman:
    Lionel Morand (Orange / ETSI)
  Vice chairs:
    Yue Song (China Mobile/CCSA)
    Peter Schmitt (Huawei / CCSA)
  MCC support:
    Kimmo Kymäläinen
Legend Blue – elected since previous plenary
Blue – re-elected since previous plenary Red – for election in coming plenary period
Notes: 2

## Slide 3
TSG CT WG4 Statistics
TSG CT WG4 statistics:
  Handled documents at CT4#89:
    637 documents handled in the meeting
    201 (199 BCF + 2 A) Change Requests agreed, mainly 5GS_Ph1-CT
    33 pCRs agreed on Rel-16 studies (LOLC, QUIC, UPPS)
  Work Items / Study Items
    4 new Work Items agreed
    7 new Work Items endorsed
  TS/TRs sent for information
    3 TR sent for information
  Participation:
    CT4 #89:
      86 Registered Participants: CT4#89 attendees list
      ~35 Attended Participants

## Slide 4: CT4 Progress
  The above table shows the progress for the approved Rel-16 and Rel-15 WIs.
Name | Acronym | Start | Finish | % | Hyperlink
CT4 aspects of ePWS (Possible impacts) | ePWS | sept-18 | déc-19 | 0% | CP-182228
Study on Load and Overload Control of 5GC Service Based Interfaces | FS_LOLC | juin-18 | juin-19 | 60% | CP-181195
Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | juin-18 | juin-19 | 75% | CP-183245
Study on User Plane Protocol in 5GC | FS_UPPS | déc-17 | juin-19 | 70% | CP-182052
(IETF) draft-ietf-insipid-logme-marking --> RFC 8497 | ISAT | sept-14 | mars-16 | 100% | CP-150091
(IETFdraft-ietf-dime-load | DLoCMe | déc-16 | mars-17 | 90% | CP-160645

## Slide 5
Agreed Work Items
TDoc # | Title | Source | Rapporteur
C4-190349 | CT aspects of eSBA | China Mobile, Huawei, NTT Docomo, Sprint, Telecom Italia, Nokia, ZTE | Song Yue <songyue@CHINAMOBILE.COM>
C4-190350 | Enhancing Topology of SMF and UPF in 5G Networks | Nokia, Nokia Shanghai Bell | Bruno Landais <bruno.landais@nokia.com>
C4-190608 | CT aspects of Enhancement to the 5GC LoCation Services | CATT | Tingfang Tang <tangtingfang@catt.cn>
C4-190613 | CT Aspects of Media Handling for RAN Delay Budget Reporting in MTSI | Intel | Thomas Luetzenkirchen <Thomas.luetzenkirchen@intel.com>

## Slide 6
Endorsed Work Items
TDoc # | Title | Source | Lead
C4-190082 | CT aspects of System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated Ues | Nokia, Nokia Shanghai Bell | CT1
C4-190352 | CT aspects of Access Traffic Steering, Switch and Splitting support in 5G system | ZTE | CT1
C4-190385 | CT aspects of 5GS enhanced support of vertical and LAN services | Nokia, Nokia Shanghai Bell | CT1
C4-190386 | Cellular IoT support and evolution for the 5G System | QUALCOMM JAPAN LLC. | CT1
C4-190387 | CT aspects of eNS | ZTE, China Telecom | CT1
C4-190388 | CT aspects on Enablers for Network Automation for 5G | Huawei | CT3
C4-190389 | CT aspects of 5WWC | Huawei, HiSilicon /Christian | CT1

## Slide 7: Technical Reports sent for Information
TDoc # | Title | Source | Rapporteurs
C4-190633 | Draft TR 29.892 v0.5.0 | SoftBank Corp. | Satoru Matsushima
C4-190634 | Draft TR 29.843 v0.3.0 | Huawei | Sridhar Bhaskaran
C4-190635 | Draft TR 29.893 v0.4.0 | Huawei | Sridhar Bhaskaran

## Slide 8: LS OUT
TDoc # | Title | Source | Contact
C4-190346 | Reply LS o Interim conclusions for SA2 study on Radio Capabilities Signallin Optimisations | Huawei | Sridhar Bhaskaran <sridhar.bhaskaran@huawei.com>
C4-190348 | Reply LS on LS on verification of PLMN-ID in the SEPP | Ericsson | Jesus De Gregorio <jesus.de.gregorio@ericsson.com>
C4-190485 | Reply LS on GTP Recovery Counter & GSN node behaviour | Nokia | Bruno Landais <bruno.landais@nokia.com>
C4-190534 | Reply LS on Nudr Sensitive Data Protection | Hewlett-Packard Enterprise | Anders Askerup <anders.askerup@hpe.com>
C4-190537 | Reply LS on SGSN role in Dual Connectivity with NR | Nokia | Ulrich Wiehe <ulrich.wiehe@nokia.com>
C4-190590 | LS on Cause mapping in 5GS | Orange | Julien Bournelle <julien.bournelle@orange.com>
C4-190609 | Maximum HTTP payload size | Nokia | Bruno Landais
C4-190610 | Reply LS on eDRX cycles for CM-CONNECTED with RRC inactive | Huawei | Sridhar Bhaskaran <sridhar.bhaskaran@huawei.com>
C4-190589 | Reply LS on Completion of X2 TNL Address Discovery for EN-DC | Nokia | Bruno Landais <bruno.landais@nokia.com>

## Slide 9: CT4: User-plane Protocol for Rel-16
Title:
  Study on User-plane Protocol [FS_UPPS] (CT4)
Objectives:
  1st phase: Liaise with IETF on the current GTP-U definition
  2nd phase: Set of criteria for protocol selection based on Rel-16 requirements and candidate protocol evaluation
Spec:
  TR 29.892 v0.5.0.
Status:
  candidate protocols have been described
  Evaluation criteria have been listed and will be used for solution comparison
  TR sent for information at this CT
Next Steps:
  Evaluation and comparison of the candidate protocols
SID completion: 70%

## Slide 10: CT4: QUIC Transport for SBI
Title:
  Study on IETF QUIC Transport for 5GC Service Based Interfaces [FS_QUIC] (CT4)
Objectives:
  Study the differences between HTTP/2 over TCP vs HTTP/2 over QUIC and appraise the possible advantages of using QUIC as transport for the Service Based Interfaces
Spec:
  TR 29.893 v0.5.0
Status:
  Alignment with late IETF update
  Interim evaluation and conclusion: HTTP/3 and QUIC are NOT mature enough for Rel-16
  Decision to pursue the study in 3GPP Release 16 to align the contents of the TR along the final IETF specifications once available.
Next steps:
  Finalize the evaluation of HTTP/3 (QUIC) for the 5GC for Rel-16
  Identify next step for future release
SID completion: 75%

## Slide 11: CT4: Load/Overload Control on SBI
Title:
  Study on Load and Overload Control of 5GC SBI [FS_LOLC] (CT4)
Objectives:
  Identify the requirements and solution for Load Control and Overload Control, including Overload Prevention and Detection, and Overload Mitigation.
Spec:
  TR 29.843 v0.4.0
Status:
  Description of new key issue and proposed solutions
  Description of solutions for avoiding and mitigating Overload
  Description of the use of proxy and indirect interaction model (as for SBA rel-16)
Next steps:
  Complete the TR
SID completion: 60%

## Slide 12: CT4: Update on 5GS_Ph1
Title:
  CT aspects on 5G System - Phase 1 (CT1)
Objectives:
  After completion of the Study, specify the service-based interfaces (API)
  CT4 responsible for the specification of core-network SBIs (except PCC) and impacts on existing protocols (e.g. GTP, Sx)
WID: 100% completed
Study Phase: 100% completed.
  TR 29.891 sent for approval at CT#78
Normative Phase: 100% completed
  Consolidation of the API specs
  Alignment with late Stage 2 corrections/clarifications
Still ~75% of the meeting dedicated to 5GS

## Slide 13: CT4: 5GS_Ph1 Update (1/2)
5GC API specifications
  All the specs are completed BUT…
  CRs to consolidate the API specifications
    align with stage 2
    Correct misalignment between the OpenAPI specification files and the TS content
    Remove Editor’s Notes
    Miscellaneous corrections
  Discussion on the notion of backward incompatible change to the API (see slide for info to CT)
API design guideline
  Location on the OpenAPI specification files on the public 3GPP server
  CR to 21.900 endorsed by CT4
Presentation of the ETSI Forge
  Discuss on the use of ETSI Forge for the development and maintenance of OpenAPI specification files
  At this stage, delegates think that it should be just a tool for online checking or private development of new/updated versions of OpenAPI files.
  The master document should remain the TS with annex documenting the OpenAPI

## Slide 14: CT4: 5GS_Ph1 Update (2/2)
TS on Cause Mapping
  Consolidation of the specification TS 29.524
  Last version of the TS sent to CT1 and CT3 for cross-validation
Close coordination with CT3
  Joint sessions with CT3 for discussions and common conclusions on API specification, API design guidelines and common data types
Next main steps:
  Clarify the guidelines for categorizing backward (in)compatible change
  Define a mechanism for deprecating an obsolete API version
  Capture any feedback from CT1 and CT3 on TS 29.524

## Slide 15: For information to CT Plenary
Discussion on the notion of Backward (in)compatibility change in API
Principle: API version MAJOR.MINOR.PATCH [.DRAFT]
  Backward compatibility is ensured between minor versions under a same MAJOR version (e.g. 1.1.0 is compatible with 1.0.0)
  Backward compatibility is NOT ensured between MAJOR versions (e.g. 2.0.0 and 3.0.0)
  Backward incompatible changes require incrementing the MAJOR field, implying a new MAJOR version
Different views on how to categorize changes in the OpenAPI specification files
  How to consider corrections of bugs that lead to Backward incompatible changes?
  How to consider correction of misalignment between the TS and the OpenAPI specification files that lead to Backward incompatible changes?
  How to consider alignment with late stage 2 requirements that lead to Backward incompatible changes?
Interim common conclusion reached in CT3/CT4
  Correction of bugs (i.e. the API DOES NOT work) shall not be seen as a backward incompatible change and the MAJOR version shall not be incremented.
  When such cases occur, a mechanism for deprecating the bugged version shall be defined
    e.g. 1.0.0 shall not be used anymore if 1.0.1 is generated to correct bugs. Without deprecation, 1.0.1 is supposed to be backward compatible with 1.0.0
  For the rest, apply the principles ruling the version number.
    e.g. a mistake was made in 1.0.0 but the OpenAPI is OK, backward incompatible change leads to a new MAJOR version

## Slide 16: For information to CT Plenary
Check of the OpenAPI specification files by the rapporteur/delegates
A lot of errors would have been discovered by a simple and automatic check of the OpenAPI specification file.
Rapporteurs and delegates have been encouraged to:
  develop their expertise regarding the development and the maintenance of OpenAPI specification files
  use available tools to check the OpenAPI specification files when producing CRs or new version of the TS
    waiting for the common tool provided by ETSI Forge

## Slide 17: Incoming liaisons to CT plenary
CP-190180: Reply LS on Completion of X2 TNL Address Discovery for EN-DC
  To: RAN3, RAN Cc: SA2, CT, SA
  CT4 has investigated the different options described by RAN 3 in their LS (R3-191119)
    reuse and expand the LTE container (“SON Configuration Transfer”), or
    introduce a new container (“EN-DC SON Configuration Transfer”).
  CT4 is fine with the approach preferred by RAN3 introducing a new container (“EN-DC SON Configuration Transfer”).
  CT4 has produced changes over S10 and N26 to support X2 TNL Address Discovery for EN-DC.
    sent directly to the plenary (CP-190170)

## Slide 18: For CT Plenary action
Update of procedures relating to the storage of OpenAPI specification documents
  Document to plenary: CP-190173
  Clarify the handling of OpenAPI specification files by MCC
  Clarify the location of the OpenAPI specification files on the 3GPP server.
Proposal :
  Endorse the document
  Note the endorsement in the CT report to SA
  CT will ask that the guidelines given in this document apply to any group developing and maintaining OpenAPI specification files (e.g; CT3, CT4, SA5, SA6, etc.)

## Slide 19: CT Plenary Decisions for CT4
None.

## Slide 20: CRs to CT Plenary
CRs agreed at CT4#86bis and CT4#87
  Rel-8 = 0
  Rel-9 = 0
  Rel-10 = 0
  Rel-11 = 0
  Rel-12 = 0
  Rel-13 = 0
  Rel-14 = 2
  Rel-15 = 196
  Rel-16 = 1
  No mirror CRs are included in these figures
  Rel-8 to Rel-15 CRs are under FASMO acceptance, i.e. CRs that solve Frequent and Serious Mis-operation Only are accepted.
    Careful check of the “Consequences if not approved” even for Rel-15 CRs

## Slide 21: CRs for Conditional Approval (CT4)
TS | CR | Rev | Rel | Title | Other Aff Specs | Impacted WG
29.230 | 0656 | 1 | Rel-15 | New AVP for MB2 | TS 29.468 CR 0050 | CT3
29.244 | 0216 | 1 | Rel-15 | PFD Contents and Management | TS 29.251 CR 0020 | CT3
29.244 | 0222 | 1 | Rel-15 | Clarification on ARP Proxy | TS 23.501 CR 0910 | SA2
29.244 | 0231 | 1 | Rel-15 | SMF Derivation of DSCP on N4 | TS 23.501 CR 0942 | SA2
29.273 | 0519 | 1 | Rel-15 | Mobility between EPC/ePDG and 5GS | TS 23.502 CR 0961, TS 29.303 CR 0118 | SA2 CT4
29.274 | 1936 | - | Rel-15 | Mobility between EPC/ePDG and 5GS | TS 23.502 CR 0961, TS 29.273 CR 0519 | SA2 CT4
29.303 | 0118 | - | Rel-15 | PGW/SMF selection by ePDG | TS 23.502 CR 0961, TS 29.273 CR 0519 | SA2 CT4
29.502 | 0091 | 1 | Rel-15 | Secondary RAT usage reporting | TS 23.502 CR 0960 TS 38.413 CR 0009 | SA2 RAN3
29.502 | 0098 | 2 | Rel-15 | Update ReleaseSMContext Service Operation Description for PDU Session Release due to Change of Set of Network Slices | TS 23.502 CR 0933 | SA2
29.502 | 0102 | 1 | Rel-15 | Status Notify for HO | TS 23.502 CR 0997 | SA2
29.502 | 0103 | 1 | Rel-15 | Provide Resource URI before PDU Session Creation Response | TS 23.502 CR 1025 | SA2
29.518 | 0135 | 1 | Rel-15 | Sending Secondary RAT usage over N14 during N2 handover with AMF change | TS 23.502 CR 0960 | SA2
29.518 | 0140 | 2 | Rel-15 | Update EBIAssignment Service Operation to Align with Stage 2 | TS 23.502 CR 0886 | SA2
29.571 | 0081 | 2 | Rel-15 | Corrections on Type RouteToLocation | TS 23.501 CR 0773 TS 23.503 CR 0188 | SA2 SA2
29.503 | 0148 | 1 | Rel-15 | Storage of OpenAPI specification files | 21.900 CR# xxxx | SA
29.501 | 0051 | 2 | Rel-15 | Storage of OpenAPI specification files | 21.900 CR# xxxx | SA
SA
RAN
CT

## Slide 22: CRs Overview
Rel-15 CRs (Category B, C, F)
  196 agreed CRs
    Corrections and stage 2 alignment of the new 5GC specs
    Specifications impacted by 5GS (TS 23.003, Sx, GTP)
    Some TEI15 and Stage 2 alignment in CUPS, EDCE5, MONTE, CIoT-Ext, GCSE,eDRX
    Miscellaneous clarifications/corrections
Rel-14 CRs (Category F)
  2 agreed CRs on CUPS

## Slide 23: Acknowledgements
The Chairman wants to:
  Thank CT4 delegates for their dedication and their excellent team spirit on the 5GS related specs
  Thank Susana and CT3 delegates for the coordination and the joint sessions on 5GS work between CT3 and CT4
  Thank WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specs
  Thank Peter Schmitt his help in CT4 management
  Thank Kimmo for his hard work as MCC and nanny
  Thank the NAF of the meeting in Montreal (but not for the temperatures) and ETSI support for IT facilities.

## Slide 24: Thank You
Lionel Morand
3GPP TSG CT WG4 chairman
lionel.morand@orange.com