## Slide 1: CT WG3 Status Report to TSG CT#85
Susana Fernández
TSG CT WG3 Chair
Ericsson

## Slide 2: TSG CT3 Officials
Susana Fernández
CT3 Chair
susana.fernandez@ericsson
Re-elected at CT3#105
Yoshihiro Inoue
CT3 Vicechair yoshihiro.inoue@ntt-at.co.jp
Re-elected at CT3#105
Huang Zhenning
CT3 Vicechair
huangzhenning@chinamobile.com
Re-elected at CT3-105
Hao Jing
Secretary
MCC
Hao.Jing@3gpp.org
First meeting at CT3#105

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT3#105 (Wroclaw, PL)
  Ad-hoc:
    None
Upcoming Meetings
  Ordinary:
    CT3#106 (Portoroz , SI)
    CT3#107 (Reno, US)
  Ad-hoc:
    None

## Slide 4: TSG WG CT3 Statistics
Number of handled documents
  670 documents allocated in CT3#105
Agreed CRs
  Cat B/C/F : 88/0/61
Agreed pCRs
  10: 4 (TS 29.517) + 3 (TS 29.675) + 3 (TS 29.486)
Attendances
    CT3#105 (Wroclaw, PL): 92 registered/ 88 attendants

## Slide 5: New/Revised agreed Study/Work Items led by CT3
TDoc # | Title | Source | Objectives
C3-193081 | xMB extension for mission critical services (new) | Ericsson | The objective of this work item is to specify the enhancements on xMB interface for the reuse of MBMS download delivery method of MCData file distribution.
C3-193358 | CT aspects of enhancements for Common API Framework for 3GPP Northbound APIs (new) | Samsung | The objective of this work item is to specify the stage 3 aspects of enhancements for Common API Framework for 3GPP Northbound API identified in SA6 TS 23.222 (Release-16) and SA3 TS 33.122 (Release-16).
C3-193573 | Enhancement of 3GPP Northbound APIs (revised) | Huawei | The objective of this work item is to specify the technical enhancements and necessary changes to the 3GPP Northbound APIs (i.e. SCEF Northbound APIs, NEF Northbound APIs, CAPIF APIs and xMB API). WID revised to introduce impacts in CT4 TSs due to service capability exposure.
C3-193357 | CT aspects on 5GS Transfer of Policies for Background Data (revised) | Huawei | The objective of this work is to develop the stage 3 specifications to support the stage 2 requirements agreed under the xBDT stage 2 work item. WID revised to introduce CT4 impacts for the definition of supported features in UDR.
C3-193355 | CT aspects on Enablers for Network Automation for 5G (revised) | Huawei | The objective is to improve the Network Data Analytics Function (NWDAF) related work introduced in release 15, with enhancements of supporting network automation leveraging 5GC information exposure. WID revised to include the NEF southbound Nnef_EventExposure service in the scope.

## Slide 6: Work Plan – CT3 Driven
Name | Acronym | Start | End | % | WID
Enhancement of 5G PCC related services | en5GPccSer | 2018-12 | 2019-12 | 70 | CP-193246
CT3 aspects of eNA | eNA | 2019-03 | 2020-03 | 55 | CP-192181
Volume Based Charging Aspects for VoLTE | VBCLTE | 2019-06 | 2020-03 | 0 | CP-191110
Enhancement of 3GPP Northbound APIs | eNAPIs | 2019-06 | 2020-03 | 50 | CP-192184
CT aspects on 5GS Transfer of Policies for Background Data | xBDT | 2019-06 | 2020-03 | 70 | CP-192182
xMB extension for mission critical services | MC_XMB-CT | 2019-09 | 2020-03 | 0 | CP-192180
CT aspects of enhancements for Common API Framework for 3GPP Northbound APIs | eCAPIF | 2019-09 | 2020-03 | 0 | CP-192183
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: Work Plan – Non-CT3 Driven (I)
Name | Acronym | Start | End | % | WID
CT3 aspects of Multi-device and multi-identity | MuD | 2018-09 | 2019-06 | 95 | CP-182227
IMS Stage-3 IETF Protocol Alignment | IMSProtoc16 | 2018-12 | 2019-12 | 50 | CP-183084
CT3 aspects of 5G_eSBA | 5G_eSBA | 2019-03 | 2019-12 | 0 | CP-190191
CT3 aspects of ATSSS | ATSSS | 2019-03 | 2019-12 | 55 | CP-190201
CT3 aspects of Vertical_LAN | Vertical_LAN | 2019-03 | 2020-03 | 30 | CP-192076
CT3 aspects of ETSUN | ETSUN | 2019-03 | 2019-12 | 80 | CP-190192
CT3 aspects of PARLOS | PARLOS | 2019-03 | 2019-12 | 95 | CP-190197
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan – Non-CT3 Driven (II)
Name | Acrony | Start | End | % | WID
CT3 aspects of eNS | eNS | 2019-03 | 2019-12 | 0 | CP-190196
CT3 aspects of 5G_eLCS | 5G_eLCS | 2019-03 | 2019-12 | 0 | CP-190190
CT3 Aspects of E2E_DELAY | E2E_DELAY | 2019-03 | 2019-12 | 100 | CP-190193
CT3 aspects of 5G_CIoT | 5G_CIoT | 2019-03 | 2020-03 | 40 | CP-191158
CT3 aspects of 5WWC | 5WWC | 2019-03 | 2019-12 | 50 | CP-192079
CT3 aspects of RACS | RACS | 2019-06 | 2020-03 | 50 | CP-191230
CT3 aspects SBIProtoc16 | SBIProtoc16 | 2019-06 | 2020-03 | 25 | CP-191060
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 9: Work Plan – Non-CT3 Driven (III)
Name | Acrony | Start | End | % | WID
CT3 aspects of eV2XARC | eV2XARC | 2019-06 | 2020-03 | 30 | CP-192078
CT3 aspects of 5G URLLC | 5G_URLCC | 2019-06 | 2020-03 | 50 | CP-192022
Mobile Communication System for Railways (MONASTERY) | MONASTERY2 | 2019-06 | 2020-03 | 0 | CP-191152
CT3 aspects of eIMS5G_SBA | eIMS5G_SBA | 2019-06 | 2020-03 | 70 | CP-192023
CT3 aspects of V2XAPP | V2XAPP | 2019-06 | 2020-03 | 10 | CP-192077
CT aspects of Service Enabler Architecture Layer for Verticals | SEAL | 2019-09 | 2020-03 | 0 | CP-192205
Load and Overload Control of 5GC Service Based Interfaces | LOCL | 2019-09 | 2020-03 | 0 | CP-192019
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 10: TS/TR sent to CT plenary
None

## Slide 11: Release 16 Status (I)
28 Work Items being handled by CT3
  4 new Work Items agreed/endorsed in CT3#105
  9 Work Items not started yet
  1 Work Item already completed
  2 Work Items reported as 95% completed in CT3#105
Dependencies with stage 2 still to be considered.
All features/corrections classified as backward compatible.
Use of ETSI Forge not consolidated yet (see slide 16)

## Slide 12: Release 15 Status
Most of the work related to the introduction of corrections in 5G TSs
All corrections classified as backward compatible
No API version withdrawn in this meeting
More stable procedure for the handling of OpenAPI versions
37 CRs agreed (+mirrors)
Work Item | CRs
5GS_Ph1-CT, | 35
NAPS-CT | 1
TEI15, SDCI-CT | 1

## Slide 13: Backward Incompatible Changes
None

## Slide 14: For Information to CT (I)
Mrs. Susana Fernández (Ericsson) was re-elected as CT WG3 Chair by acclamation.
Mr. Joshihiro Inoue (NTT) and Mr. Huang Zhenning (China Mobile Com.Corporation) were re-elected as CT WG3 Vice Chair by acclamation.
Hao Jing is the new MCC for CT3.
CT3 work is mainly focused in Release 16. Work load for Release 15 has decreased significantly.
Significant work expected in the upcoming meetings.
  27 ongoing Work Items for Release 16
Some dependency with the ongoing work at stage 2 level.
No decision on whether we need the meeting in January. No company has expressed the real need for it.

## Slide 15: For Information to CT (II)
Stable process for the handling of OpenAPI specifications.
  Still in the learning phase.
  Common efforts with CT4 in order to have a common understanding on the handling of Backward Compatible and Non-Backward Compatible Corrections/Features.
  Rapporteurs handling a big amount of work before/after the CT Plenary
    We need to consider moving work to MCC
  Only backward compatible corrections/features identified
  Non-consolidated use of ETSI Forge tool yet (see next slide)

## Slide 16: ETSI Forge Tool Status
Not all rapporteurs/delegates are using it.
No real improvement compared to other parsing tools if it is not widely used (i.e. if not all yaml files are included).
Useful to find cross-referencing issues and have an easy overview about all APIs.
  OpenAPI specifications extensively used by other specs must be available with high priority
Useful to check what OpenAPI specification is impacted by a specific data type.
Delay issues when using the tool in China.
In order to benefit from these advantages, clear instructions on how to use it are needed.

## Slide 17: For Action to CT
No identified action

## Slide 18: Acknowledgement
The Chairman wants to thank
  Vice Chairmen Yoshihiro and Huang Zhenning for helping in the CT3 management before, during and after the meetings.
  MCC Hao Jing for his big effort and good work to support CT3.
  MCC Saurav Arora for his great support for the taking over of MCC responsibilities.
  European Friends of 3GPP for hosting the meeting CT3#105 in Wroclaw, Poland.
  ETSI support for IT facilities.
  CT4 chair Peter, CT chair Lionel and CT4 delegates for sharing their experience and for working together with the CT3 team for the success of 3GPP work.
  All CT3 delegates, and specially TS rapporteurs, for their hard work, professionalism and commitment.

## Slide 19: Annex

## Slide 21: CRs for conditional approval(I)
TDoc # | Title | Spec | CR# | Dependancy
3392 | Rel-14 Reference Update RFC8606 | TS 29.163 | #1062 | TS 24.229 CR 6366
3393 | Reference Update RFC8606 | TS 29.163 | #1063 | TS 24.229 CR 6367
3394 | Reference Update RFC8606 | TS 29.163 | #1064 | TS 24.229 CR 6368
3395 | Reference Update RFC8606 | TS 29.165 | #0991 | TS 24.229 CR 6366
3396 | Reference Update RFC8606 | TS 29.165 | #0992 | TS 24.229 CR 6367
3397 | Reference Update RFC8606 | TS 29.292 | #0160 | TS 24.229 CR 6366
3398 | Reference Update RFC8606 | TS 29.292 | #0161 | TS 24.229 CR 6367
3384 | Support of "Multi-Device" and "Multi-Identity" services | TS 29.165 | #0993 | TS 24.229 CR 6371
3443 | Enhance the Nnwdaf_AnalyticsInfo service to support service experience | TS 29.520 | #0049 | TS 23.288 CR 0001
3585 | Enhance the Nnwdaf_EventsSubscription service to support QoS sustainability | TS 29.520 | #0050 | TS 23.288 CR 0034

## Slide 22: CRs for conditional approval(II)
TDoc # | Title | Spec | CR# | Dependancy
3587 | Enhance the Nnwdaf_AnalyticsInfo service to support QoS sustainability | TS 29.520 | #0051 | TS 23.288 CR 0034
3048 | Adding NID as input for policy decisions | TS 29.507 | #0061 | TS 23.502 CR 1591 TS 29.571 CR 0113
3430 | Adding NID as input for policy decisions | TS 29.512 | #0303 | TS 23.502 CR 1591 TS 29.571 CR 0113
3064 | Adding NID as input for policy decisions | TS 29.525 | #0036 | TS 23.502 CR 1591 TS 29.571 CR 0113
3452 | Support of wireline and wireless access convergence, NFs | TS 29.507 | #0066 | TS 23.316 CR 0011
3454 | Support of wireline and wireless access convergence, NFs | TS 29.512 | #0311 | TS 23.316 CR 0011
3455 | Support of wireline and wireless access convergence, NFs | TS 29.514 | #0131 | TS 23.316 CR 0011
3457 | Support of wireline and wireless access convergence, NFs | TS 29.525 | #0041 | TS 23.316 CR 0011
3413 | Handling of requests colliding with an existing context | TS 29.512 | #0302 | TS 29.502 CR 0182
3596 | QoS Monitoring support for URLLC | TS 29.512 | #3596 | TS23.503 CR 0227

## Slide 23: CRs for conditional approval(III)
TDoc # | Title | Spec | CR# | Dependancy
3516 | CR 0076 29.522 Rel-16 Applying BDT policy | TS 29.522 | #0076 | TS 23.502 CR 1573
3385 | CR 1058 29.163 Rel-16 Modification on the setting of P-Asserted-Identity header field when a calling party number is not available. | TS 29.163 | #1058 | TS 29.165 CR 0990
3386 | CR 0990 29.165 Rel-16 Clarification of the usage restriction of P-Asserted-Identity header field over the II-NNI | TS 29.165 | #0990 | TS29.163 CR 1058

## Slide 24: Thank You!
Susana Fernández
3GPP TSG CT WG3 Chair
Susana.fernandez@ericsson.com