## Slide 1: CT WG6 Status Report to TSG CT#86
Heiko Kruse
CT6 chairman, IDEMIA

## Slide 2: TSG CT WG6 Officials
Heiko Kruse
TSG CT WG6 Chairman
ETSI
heiko.kruse@idemia.com
Ly Thanh Phan
TSG CT WG6 Vicechair
ETSI
Re-elected at CT6#97 ly-thanh.phan@thalesgroup.com
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT6#96 (Portoroz Slovenia)
    CT6#97 (Reno, US)
  Ad-hoc:
    None
Upcoming Meetings
  Ordinary:
    CT6#98 (Sophia Antipolis, France)
    CT6#99 (canceled)
    CT6#100 (China)
  Ad-hoc:
    None

## Slide 4: TSG WG CT6 Statistics
Number of handled documents
  153 (83 + 70)
Agreed CRs
  34
  Cat A(2)/B (10)/C (0)/F (19)/D (3)
  Rel-15 (29) / Rel-16(5)
Agreed pCRs
  none
Attendances
    CT6#96: 29 registered, 26 attended
    CT6#97: 36 registered, 29 attended
Other information (if needed)

## Slide 5: New /revised agreed Study/Work Items
TDoc # | Title | Source | Objectives
C6-190453 (revision of CP-192079) | CT aspects on wireless and wireline convergence for the 5G system architecture (5WWC) | Huawei, HiSilicon | For CT6, the expected work includes: - potential updates to support new SUPI format(s) different than IMSI and/or need to store the security context for 5G-RG via wireless access network.

## Slide 6: Work Plan
Name | Acronym | Start | End | % | WID
UE Conformance Test Aspects – CT6 aspects of 5G System Phase 1 | 5GS_Ph1_UEConTest (Comprion) | 2019-03 | 2019-11 | 60 | CP-183242
System enhancements for Provision of Access to Restricted Local Operator Services by Unauthenticated UEs | PARLOS (Nokia) | 2019-03 | 2020-03 | 10 | CP-190107
Cellular IoT support and evolution for the 5G System | 5G_CIoT (Qualcomm) | 2019-03 | 2020-03 | 0 | CP-190198
New - Architecture enhancements for 3GPP support of advanced V2X services | eV2XARC (Huawei/HiSilicon) | 2019-03 | 2020-03 | 0 | CP-191235
CT aspects on wireless and wireline convergence for the 5G system architecture | 5WWC (Huawei/HiSilicon) | 2019-03 2019-12 for CT6 | 2020-03 | 0 | (revision of CP-192079)
Legend Green row – Newly completed
Yellow row – on time for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 7: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for

## Slide 8: Release 16 Status
Rel-16 work progressing, but most of open work items have not seen contributions since several meetings
Possible CT6 aspects covered late in work on 5WWC

## Slide 9: Release 15 Status
Rel-15 core specifications stable – just few minor corrections
Most Rel-15 CRs (25 out of 29) are for test specifications. Work on Rel-15 Tests now progressing well

## Slide 10: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG

## Slide 11: For Information to CT
No clarification received from SA1, SA2 and SA3 before CT6#97. Hence no progress on issue of SUPI in form of NSI and if more than one identifier (NSI and IMSI) per USIM is possible/necessary
Additional issue identified related to security requirements for usage and storage of NSI and credentials for private networks in case 5G-AKA or EAP-AKA‘ are used. LS sent to SA2, SA3 and CT1

## Slide 12: For Action to CT

## Slide 13: Acknowledgement
The chairman would like to thank:
  The vice-chair Mr. Ly Thanh Phan for his support
  Kimmo Kymalainen for his support before, during and after the meeting.
  The North American Friends of 3GPP for hosting the meeting in Reno.
  All CT6 delegates for their work, contributions and constructive discussions on all technical issues.

## Slide 14: Annex

## Slide 15: Overview of CT6 contributions
Tdoc | Doc Type | Title
CP-193011 | report | CT6 Status Report
CP-193012 | report | CT6 meeting reports after previous plenary
CP-193073 | CR pack | Corrections on Rel-15 test specifications
CP-193074 | CR pack | Enhancements/corrections on UE Conformance Test Aspects
CP-193075 | CR pack | Corrections on 5G System - Phase 1
CP-193076 | CR pack | Correction on TS 31.111 Rel-15
CP-193077 | CR pack | Corrections on TS 31.102 Rel-16
CP-193078 | CR pack | Correction on TS 31.213 Rel-16

## Slide 16: Thank You!
Heiko Kruse
3GPP TSG CT WG6 Chairman
heiko.kruse@idemia.com