## Slide 1: CT WG4 Status Report to TSG CT#87
Peter Schmitt
3GPP TSG CT WG4 Chairman, Huawei

## Slide 2: TSG CT4 Officials
Peter Schmitt
TSG CT WG4 Chairman
CCSA
peter.schmitt@huawei.com
Song Yue
TSG CT WG4 Vicechair
CCSA songyue@chinamobile.com
Yvette Koza
TSG CT WG4 Vicechair
ETSI
yvette.koza@magenta.at
Kimmo Kymalainen
Secretary
MCC
kimmo.kymalainen@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    none
  Ad-hoc:
    CT4#96E (electronic meeting)
Upcoming Meetings
  Ordinary:
    CT4#98 (TBD)
  Ad-hoc:
    CT4#97E (electronic meeting)

## Slide 4: TSG WG CT4 Statistics
Number of handled documents
  1018 in CT4#96E
Agreed CRs
  Cat B(159)/C(4)/F(158)
Agreed pCRs
  73
Attendances
    CT4#96E (E-Meeting): 77 present: ~30
Other information
    CT4#96E was focused on Rel-16 completion
    some statistics
  Exchange of 1578 emails on CT4 reflector
  10 conference calls using GoTo meeting
  Meeting was 10 days long
  34 controversial topics/documents had to be postponed to next CT4 meeting

## Slide 5: New/revised agreed Study/Work Items led by CT4
TDoc # | Title | Source | Objectives
CP-200059 | WID revised Rel-16 Load and Overload Control of 5GC Service Based Interfaces | Huawei | Align the WID with the agreements in CT4 specify new custom Header solution for both Load and overload control align the impacted TSs with this decisson. Remove the impacts to other WGs based on the decission.
CP-200058 | WID revised Rel-16 Revised WID on CT aspects of optimisations on UE radio capability signalling | Qualcomm Incorporated | Remove TS23.527 5G restoration procedures are not impacted by this WI.

## Slide 6: New/revised endorsed Study/Work Items by CT4
TDoc # | Title | Source | Objectives
CP-200147 | WID revised Rel-16 Revised WID on CT aspects of Cellular IoT support and evolution for the 5G System | Qualcomm Incorporated | No changes to CT4 impact, Removes CT6 impact

## Slide 7: Work Plan (1/3)
Name | Acronym | Start | End | % | WID
CT4 Aspects of 5G_URLLC | 5G_URLLC | 06/06/2019 | 12/03/2020 | 60% now 98% | CP-191063
CT4 aspects of Vertical_LAN | Vertical_LAN | 14/03/2019 | 12/03/2020 | 85% now 95% | CP-191157
CT4 aspects of 5G_CIoT | 5G_CIoT | 14/03/2019 | 12/03/2020 | 60% now 90% | CP-111237
CT4 aspects of V2XAPP | V2XAPP | 06/06/2019 | 12/03/2020 | 0% now 100% | CP-191153
CT4 aspects of eV2XARC | eV2XARC | 06/06/2019 | 12/03/2020 | 0% now 95% | CP-191154
CT4 aspects of 5G_eLCS | 5G_eLCSoe | 07/03/2019 | 05/12/2019 | 90% now 98% | CP-191064
CT4 aspects of RACS | RACS | 06/06/2019 | 12/03/2020 | 75% now 90% | CP-191061
CT4 aspects of eNA | eNA | 07/03/2019 | 05/12/2019 | 90% now 100% | CP-191111
CT4 aspects of 5WWC | 5WWC | 13/06/2019 | 12/03/2020 | 60% now 95% | CP-191156
CT4 aspects of eNAPIs | eNAPIs | 06/09/2018 | 13/12/2019 | 80% now 100% | CP-192184
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 8: Work Plan (2/3)
Name | Acronym | Start | End | % | WID
CT4 aspects of eNS | eNS | 07/03/2019 | 05/12/2019 | 95% now 85% | CP-190196
CT4 aspects of PARLOS | PARLOS | 14/03/2019 | 12/12/2019 | 100% | CP-190197
CT4 aspects of ETSUN | ETSUN | 08/03/2019 | 06/12/2019 | 100% | CP-190192
CT4 aspects of ATSSS | ATSSS | 11/03/2019 | 09/12/2019 | 75% now 85% | CP-190201
CT4 aspect of 5G_SRVCC | 5G_SRVCC | 06/06/2019 | 12/03/2020 | 80% now 100% | CP-191062
CT4 aspects of 5G_eSBA | 5G_eSBA | 14/03/2019 | 12/12/2019 | 70% now 95% | CP-190191
CT4 aspects of eIMS5G_SBA | eIMS5G_SBA | 06/06/2019 | 12/03/2020 | 50% now 90% | CP-191065
CT4 Aspects of E2E_DELAY | E2E_DELAY | 14/03/2019 | 12/12/2019 | 100% | CP-190193
CT aspects of UDICOM | UDICOM | 06/06/2019 | 12/03/2020 | 75% now 90% | CP-191066
CT4 aspects of xBDT | xBDT | 17/09/2019 | 12/03/2020 | 0% now 100% | CP-181136
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated text since last plenary

## Slide 9: Work Plan (3/3)
Name | Acronym | Start | End | % | WID
CT4 aspects of SBIProtoc16 | SBIProtoc16 | 06/06/2019 | 12/03/2020 | 90% now 95% | CP-191060
Study on Load and Overload Control of 5GC Service Based Interfaces | FS_LOLC | 06/06/2018 | 14/06/2019 | 100% | CP-181195
Study on IETF QUIC Transport for Service Based Interfaces | FS_QUIC | 06/06/2018 | 12/06/2019 | 80% | CP-183245
Study on User Plane Protocol in 5GC | FS_UPPS | 15/12/2017 | 14/06/2019 | 100% | CP-182052
Study on Nudsf Service Based Interface | FS_NUDSF | 06/06/2019 | 12/12/2019 | 100% | CP-191236
Load and Overload Control of 5GC Service Based Interfaces | LOLC | 18/09/2019 | 12/03/2020 | 0% now 90% | CP-192019
5GS Enhanced support of OTA mechanism for configuration parameter update | 5GS_OTAF | 18/09/2019 | 12/03/2020 | 65% now 100% | CP-192021
CT aspects of support for integrated access and backhaul | IABARC | 18/09/2019 | 12/03/2020 | 0% now 100% | CP-192256
Nudsf Service Based Interface | NUDSF | 09/12/2019 | 12/03/2020 | 5% now 85% | CP-193013
Nsoraf Service Based Interface | NSORAF | 09/12/2019 | 12/03/2020 | 5% now 85% | CP-193271
Legend Green row – Newly completed
Yellow row – small outstanding issues, no exception sheet Red row – exception sheet
black text - no change since the last plenary
red text - Updated since the last plenary

## Slide 10: Work Plan and Release 16
Evaluation of the workplan and background
  Overall CT4 made good progress for Release 16 work
  - for some WI we need extensions
  We send all 10 TSs for approval to the plenary, some of the TSs are sent for information and approval.
  For the TR on QUIC we are still waiting that IETF complete their work on the RFC. We are currently tracing their work.
  .
The status of the work is also reflected in the TSs send for Information or information and approval a subset of the archivements are also mentioned in the following slides.

## Slide 11: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteurs | Sent for
CP-200060 | 3GPP TS 29.515 on 5G System; GMLC Services; Stage 3 | 2.0.0 | CATT | Approval
CP-200062 | 3GPP TS 29.544 on 5G System; Secured Packet Application Function (SP-AF) services; Stage 3 | 2.0.0 | Nokia | Approval
CP-200065 | 3GPP TS 29.563 on 5G System (5GS); Home Subscriber Server (HSS) services for interworking with Unified Data Management (UDM); Stage 3 | 2.0.0 | Ericsson | Approval
CP-200097 | 3GPP TS 29.673 v2.0.0 on 5G System; UE Radio Capability Management Services; Stage 3 | 2.0.0 | Ericsson | Approval
CP-200068 | 3GPP TS 29.674 on Interface between the UE radio Capability Management Function (UCMF) and the Mobility Management Entity (MME); Stage 3 | 2.0.0 | Ericsson | Approval
CP-200061 | 3GPP TS 29.541 on 5G System (5GS); Network Exposure (NE) function services for Non-IP Data Delivery (NIDD); Stage 3 | 1.0.0 | Ericsson | Information and approval
CP-200093 | 3GPP TS 29.542 on 5G System; Session management services for Non-IP Data Delivery (NIDD); Stage 3 | 1.0.0 | Ericsson | Information and approval
CP-200063 | 3GPP TS 29.550 on 5G System (5GS); Steering of roaming application function services; Stage 3 | 1.0.0 | Orange | Information and approval
CP-200064 | 3GPP TS 29.562 on 5G System (5GS); Home Subscriber Server (HSS) services for interworking with the IP Multimedia Subsystem (IMS); Stage 3 | 1.0.0 | Ericsson | Information and approval
CP-200068 | 3GPP TS 29.598 on Unstructured data storage services | 1.0.0 | HPe | Information and approval

## Slide 12: Exception sheets to CT plenary
TDoc # | Title | Rapporteurs | Sent for
CP-200069 | Exception sheet on eNS | ZTE | Approval
CP-200070 | Exception sheet on LOLC | Huawei | Approval
CP-200071 | Exception sheet on UDICOM | Nokia | Approval
CP-200072 | Exception sheet on ATSSS | ZTE | Approval
CP-200074 | Exception sheet on 5G_CIoT | Qualcomm | Approval
CP-200075 | Exception sheet on RACS | Qualcomm | Approval
CP-200078 | Exception sheet on eIMS5G_SBA | Ericsson | Approval
CP-200080 | Exception sheet on NUDSF | eHP | Approval
CP-200081 | Exception sheet on NSORAF | Orange | Approval

## Slide 13: Release 15 Status
Title:
  CT aspects on 5G System –Phase 1 (CT1)
Objectives:
  After completion of the Study, specify the service-based interfaces (API)
  CT4 responsible for the specification of core-network SBIs (except PCC) and impacts on existing protocols (e.g. GTP, PFCP)
WID: 100% completed
Normative Phase:
  7 essential corrections are agreed (in Q4: 24 CRs were agreed/approved) most of them were initially provide for Rel-16 only but during the discussion they were identified as essential.
21.900 correction:
  During plenary #85 agreed to use etsi forge and so all files are stored at https://forge.etsi.org/rep/3GPP/5G_APIs. Therefore no need to store YAML files in two places and to synchronise them. CT4 endorsed the proposal to update TS 21.900 clause 5B and change the storage location of YAML files to ETSI forge. The related CR will be submitted as a company contribution to SA plenary.

## Slide 14: Release 16 Status
Title:
  Load and Overload Control of 5GC Service Based Interfaces [LOLC] (CT4)
Objectives (e.g.):
  Choose and implement a solution for Load and overlaod control in 5GC.
Status:
  Two new custom Headers are defined one for load control and one for overload control
Next steps:
  Complete the work in Q2 as listed in the extension sheet (e.g. Multiple headers in a single message, indirect communications will impact the agreed LOLC solution or not)
  WID completion: 90%

## Slide 15: Release 16 Status
Title:
  User data interworking, Coexistence and Migration [UDICOM] (CT4)
Objectives (e.g.):
  addresses normative stage 2 and stage 3 work needed to specify the service based interface between UDM and HSS.
Status:
  Stage 2 23.632 completed in December 2019
  Stage 3 29.563 more than 80% completed and send for approval
Next steps:
  Complete the work in Q2 as listed in the extension sheet (e.g. complete SMS procedures and architecture)
  WID completion: 90%

## Slide 16: Release 16 Status
Title:
  CT aspects on CT aspects of Access Traffic Steering, Switch and Splitting support in 5G system [ATSSS]
Objectives (e.g.):
  NRF services for selection of ATSSS capable SMF/UPF
  N4 reference point for support of Multi-Access Rules and MPTCP proxy control
  AMF “Namf_Communication” service for ATSSS
  Status (some agreements):
  A new unavailableAccesslnd attribute is defined in the Update Request to signal that the 3GPP access or non-3GPP access is unavailable (alignment with Stage 2)
  Towards UPF Priority value “no Standby” is added as specified in 3GPP TS23.501
Next steps:
  Complete the work in Q2 as listed in the extension sheet (e.g. Investigate further enhancement on the MPTCP traffic handling and potential PMF (Performance Measurement Functionality) related enhancement)
  WID completion: 85%

## Slide 17: Release 16 Status
Title:
  CT aspects of Cellular IoT support and evolution for the 5G System [5G_CIoT]
Objectives (e.g.):
  to support the stage 2 requirements for Cellular IoT for the 5G System as defined in TS 23.501 and TS 23.502
Status:
  TS 29.541 and TS 29.542 are more than 80% completed so both are sent for information and approval to plenary
  Set of CRs on MO and MT data delivery are agreed.
Next steps:
  Complete the work in Q2 as listed in the extension sheet (e.g. Definition of Truncated 5G-S-TMSI, enhancements to 29.502, 29.518 and 29.244)
  WID completion: 90%

## Slide 18: Release 16 Status
Title:
  CT aspects of optimisations on UE radio capability signalling [RACS] (CT4)
Objectives (e.g.):
  Specification of the UE Radio Capability Management Service exposed by the UCMF
  Specification of the interface between the UCMF and the MME
  Specification of interworking between core network nodes supporting RACS and core network nodes not supporting RACS
Status:
  TS 29.673, TS 29.674 are both more than 80% complete and therefore send for information and approval to plenary
  Corrected the definition of UE radio capability ID in 23.003 alignment with decision in SA2, SA2 is asked about the handling of versionID which is newly introduced.
Next steps:
  Complete the work in Q2 as listed in the extension sheet (e.g. Stage-3 support of Version ID in PLMN Assigned UE radio capability identifier)
  WID completion: 90%

## Slide 19: Release 16 Status
Title:
  CT aspects of SBA interactions between IMS and 5GC [eIMS5G_SBA] (CT4)
Objectives (e.g.):
  specify the service-based interface between IMS network entities and the HSS
Status:
  TS 29.562 is more than 80% complete and send for information and approval to plenary
Next steps:
  Complete the work in Q2 as listed in the extension sheet (e.g. complete SDM and UECM service)
  WID completion: 90%

## Slide 20: Release 16 Status
Title:
  Nudsf Service Based Interface [NUDSF](CT4)
Objectives:
  specify Nudsf service as a service as defined in 3GPP TS 23.502 and analysed in TR 29.808
    REST-style service operations to support Create, Read, Update and Delete
    Support Subscribe to Notifications and Notification of data change as an optional capability
    Support a search capability with a filter criteria on meta tags and multiple logical storage spaces
    Support common data types as well as the storage of binary data
TS: 29.598 v 1.0.0
Status:
  First version of the TS is more than 80% complete after 1 meeting.
  TS is send for information and approval
Next steps:
  Complete the work in Q2 as listed in the extension sheet (e.g. HTTP Multipart message correction, subscribe notify mechanism)
WID completion: 85%

## Slide 21: Release 16 Status
Title:
  Nsoraf Service Based Interface [NSORAF](CT4)
Objectives:
  specify Nsoraf service as a service as defined in 3GPP TS 23.122 (e.g. Definition of the protocol and interface aspects of the interactions between a NF Consumer and the new SOR-AF over the Nsoraf Service-based interface, clarify the impacts on UDM and UDR)
TS: 29.550 v 1.0.0
Status:
  First version of the TS is more than 80% complete after 1 meeting.
  TS is sent for information and approval
Next steps:
  Complete the work in Q2 as listed in the extension sheet (e.g. Impacts on Nudm and Nsoraf)
WID completion: 85%

## Slide 22: Release 16 Status
Title:
  CT aspects on Enhancement of network slicing [eNS] (CT4)
Objectives (e.g.):
  CT aspects on enhancement of network slicing: performing a new SMF selection during EPS to 5GS handover, AUSF service for Slice-Specific Secondary Authentication
Status:
  New Cause value „REL_DUE_TO_SLICE_NOT_AVAILABLE “ for Network Slice-Specific Authentication and Authorization failure or revocation
Next steps:
  Complete the work in Q2 as listed in the extension sheet (e.g. new service for AUSF to support slice authentication)
  WID completion: 85%

## Slide 23: Release 16 Status
Title:
  Technical Enhancements and improvements [TEI16]
Objectives:
  N4 enhancements/Improvements.
Status:
  To use the N4 Interface to configure predefined rules in UPF was discussed and postponed as we could not reach consensus half of the companies thought that N4 Interface should not be used to configure UPF, O&M interface should be the preferred interfaces for this task. Nearly no progress in this meeting.
Next steps:
  Offline discussion is requested to be performed to reach consensus on the requirement and possible solution

## Slide 24: Backward Incompatible Changes
In “Frozen” specification, with impact on other TSG WGs
TDoc # | Title | Source | Impacted TS | Impacted TSG WG
No CR was marked as backward incompatible this time.

## Slide 25: For Information to CT
  E-meeting in CT4.
  CT4#96E was the first e-meeting in CT4 which was not limited to a small subset of CT4 work. (e.g. In January 2012 we had our last e-meeting which was limited to GTP topics)
  It turned out that 10 days for the meeting was a good estimate. We were able to handle nearly all documents some controversial once we had to postpone.
  A conference call per day was seen as a good practice to discuss topics which were identified as controversial/tricky/ping pong of emails.
  GoToMeeting works well for the conference calls
  Conference calls time from 14:00 CET to 16:00 CET were seen as the best compromise (late for delegates from Japan very early for delegates from US pacific coast).
  Meeting participation
  Number of registered delegates were similar as for F2F meetings.
  Number of active delegates was similar to F2F
  ~30 delegates were generating 1578 email on the reflector

## Slide 26: For Action to CT
LS
No LSs are sent to CT
Only action to CT is to approve the exception sheets and allow CT4 to complete this work items.

## Slide 27: Acknowledgement
The Chairman wants to:
  Thank CT4 delegates for their dedication and their excellent team spirit on the 5GS related specifications
  Thanks the CT4 vice chairs for their support before and during the meeting
  Thank the WI and spec rapporteurs for their priceless coordination work and the pre-editing work of the 5GC specifications and check of the Open API files
  Thank Kimmo for his hard work as MCC (and his guidelines)
  Thanks to ETSI support and providing IT facilities.

## Slide 28: Annex

## Slide 29: CRs for Conditional Approval
CRs with dependencies to other groups agreed CRs
CP-TD# | TS | CR | Title | C4 TD# | Other Affected Specs | Affected WG
23.632 | 0008 | Rel-16 | Reference Points | C4-201103 | 23.501-2134 | SA2
29.002 | 1251 | Rel-16 | Addition of IAB operation permission to subscriber data | C4-201172 | 29.272-0813 | 
29.230 | 0677 | Rel-16 | Addition of AVP code for IAB-Node-Information AVP | C4-201176 | 29.272-0813 | 
29.244 | 0361 | Rel-16 | The Source IP Address in Heartbeat Request message | C4-200515 | 23.007-0369 | 
29.244 | 0366 | Rel-16 | The Recovery Time Stamp in PFCP Session Establishment Request message | C4-200956 | 23.007-0370 | 
29.274 | 1976 | Rel-16 | Idle mode mobility between EPS and 5GS with data forwarding | C4-200553 | 23.502-1590 23.502-1825 | SA2
29.502 | 0249 | Rel-16 | N3 terminations of W-AGF, TNGF and TWIF for UPF selection | C4-201065 | 29.510-0282 | 
29.502 | 0257 | Rel-16 | Reporting that an access of a MA PDU session is unavailable | C4-200548 | 23.502-2045 | SA2
29.502 | 0271 | Rel-16 | hoCompleteIndication in 5GS to EPS handover | C4-201130 | 23.502-1981 | SA2
29.502 | 0307 | Rel-16 | Idle mode mobility between EPS and 5GS with data forwarding | C4-200773 | 23.502-1590 23.502-1825 | SA2
29.503 | 0312 | Rel-16 | NID | C4-200338 | 23.003-0563 | 

## Slide 30: CRs for Conditional Approval
CRs with dependencies to other groups agreed CRs
CP-TD# | TS | CR | Title | C4 TD# | Other Affected Specs | Affected WG
29.504 | 0080 | Rel-16 | Definition of ConditionalSubscriptionwithPartialNotification feature | C4-201093 | 29.519 0173 | CT3
29.518 | 0276 | Rel-16 | SMF change indication during Inter-AMF registration | C4-201068 | 29.518-0288 | 
29.518 | 0296 | Rel-16 | Event Exposure invoked by NWDAF | C4-201180 | 23.502 CR 2088 | SA2
29.571 | 0172 | Rel-16 | New RAT Type values for Non-3GPP accesses | C4-200536 | 23.316-1833 23.501-2033 | SA2

## Slide 31: Thank You!
Peter Schmitt
3GPP TSG CT WG4 Chairman
Peter.schmitt@huawei.com