## Slide 1: CT WG3 Status Report to TSG CT#87e
Susana Fernández
TSG CT WG3 Chair
Ericsson

## Slide 2: TSG CT3 Officials
Susana Fernández
CT3 Chair
susana.fernandez@ericsson
Yoshihiro Inoue
CT3 Vicechair yoshihiro.inoue@ntt-at.co.jp
Huang Zhenning
CT3 Vicechair
huangzhenning@chinamobile.com
Hao Jing
Secretary
MCC
Hao.Jing@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ordinary:
    CT3#108 CANCELLED
  Ad-hoc:
    CT3#108E
Upcoming Meetings
  Ad-hoc:
    CT3#109E
  Ordinary:
    CT3#109 CANCELLED
    CT3#110 (Wroclaw) TBC

## Slide 4: TSG WG CT3 Statistics
Number of handled documents
  541 documents allocated in CT3#108e
Agreed CRs
  Cat B/C/F : 128/0/48
Agreed pCRs
  34
Attendances
    CT3#108e: 64 registered/ 64 attendants

## Slide 5: New/Revised agreed Study/Work Items led by CT3
None

## Slide 6: Work Plan – CT3 Driven
Name | Acronym | Start | End | % | WID
Enhancement of 5G PCC related services (*) | en5GPccSer | 2018-12 | 2019-12 | 100 | CP-193246
CT3 aspects of eNA | eNA | 2019-03 | 2020-03 | 100 | CP-192181
Volume Based Charging Aspects for VoLTE | VBCLTE | 2019-06 | 2020-03 | 100 | CP-191110
Enhancement of 3GPP Northbound APIs | eNAPIs | 2019-06 | 2020-03 | 100 | CP-193175
CT aspects on 5GS Transfer of Policies for Background Data | xBDT | 2019-06 | 2020-03 | 100 | CP-192182
xMB extension for mission critical services | MC_XMB-CT | 2019-09 | 2020-03 | 100 | CP-192180
CT aspects of enhancements for Common API Framework for 3GPP Northbound APIs | eCAPIF | 2019-09 | 2020-03 | 95 | CP-192183
Legend Green row – Completed
Yellow row – Exception Sheet required
98 – no progress since the last plenary
98 - Updated

## Slide 7: Work Plan – Non-CT3 Driven (I)
Name | Acronym | Start | End | % | WID
CT3 aspects of Multi-device and multi-identity (*) | MuD | 2018-09 | 2019-06 | 100 | CP-200148
IMS Stage-3 IETF Protocol Alignment (*) | IMSProtoc16 | 2018-12 | 2019-12 | 100 | CP-183084
CT3 aspects of 5G_eSBA (*) | 5G_eSBA | 2019-03 | 2019-12 | 100 | CP-190191
CT3 aspects of ATSSS (*) | ATSSS | 2019-03 | 2019-12 | 100 | CP-190201
CT3 aspects of Vertical_LAN | Vertical_LAN | 2019-03 | 2020-03 | 100 | CP-193142
CT3 aspects of ETSUN (*) | ETSUN | 2019-03 | 2019-12 | 100 | CP-190192
CT3 aspects of PARLOS (*) | PARLOS | 2019-03 | 2019-12 | 100 | CP-190197
Legend Green row – Completed
Yellow row – Exception Sheet required
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan – Non-CT3 Driven (II)
Name | Acrony | Start | End | % | WID
CT3 aspects of eNS (*) | eNS | 2019-03 | 2019-12 | 98 | CP-190196
CT3 aspects of 5G_eLCS (*) | 5G_eLCS | 2019-03 | 2019-12 | 25 | CP-190190
CT3 Aspects of E2E_DELAY | E2E_DELAY | 2019-03 | 2019-12 | 100 | CP-190193
CT3 aspects of 5G_CIoT | 5G_CIoT | 2019-03 | 2020-03 | 90 | CP-200147
CT3 aspects of 5WWC (*) | 5WWC | 2019-03 | 2019-12 | 95 | CP-193145
CT3 aspects of RACS | RACS | 2019-06 | 2020-03 | 100 | CP-200058
CT3 aspects SBIProtoc16 | SBIProtoc16 | 2019-06 | 2020-03 | 100 | CP-191060
Legend Green row – Completed
Yellow row – Exception Sheet required
98 – no progress since the last plenary
98 - Updated

## Slide 9: Work Plan – Non-CT3 Driven (III)
Name | Acrony | Start | End | % | WID
CT3 aspects of eV2XARC | eV2XARC | 2019-06 | 2020-03 | 90 | CP-192078
CT3 aspects of 5G URLLC | 5G_URLLC | 2019-06 | 2020-03 | 100 | CP-192022
CT3 aspects of eIMS5G_SBA | eIMS5G_SBA | 2019-06 | 2020-03 | 100 | CP-192023
CT3 aspects of V2XAPP | V2XAPP | 2019-06 | 2020-03 | 100 | CP-192077
CT aspects of Service Enabler Architecture Layer for Verticals | SEAL | 2019-09 | 2020-03 | 75 | CP-192205
Load and Overload Control of 5GC Service Based Interfaces | LOCL | 2019-09 | 2020-03 | 100* | CP-192019
CT aspect of single radio voice continuity from 5GS to 3G | 5G_SRVCC | 2019-11 | 2020-03 | 100 | CP-193014
Legend Green row – Completed
Yellow row – Exception Sheet required
98 – no progress since the last plenary
98 - Updated
(*): No impacts in CT3 Specifications

## Slide 10: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteur | Sent for
CP-200188 | 3GPP TS 29.517 | 2.0.0 | Huawei | Approval
CP-200187 | 3GPP TS 29.591 | 1.0.0 | Huawei | Information and Approval
CP-200189 | 3GPP TS 29.675 | 2.0.0 | Ericsson | Approval
CP-200186 | 3GPP TS 29.486 | 1.0.0 | Huawei | Information and Approval

## Slide 11: Release 16 Status
28 Work Items being handled by CT3
  21 Work Items Completed
  7 Exception Sheets submitted to the Plenary
  5 Uncompleted Work Items surpass 90% completion
  All but one Release 16 TS sent for Approval
  3 revised non-CT3 Work Items endorsed by CT3 with no CT3 impact
Dependencies with stage 2 still to be considered for uncompleted Work Items
All features/corrections classified as backward-Compatible
  Reluctancy to accept Backward-Incompatible corrections
Use of ETSI Forge being incorporated to normal procedures.

## Slide 12: Release 15 Status
Release 15 out of the scope of CT3#108e meeting

## Slide 13: Backward Incompatible Changes
None
  Reluctancy to accept Backward-Incompatible Changes

## Slide 14: For Information to CT (I)
CT3 work fully focused on the completion of Release 16
  21 Work Items out of 28 finished according to the estimated dates
  7 Exception Sheets requested for completion of the Work
Dependencies with Stage 2 for the uncompleted work
Q2 period will be focused on handling the exceptions for Release 16 and the possible corrections of the OpenAPI specifications
Decision to convert CT3#109 meeting in April into an electronic meeting
Decision to cancel the f2f ad-hoc meeting in July
  Decision to have an electronic meeting instead postponed to April meeting

## Slide 15: For Information to CT (II)- e-meeting experience
CT3 Electronic meeting focused on Rel-16
  8-day meeting (Feb 19-28)
  Assigned schedule for the email discussions: WI assigned per day
  2-3 hour conference held daily focused on the scheduled Work Items
  Agenda based on the prioritization of Work Items
  DAD updated daily with the summary of the discussions
Experience
  In general, all companies followed the directives and adapted quite well to the procedure
  Increased work load for providing and interpreting comments
  No f2f offline discussions required an extra effort for finding agreements
  Amount of work may have impacted in the quality of the final contributions
  The whole 8 days were required for the handling of all contributions
  Conferences were productive for unblocking controversial issues and making decisions on the CRs/pCRs
  Quality of the conferences to be improved (lost connections, screen not always visualized, etc.)
  Delays in the emails due to the handling of parallel WGs e-meetings

## Slide 16: For Action to CT
No identified action

## Slide 17: Acknowledgement
The Chair wants to thank
  Vice Chairmen Yoshihiro and Huang Zhenning for helping in the CT3 management.
  MCC Hao Jing for his big effort and good work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS rapporteurs, for their hard work, professionalism and commitment for the success of this challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of e-meetings

## Slide 18: Annex

## Slide 19: CRs for conditional approval(I)
TDoc # | Title | Spec | CR# | Dependency
C3-201087 | Correction on UE Policy Association Establishment | TS 29.525 | #0405 | TS 23.502 ... CR#1685
C3-201495 | Report of EPS Fallback | TS 29.514 | #0180 | TS 23.503 ... CR#0384
C3-201496 | Report of EPS Fallback | TS 29.214 | #1635 | TS 23.503 ... CR#0384
C3-201497 | Report of EPS Fallback | TS 29.512 | #0423 | TS 23.503 ... CR#0384
C3-201387 | Correct UE mobility and communication | TS 29.522 | #0130 | TS 23.288 … CR#0112
C3-201378 | Nnwdaf_EventsSubscription API, Support of abnormal behaviour | TS 29.520 | #0131 | TS 23.288 … CR#0126
C3-201396 | Nnwdaf_AnalyticsInfo API, Support of abnormal behaviour | TS 29.520 | #0132 | TS 23.288 … CR#0126
C3-201400 | Support of NF Load analytics | TS 29.520 | #0136 | TS 23.288 … CR#0113
C3-201359 | Additional Access Type for ATSSS | TS 29.512 | #0420 | TS 23.502 … CR#1906 TS 23.503 … CR#0361

## Slide 20: CRs for conditional approval(II)
TDoc # | Title | Spec | CR# | Dependency
C3-201434 | Clarification of DS-TT and NW-TT ports identification | TS 29.512 | CR#0424 | TS 23.501 CR 2070
C3-201432 | Clarification of DS-TT and NW-TT ports management information | TS 29.512 | CR#0425 | TS 23.501 CR 2070
C3-201525 | Configuration of one or more NW-TT port management information containers | TS 29.514 | CR#0132 | TS 23.501 CR 2070
C3-201406 | Update of the DDD status event | TS 29.508 | CR#0066 | TS 23.502 ... CR #1930
C3-201404 | Update of the Availability after DDN Failure event | TS 29.508 | CR#0065 | TS 23.502 CR#1983
C3-201458 | The data type of GlobalLineId | TS 29.512 | CR#0412 | TS29.571 ... CR #0173
C3-201459 | The data type of GlobalLineId | TS 29.507 | CR#0098 | TS29.571 ... CR #0173
C3-201461 | Binding mechanism update for V2X | TS 29.513 | CR#0109 | TS 23.503 ... CR#0390
C3-201412 | QoS parameter mapping at SMF update for V2X | TS 29.513 | CR#0111 | TS 23.503 ... CR#0390
C3-201443 | Annex B, IMS Session Establishment | TS 29.513 | CR#0112 | TS 23.228 CR 1231

## Slide 21: CRs for conditional approval(III)
TDoc # | Title | Spec | CR# | Dependency
C3-201444 | Annex B, IMS Session Modification, provisioning of service information | TS 29.513 | CR#0113 | TS 23.228 CR 1231
C3-201362 | Support of Framework for Live Uplink Streaming (FLUS) in Rx interface | TS 29.214 | CR#1632 | TS 29.230 CR #0678
C3-201383 | Correct UE mobility and communication | TS 29.520 | CR#0122 | TS 23.288 CR #0112

## Slide 22: Thank You!
Susana Fernández
3GPP TSG CT WG3 Chair
Susana.fernandez@ericsson.com