## Slide 1: CT WG3 Status Report to TSG CT#88e
Susana Fernández
TSG CT WG3 Chair
Ericsson

## Slide 2: TSG CT3 Officials
Susana Fernández
CT3 Chair
susana.fernandez@ericsson
Yoshihiro Inoue
CT3 Vicechair yoshihiro.inoue@ntt-at.co.jp
Huang Zhenning
CT3 Vicechair
huangzhenning@chinamobile.com
Hao Jing
Secretary
MCC
Hao.Jing@3gpp.org

## Slide 3: Meeting Calendar
Since the last CT plenary
  Ad-hoc:
    CT3#109E
  Ordinary:
    CT3#110E
Upcoming Meetings
  Ordinary:
    CT3#111E

## Slide 4: TSG WG CT3 Statistics
CT3#109e:
Number of handled documents
  530 documents allocated in CT3#109e
Agreed CRs
  CT3#109e: Cat B/C/F : 64/0/140
Agreed pCRs
  CT3#109e: 13
Attendances
  CT3#109e: 65 registered/ 65 attendants
CT3#110e:
Number of handled documents
  680 documents allocated in CT3#110e
Agreed CRs
  CT3#110e: Cat B/C/F: 74/0/178
Agreed pCRs
  CT3#110e: 15
Attendances
  CT3#110e: 67 registered/ 67 attendants

## Slide 5: New/Revised agreed Study/Work Items led by CT3
TDoc # | Title | Source | Objectives | Release
CP-201203 | Volume Based Charging Aspects for VoLTE (revised) | China Mobile | The objective is to study and then specify the PCC and IMS aspects to support volume based charging for VoLTE. WID revised to remove CT1 impacts, non-impacted TSs and add supporters. | Release 16
CP-201207 | Stage 3 of Multimedia Priority Service (MPS) Phase 2 (new) | Perspecta Labs | The work item will address impacts to EPC and 5GC specifications for supporting: -enhancements to upgrade an established teleconferencing call/session to MPS status (updates to CT1 IMS procedures); and -enhancements to upgrade an established call/session to MPS status (updates to CT1 IMS procedures). -MPS for DTS communications, for EPC and 5GC | Release 17
CP-201208 | WID on PFD management enhancement (new) | Huawei | The objective of this work item is to specify the following stage 3 procedures: - Define an optimize solution to reduce the load of signalling for pull mode in EPS and 5GS. - Define a notification push solution for push mode in 5GS. | Release 17

## Slide 6: Work Plan – CT3 Driven – Release 16
Name | Acronym | Start | End | % | WID
Enhancement of 5G PCC related services | en5GPccSer | 2018-12 | 2019-12 | 100 | CP-193246
CT3 aspects of eNA | eNA | 2019-03 | 2020-03 | 100 | CP-192181
Volume Based Charging Aspects for VoLTE | VBCLTE | 2019-06 | 2020-03 | 100 | CP-201206
Enhancement of 3GPP Northbound APIs | eNAPIs | 2019-06 | 2020-03 | 100 | CP-193175
CT aspects on 5GS Transfer of Policies for Background Data | xBDT | 2019-06 | 2020-03 | 100 | CP-192182
xMB extension for mission critical services | MC_XMB-CT | 2019-09 | 2020-03 | 100 | CP-192180
CT aspects of enhancements for Common API Framework for 3GPP Northbound APIs | eCAPIF | 2019-09 | 2020-03 | 100 | CP-192183
Legend Green row – Completed
Yellow row – Exception Sheet required
98 – no progress since the last plenary
98 - Updated

## Slide 7: Work Plan – CT3 Driven – Release 17
Name | Acronym | Start | End | % | WID
Stage 3 of Multimedia Priority Service (MPS) Phase 2 | MPS2 | 2020-06 | 2021-03 | 0 | CP-201207
PFD management enhancement | pfdManEnh | 2020-06 | 2020-12 | 0 | CP-201208
Legend Green row – Newly completed
Yellow row – for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 8: Work Plan – Non-CT3 Driven – Rel-16 (I)
Name | Acronym | Start | End | % | WID
CT3 aspects of Multi-device and multi-identity | MuD | 2018-09 | 2019-06 | 100 | CP-200148
IMS Stage-3 IETF Protocol Alignment | IMSProtoc16 | 2018-12 | 2019-12 | 100 | CP-183084
CT3 aspects of 5G_eSBA | 5G_eSBA | 2019-03 | 2019-12 | 100 | CP-190191
CT3 aspects of ATSSS | ATSSS | 2019-03 | 2019-12 | 100 | CP-190201
CT3 aspects of Vertical_LAN | Vertical_LAN | 2019-03 | 2020-03 | 100 | CP-201174
CT3 aspects of ETSUN | ETSUN | 2019-03 | 2019-12 | 100 | CP-190192
CT3 aspects of PARLOS | PARLOS | 2019-03 | 2019-12 | 100 | CP-190197
Legend Green row – Completed
Yellow row – Exception Sheet required
98 – no progress since the last plenary
98 - Updated

## Slide 9: Work Plan – Non-CT3 Driven- Rel-16 (II)
Name | Acrony | Start | End | % | WID
CT3 aspects of eNS | eNS | 2019-03 | 2019-12 | 100 | CP-201161
CT3 aspects of 5G_eLCS (*) | 5G_eLCS | 2019-03 | 2019-12 | 85 | CP-190190
CT3 Aspects of E2E_DELAY | E2E_DELAY | 2019-03 | 2019-12 | 100 | CP-190193
CT3 aspects of 5G_CIoT | 5G_CIoT | 2019-03 | 2020-03 | 100 | CP-200147
CT3 aspects of 5WWC | 5WWC | 2019-03 | 2019-12 | 100 | CP-193145
CT3 aspects of RACS | RACS | 2019-06 | 2020-03 | 100 | CP-200058
CT3 aspects SBIProtoc16 | SBIProtoc16 | 2019-06 | 2020-03 | 100 | CP-191060
Legend Green row – Completed
Yellow row – Exception Sheet required
98 – no progress since the last plenary
98 - Updated
(*) Depends on the agreement on Company CRs in this Plenary.
If agreed, WI can be reported as complete.

## Slide 10: Work Plan – Non-CT3 Driven – Rel-16 (III)
Name | Acrony | Start | End | % | WID
CT3 aspects of eV2XARC | eV2XARC | 2019-06 | 2020-03 | 100 | CP-201199
CT3 aspects of 5G URLLC | 5G_URLLC | 2019-06 | 2020-03 | 100 | CP-192022
CT3 aspects of eIMS5G_SBA | eIMS5G_SBA | 2019-06 | 2020-03 | 100 | CP-192023
CT3 aspects of V2XAPP | V2XAPP | 2019-06 | 2020-03 | 100 | CP-192077
CT aspects of Service Enabler Architecture Layer for Verticals | SEAL | 2019-09 | 2020-03 | 100 | CP-192205
CT aspect of single radio voice continuity from 5GS to 3G | 5G_SRVCC | 2019-11 | 2020-03 | 100 | CP-193014
Legend Green row – Completed
Yellow row – Exception Sheet required
98 – no progress since the last plenary
98 - Updated

## Slide 11: Work Plan – Non-CT3 Driven – Rel-17 (I)
Name | Acrony | Start | End | % | WID
Study on enhanced IMS to 5GC Integration Phase 2 | FS_eIMS5G2 | 2020-06 | 2021-03 | 0 | CP-201168
IMS Stage-3 IETF Protocol Alignment | IMSProtoc17 | 2020-06 | 2021-09 | 0 | CP-201167
Service Based Interface Protocol Improvements Release 17 | SBIProtoc17 | 2020-06 | 2021-09 | 0 | CP-201075
Legend Green row – Newly completed
Yellow row – for completion on time Red row – at risk for completion on time
98 – no progress since the last plenary
98 - Updated

## Slide 12: TS/TR sent to CT plenary
TDoc # | Title | Version | Rapporteur | Sent for
CP-201209 | 3GPP TS 29.549 | 2.0.0 | Samsung | Approval

## Slide 13: Release 15 Status
Release 15 included again as part of the scope of the electronic meetings.
45 Cat-F CRs agreed, being 5GS_Ph1-CT the most active Work Item
Reluctancy to accept CRs when it is not clear if they are FASMO
No common understanding when CRs can be classified as FASMO
In general no controversial topics have been handled

## Slide 14: Release 16 Status
28 Work Items being handled by CT3
  27 Work Items Completed
  1 Work Item reported as 85% that can be completed in this CT Plenary
  One Release 16 TS sent for Approval (rest of TSs already approved)
  One revised CT3 Work Item agreed and two revised non-CT3 Work Items endorsed by CT3 with no CT3 impact
Dependencies with stage 2 still to be considered.
  SA2 Replies received during the meeting could be considered in the agreed CRs
  Two LSs were sent to SA2 for further clarifications
  Quite a few CRs dependent on approval of SA2 CRs
All features/corrections classified as backward-Compatible
Use of ETSI Forge working well

## Slide 15: Release 17 Status
Two new CT3-driven WIDs agreed
Two new Non-CT3 driven WIDs endorsed
One new Non-CT3 driven SID endorsed
No CRs submitted yet

## Slide 16: Backward Incompatible Changes
None
  Reluctancy to accept Backward-Incompatible Changes

## Slide 17: For Information to CT (I)
CT3 work mostly focused on the completion of Release 16
  27 Work Items out of 28 reported as finished in CT3#110e meeting
  1 Work Item (5G_eLCS) still open. It will be completed in this CT Plenary, if related CRs are approved.
  Corrections for Release 15 agreed
2 Release 17 Work Item Descriptions agreed
3 Release 17 Work Item Descriptions endorsed
Q3 period expected to be focused on handling of corrections for Release 16 (and previous releases) and on starting the work for Release 17.
Decision to handle CT3#111e meeting in August as electronic, from 19th to 28th.
Dates for the CT3 meeting in Q4 not published yet

## Slide 18: For Information to CT (II)- e-meeting experience
CT3 Electronic meetings with limited Agenda
  7-day meeting (April 16-24) and 8-day meeting (June 2-12)
  Same procedure as in previous electronic meeting:
    Assigned schedule for the email discussions: WI assigned per day
    2-3 hour conference held daily focused on the scheduled Work Items
    Agenda based on the prioritization of the work
  Agenda focused on the completion of Release 16, FASMO corrections for Release 15 and agreement of new Release 17 work
Experience
  Companies start getting used of the procedures and in general, follow the directives
  Work load still higher than in physical meetings for providing, interpreting and accepting comments
  Very busy meetings, specially last two days of every meeting.
  Conferences are productive for unblocking controversial issues and making decisions on every contribution
  Bringing writing comments on board is complex for specific topics due to companies’ strong positions or misinterpretations
    Offline discussions and phone calls start being used among delegates to unblock tough situations
  Amount of work may have impacted in the quality of the final contributions
  Quality of the conferences to be improved (lost connections, low sound quality, etc.)
  Delays in the emails due to the handling of parallel WGs e-meetings

## Slide 19: For Action to CT
No identified action

## Slide 20: Acknowledgement
The Chair wants to thank
  Vice Chairmen Yoshihiro and Huang Zhenning for helping in the CT3 management.
  MCC Hao Jing for his big effort and good work to support CT3 before, during and after the meeting.
  ETSI support for IT facilities.
  All CT3 delegates, and specially TS rapporteurs, for their hard work, professionalism and commitment for the success of this challenging meeting.
  CT WG Chairs, CT Chair and MCCs for helping with the good practices in the handling of e-meetings

## Slide 21: Annex

## Slide 22: CRs for conditional approval(I)
TDoc # | Title | Spec | CR# | Dependency
C3-203424 | Clarification of PCF behaviour to honor UE provided maximum packet filter support | TS 29.512 | #0491 | TS 23.503 ... CR#0466
C3-203666 | Correction on QoS Flow Binding for QoS Flow Behaviour | TS 29.513 | #0138 | TS 23.503 ... CR#0449
C3-203496 | URI of the Naf_EventExposure service | TS 29.517 | #0009 | TS 29.501 ... CR#0079
C3-203497 | URI of the Nnef_EventExposure service | TS 29.591 | #0011 | TS 29.501 ... CR#0079
C3-203520 | Update of PCF address(es) | TS 29.521 | #0081 | TS 23.502… CR#2182
C3-203522 | Level of Binding | TS 29.521 | #0068 | TS 23.503 … CR#0458
C3-203523 | Update of PCF discovery by the AF for eSBA | TS 29.513 | #0142 | TS 23.503 … CR#0458
C3-203515 | New value of the ATSSS capability | TS 29.512 | #0494 | TS 23.501 … CR#2303 TS 23.503 … CR#0454
C3-203516 | PCC rule for Non-MPTCP traffic | TS 29.512 | #0495 | TS 23.503 … CR#0452
C3-203517 | Steering modes for GBR traffic | TS 29.512 | #0496 | TS 23.501 … CR#2153
C3-203667 | Support of ATSSS | TS 29.513 | #0158 | TS 23.503 … CR#0435

## Slide 23: CRs for conditional approval(II)
TDoc # | Title | Spec | CR# | Dependency
C3-203656 | Application Id in a PCC rule for ATSSS | TS 29.512 | CR#0511 | TS 23.503 CR #0435
C3-203463 | Introduction of Bridge management information | TS 29.514 | CR#0221 | TS 23.501 CR#2230
C3-203464 | Introduction of Bridge management information | TS 29.512 | CR#0490 | TS 23.501 CR#2230
C3-203467 | Max bitrate of TSN QoS information | TS 29.514 | CR#0225 | TS 23.503 CR #0436
C3-203103 | Correction to Provisioning of TSCAI input information and TSC QoS related data | TS 29.512 | CR#0451 | TS 23.501 CR#2340
C3-203674 | Clarification of the DS-TT MAC address | TS 29.521 | CR#0069 | TS 23.502 CR #2297
C3-203465 | QoS parameter mapping | TS 29.512 | CR#0513 | TS 23.503 CR #0436
C3-203472 | Subscription trigger request UE IP address from DN-AAA server | TS 29.561 | CR#0034 | TS 23.501 CR#2224 TS 23.502 CR#2307
C3-203483 | AF provides DN-AAA server address | TS 29.522 | CR#0185 | TS 23.501 CR#2224 TS 23.502 CR#2307
C3-203181 | Replacing AUSF by NSSAAF to support NSSAA | TS 29.561 | CR#0030 | TS 23.501 CR#2372 TS 23.502 CR#2316

## Slide 24: CRs for conditional approval(III)
TDoc # | Title | Spec | CR# | Dependency
C3-203529 | DDN Failure and Delivery Policy Control Request triggers | TS 29.512 | CR#0489 | TS 23.502 CR #2177 TS 23.503 CR#0431
C3-203636 | Support of full Frame Routing feature | TS 29.512 | CR#0455 | TS 23.501 CR#2369
C3-203420 | Removal of RG_TMBR trigger | TS 29.507 | CR#0122 | TS 23.316 CR#2038
C3-203507 | URI of the Nucmf_Provisioning service | TS 29.675 | CR#0005 | TS 29.501 CR#0079
C3-203429 | URI of the Npcf_AMPolicyControl service | TS 29.507 | CR#0121 | TS 29.501 CR#0079
C3-203430 | URI of the Nsmf_EventExposure service | TS 29.508 | CR#0080 | TS 29.501 CR#0079
C3-203431 | URI of the Npcf_SMPolicyControl service | TS 29.512 | CR#0501 | TS 29.501 CR#0079
C3-203432 | URI correction on Npcf_SMPolicyControl | TS 29.513 | CR#0155 | TS 29.501 CR#0079
C3-203433 | URI of the Npcf_PolicyAuthorization service | TS 29.514 | CR#0230 | TS 29.501 CR#0079
C3-203434 | URI of the Nudr_DataRepository service for Policy, Application and Exposure data | TS 29.519 | CR#0195 | TS 29.501 CR#0079
C3-203435 | URI of the Nnwdaf services | TS 29.520 | CR#0179 | TS 29.501 CR#0079
C3-203436 | URI of the Nbsf_Management service | TS 29.521 | CR#0083 | TS 29.501 CR#0079

## Slide 25: CRs for conditional approval(IV)
TDoc # | Title | Spec | CR# | Dependency
C3-203437 | URI of the Npcf_EventExposure service | TS 29.523 | CR#0022 | TS 29.501 CR#0079
C3-203438 | URI of the Npcf_UEPolicyControl service | TS 29.525 | CR#0094 | TS 29.501 CR#0079
C3-203439 | URI of the Nnef_PFDmanagement service | TS 29.551 | CR#0030 | TS 29.501 CR#0079
C3-203440 | URI of the Npcf_BDTPolicyControl service | TS 29.554 | CR#0049 | TS 29.501 CR#0079
C3-203441 | URI of the Nchf_SpendingLimitControl service | TS 29.594 | CR#0049 | TS 29.501 CR#0079
C3-203545 | Correction on QoS Flow Binding for CN PDB | TS 29.513 | CR#0154 | TS 23.503 CR#0416
C3-203486 | URI of the SCEF northbound APIs | TS 29.122 | CR#0249 | TS 29.501 CR#0079
C3-203487 | URI of CAPIF APIs | TS 29.222 | CR#0140 | TS 29.501 CR#0079
C3-203670 | Traffic descriptor for xBDT | TS 29.122 | CR#0248 | TS 23.503 CR#0451
C3-203504 | Traffic descriptor for xBDT | TS 29.522 | CR#0174 | TS 23.503 CR#0451
C3-203505 | Traffic descriptor for xBDT | TS 29.519 | CR#0194 | TS 23.503 CR#0451
C3-203506 | Traffic descriptor for xBDT | TS 29.554 | CR#0045 | TS 23.503 CR#0451

## Slide 26: CRs for conditional approval(V)
TDoc # | Title | Spec | CR# | Dependency
C3-203512 | URI of the VAE APIs | TS 29.486 | CR#0006 | TS 29.501 CR#0079
C3-203604 | Service description and operations for CAPIF_Routing_Policy_API | TS 29.222 | CR#0128 | TS 23.222 CR#0070
C3-203605 | API definition for CAPIF_Routing_Policy_API | TS 29.222 | CR#0129 | TS 23.222 CR#0070
C3-203606 | API Topology hiding | TS 29.222 | CR#0130 | TS 23.222 CR#0072
C3-203542 | Reallocation of credit reporting to the AF | TS 29.214 | CR#1644 | TS 23.503 CR#0434
C3-203543 | Reallocation of credit | TS 29.514 | CR#0234 | TS 23.503 CR#0434

## Slide 27: Thank You!
Susana Fernández
3GPP TSG CT WG3 Chair
Susana.fernandez@ericsson.com