## Slide 1
Work plan for Vertical_LAN
3GPP TSG CT WG1 Meeting #123-e C1-20vaaa
Electronic meeting, 16-24 April 2020
Source: Nokia, Nokia Shanghai Bell
Agenda item: 16.2.7
Document for: Information

## Slide 2
Contents
Summary until CT1#122-e
Tasks left and plans

## Slide 3
See the file in the link below
1. Summary until CT1#122-e
https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_123e/inbox/drafts/C1-200767_was_0762_work_plan_(not_submitted).xlsx

## Slide 4
Tasks left
2. Tasks left and plans
Network selection
  To specify how the UE obtains a human-readable network name
  To specify manual CAG selection taking into account the control by a PLMN for a CAG-ID in the PLMN based on RAN2 outcome
To specify support of PWS in an SNPN or to specify that PWS is not supported in an SNPN based on SA1 outcome
To specify support of LADN in an SNPN or to specify that LADN is not supported in an SNPN based on SA2 outcome
To include parameters for per-stream filtering and policing in the Ethernet port management list
To assign an OUI for 3GPP
To decide a 5GMM cause value (#72 or a new value) to be used to reject a UE’s access to SNPN services via a PLMN
Protection of a UE from a non-integrity protected NAS message
  To clarify UE behaviour upon receipt of 5GMM cause value #74 or #75
  To determine whether SNPN-specific N1 mode attempt counters are needed or not
To identify if there is a need to update specification, in terms of camping on a CAG cell, for a Rel-16 UE not supporting CAG when no other non-CAG cells are available and the CAG cell is available for emergency services based on RAN2 outcome
Questions in R2-2002417

## Slide 5
Plan for Task 1.a on HRNN (SNPN/PNI-NPN)
2. Tasks left and plans
Volunteers
  Ericsson (?)
  Nokia
Related papers
  Ericsson paper TBD
  Nokia paper in: https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_123e/inbox/drafts/C1-20vsca_HRNN.docx

## Slide 6
Plan for Task 1.b on manually selecting a non-allowed CAG-ID (PNI-NPN)
2. Tasks left and plans
Volunteer
  Huawei (?)
  Nokia
Related papers
  Huawei paper TBD
  Nokia paper in: https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_123e/inbox/drafts/C1-20vpda_was_1052_1039_1037_0972_0700_manual_CAG_selection.docx (CR) https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_123e/inbox/drafts/C1-20vpdb_was_1053_1041_0974_0699_LS_RAN2.doc (LS to RAN2)

## Slide 7
Plan for Task 2 on PWS (SNPN)
2. Tasks left and plans
Cannot proceed without a stage 1 requirement

## Slide 8
Plan for Task 3 on LADN (SNPN)
2. Tasks left and plans
Cannot proceed without a stage 2 requirement

## Slide 9
Plan for Task 4 on per-stream filtering and policing (TSC)
2. Tasks left and plans
Already accomplished in Q1

## Slide 10
Plan for Task 5 on OUI for 3GPP (TSC)
2. Tasks left and plans
Under discussion with MCC

## Slide 11
Plan for Task 6 on rejecting a UE’s access to SNPN services via a PLMN (SNPN)
2. Tasks left and plans
Volunteers
  Huawei (?)
  Nokia
Related papers
  Huawei paper TBD
  Nokia paper in: https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_123e/inbox/drafts/C1-20vsaa_72.docx

## Slide 12
Plan for Task 7.a on non-integrity protected reject message w/ #74/75 (SNPN)
2. Tasks left and plans
Volunteers
  Nokia
Related papers
  Nokia paper in: https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_123e/inbox/drafts/draft_C1-202086_74_75_NIP_stage_2.docx (stage 2) https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_123e/inbox/drafts/draft_C1-202087_was_0970_0735_74_75__NIP_stage_3.docx (stage 3)

## Slide 13
Plan for Task 7.b on SNPN-specific N1 mode attempt counters (SNPN)
2. Tasks left and plans
Volunteers
  Nokia
Related papers
  Nokia paper in: https://www.3gpp.org/ftp/tsg_ct/WG1_mm-cc-sm_ex-CN1/TSGC1_123e/inbox/drafts/C1-20vsda_was_1032_0737_SNPN-specific_N1_mode_attempt_counters.docx

## Slide 14
Plan for Task 8 on CAG cell camping by a Rel-15 UE or for emergency (PNI-NPN)
2. Tasks left and plans
Volunteers
  Huawei (?)
  Ericsson (?)
Related papers
  Huawei paper TBD
  Ericsson paper TBD

## Slide 15
Volunteers
  Discussion papers
    Qualcomm, Nokia
  LS
    Ericsson, vivo, Qualcomm, Nokia
  CR on TS 24.501
    {Ericsson, NTT DOCOMO, Huawei, Qualcomm}
  CR on TS 23.122
    Ericsson, {Nokia, vivo}
Main discussion points
  LS
    Whether Q1.1 and Q 1.2 need to be answered
      Q1.1: vivo; Q1.2: Ericsson
    Answer to Q1.3
      Qualcomm, Nokia; vivo; Ericsson
    Answer to Q2.2
      Ericsson, vivo, Qualcomm; Nokia
  CR on TS 23.122
Plan for Task 9 on Questions in R2-2002417 (PNI-NPN)
2. Tasks left and plans

## Slide 16
Other tasks
2. Tasks left and plans
Miscellaneous updates on TS 24.519, e.g. IEI update, timer value assignment
Anything else?