3GPP TSG-CT WG1 Meeting #133e-bis	C1-221076

# E-Meeting, 17th – 25th February 2022					  Revsion of C1-220787

3GPP TSG-CT WG4 Meeting #108-e	C4-221113

# E-Meeting, 17th – 25st Feburary 2022                                                  Revsion of C4-220311

3GPP TSG-CT WG3 Meeting #119-bis-e	C3-221031

# E-Meeting, 17th – 21st January 2022					   Revsion of C3-220371

(revision of CP-213078)

# Source:	Huawei, HiSilicon, Ericsson

# Title:	Revised WID on CT aspects of the architectural enhancements for 5G multicast-broadcast services

# Document for:	Approval

Agenda Item:	5

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

# Title: CT aspects of the architectural enhancements for 5G multicast-broadcast services

## Acronym: 5MBS

## Unique identifier: 910002

Potential target Release: Rel-17

Note that this field above indicates the proposed Release at the time of submission of the WID to TSG approval. It can later be changed without a need to revise the WID. The updated target Release is indicated in the Work Plan.

## 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X |  | X |  |
| No |  |  | X |  |  |
| Don't know | X |  |  |  | X |

## 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

This work item is a

|  | Feature |
| --- | --- |
| X | Building Block |
|  | Work Task |
|  | Study Item |

### 2.2	Parent Work Item

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |
| 5MBS | SA2 | 900038 | Architectural enhancements for 5G multicast-broadcast services (5MBS) |

### 2.3	Other related Work Items and dependencies

| Other related Work Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Unique ID | Title | Nature of relationship |
|  |  | {optional free text} |

Dependency on non-3GPP (draft) specification: none.

## 3	Justification

3GPP TS 23.247 "Architectural enhancements for 5G multicast-broadcast services" specifies stage 2 requirements for the SA2 5MBS WID (900038). 5MBS work will likely impact the foundation of the stage 2 specifications – 3GPP TS 23.501, 3GPP TS 23.502 and 3GPP TS 23.503.

5MBS needs to support interworking with EPC/eMBMS for Public Safety.

Implications on stage 3 interfaces and also protocol enhancements need to be developed by CT WGs.

## 4	Objective

The objective of this work item is to specify protocol enhancements and related APIs for 5G multicast-broadcast services based on the normative stage 2 technical specifications developed by SA2 WG, e.g. 3GPP TS 23.247.

The following impacts on 3GPP CT working groups are identified.

Editor's note 1: SA2 and SA4 are discussing further changes to TS 23.247 and to TS 26.502. The normative technical specifications updates and future changes to stage 2 can trigger a WID revision, where the implications on stage 3 work will be captured.

CT1

-	Adding new, MBS specific features to the existing 3GPP TS 24.501. The existing reference points of N1 needs to be enhanced to support MBS (e.g. establishing a PDU Session associated with multicast sessions, responding to paging with MBS session ID). Support of signalling for joining and leaving multicast session needs to be added.

-	Adding UE pre-configuration for broadcast service.

CT3

-	Impacts to the PCC framework to support MBS session and QoS management:

-	Definition of a new Npcf_MBSPolicyControl service exposed by the PCF, to support MBS Policy Association management and MBS QoS control procedures.

-	Potential definition of a new Npcf_MBSPolicyAuthorization service exposed by the PCF to support MBS Policy Authorization.

-	Potential enhancements to the BSF services to support MBS session binding (e.g. support that a PCF (service) instance registers itself as the PCF handling an MBS Session at the BSF, support that the NEF/MBSF/AF request the retrieval of the PCF (service) instance that handles an MBS session).

-	Potential impacts to the UDR services for QoS information storage and retrieval (e.g. by the PCF) to support MBS Session configuration and management procedures.

-	Impacts to the UDR services to support that an AF provisions MBS Session authorization information.

Editor's note 2: There are still some remaining details of how dynamic PCC is applied to 5MBS that are under discussion in SA2 WG.

-	Impacts to the northbound interfaces to support MBS session configuration and management by an AF (e.g. service provisioning, MBS session and QoS management, etc.).

-	Definition of two new NEF services, Nnef_MBSTMGI service and Nnef_MBSSession service, to support MBS session management procedures and operation towards 5GC (e.g. TMGI allocation, MBS session management, MBS Session Delivery Status Indication for Broadcast, etc.).

-	Definition of a new Nmbsf interface (i.e. Nmb10 and Nmb5 interfaces): Support TMGI allocation and MBS session configuration and management procedures (e.g. MB session start).

-	N6mb between MB-UPF and AF/AS and Nmb9 between MB-UPF and MBSTF: Impacts to the N6 interface defined in 3GPP TS 29.561 to support MBS data delivery.

-	Definition of the Nmb8 interface between an AF/AS and an MBSTF.

CT4

-	New 3GPP TS for MB-SMF provided services for the new 5BMS features required across the following interfaces:

-	Nmb1 between MB-SMF and MBSF/AF.

-	N11mb between MB-SMF and AMF.

-	Nmb13 between MB-SMF and AF.

-	N16mb between MB-SMF and SMF.

-	N29mb between MB-SMF and NEF.

-	Nmb2 between MBSF and MBSTF.

-	Adding new, MBS specific features to the existing 3GPP TSes (for anticipated impacts see table "Impacted existing TS" in clause 5):

-	Enhancements to 3GPP TS 23.003, 3GPP TS 29.502, 3GPP TS 29.503, 3GPP TS 29.510, 3GPP TS 29.571.

-	Enhancements to 3GPP TS 29.518 by adding new APIs for AMF MBSBroadcast and MBSCommunication services and also an extension to the AMF MT service for group reachability.

-	Enhancements to 3GPP TS 29.244 to support N4mb interface between MB-SMF and MB-UPF and also support over N4 for the 5GC Individual traffic delivery.

-	Enhancements to 3GPP TS 29.281 to support N3mb interface between MB-UPF and NG-RAN and N19mb interface between MB-UPF and UPF.

-	Restoration procedures at a failure of a 5GC NF involving an MBS session and at the NG-RAN failure/restart.

## 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Rapporteur |
| TS | 29.532 | 5G System; 5G Multicast-Broadcast Session Management Services; Stage 3 | TSG#94 (2021-12) | TSG#95 (2022-03) | CT4 responsibility Gulbani, Giorgi, Huawei, giorgi.gulbani@huawei.com |
| TS | 29.537 | 5G System; Multicast/Broadcast Policy Control services; Stage 3 | TSG#94 (2021-12) | TSG#95 (2022-03) | CT3 responsibility El Moatamid, Abdessamad, Huawei, abdessamad.el.moatamid@huawei.com |
| TS | 29.def | 5G System; Multicast/Broadcast Service Function services; Stage 3 | TSG#95 (2022-03) | TSG#95 (2022-03) | CT3 responsibility El Moatamid, Abdessamad, Huawei, abdessamad.el.moatamid@huawei.com |
| TS | 29.ghi | 5G System; Multicast/Broadcast Service Transport Function services; Stage 3 | TSG#96 (2022-06) | TSG#96 (2022-06) | CT4 responsibility Varini Gupta, Samsung varini.gupta@samsung.com |

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 24.501 | Impacted. For example, UE sends NAS message to the AMF that indicates establishing a PDU Session associated with multicast session(s); to join the multicast group, the UE sends the PDU Session Modification Request (MBS Session ID), etc. | TSG#95 (2022-03) | CT1 |
| TS 24.117 | Impacted, to be used for pre-configuration of data of broadcast communication service. | TSG#95 (2022-06) | CT1 |
| TS 23.003 | Impacted, e.g. to define MBS Session ID, TMGI, MBS Service Areas for 5GS. | TSG#95 (2022-03) | CT4 |
| TS 23.527 | Impacted, to document restoration procedures at a failure of a 5GC NF involving in an MBS session and at the NG-RAN failure/restart. | TSG#96 (2022-06) | CT4 |
| TS 29.244 | Impacted. Implications of N4mb interface between MB-SMF and MB-UPF. Also, N4 enhancements to support 5GC Individual traffic delivery, etc. | TSG#95 (2022-03) | CT4 |
| TS 29.281 | Impacted. Implications of N3mb (MB-UPF and NG-RAN) and N19mb (MB-UPF and UPF) interfaces. | TSG#95 (2022-03) | CT4 |
| TS 29.502 | Impacted. For example, AMF invokes Nsmf_PDUSession_UpdateSMContext to SMF with the MBS session leaving information (i.e. leave indication, MBS session ID), etc. | TSG#95 (2022-03) | CT4 |
| TS 29.503 | Impacted. For example, MBS subscription data is provided by the UDM to the SMF during PDU session establishment to give user permission to use multicast services, etc. | TSG#95 (2022-03) | CT4 |
| TS 29.510 | Impacted. For example, to enable exchanging MBS specific information, e.g. MBS Session ID, to support registration, discovery and selections of MB-SMF, MB-UPF, etc. | TSG#95 (2022-03) | CT4 |
| TS 29.518 | Impacted. New APIs for the AMF MBSBroadcast and MBSCommunication services and extension of the AMF MT service for group reachability. Potential other changes e.g. for inter-AMF mobility of UE with multicast sessions. | TSG#95 (2022-03) | CT4 |
| TS 29.571 | Impacted. New, MBS specific data types need to be defined. For example, MBS Session ID, etc. | TSG#95 (2022-03) | CT4 |
| TS 29.512 | Possible impacts to support 5G MBS session and QoS management. | TSG#95 (2022-03) | CT3 |
| TS 29.513 | Impacts to support 5G MBS session and QoS management procedures (e.g. definition of the procedures related to MBS policy control). | TSG#95 (2022-03) | CT3 |
| TS 29.519 | Potential impacts to support 5G MBS (e.g. management of UE authorization information for multicast session). | TSG#95 (2022-03) | CT3 |
| TS 29.521 | Possible impacts to support 5G MB session binding. | TSG#95 (2022-03) | CT3 |
| TS 29.522 | Impacts to support 5G MBS Session configuration and management by an AF (e.g. service provisioning, MBS session and QoS management, etc.). New APIs, Nnef_MBSTMGI and Nnef_MBSSession, to be defined for this purpose. | TSG#95 (2022-03) | CT3 |
| TS 29.561 | Impacts to support 5G MBS. | TSG#95 (2022-03) | CT3 |

## 6	Work item Rapporteur(s)

Gulbani, Giorgi, Huawei, giorgi.gulbani@huawei.com

## 7	Work item leadership

CT4.

## 8	Aspects that involve other WGs

SA3 (security), SA5 (charging), SA4 (stage 2 for Nmb2).

## 9	Supporting Individual Members

Supporting IM name

Huawei

HiSilicon

one2many

Nokia

Nokia Shanghai Bell

Vodafone

Ericsson

Airbus

Samsung