3GPP TSG-CT Meeting #109	CP-25abcd

# Beijing, P.R. China; 15th – 16th September 2025

Source:	CT1

Title:	Rel-19 Work Item Exception for AmbientIoT-CT

Document for:	Approval

Agenda Item:	19.1

3GPP™ Work Item Exception

# Title : 		CT aspects of Architecture support of Ambient power-enabled Internet of Things

## Acronym  : 	AmbientIoT-CT

## Unique Identifier :	1080021

Release 19 Submission form

| Feature / Item: | AmbientIoT-CT |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: x | AN: | CN: x | Others (specify): |
| Expected Completion Date: | TSG CT#110 (December 2025) |  |  |  |  |
| Service(s) impacted: | Ambient IoT services |  |  |  |  |
| Specification(s) affected: | 3GPP TS 24.369 |  |  |  |  |
| Task(s) within work which are not complete: | The following tasks are not complete: - AIoT NAS message definitions - AIoT NAS security aspects - AIoT NAS non-accepted/abnormal/command not supported cases, cause value definitions and system parameters |  |  |  |  |
| Consequences if not included in Release 19: | AIoT NAS protocol not complete and AIOTF – AIoT device procedures including security aspects are not supported following stage 2 requirements. |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 work item on CT aspects of Architecture support of Ambient power-enabled Internet of Things.

Contentious Issues:

None.