3GPP TSG-CT Meeting #109	CP-252186

# Beijing, P.R. China; 15th – 16th September 2025

Source:	CT1

Title:	Rel-19 Work Item Exception for IMS_RES-CT

Document for:	Approval

Agenda Item:	19.1

3GPP™ Work Item Exception

Title : 		IMS Disaster Prevention and Restoration Enhancement

Acronym  : 	IMS_RES-CT

Unique Identifier :	1080001

Release 19 Submission form

| Feature / Item: | IMS_RES-CT |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: | AN: | CN: X | Others (specify): |
| Expected Completion Date: | TSG CT#110 (December 2025) |  |  |  |  |
| Service(s) impacted: | IMS disaster prevention and restoration ability is impacted |  |  |  |  |
| Specification(s) affected: | 3GPP TS 24.229 |  |  |  |  |
| Task(s) within work which are not complete: | The following tasks are not complete: - Updates associated to the I-CSCF handling of OCI header received (for Sol#10 stage3) |  |  |  |  |
| Consequences if not included in Release 19: | Some of the IMS disaster prevention and restoration enhancements are not supported in Release 19. |  |  |  |  |

Abstract of document:

WID on IMS Disaster Prevention and Restoration Enhancement led by CT4 was approved in CT#108. It is 70% completed after the August CT WG1/3/4 meetings. CRs for the remaining part are expected to be submitted in the October CT WG1/3/4 meetings, and therefore an extension to complete the work by December 2025 is requested.

Contentious Issues:

None.