3GPP TSG-CT Meeting #109	CP-252185

# Beijing, P.R. China; 15th – 16th September 2025

Source:	CT1

Title:	Rel-19 Work Item Exception for LoSePLMN-CT

Document for:	Approval

Agenda Item:	19.1

3GPP™ Work Item Exception

# Title :	CT aspects of Lower Selection-priority for PLMN Selection

## Acronym:	LoSePLMN-CT

## Unique Identifier:	TBD

Release 19 Submission form

| Feature / Item: | LoSePLMN-CT |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: X | ME: X | AN: | CN: | Others (specify): |
| Expected Completion Date: | TSG CT#110 (December 2025) |  |  |  |  |
| Service(s) impacted: | Automatic and manual network selection |  |  |  |  |
| Specification(s) affected: | 3GPP TS 23.122 and 3GPP TS 24.368 |  |  |  |  |
| Task(s) within work which are not complete: | CT1's work aims to align with the service requirements agreed by SA1 in CR#0373 of 3GPP TS 22.011, which is awaiting approval at SA#109, and involves the following outstanding tasks. - Enable the home operator to configure, update and delete entries in the "Operator controlled lower selection-priority PLMN selector with access technology" list; as well as to manage the "Lower Selection Priority Periodic Search Timer" parameter. - Enhance both automatic and manual network selection procedures when the "Operator controlled lower selection-priority PLMN selector with access technology" list is present. |  |  |  |  |
| Consequences if not included in Release 19: | Roaming UEs may register with a PLMN that offers limited network capacity or service capabilities, resulting in suboptimal user experience, even when a more capable and higher-capacity PLMN is available in the same area. |  |  |  |  |

Abstract of document:

The objective of this WID is to avoid MSs from attempting to register with lower selection-priority PLMNs, particularly when higher capacity and allowable PLMNs are available for selection. This exception sheet requests for an extension to complete the pending tasks outlined above.

Contentious Issues:

None