3GPP TSG-CT Meeting #109	CP-252121

# Beijing, P.R. China; 15th – 16th September 2025

Source:	CT1

Title:	Rel-19 Work Item Exception for Metaverse_App

Document for:	Approval

Agenda Item:

3GPP™ Work Item Exception

# Title : 	CT aspects for application enablement for mobile metaverse services

## Acronym : 		Metaverse_App

## Unique Identifier :	1050025

Release 19 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: | ME: X | AN: | CN: X | Others (specify): |
| Expected Completion Date: | 3GPP CT#109 (September 2025) |  |  |  |  |
| Service(s) impacted: | Digital asset, spatial anchor and spatial map. |  |  |  |  |
| Specification(s) affected: | TS 24.550 |  |  |  |  |
| Task(s) within work which are not complete: | Following tasks are not completed: - Service operation for spatial anchor usage reporting, spatial anchor event notification; - Service operation for spatial map localization service and spatial map event notification; - Service operation for digital asset media management; - Service operation, API for digital asset discovery; and - Removal of Editor’s Note by resolving the references. |  |  |  |  |
| Consequences if not included in Release 19: | Digital asset, spatial anchor and spatial map will not be compliant to Stage-2 |  |  |  |  |

Abstract of document:

Exception sheet for Rel-19 work item on CT aspects for application enablement for mobile metaverse services.

Contentious Issues:

None.