3GPP TSG-CT Meeting #110	CP-253069

Baltimore, US; 08th – 9th December 2025

Title:	Presentation of Specification to TSG
TS 24.369, Version 2.0.0

Source:	CT1

Agenda item:	21.3

Release:	Rel-19

Work Item:	AmbientIoT-CT (UID 1080021)

Rapporteur:	Giorgi Gulbani, OPPO

Document for:	Approval

Abstract of document:

New IoT technology, Ambient IoT (AIoT) aims at significantly reducing both the complexity and the power consumption of the AIoT devices. 3GPP TS 22.369 specifies service and performance requirements for the AIoT.

The objectives of the new CT1 specification, the 3GPP TS 24.369 are as follows:

a)	specifying new AIoT NAS protocol to support transport of signalling and AIoT data between AIoT device and AIOTF; and

b)	specifying AIoT NAS mechanisms to support AIoT security, e.g., privacy of AIoT device identifiers and authentication between AIoT device and 5G core.

Changes since last presentation to TSG CT Meeting #109:

Since the first presentation of TS 24.369 v1.0.0 to TSG CT#109, CT1 addressed the following outstanding issues:

-	AIoT NAS message format and the respective definitions are now complete;

-	AIoT NAS security mechanisms are specified at stage 3 level of details;

-	AIoT NAS procedure description are now complete, including abnormal use case handling;

-	Necessary system parameters are specified.

Outstanding Issues:

CT1 needs to complete normative work for the following open issues:

-	Awaiting RAN2 response on handling the permanent disable command;

-	Details for the erroneous security header handling.

The outstanding issues will likely be closed by March 2025 for the TSG CT Meeting #111.

Contentious Issues:

None.

Change history of this document:

1999-11-17: original issue

2007-09-06: removal of references to Working Groups; bring names of TSGs up to date; correction of typo

2015-01-06: adds tdoc header & removes redundant information below

2024-11-23: aligns RAN and SA/CT templates by adding information to the header