3GPP TSG RAN Meeting #100	RP-231060

Taipei, June 12 – 14, 2023

Status Report to TSG

Agenda item:			9.4.2.4

| WI / SI Name | WID on Rel-18 DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL) |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| included in this status report | Study Item: No | Core part: Yes | Performance part: Yes |  | Testing part: No |
| Acronym | DC_R18_xBLTE_2BNR_yDL2UL |  |  |  |  |
| Unique ID | 961003 |  |  |  |  |
| TSG Tdoc of latest approved WI/SI description (if any) | RP-230725 |  |  |  |  |
| Target Completion Date (indicate if changed) | Study Item: NA | Core part: 12/2023 | Performance part: 12/2023 | Testing part: NA |  |
| Overall Completion level | Study Item: NA | Core part: 50% | Performance Part: 50% | Testing part: NA |  |

Note: Overall completion level percentage numbers should use one of the colors below:

- xx%: Normal progress, no RAN plenary action needed

- xx%: Progress behind schedule, may need RAN plenary intervention. If so, SR should clearly define requested action

- xx%: Progress critically behind, RAN plenary shall intervene. SR should define requested action

Source:

| Leading WG |  | RAN WG4 |
| --- | --- | --- |
| Rapporteur | Name | Sang-Wook Lee |
|  | Company | LG Electronics |
|  | Email | sangwook1.lee@lge.com |

1	Work plan related evaluation

| Do you want to modify the time budget for this WI/SI compared to what was endorsed at the last RAN meeting? | No |
| --- | --- |

If you answered No:	Then please remove the Excel file from the zip file of this status report.

If you answered Yes:	Then please fill out the attached Excel template to request a modification of the time 		budgets for your WI /SI. The Excel table has to be filled out for all affected RAN WGs and 		up to the target date of the WI/SI. The basis are the endorsed time budgets of the last 		RAN meeting. Please highlight all changes of the values.
		One time unit (TU) corresponds to ~ 2 hours in the meeting.
		If this status report covers a WI with Core and Performance part, then please have one 		line for each in the attached Excel table.
		Note: If no Excel table is attached, then this means no time budget change.

Additional explanations/motivations for the time budget changes in the attached Excel table:

2.	Detailed progress in RAN WGs since last TSG meeting (for all involved WGs)

2.4	RAN4

New combinations since latest WID revision are captured together with status updates for listed requests in the revised WID.

2.4.1	Agreements

Rel-18 big CR to TS38.101-3 is agreed to include combinations according to the endorsed draft CRs.

2.4.2	Remaining Open issues

Additional notes and status of individual combinations are captured in the band combination table included in the revised WID.

4.	References

RAN4#107:

R4-2307813	Revised WID on Rel-18 DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL), LG Electronics

R4-2307822	Big CR on introduction of completed band combinations in DC_R18_xBLTE_2BNR_yDL2UL, LG Electronics

RAN#99e:

RP-230725	Revised WID on Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL), LG Electronics

RP-230131	Status report for WI Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR (2DL/1UL), LG Electronics

RAN4#106:

R4-2300761	Revised WID on Rel-18 DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL), LG Electronics

R4-2300762	Introduction CR on new band combinations in DC_R18_xBLTE_2BNR_yDL2UL, LG Electronics

RAN#98e:

RP-222840	Revised WID on Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL), LG Electronics

RP-222841	Status report for WI: Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR (2DL/1UL);, LG Electronics

RAN4#105:

R4-2218027	Revised WID on Rel-18 DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL), LG Electronics

R4-2218028	Introduction CR on new NR DC LTE(xDL/1UL)+ NR(2DL/1UL) band combinations in Rel-18, LG Electronics

RAN#97e:

RP-221944	Revised WID on Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL), LG Electronics

RP-221945	Status report for WI Rel-18 Dual Connectivity (DC) of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR (2DL/1UL), LG Electronics

RAN4#104e:

R4-2212008	Revised WID on Rel-18 DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL), LG Electronics

R4-2212071	Draft Big CR on new NR DC LTE(xDL/1UL)+ NR(2DL/1UL) band combinations in Rel-18, LG Electronics

RAN#96e:

RP-221800	New Rel-18 WID : DC of x bands (x=1,2,3,4) LTE inter-band CA (xDL/1UL) and 2 bands NR inter-band CA (2DL/1UL), LG Electronics